## Slide 1: Motive Full/Personal/In Branch DCO Timeline
2020
2020
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Start
Jan 1
Motive Full Launch
Personal Soft Launch
Aug 17
In Branch Launch
Aug 24
Personal Launch
Sep 7
140 days
0%
Mar 2 - Sep 11
Motive Full/Personal/In Branch DCO
40 days
0%
Mar 2 - Apr 24
Sprint 0 - Planning
60 days
0%
Apr 27 - Jul 17
Sprint Builds/Testing
15 days
Jul 20 - Aug 7
UAT Testing
10 days
0%
Aug 10 - Aug 21
Deploy