## Slide 1: Small Business DCO Timeline
2020
2020
Today
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Start
Apr 1
Small Business Soft Launch
Nov 23
Small Business Launch
Dec 7
151 days
0%
May 11 - Dec 7
Small Business DCO
30 days
0%
May 11 - Jun 19
Sprint 0 - Planning
90 days
0%
Jun 22 - Oct 23
Sprint Builds/Testing
15 days
Oct 26 - Nov 13
UAT Testing
10 days
0%
Nov 16 - Nov 27
Deploy