## Slide 1: Small Business Lending Timeline
2020
2020
Today
Aug
Sep
Oct
Nov
Dec
135 days
0%
Dec 16 - Jun 19
Small Business Lending
15 days
0%
Dec 16 - Jan 3
Sprint 0 - Planning
75 days
0%
Jan 6 - Apr 17
Sprint Builds/Testing
15 days
Apr 20 - May 8
UAT Testing
Aug 17 - Aug 31
RFP Process for Loan Partner
Aug 24 - Sep 30
Requirements Gathering
Start
Nov 1
Requirements Signoff
Oct 2
Ready for Deployment
Dec 31