Enhancement Recommendation

ENHC0011566 – Demand Account Rationalization (Non-Personal)

| Enhancement Recommendation |  |
| --- | --- |
| Purpose: This document will be used to outline from a business perspective the benefits, priority/timelines, effort/cost, risks, impacts, and recommendations on proposed changes to T24. Escalation levels may include T24 Operations Committee (TOC), Enhancement Leadership Team (ELT), or other governance committees. |  |
| Business Area | # Client Solutions – Product Development |
| ER Presented to: | # T24 Operations Committee |
| ER Presented by: | # Core Banking System Planning & Design |
| Created On: | # December 1, 2021 |
| Last Revised On: |  |

# DESCRIPTION

|  | # Description |
| --- | --- |
| # What is the problem/ # opportunity? | # A holistic review of CWB’s Business and Personal account offering has been completed by Client Solutions – Product Development, identifying gaps between our products and the competitive marketplace, with a goal of creating a simplified demand account structure that creates the right mix of products to meet our clients’ evolving needs. This high priority “Demand Account Rationalization” initiative includes updates that streamline account types, amend fees, and remove redundancies from our product catalogue to elevate the client experience. This document focuses on the Non-Personal product line. # While CWB currently offers a BCA (Special Interest & Charges) Account in CAD funds, there is no equivalent account offered in USD. This has resulted in a gap in CWB’s product offering, and has presented an opportunity to introduce a USD BCA (Special Int. & Charges) product to ensure CWB can retain and attract new business, including the ability to compete in the cross-border market. CWB currently has four Cash Management Accounts (CMA) offered with different transactional and pricing tiers (Small, Standard, Large, and X-Large). It has been determined that the Small and X-Large products are not competitive, which has presented an opportunity to streamline the CMA product offering into two account types with enhanced features. In addition to the CMA Small and X-Large products, Product Development has identified several other Non-Personal Accounts that are not competitive or do not offer clients any unique benefits (Basic, BCA Plus, BCA (Special Fees), Strata Condo Solutions, Interest Reserve, and Interest Reserve USD). These products will also be marked as unsellable. For the time being clients can remain in these accounts, however the movement of clients from the decommissioned accounts into a replacement account best suited to their needs will be addressed in a separate Bulk Upload Recommendation document in early 2022, and will also involve manual migrations by banking centers under the guidance of Product Development. # This initiative supports CWB’s strategic vision to be the best full-service bank for business owners in Canada by providing clearer, succinct, unique solutions in the product catalogue. # Concurrent updates to Personal accounts (ENHC0011348/ENHC0011567) will further compliment these changes, and are also targeted for Fiscal 2022. |
| # Who is affected? | # Banking Centre Staff, Clients, Information Management, Client Solutions Analytics |
| # What is the Impact? | # Streamlined, updated Non-Personal Accounts will help simplify the product offering for staff, leading to more effective client interactions thus leading to a superior experience. |
| # What are the alternatives/solutions? | # Alternative 1: (Recommended) # Introduce a new USD BCA (Special Int. & Charges) Account under the Business Account Product Group # Rebranding, and modifications to CMA Standard and CMA Large Accounts - Marking the following eight accounts as unsellable in T24: - Basic - BCA Plus - BCA (Special Fees) - CMA Small - CMA XL - Strata Condo Solutions - Interest Reserve - Interest Reserve (USD) # Alternative 2: Maintain status quo. |

### Additional Information & Requirements:

# New Account – USD BCA (Special Int. & Charges) Requirements

# Product details are captured within the New Product Workbook below, but some key requirements are listed as follows:

# Add Account to existing product group, Business Accounts (BUSINESS.ACCOUNTS), to ensure this product can be changed to/from other business account types as required.

# New USD account must be called “USD BCA (Special Int. & Charges)” with a core name of AR.SP2.USD.ACCOUNT.

  - The new account must default to $0 Monthly Flat Fee (FIXED.AMOUNT); all fees applicable to the CAD SP2 apply, including negotiability.

  - Online banking access must be available to allow for transfer between CWB accounts.

  - No ATM access, as US accounts are not accessible via the ATM.

    - If a client has other accounts with a transactional debit card, this account must remain view-only using the same card.

  - USD BCA (Special Int. & Charges) Account must be eligible for CDIC coverage and to satisfy the new CDIC requirements, the General Trust, and Professional Trust Indicators are required as mandatory inputs, as outlined in ENHC0011513 – Eligible Trust Products (CDIC Project – Phase II).

  - To ensure usage of Specially Priced T24 Inquiry, the account must have “L REVIEW MONTH” field available.

  - Ensure max rates thresholds apply as detailed in ENHC0011361 – Max Rate on Accounts.

See attached Product Workbook for further details on the account configuration.

Notes:

- Category Code to be provided by Finance.

- There are associated WAVE requirements to map the new account data within the CWB Accounts tab. Refer to the WAVE enhancement ____ for further details.

- Modified Accounts – Standard/Large Cash Management Account Modification Requirements

  - Cash Management Account – Standard (AR.CMA.STD), will have the following account modifications:

    - The GB Description (DESCRIPTION), Full Description (FULL.DESC), Account Title and default Short Title for the AR.CMA.STD must be updated from “Cash Management Account Standard” to “Business Advanced Account".

    - Service fees must be adjusted as shown below:

    - Account Titles, and Short Titles on existing AR.CMA.STD accounts, not including where clients have manually edited them, must be updated to “Business Advanced Account” through a bulk upload after the product changes have been deployed to Production.  This will be coordinated between Core Banking System Planning & Design and CAS.

  - Cash Management Account – Large (AR.CMA.LRG), will have the following account modifications:

    - The GB Description (DESCRIPTION), Full Description (FULL.DESC), Account Title and Short Title for the AR.CMA.LRG must be updated from “Cash Management Account Large” to “Business Unlimited Account".

    - Service fees must be adjusted as shown below:

    - Account Titles, and Short Titles on existing AR.CMA.LRG accounts, not including where clients have manually edited them, must be updated to “Business Unlimited Account” through a bulk upload after the product changes have been deployed to Production.  This will be coordinated between Core Banking System Planning & Design and CAS.

  - Both Business Advanced Account, and Business Unlimited Account require the following:

    - A new charge group to allow for the eTransfer fee to be updated to $0.00.

    - Credit Interest (CRINTEREST) updated to 0.00% across all tiers.

    - Remove the Arrangement Rules defining the first month fee to be waived (AR.NO.MONTHLY.FEE) so that monthly fees are charged immediately.

    - Retain Non-negotiable fields for Credit Interest, including Fixed, and Floating.

    - Retain Non-negotiable fields for Debit Interest.

    - Retain Non-negotiable fields for Monthly Flat Fee, Electronic Per Item Fee, and Paper Per Item Fee.

Notes:

- It is acknowledged that the core product names (AR.CMA.STD and AR.CMA.LRG) cannot be changed and will remain as-is.

- Marking Unsellable – Eight Account Modifications

  - To prevent users from selling additional products destined for decommissioning, the following accounts are to be updated to unsellable in T24:

    - Basic (AR.BUS.BASIC)

    - BCA Plus (AR.BUS.CURR.PLUS)

    - BCA (Special Fees) (AR.SP3.ACCOUNT)

    - CMA Small (AR.CMA.SMALL)

    - CMA XL (AR.CMA.XL)

    - Strata Condo Solutions (AR.STRATA.ACCT)

    - Interest Reserve (AR.INTEREST.RESERVE)

    - Interest Reserve USD (AR.USD.INTEREST.RESERVE)

  - Client Solutions will work with branches in Q2/Q3/Q4, to move clients from the above noted accounts into an account best suited for their needs.  Product updates will be made through a combination of manual updates, and bulk uploads which will be captured in a separate document in 2022.

# BENEFITS

# The Demand Account Rationalization initiative will put CWB in a stronger competitive position, improve operational effectiveness, and increase deposit profitability along with aiding the digital focus of account offerings.

# Introducing the new USD BCA (Special Int. & Charges) account fills a current gap of USD product offering, that will enable CWB to attract new and retain current business, resulting in deposit growth and increased ability to gain market share from other financial institutions. This product is being introduced to support the CWB USD Campaign to complement products like USD RDC and cross-border ACH initiatives.

Streamlining and updating our Cash Management accounts to align with industry standard will ensure that CWB stays competitive in attracting and retaining business.  Marking the eight accounts destined for decommissioning as unsellable will help ensure clients are put in a product that suits their current and future needs.

# PROJECT IMPLICATIONS

Is this Enhancement required by an Approved Project?

No, however it is part of the Client Solutions - Product Development teams Account Rationalization Initiative.  A Project Manager is expected to be assigned in Fiscal 2022 with OCM supporting People First activities.

Business Contact:

Ananya Choudhury - Manager, Deposit Products

Initiative Approval:

Anthony Danda - VP Product Development 
Jeff Wright - Sr VP, Equipment, Digital & Client Solutions

# PRIORITY/TIMELINES

| Priority Level | Prioritization Score | Timeframe | Comments |
| --- | --- | --- | --- |
| ☐1 - Critical ☒2 - High ☐3 - Medium ☐4 – Low | 6.38 | ☒F2022 ☐Q1 ☒Q2 ☒Q3 ☐Q4 | Client Solutions – Product Development have requested a late F22 Q2 release, or early Q3 considering other scheduled initiatives (April/May). |

# ESTIMATED EFFORT/COST

| Duration | Cost | Comments |
| --- | --- | --- |
| ☐Quick (<1 months) ☐Short Term (1-3 months) ☒Medium Term (3-6 months) ☐Long Term (>6 months) | ☒Small (<25,000) ☐Medium (25,000-100,000) ☐Large (100,000-200,000) ☐Very Large (>200,000) | New account creation and modifications to existing accounts can be completed in house. While not an extensive configuration requirement, it will require scheduling with the QA and UAT teams around other priorities. |

# RISKS

Approval of Change
Anytime CWB makes changes to products, clients may question the reason for their account being modified.  As the focus is on the improvement of current products, there should be minimal pushback from clients as they will end up in a market competitive account.  When it comes time to fully decommission the eight accounts, client conversations will need to take place to identify their current needs, and ensure they are placed in a new product that suits their current needs.

Introducing another account with editable rates, and service fees increases the chance of incorrect rates/fees being input into the system. With rate validations, account authorizations, and annual reviews, the risk should be minimal, especially considering process have already been established for the CAD accounts, and will be utilized for this account as well. 

Non-Approval
CWB will not be able to remain competitive in the market, and be unable to provide catered full service offerings as part of the USD campaign, leaving a gap in CWB’s product offerings which would be challenging to attract clients for new deposits, especially in the cross-border market.

# CHANGE IMPACTS

Number of Stakeholder Areas Impacted:

☐Small (<3 areas)

☐Medium (3-6 areas)

☒Large (>6 areas)

| Stakeholder Group | Impacts | Impact Description/Comments |
| --- | --- | --- |
| Banking Centres | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☐Other (Comment) | Must be made aware of the new and revised products available for sale and its features. Branches at the direction of Client Solutions are to manage any necessary communication with impacted clients. |
| Client Solutions – Product Development | ☐Training ☒Procedures ☒Communications ☒Directly Involved ☐Inform ☐Other (Comment) | Management of communications to Banking Centre staff detailing changes, and lead on client communications (including letters) specifically to those who will be converted to a new account. Ensure Client Solutions Analytics and Digital teams are aware of upcoming changes so they can make necessary adjustments to their processes if needed. |
| Clients | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☐Other (Comment) | Clients who are in the current Standard or Large Cash Management Accounts to be made aware of the name and feature changes. |
| Core Banking System Planning & Design | ☐Training ☐Procedures ☐Communications ☒Directly Involved ☐Inform ☐Other (Comment) | Initiate delivery of the Enhancement, including: - Work with Client Solutions and CAS to define and document requirements/functionality - Support CAS/QA on technical delivery - Support Product Development, OCM, and Operational Effectiveness in operationalization of the Enhancement - Share with impacted stakeholder groups at TOC - Manage any Bulk Uploads that may be required |
| Operational Process Management & Improvement / Business Readiness | ☐Training ☒Procedures ☒Communications ☐Directly Involved ☐Inform ☐Other (Comment) | Support operationalization of the Enhancement, alongside Client Solutions – Product Development, which may include: - Updates to the Operations Manual and Forms |
| Information Management | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☐Other (Comment) | Information Management must be informed in order to update the product descriptions as they appear in the EDW, as well as to account for new product in reporting. |
| Finance/Treasury/Sales & Analytics | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☐Other (Comment) | Finance/Treasury to be made aware of changes for reporting and record keeping purposes. |
| Regulatory Compliance | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☐Other (Comment) | Regulatory Compliance engaged by Client Solutions – Product Development regarding plans to move clients out of accounts no longer for sale. |
| LOS Planning & Design | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☐Inform ☒Other (Comment) | As a new product is being introduced, WAVE Planning & Design is to ensure the new account is added into WAVE. |
| Digital | ☐Training ☐Procedures ☐Communications ☐Directly Involved ☒Inform ☒Other (Comment) | Digital group must be made aware of changes as the DCO may require updating based on which products are available to open through their platform. |

# RECOMMENDATION

Proceed with Alternative 1 as described:

# Introduce a new USD BCA (Special Int. & Charges) Account under the Business Account Product Group

# Rebranding, and modifications to CMA Standard and CMA Large Accounts

- Marking the following eight accounts as unsellable in T24:

  - Basic

  - BCA Plus

  - BCA (Special Fees)

  - CMA Small

  - CMA XL

  - Strata Condo Solutions

  - Interest Reserve

  - Interest Reserve (USD)

# PREPARED BY:

Name: Amanda Quinn – Analyst, Core Banking System Planning and Design

# REVIEWED BY:

Name: Chris Monita – Senior Manager, Core Banking System Planning and Design

Name: Ananya Choudhury – Manager, Deposit Products

# APPROVED BY:

Name:	 T24 Operations Committee

Date: