CWB Small Biz Sprint 11 Release Notes: Build 1.5.0-RC93

Apr 14, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	3

3.1	Known Issues that Have Been Fixed and Tested	4

3.2	Known Issues that Have Been Closed	4

3.3	General Known Issues	4

3.4	Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)	6

3.5	Included Testable Stories: Total – 12	8

3.6	Included Testable Changes: Total – 5	10

3.7	Included Un-Testable Stories/Bugs/Change– Total 4	11

3.8	Not Included Stories/Bugs/Change – Total – 40	11

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 28	13

5	Partner QA Defects Fixed with this Release – Total – 7	15

6	Accessibility Items	16

7	Reporting Defects	16

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode= dcompcwb-business

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- CWB-SIT Workspace - https://staging.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: : https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Known Issues that Have Been Fixed and Tested

| CWBSB-661 | Not Creating Quantity of Product Entered in Application in T24 |
| --- | --- |
| CWBSB-674 | Saving - Select Saving Account Cause All Products to have Empty Account ID and Create business Account Error |
| CWBSB-693 | Service does not have the ability to add Address Line2 or Address Line 3. |
| CWBSB-747 | Accounts Option Page- What is intended use field is lockdown (INCORRECT) |
| CWBSB-757 | Stuck on Banking Delegate Page |
| CWBSB-769 | Authorized Signer Page - Getting Motive Page |

## Known Issues that Have Been Closed

- CWBSB-759 Able to enter unacceptable special characters in the First Name and Last Name (Cannot Reproduce)

## General Known Issues

- Create Business CIF Error when there are Authorized Signer in Application https://servicedesk.temenos.com/tickets/browse/CWBSB-825

  - Cannot get to funding form, as for customer that auto approved and all the T24 provision calls are successfully -, you will get see Review page.  If you check Workspace you will not find this application due to CWBSB-830.  You can check T24 as Create Personal CIF and Contact for both Applicant and Authorized Signers will have been created successfully (Including any CIF for Non-Signers.)

Impact to testing:  Cannot test the Create Business CIF, Create Business Accounts and Create PAN T24 services for application with Happy path Authorized Signer and will not be able to See Funding Form for application with Authorized Signers.  Create Business CIF, Create Business Accounts and Create PAN only work for Sole Prop or Corp/General Partner application using Happy Path customer without Authorized Signers.

- Not Showing Review Application that has Authorized Signer in Workspace https://servicedesk.temenos.com/tickets/browse/CWBSB-830

  - Review Form Not being Created When Application with Authorized Signer has Issues & Route to Review

Impact to testing:  Any applications with Authorized Signers that get routed to workspace due any issues (T24 provision issues, or Fraud is Review, etc), you will not see it in Workspace, provision errors. Please use happy path customer for testing only.  You will See existing all applications in Help Desk View and Review Application without Authorized Signer that get routed to Review under Process in Workspace.

- Your Role page https://servicedesk.temenos.com/tickets/browse/CWBSB-765

  - When user enter 100% cause issue as your progress in the application.

- Impact to testing:  IF you want to be able to continue the application for T24 Provisioning calls, please do not enter 100% in Your Role page as, you will get Oops page as to progress through the application n (Logged as JIRA 765)

- Create Business CIF, Create Business Account, Create PAN

  - Work for Application without Authorized Signers using Happy Path Customers Only

  - If customer get routed to Workspace and then is approved via Workspace the T24 provisioning have issues and will show errors

  - Impact to testing:  Create Small Biz application that are Sole Prop or Corp/Partner with only Non-Signers these services should work using only Happy Path customer that will auto approved to test T24 provisioning calls.  
Per design:  In order to create the Business CIF successfully, the Business search must be successful meaning it found 1 active Business Reg# and able to get Completed Status for the Get Order Report
NEW Note: If you enter 2 Business Reg# , then the Business search must be successful meaning it found 1 active Business Reg# and able to get Completed Status for the Get Order Report for both number for it to auto approved.

.

- Create Authorized Signer CIF, Contact Log

  - Work for Happy Path Customers Only

  - If customer get routed to Workspace and then is approved via Workspace the T24 provisioning have issues and will show errors

  - These will create in T24 but will stop at Create Business CIF due to CWBSB-825.

Impact to testing:  When completing authorized signer application, please use only Happy Path customer that will auto approved to test Create Authorized Signer CIF and Create Authorized Signer Contact Log T24 provisioning calls will work, but Create Business CIF and Create Business Account, Create PAN will not work for any application with Authorized Signer

- Authorized Signer Landing page missing products that Primary selected https://servicedesk.temenos.com/tickets/browse/CWBSB-768

  - Not displaying the products

Impact to testing:  None

- Workspace for Small Biz & Authorized Signer

  - Been configured and not fully functional.

  - Many of the information are now showing, but still not in a state where it can be tested yet.

- Impact to testing:  Any applications that get routed to workspace, most likely cannot continue the application as you will get T24 provision errors. Please use happy path customer for testing only.

- Emails -

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Get Approved email when T24 call have not finish yet.

  - Review email – incorrect content and sender

  - Empty Email Reminder email being generated.

  - NEW: Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected they want Manual IDV they will see the Submission Complete page Instead of the Manual IDV page and there is a story to generated the Manual IDV email. (https://servicedesk.temenos.com/tickets/browse/CWBSB-791)

Impact to testing:  See issues with style, format, content, sender, being triggered twice or empty emails. Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues/Changes

  - Per demo on April 13 – issues/changes with user experience have been logged.

- Issues with Accounts selections page. Banking Delegate page, Funding pages current assigned to Dev

Impact to testing: None- Item are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- Please see Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed in of CWBSB-233.

  - To pass this page, please Select No and click Next.

- NEW - Services Selection Page – is NOT ready as issues found by Temenos QA

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Issues found on this page:  https://servicedesk.temenos.com/tickets/browse/CWBSB-592

    - Font and colour are not per Figma.

    - Font weight for our account card and bullet points are not Medium.

    - Unselecting, a card should revert to black and not stay hovered (teal).

    - Accounts # needs to be dark teal and font size 24px.

    - Too much space between image and title and tile font size not per Figma

    - View Feature Left align with text.

    - Count of Account selected reset to 0 and does not persist after filtering.

    - Spacing Issues

    - Mobile View Issues

    - No Modal Page when Click Back.

- Product Review Page – is NOT ready and have not been tested by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Page is still being developed.

- Applicant Business Disclosure – is NOT ready as issues found by Temenos QA:

  - User will need to progress through this page to trigger emails.

  - U/X, spacing issues seen on page.

  - PLEASE READ: 
Check the checkbox and click Next to continue. - 
Alignment and spacing issues

- Need pass this page to trigger the

    - Await Authorized Signer Email generation

    - Authorized Signer Invitation Email - This will provide access to start the Authorized Signer pages

    - Trigger Get Order Status again to see if the report is ready and change status from Requested to Completed.

Click Next:

    - NEW if you have indicated there are signers in Owners, Directors and Signers page, see the Await Authorized Signer -OR-

    - Go to Accounts Option page if Sole Proprietor or if you have no signers in the Owners, Directors and Signers page

- NEW - Applicant Await Authorized Signer – is NOT ready and have not been fully tested by Temenos:

  - UX issues

  - Resend email ink does not work as expected

  - Refresh button to assist with testing (trigger the status to update)

- Note: This button will be removed as it is not in Spec or Figma- used to assist wit testing.

  - The Status in this page will update when each Authorized signer completes the application.

  - PLEASE READ
See Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated there are signers.

- Complementary Services page – is NOT ready and have not been fully tested by Temenos:

  - Place holder page as requirements is still being finalized.

  - Click Next to progress to next page.

- Applicant Online Banking & Delegates– is NOT ready and have not been fully tested by Temenos:

  - Alignment issue and missing delete button, etc.

  - Show primary and any authorized signers.

  - UX issues

  - Please fill in mandatory information

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- NEW ALL the Funding pages – is NOT ready and have not been fully tested by Temenos.

  - For UX style and layout per confirmation from CWB, Temenos QA is testing against the Personal DCO Funding pages (not per Figma)

  - UX issues on some pages

  - Content issues not per Spec, etc

  - Please fill in mandatory information

- Click Next to see how the pages are working but they are not ready for CWB to test.

- NEW Workspace for Small Biz & Authorized Signer still working in progress and some parts have been tested by Temenos QA:

  - Available and user can see application routed there in Progress and in Help Desk View

  - See new fields that showing business customer information for Applicant.

  - See new fields that showing business customer information for Authorized Signers.

  - The application might not be routed to the correct queue.

  - You will NOT able to claim and decision the application.

  - All applicable fields in Workspace have not been configured yet and will tested in a later Sprint.

## Included Testable Stories: Total – 12

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-57 | FORM: Build 'Previously Submitted' Page | Tested against attached Spec 2.8. |  |
| CWBSB-83 | WORKSPACES: Update Workspaces for SmallBiz Applicant and Business | Known Issue: - Not showing saving products and not showing Quantity of product - Logged as https://servicedesk.temenos.com/tickets/browse/CWBSB-805 - Not showing address, SIN or Date of Birthe Logged with as https://servicedesk.temenos.com/tickets/browse/CWBSB-150 |  |
| CWBSB-451 | SERVICE: Update the status of each Auth Signer Application | Tested and updated the status without issue. - This is tested via CWBSB-254 Notes: - UX not per Figma as seen in CWBSB-254 Added refresh button to assist with testing for updating the statuses. This will be removed once testing is completed on CWBSB-254 |  |
| CWBSB-531 | SERVICE: Handle two business registration numbers | Tested by Temenos QA |  |
| CWBSB-558 | SERVICE: Create Non-Signing Owners in T24 | Tested by Temenos QA |  |
| CWBSB-574 | Update Progress Bar Component to Implement % Complete Per Page | Tested by Temenos QA |  |
| CWBSB-575 | FORM: Update Step Names | Tested by Temenos QA |  |
| CWBSB-591 | FORM: Update Account Selection Page with Selected Product Display | Known Issue that are still being work on: - Next / Back Navigator Bar Goal – Have counter of products visible to the customer no matter where they have scrolled on the page. We don’t want use to have to find this data. - Need to keep Lending in mind (potential errors on this page) - Temenos to recommend a few locations for this counter. - Right aligned at the top? or - Left aligned above navigator at the bottom or Maybe change this to a dynamic sentence? “You are proceeding with x number of accounts.” - Unselecting, a card should revert to black and not stay hovered (teal). Logged as separate Jira andhttps://servicedesk.temenos.com/tickets/browse/CWBSB-753- assgned to Surinder to further review. - Spacing between View feature and bullets and bottom of cards not per Figma - Logged as separate Jira andhttps://servicedesk.temenos.com/tickets/browse/CWBSB-796 |  |
| CWBSB-600 | FORM: Update More Options Selections | Tested by Temenos QA |  |
| CWBSB-627 | FORM: Test ''Owners, Directors and Signers' Page | Tested against attached Spec 2.7 Known Issue: - + Add Another Person not per Figma: https://servicedesk.temenos.com/tickets/browse/CWBSB-810 - Owner & Director - Mobile View is not per Figma: https://servicedesk.temenos.com/tickets/browse/CWBSB-815 - Value remains in Ownership field when Director is selected https://servicedesk.temenos.com/tickets/browse/CWBSB-838 |  |
| CWBSB-653 | SERVICE: Architecture Update - Create Authorized Signers | Tested by Temenos QA With the re-structuring: - Primary will ALWAYS get the Submission Competed page ( Even if any of the these : Fraud , AML and Credit Check, Business Search, Dup CIF, Dup Business CIF issues ) - Send email to Authorized Signers and each of Authorized Signer complete their applications and will ALWAYS get the Submission Competed page (Even if any of the these: Fraud, AML and Credit Check, Business Search, Dup CIF, Dup Business CIF issues) - Once ALL Authorized signer complete their application, then Primary get email to go finish their application (New Small Biz form with new Tracking ID for Primary) - When Primary login via the email see Await Authorized Signer Page and Status show of authorized signers’ applications and once all have completed and Primary can continue and then all the decision and T24 provision call will happen in the merge main form. |  |
| CWBSB-654 | SERVICE: Architecture Update - Merge Authorized Signers and Resume | Tested by Temenos QA |  |
|  |  | TOTAL | 12 |

## Included Testable Changes: Total – 5

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-548 | SBDCO - Desktop: Submission Completed Page -Center (Please See Latest Comment) | Known Issue: - Any issues wit Footer will be addressed in sepearte Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-640 'Note: - Separate JIRA to make all Modal pages be cantered. - This fix is for the Submission Completed page only. |  |
| CWBSB-622 | SBDCO - More About your Business Page - Inline help for Province/Territory field is not correct as given in the field Spec. | Tested by Temenos QA - Dev made this into a change |  |
| CWBSB-658 | FORM/UX: Update Product Selector Card Display | Known Issue that are still being work on: - Next / Back Navigator Bar Goal – Have counter of products visible to the customer no matter where they have scrolled on the page. We don’t want use to have to find this data. - Need to keep Lending in mind (potential errors on this page) - Temenos to recommend a few locations for this counter. - Right aligned at the top? or - Left aligned above navigator at the bottom or Maybe change this to a dynamic sentence? “You are proceeding with x number of accounts. - Unselecting, a card should revert to black and not stay hovered (teal). Logged as separate Jira andhttps://servicedesk.temenos.com/tickets/browse/CWBSB-753- assgned to Surinder to further review. - Spacing between View feature and bullets and bottom of cards not per Figma Logged as separate Jira andhttps://servicedesk.temenos.com/tickets/browse/CWBSB-796 |  |
| CWBSB-780 | Tax Residency - Missing Business Legal Name | Tested by Temenos QA |  |
| CWBSB-790 | SBDCO - Owners, Directors and Signers - Mandatory msg and caption for phone number does not match FS 2.7 | Tested by Temenos QA - Dev made this into a change |  |
|  |  | TOTAL | 5 |

## Included Un-Testable Stories/Bugs/Change– Total 4

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-22 | SERVICE: Build 'Retrieve Supported Platforms' service and integrate with About Your Business page [Not Testable] | Tested via CODAT |  |
| CWBSB-573 | Product Selector Image Support via XML | Tested via Product Selection pages |  |
| CWBSB-655 | SERVICE: Architecture Update - Auth Signer Status Update (Not Testable) | Tested via JIRA 254 |  |
| CWBSB-687 | WORKSPACES: Create Transaction Properties for Workspaces Applicant Details [Not Testable] | Tested via Workspace |  |
|  |  | TOTAL | 4 |

## Not Included Stories/Bugs/Change – Total – 40

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two-line question | Bug | Awaiting Information |  |
| CWBSB-796 | Spacing between View feature and bullets not per Figma | Bug | Awaiting Information |  |
| CWBSB-838 | Owner & Director: If Role = Director Ownership Data is Not Permitted | Bug | Awaiting Information |  |
| CWBSB-691 | Received 2 Approved Email For Small Biz Application | Bug | Backlog |  |
| CWBSB-700 | UX/UI: Business Type Selection - Radio Button Spacing | Bug | Backlog |  |
| CWBSB-716 | SBDCO â€“ Mobile â€“ Pages for small business - Next button is displayed highlighted | Bug | Backlog |  |
| CWBSB-721 | SBDCO - Applicant - Birthday & SIN page - on all iPhone devices for Safari - multiple inline messages stay open | Bug | Backlog |  |
| CWBSB-722 | SBDCO â€“ Mobile â€“ Non-signing owners - The inline help and icon are displayed off screen | Bug | Backlog |  |
| CWBSB-805 | Workspace - Not Showing Saving Product & Missing Quantity Count of the Product | Bug | Backlog |  |
| CWBSB-817 | Workspace: Missing Applicant under the Owner Director section | Bug | Backlog |  |
| CWBSB-830 | Review Form Not being Created When Authorized Signer has Issues & Route to Review | Bug | Backlog |  |
| CWBSB-832 | Move Account/Product Counter to the Left for Product Selection & Accounts Selection Page | Change | Backlog |  |
| CWBSB-834 | UX: All Inline Help Icon are located too far from text on ALL pages (Small Biz, Auth Signer & Funding) | Bug | Backlog |  |
| CWBSB-835 | UX: All Inline Help Icon cropped at the bottom | Bug | Backlog |  |
| CWBSB-836 | UX: Toggle To Saving - Center the Saving Card on the Screen (Per feedback in Apr 13 Demo) | Change | Backlog |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Blocked |  |
| CWBSB-330 | SERVICE: Prefill SmallBiz application form with CODAT data | Story | Blocked |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | Blocked |  |
| CWBSB-642 | Expect RouteApplication To Review Page as Order Report did not at Completed Status Did Not Get Review Page Instead Get Account all Set up | Bug | Blocked |  |
| CWBSB-753 | Product Selector : Hover State is being maintain when you unselected radio button | Bug | Blocked |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Blocked |  |
| CWBSB-44 | FORM: Build 'Business Disclosures and Signature' Page | Story | In Development |  |
| CWBSB-150 | WORKSPACES: Update Workspaces for Authorized Signer(s) | Story | In Development |  |
| CWBSB-268 | EMAIL: Update Cancel/Withdraw Email to Send to Applicant and Copy Auth Signers | Story | In Development |  |
| CWBSB-656 | SERVICE: Architecture Update - Auth Signer Cancel | Story | In Development |  |
| CWBSB-771 | Product Selection Page - Extra Scroll bar | Bug | In Development |  |
| CWBSB-799 | SERVICE: Configure Collaboration Job - Redirect User to Correct Flow | Story | In Development |  |
| CWBSB-800 | SERVICE: Collaboration Job Kick Off | Story | In Development |  |
| CWBSB-815 | Owner & Director - Mobile View is not per Figma | Bug | In Development |  |
| CWBSB-825 | Create Business CIF Not Working when Authorized Signer in Application | Bug | In Development |  |
| CWBSB-248 | FORM: Build Small Business Funding 'Application Approval' page | Story | In Test |  |
| CWBSB-249 | FORM: Build Small Business Funding 'Method Selection' page | Story | In Test |  |
| CWBSB-250 | FORM: Build Small Business Funding 'Me-to-Me Session Management' page | Story | In Test |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | In Test |  |
| CWBSB-252 | FORM: Build Small Business Funding 'Transfer Error' page | Story | In Test |  |
| CWBSB-253 | FORM: Build Small Business Funding 'Dynamic Finish' page | Story | In Test |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Story | In Test |  |
| CWBSB-267 | FORM: Build Small Business Funding 'PAN Confirmation' modal page | Story | In Test |  |
| CWBSB-752 | More About Your Business page : Missing Icons per Figma, Spacing Issues and Alignment Issues per Demo on Apr 13 | Bug | Ready Development |  |
| CWBSB-792 | SERVICE: Collab Job Change to Support Application Redirect (Okta & Codat) | Story | Ready for Development |  |
|  |  |  | TOTAL | 40 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 28

The following defects have been included in this release as reported by Temenos Dev/QA

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-527 | Tracking 6B9DBKB (Sole Prop) Application - Dup CIF service is down - Expect See Review Page Actual Get Oops page | Medium | Tested by Temenos QA |  |
| CWBSB-599 | Create Contact Log : Failing when Only 1 Dup CIF is found | Medium | Tested by Temenos QA |  |
| CWBSB-611 | U/X: Small Biz & Authorized Signer Form: Footer in all pages (Modal, Main page, etc.) | Medium | Tested by Temenos QA |  |
| CWBSB-661 | Not Creating Quantity of Product Entered in Application in T24 | High | Tested by Temenos QA |  |
| CWBSB-666 | Tracking D4DHQPQ, KVMRKQX- Expect it go to review but Flash Review page then jumps to Submission Completed page with HTTP Post: | Medium | Tested by Temenos QA |  |
| CWBSB-674 | Saving - Select Saving Account Cause All Products to have Empty Account ID and Create business Account Error | Medium | Tested by Temenos QA |  |
| CWBSB-681 | 500 Server Error on Non-signers. | Medium | Tested by Temenos QA |  |
| CWBSB-693 | Service does not have the ability to add Address Line2 or Address Line 3. | Medium | Tested by Temenos QA |  |
| CWBSB-695 | Biz Form & Auth Signer Form: Upload Invalid File - Not Showing the Error Message in a Format that CWB Expects | Medium | Tested by Temenos QA |  |
| CWBSB-746 | Tracking SZR7P2V Stuck on Digital Banking Page - (Bert Sampelson - Auto approved - got create Business Account error) | High | Tested by Temenos QA |  |
| CWBSB-747 | Accounts Option Page- What is intended use fields is lockdown (INCORRECT) | High | Tested by Temenos QA |  |
| CWBSB-757 | Tracking CVSYNMT Stuck on Banking Delegate Page - (Bert Sampelson - Auto approved - ALL T24 integration are Successful) | High | Tested by Temenos QA |  |
| CWBSB-758 | More About Your Business - Annual Revenue field is not same position as before | Medium | Tested by Temenos QA |  |
| CWBSB-759 | Owner & Director Page - able to enter unacceptable characters in Names field | Medium | Tested by Temenos QA |  |
| CWBSB-760 | Tracking TQWDQH Got Route to Workspace expected to See Review page and not Submission Completed page | Medium | Tested by Temenos QA |  |
| CWBSB-766 | Product Selector - Adjust the Quantity using the counter - The Accounts # shown in the bottom is Incorrect | Medium | Tested by Temenos QA |  |
| CWBSB-767 | Business Search is Empty - Expect Route to Review Page, But it did not - Instead Created CIF and Contact Log | Medium | Tested by Temenos QA |  |
| CWBSB-769 | Authorized Signer Page - Getting Motive Page | High | Tested by Temenos QA |  |
| CWBSB-776 | New icons for Save is not in Authorized Form | Low | Tested by Temenos QA |  |
| CWBSB-777 | Getting 2 Authorized Signers Complete Email | Medium | Tested by Temenos QA |  |
| CWBSB-778 | - Tracking 8H7Y7W8 Stuck on Banking Delegate Page --- Expect Route to Review Since Business Search Empty so no Report at all | High | Tested by Temenos QA |  |
| CWBSB-779 | Tracking 2T8D5WF Getting Oops page & Fatal error with Action: Mulesoft Create Customer: Expect Go to Funding form as all auto approved (Authorized Signers and Applicant) | High | Tested by Temenos QA |  |
| CWBSB-781 | Tracking XQPSW3P Authorized Signer Page - Not getting Submissions completed page - Getting Declined Page | High | Tested by Temenos QA |  |
| CWBSB-784 | Authorized Signer: Progress bar is Missing on Landing page | Medium | Tested by Temenos QA |  |
| CWBSB-785 | Funding Form - 2 of the Step Name is not per Spec | Medium | Tested by Temenos QA |  |
| CWBSB-786 | When No Business Reg# is entered- Not routing to Review | Medium | Tested by Temenos QA |  |
| CWBSB-795 | Qualifying page - Missing Capital "we're to "We're" | Medium | Tested by Temenos QA |  |
| CWBSB-797 | Your Role - Page need to Remove Title Text | Low | Tested by Temenos QA |  |
|  |  |  | TOTAL | 28 |

# 5	Partner QA Defects Fixed with this Release – Total – 7

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-619 | SBDCO- Not Qualified Information Page “Page does not move focus to error message. | Medium | Tested by Temenos QA |  |
| CWBSB-621 | SBDCO - Account Selection Page “Quantity is not saved when toggling Chequing and Savings. | Medium | Tested by Temenos QA |  |
| CWBSB-632 | SBDCO - More about your Business page - Validation message is not displayed for additional province/territory of registration field when value is same as other field. | Medium | Tested by Temenos QA |  |
| CWBSB-719 | SBDCO - Non-Signing Owners - Address - Issues with characters allowed, error message incorrect | Medium | Tested by Temenos QA |  |
| CWBSB-783 | SBDCO - Owners, Directors and Signers - Roles should be displayed as Role(s) | Medium | Tested by Temenos QA |  |
| CWBSB-787 | SBDCO - Authorized Signer - Manual IDV - Does not display | Medium | Tested by Temenos QA |  |
| CWBSB-788 | SBDCO - Business Account Options - Back button should not be displayed | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 7 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |