CWB Small Biz Sprint 12 Release Notes: Build 1.5.0-RC102

Apr 28, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Known Issues that Have Been Fixed and Tested	4

3.2	Known Issues that Have Been Closed	4

3.3	General Known Issues	4

3.4	Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)	6

3.5	Included Testable Stories: Total – 18	8

3.6	Included Testable Changes: Total – 3	10

3.7	Included Un-Testable Stories/Bugs/Change– Total 10	11

3.8	Not Included Stories/Bugs/Change – Total – 31	12

4	Temenos Dev/QA Defects Fixed within this Sprint – Total –8	13

5	Partner QA Defects Fixed with this Release – Total – 2	14

6	Accessibility Items	14

7	Reporting Defects	14

8	Defect Severity Levels	15

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 - https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Known Issues that Have Been Fixed and Tested

| CWBSB-765 | My Role = 100% after Business Disclosure Page - Get the Oops Page |
| --- | --- |
| CWBSB-768 | Authorized Signer Landing page missing products that Primary selected |
| CWBSB-825 | Create Business CIF Not Working when Authorized Signer in Application |
| CWBSB-830 | Review Form Not being Created When Authorized Signer has Issues & Route to Review |

## Known Issues that Have Been Closed

- CWBSB-775 Tracking 3YV3G2T- Getting Saved Email for Application that I have gotten Submission Completed page

## General Known Issues

- All Checkboxes now incorrect colour (Should be white and dark teal background)
https://servicedesk.temenos.com/tickets/browse/CWBSB-861

  - Template and Styling – checkbox style changed and not following the style in Figma for Small Biz

- Impact to testing: None- Item is prioritized and will be fixed in later Sprints.

- Getting Oops Page for a Certain Application with Auth Signers https://servicedesk.temenos.com/tickets/browse/CWBSB-914

  - Some Application with Authorized Signer  might see the Oops page after as applicant resume application via “You may now complete your CWB business application” email and as they process through the pages see the Oops page after  Business Delegate page and none of the T24 provision call are executed  - see error Fatal error with Action: Mulesoft Create Customer: com.avoka.taf.narrate.NarratorException: Fatal error with Action: Mulesoft Create Customer at com.avoka.taf.narrate.NarratorUtil.executeActions.

Impact to testing:  For some application with Authorized signer, it will not l create the Business CIF, Business Account or PAN in T24.  Not sure why it is happening, and Dev is investigating.  This is not happening consistently.

- Codat

  - Accounting Software available and used for testing is Sandbox option.

  - Getting error page -  https://servicedesk.temenos.com/tickets/browse/CWBSB-911

  - Missing some pre-fill information per requirement attached to https://servicedesk.temenos.com/tickets/browse/CWBSB-330

  - Codat Login Screen - UX not per Spec https://servicedesk.temenos.com/tickets/browse/CWBSB-192

- Impact to testing:  Integration is working see some information is not pre-filling per expected and UX is not per Figma as it is still being work-on by Dev.

- Create Personal CIF, Create Authorized Signer CIF, Create Contact Log, Create Business CIF, Create Business Account, Create PAN

  - Work for Application using Happy Path Customers Only

  - If customer get routed to Workspace and then is approved via Workspace the T24 provisioning have issues and will show errors

Impact to testing:  Create Small Biz application that are Sole Prop or Corp/Partner with Authorized Signers services should work using only Happy Path customer that will auto approved to test T24 provisioning calls. 
Per design:  In order to create the Business CIF successfully, the Business search must be successful meaning it found 1 active Business Reg# and able to get Completed Status for the Get Order Report
Note:

    - If you enter 2 Business Reg# , then the Business search must be successful meaning it found 1 active Business Reg# and able to get Completed Status for the Get Order Report for both number for it to auto approved.

    - For Creating CIF for Non-Signer any customer can be used (do not have to be happy path customer as no Fraud/Credit/AML check are required)

.

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - UX changes – replace Interac image and the CWB & Motive image

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under CWBSB-251:

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

Impact to testing:  When transiting to Funding form_ Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.   If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251

- Upgraded to Workspace for Small Biz 20.05

  - Been configured and not fully functioning per requirements.

  - Might be some duplicate items under Business Parties and this issue is being work on by Dev team.

  - Many of the information are now showing, but still not in a state where it can be tested yet.

  - Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer (CWBSB-782)

- Impact to testing:  Any applications that get routed to workspace cannot continue the application as you will get T24 provision errors. Please use happy path customer for testing only.  See duplicate items under Business Parties & see some missing or blank information.

- Emails

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Get Approved email when T24 call have not finish yet.

  - Review email – incorrect content and sender

  - Empty Email Reminder email being generated.

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected they want Manual IDV they will see the Submission Complete page Instead of the Manual IDV page and there is a story to generated the Manual IDV email. (https://servicedesk.temenos.com/tickets/browse/CWBSB-791)

Impact to testing:  See issues with style, format, content, sender, being triggered twice or empty emails. Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues/Changes

  - U/X Issues in the following pages:

    - Product Selection

    - Account Selection

    - Product Review

    - Codat

    - More About Your Business

    - Complementary Services

    - Business Delegate

    - Applicant Approval

    - Funding Method

- Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed in https://servicedesk.temenos.com/tickets/browse/CWBSB-271

  - To pass this page, please Select No and click Next.

- Services Selection Page – is NOT ready as issues found by Temenos QA

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Issues found on this page:  https://servicedesk.temenos.com/tickets/browse/CWBSB-592

    - Font and colour are not per Figma.

    - Font weight for our account card and bullet points are not Medium.

    - Unselecting, a card should revert to black and not stay hovered (teal).

    - Accounts # needs to be dark teal and font size 24px.

    - Too much space between image and title and tile font size not per Figma

    - View Feature Left align with text.

    - Count of Account selected reset to 0 and does not persist after filtering.

    - Spacing Issues

    - Mobile View Issues

    - No Modal Page when Click Back.

- Product Review Page – is NOT ready and have not been tested by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Page is still being developed.

- Applicant Await Authorized Signer – is NOT ready and have not been fully tested by Temenos:

  - UX issues

  - Resend email ink does not work as expected.

  - NEW: Refresh button has been removed

  - The Status in this page will update when each Authorized signer completes the application.

  - See Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated there are signers.

- Complementary Services page – is NOT ready and have not been fully tested by Temenos:

  - Place holder page as requirements is still being finalized.

  - Click Next to progress to next page.

- Applicant Online Banking & Delegates– is NOT ready and have not been fully tested by Temenos:

  - Alignment issue and missing delete button, etc.

  - Show primary and any authorized signers.

  - UX issues

  - Please fill in mandatory information

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- Fund Transfer & Me-to-Me Funding page– is NOT ready and have not been fully tested by Temenos:

  - Functional issues

  - Fill in mandatory application to advance through the pages.

- Workspace for Small Biz & Authorized Signer upgrade to 20.05 version still working in progress and some parts have been tested by Temenos QA:

  - Available and user can see application routed there and view application “In Process” and “Help Desk” View

  - See new fields that showing business customer information for Applicant.

  - See new fields that showing business customer information for Authorized Signers.

  - See all the different type of forms:

  - The application might not be routed to the correct queue.

  - Claim and decision function in e Workspace will not work as expected.

  - All applicable fields in Workspace have not been configured yet and will tested in a later Sprint.

## Included Testable Stories: Total – 18

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-44 | FORM: Build 'Business Disclosures and Signature' Page | Tested against attached Spec 2.6 Note: - Per Out of the box function the "Show All" is only available when multiple items within the accordion. That is why the 1st accordion does not have a Show all feature. |  |
| CWBSB-248 | FORM: Build Small Business Funding 'Application Approval' page | Tested against Spec 1.1 Teste UX against Personals DCO Funding form in Production not Figma per confirmation Known Issue: - Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869 - Remove the spaces in between bullets of the products -https://servicedesk.temenos.com/tickets/browse/CWBSB-863 Changes that are needed per updated Spec: - Remove the PAN Modal page https://servicedesk.temenos.com/tickets/browse/CWBSB-907 - Add Quantity at the each of the product https://servicedesk.temenos.com/tickets/browse/CWBSB-879 |  |
| CWBSB-249 | FORM: Build Small Business Funding 'Method Selection' page | Tested against Spec 1.1 Teste UX against Personals DCO Funding form in Production not Figma per confirmation Known Issue: - UX: Update Funding Methods page to implement Interact icon https://servicedesk.temenos.com/tickets/browse/CWBSB-905 - UX: Update Funding Methods page to implement CWB & Motive icon https://servicedesk.temenos.com/tickets/browse/CWBSB-912 |  |
| CWBSB-253 | FORM: Build Small Business Funding 'Dynamic Finish' page | Tested against Spec 1.1 Teste UX against Personals DCO Funding form in Production not Figma per confirmation Known Issue: - Dynamic Finish Page: Click Exit Goes to the Codat Login Page- https://servicedesk.temenos.com/tickets/browse/CWBSB-913 Notes: - Cannot Test AC 03 - Not ready for testing as still in Development CWBSB-158 |  |
| CWBSB-267 | FORM: Build Small Business Funding 'PAN Confirmation' modal page | Tested against Spec 1.1 |  |
| CWBSB-268 | EMAIL: Update Cancel/Withdraw Email to Send to Applicant and Copy Auth Signers | Tested against Email Spec 1.0 |  |
| CWBSB-558 | SERVICE: Create Non-Signing Owners in T24 | Tested by Temenos QA |  |
| CWBSB-656 | SERVICE: Architecture Update - Auth Signer Cancel | Tested by Temenos QA |  |
| CWBSB-670 | SERVICE: Build 'Create Company' service call - POST/accountingPlatforms/companies (Not Testable) | - Tested via https://servicedesk.temenos.com/tickets/browse/CWBSB-793 - Please see https://servicedesk.temenos.com/tickets/browse/CWBSB-793 for testing results |  |
| CWBSB-678 | EMAIL: Update 'Await Authorized Signers' Email to Access Await Auth Signer Page (CWBSB-254) | Tested against Email Spec 1.0 Known Issue: - Template Styling https://servicedesk.temenos.com/tickets/browse/CWBSB-705 - Any styling issue will be address when CWBSB-705 is fixed |  |
| CWBSB-681 | 500 Server Error on Non-signer | Tested by Temenos QA |  |
| CWBSB-792 | SERVICE: Collab Job Change to Support Application Redirect (Codat) | Tested by Temenos QA |  |
| CWBSB-793 | FORM/NARRATOR: Create Company Call | Tested by Temenos QA |  |
| CWBSB-799 | SERVICE: Collaboration Job - User Journey Correct Flows | Tested against Spec 2.8 Software available and used for testing is Sandbox option. Known Issue: - Getting error page - https://servicedesk.temenos.com/tickets/browse/CWBSB-911 - Missing some pre-fill information per requirement attached to https://servicedesk.temenos.com/tickets/browse/CWBSB-330 - Codat Login Screen - UX not per Spec https://servicedesk.temenos.com/tickets/browse/CWBSB-192 |  |
| CWBSB-803 | Refactor Main Form for Reuse in Job | Tested by Temenos QA |  |
| CWBSB-853 | auth Signer Flow-> FormDynamicServlet error when submitting the 1st Txn | Tested by Temenos QA |  |
| CWBSB-866 | SERVICE - Refactor FormCode based business logic to account for cwb-business changes | Tested via CWBSB-803. Please see the test results in CWBSB-803. |  |
| CWBSB-894 | Workspaces: Update configuration of HTML Report templates to set min-width to 100% | Tested by Temenos QA Note: - New form will have this new formatting, older form will still see the side scroll-bar when viewing the report. |  |
|  |  | TOTAL | 18 |

## Included Testable Changes: Total – 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-692 | Landing Page for Auth Signer - Multiple of Same Product -show only once with number behind it | Tested by Temenos QA |  |
| CWBSB-748 | Account Options - Not Showing Multiple Accounts for same Products | Tested by Temenos QA |  |
| CWBSB-832 | Move Account/Product Counter to the Left for Product Selection & Accounts Selection Page | Tested by Temenos QA |  |
|  |  | TOTAL | 3 |

## Included Un-Testable Stories/Bugs/Change– Total 10

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-802 | SERVICE: POC of Inline Codat Integration [Not Testable] | Tested via CODAT |  |
| CWBSB-840 | Create / Update email content template | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-841 | Email content template for non-qualified business | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-842 | Email content template for Concurrent Application | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-843 | Email content template for Declined | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-844 | Email content template for Approved | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-845 | Email content template for Declined | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-854 | Email content template for Await Auth Signer | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-855 | Email content template for Authorized Signer Nurture email | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
| CWBSB-857 | Email content template for Pending Review | Tested via various application flow. - Trigger to send the correct email have not be completed yet. - The template for these emails has been created |  |
|  |  | TOTAL | 10 |

## Not Included Stories/Bugs/Change – Total – 31

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-691 | Received 2 Approved Email for Small Biz Application | Bug | Approved |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | Story | Awaiting Information |  |
| CWBSB-831 | Workspaces - Filter out Incomplete Applications | Story | Backlog |  |
| CWBSB-861 | ALL Checkboxes now incorrect colour (Should be white) | Bug | Backlog |  |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Bug | Backlog |  |
| CWBSB-876 | DECISIONING: Update decisioning to review mismatched COVR Parties | Story | Backlog |  |
| CWBSB-877 | FORM: Review Form - Allow Reconcile Owners / Shareholders | Story | Backlog |  |
| CWBSB-905 | UX: Update Funding Methods page to implement Interact icon | Story | Backlog |  |
| CWBSB-911 | Getting Error Page Cancel for Logging from Software in Codat Page | Bug | Backlog |  |
| CWBSB-912 | UX: Update Funding Methods page to implement CWB & Motive icon | Story | Backlog |  |
| CWBSB-913 | Dynamic Finish Page: Click Exit Goes to the Codat Login Page | Bug | Backlog |  |
| CWBSB-914 | Tracking BR82C3X Getting Oops Page for a specific Application with Auth Signers | Bug | Backlog |  |
| CWBSB-85 | EMAIL: Store email against application(s) | Story | Blocked |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Blocked |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | Story | Blocked |  |
| CWBSB-525 | Solve for AML Assist No Match Response (CWB-861) | Story | Blocked |  |
| CWBSB-559 | UX: Apply final style updates | Change | Blocked |  |
| CWBSB-672 | SERVICE: Build 'Retrieve Company' service | Story | Blocked |  |
| CWBSB-150 | WORKSPACES: Update Workspaces for Authorized Signer(s) | Story | In Development |  |
| CWBSB-192 | FORM: Implement 'Log into CODAT' Page | Story | In Development |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Story | In Development |  |
| CWBSB-330 | SERVICE: Prefill SmallBiz application form with CODAT data | Story | In Development |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | In Development |  |
| CWBSB-592 | FORM: Build 'Service Selection' (complementary/cash management products/services) Page | Story | In Development |  |
| CWBSB-782 | Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer | Bug | In Development |  |
| CWBSB-863 | UX: Approval Page - Remove the spaces between the bullets ofÂ the product | Bug | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | Ready for Development |  |
| CWBSB-875 | SERVICE: Retrieve and persist complete Business Search Result | Story | Ready for Development |  |
| CWBSB-407 | SERVICE: Provisioning Service After Manual Review and Approval | Story | Ready for Review |  |
| CWBSB-815 | Owner & Director - Mobile View is not per Figma | Bug | Ready for Review |  |
|  |  |  | TOTAL | 31 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 8

The following defects have been included in this release as reported by Temenos Dev/QA

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-669 | Landing Page - UPDATED Missing Saving product (Note: Intended use is not needed per Spec 1.6 &1.7) | Medium | Tested by Temenos QA |  |
| CWBSB-765 | My Role = 100% after Business Disclosure Page - Get the Oops Page | High | Tested by Temenos QA |  |
| CWBSB-768 | Authorized Signer Landing page missing products that Primary selected | Medium | Tested by Temenos QA |  |
| CWBSB-789 | Workspaces 19.11 - Can't see multiple transactions in the same step | Medium | Tested by Temenos QA |  |
| CWBSB-825 | Create Business CIF Not Working when Authorized Signer in Application | High | Tested by Temenos QA |  |
| CWBSB-858 | Previously Submitted Page - Need remove Extra information | Low | Tested by Temenos QA |  |
| CWBSB-859 | Landing page- Spacing Products Name different between Authorized Signer | Medium | Tested by Temenos QA |  |
| CWBSB-865 | Tracking TMTY9J4 & R7TQF5M - Not Seeing the Await Authorized Signer Page and getting Http Post Error | High | Tested by Temenos QA |  |
|  |  |  | TOTAL | 8 |

# 5	Partner QA Defects Fixed with this Release – Total – 2

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-848 | SBDCO - Submission Complete Model - Alignment is not appropriate | Medium | Tested by Temenos QA |  |
| CWBSB-864 | SBDCO - Account Selection - Back button â€“ Displays Something Went Wrong _ No modal message | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 2 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |