CWB Small Biz Sprint 13 Release Notes: Build 1.5.0-RC117

May 12, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Known Issues that Have Been Closed	4

3.2	General Known Issues	4

3.3	Pages or Components in Application that are Still Under Development 
                 (PLEASE READ as contain information that assist with Testing & Navigation)	6

3.4	Included Testable Stories: Total – 3	8

3.5	Included Testable Changes: Total – 1	9

3.6	Included Un-Testable Stories/Bugs/Change– Total 3	9

3.7	Not Included Stories/Bugs/Change – Total – 59	9

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 11	12

5	Partner QA Defects Fixed with this Release – Total – 8	13

6	Accessibility Items	14

7	Reporting Defects	14

8	Defect Severity Levels	14

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 - https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Known Issues that Have Been Closed

- CWBSB-806: Tracking 4Q5HQNC  Narrative Fatal Error Stacktrace Invalid go back request, page [App eConsent] not found in Narrative history: java.lang.Exception –  Cannot Reproduce

- CWBSB-911: Getting Error Page When You Cancel on the Software Login Page- Confirmed with Codat that this is the expected behaviour.

## General Known Issues

- Codat

  - Accounting Software available and used for testing is Sandbox option.

  - Codat Login Screen - UX not per Spec https://servicedesk.temenos.com/tickets/browse/CWBSB-192

  - Lag between creating the company on the codat platform and it being available for MuleSoft to use. https://servicedesk.temenos.com/tickets/browse/CWBSB-941

  - When Error from CODAT call - Not Showing "Sorry, we were unable to retrieve your business information. Please enter your details manually. https://servicedesk.temenos.com/tickets/browse/CWBSB-949

  - Back Button Navigation is not Per Spec in the Your Business Page after Codat  Pre-fill https://servicedesk.temenos.com/tickets/browse/CWBSB-943

  - Able to click other items on the Codat Login page just before it redirects to Codat https://servicedesk.temenos.com/tickets/browse/CWBSB-950

Impact to testing:

User needs wait for a few seconds, before hitting the continue button on the Codat flow for the pre-fill info to populate, as there is a lag between creating the company on the Codat platform and it being available for MuleSoft to use.  If user do not wait - pre-fill will not populate information in the About Your Business and More About Your Business pages.  See UX issue in Mobile View and Desktop View.

- Accounts Option page

  - Open All in Accounts Option page style & Alignment is not per Figma https://servicedesk.temenos.com/tickets/browse/CWBSB-950

- Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Getting Oops Page for a Certain Application with Auth Signers https://servicedesk.temenos.com/tickets/browse/CWBSB-914

  - Some Application with Authorized Signer  might see the Oops page after as applicant resume application via “You may now complete your CWB business application” email and as they process through the pages see the Oops page after  Business Delegate page and none of the T24 provision call are executed  - see error Fatal error with Action: Mulesoft Create Customer: com.avoka.taf.narrate.NarratorException: Fatal error with Action: Mulesoft Create Customer at com.avoka.taf.narrate.NarratorUtil.executeActions.

Impact to testing:  For some application with Authorized signer, it will not l create the Business CIF, Business Account or PAN in T24.  Not sure why it is happening, and Dev is investigating.  This is not happening consistently.

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - UX changes – replace CWB & Motive image

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

  - Funding Transfer error page https://servicedesk.temenos.com/tickets/browse/CWBSB-252

    - see HTTP Post error

Impact to testing:  When transiting to Funding form- Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.   If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page but you will encounter Http Post error click Next on this page

- Workspace for Small Biz

  - Been configured and not fully functioning per requirements.

  - Might be some duplicate items under Business Parties and this issue is being work on by Dev team.

  - Many of the information are now showing, but still not in a state where it can be tested yet.

  - Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer (CWBSB-782)

- Impact to testing:  Any applications that get routed to workspace can continue the application and continue to T24 provisioning.   This is currently still being tested as there are multiple scenarios route to Workspace.  See certain provision error and unexpected behaviours, see duplicate items under Business Parties & see some missing or blank information.

- Emails

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Get Approved email when T24 call have not finish yet.

  - Review email – incorrect content and sender

  - Empty Email Reminder email being generated.

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected they want Manual IDV they will see the Submission Complete page Instead of the Manual IDV page and there is a story to generated the Manual IDV email. (https://servicedesk.temenos.com/tickets/browse/CWBSB-791)

Impact to testing:  See issues with style, format, content, sender, being triggered twice, empty emails, fro incorrect sender.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues/Changes

  - U/X Issues in the following pages:

    - Account Selection

    - Services Selection

    - Product Review

    - Codat

    - More About Your Business

    - Complementary Services

    - Owners & Director

    - Business Delegate

    - Funding Method

Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed in https://servicedesk.temenos.com/tickets/browse/CWBSB-271

  - To pass this page, please Select No and click Next.

- Services Selection Page – is NOT ready as issues found by Temenos QA.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Issues found on this page:  https://servicedesk.temenos.com/tickets/browse/CWBSB-592

    - Spacing not per Figma too much spacing

    - Mobile View UX Issues

    - No Modal Page when Click Back.

- Product Review Page – is NOT ready and have not been fully developed by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Page is still being developed.

- Applicant Await Authorized Signer – as issues found by Temenos QA Issues found on this page:  https://servicedesk.temenos.com/tickets/browse/CWBSB-254

  - 12 Issues logged.

    - 6 Fixed and Pass

    - 6 Failed

  - Resend email ink does not work as expected.

  - The Status in this page will update when each Authorized signer completes the application.

  - See Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated there are signers.

- Complementary Services page – is NOT ready and have not been fully developed by Temenos

  - Place holder page as requirements is still being finalized.

  - Click Next to progress to next page.

- Applicant Online Banking & Delegates– as issues found by Temenos QA Issues found on this page:

- https://servicedesk.temenos.com/tickets/browse/CWBSB-388

  - 13 Issues logged.

    - 8 Fixed and Pass

    - 5 Failed

  - Please fill in mandatory information

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- Workspace for Small Biz & Authorized Signer - some parts have been tested by Temenos QA and testing is still in progress per Stories- https://servicedesk.temenos.com/tickets/browse/CWBSB-290 & https://servicedesk.temenos.com/tickets/browse/CWBSB-931

  - Available and user can see application routed there and view application “In Process” and “Help Desk” View

  - See new fields that showing business customer information for Applicant.

  - See new fields that showing business customer information for Authorized Signers.

  - See all the different type of forms:

  - The application might not be routed to the correct queue.

  - Claim and decision function in Workspace will work, but there will be instances where it will not behave as expected.

  - All applicable fields in Workspace have been configured and are currently being tested.

## Included Testable Stories: Total – 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-250 | FORM: Build Small Business Funding 'Me-to-Me Session Management' page | Known Issue: - AC 05 in story- Address in a separate story -Will be tested later when the story is developed. |  |
| CWBSB-330 | SERVICE: Prefill SmallBiz application form with CODAT data | Note: - If business has 2 Business Reg#, it will only per-popular the 1st one in the form based on review with Dev as that is the way the JSON is structured. - Due to Test data from the Sandbox Accounting Software - returning business address from London England (No Province and Postal Code), so being pre-fill as Manual Entry instead of in the droplist for use to select. Known Issues: - Your Business Page Back button - Per spec needs to navigate to "Login to Codat" (CWBSB-192) - currently it is not - Going to the Account Software -https://servicedesk.temenos.com/tickets/browse/CWBSB-943 - If order for the pre-fill to work, user need t wait for a few seconds, before hitting the "Continue" button on the Codat flow, there is a lag between creating the company on the Codat platform and it being available for mulesoft to use - https://servicedesk.temenos.com/tickets/browse/CWBSB-941 - Not display the message "Sorry, we were unable to retrieve your business information. Please enter your details manually." Created a separate Jira to Track this issue https://servicedesk.temenos.com/tickets/browse/CWBSB-949 - Able to click other items on the Codat Login page just before it redirects to Codat e https://servicedesk.temenos.com/tickets/browse/CWBSB-950 |  |
| CWBSB-905 | UX: Update Funding Methods page to implement Interact icon | Tested by Temenos QA |  |
|  |  | TOTAL | 3 |

## Included Testable Changes: Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-907 | Remove the PAN Confirmation Modal | Tested by Temenos QA |  |
|  |  | TOTAL | 1 |

## Included Un-Testable Stories/Bugs/Change– Total 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-756 | WORKSPACE: Prefill service for Review Form [Not Testable] | Test via Review Form Stories |  |
| CWBSB-875 | SERVICE: Retrieve and persist complete Business Search Result (Not Testable) | Tested via COVR and Business Search Stories |  |
| CWBSB-919 | SERVICE: Build 'Retrieve Company' Mock Service Integration [Not Testable] | Tested via CODAT |  |
|  |  | TOTAL | 3 |

## Not Included Stories/Bugs/Change – Total – 59

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-691 | Received 2 Approved Email For Small Biz Application | Bug | Approved |  |
| CWBSB-925 | UX: Apply Not Qualified style updates | Change | Approved |  |
| CWBSB-936 | UX - Spacing Dynamic Finish Page Desktop View | Bug | Approved |  |
| CWBSB-726 | SBDCO - The Back button on a mobile browser causes the application to be lost | Bug | Awaiting Information |  |
| CWBSB-796 | Spacing between View feature and bullets not per Figma | Bug | Awaiting Information |  |
| CWBSB-915 | Application Approval Page - Missing Products and PAN for app with Auth Signer | Bug | Awaiting Information |  |
| CWBSB-928 | SBDCO - Application Approval - No PAN is displayed | Bug | Awaiting Information |  |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant | Story | Backlog |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two-line question | Bug | Backlog |  |
| CWBSB-640 | SBDCO U/X Mobile Authorized Signer â€“ Submission Complete and Cancel - Footer | Bug | Backlog |  |
| CWBSB-684 | Getting Empty Application Completed Email | Bug | Backlog |  |
| CWBSB-685 | Funding Form - Saved email is incorrect content & incorrect sender | Bug | Backlog |  |
| CWBSB-721 | SBDCO - Applicant - Birthday & SIN page - on all iPhone devices for Safari - multiple inline messages stay open | Bug | Backlog |  |
| CWBSB-722 | SBDCO Mobile Non-signing owners - The inline help and icon are displayed off screen | Bug | Backlog |  |
| CWBSB-727 | SBDCO Mobile Authorised Signer eConsent No error message header displayed | Bug | Backlog |  |
| CWBSB-801 | EMAIL: Upgrade Email Service | Story | Backlog |  |
| CWBSB-805 | Workspace - Not Showing Saving Product & Missing Quantity Count of the Product | Bug | Backlog |  |
| CWBSB-835 | UX: All Inline Help Icon cropped at the bottom | Bug | Backlog |  |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Bug | Backlog |  |
| CWBSB-906 | UX - Landing Page for Authorized Signer | Change | Backlog |  |
| CWBSB-914 | Tracking BR82C3X Getting Oops Page for a specific Application with Auth Signers | Bug | Backlog |  |
| CWBSB-921 | SERVICE: Update 'Not Qualified' path | Story | Backlog |  |
| CWBSB-929 | SBDCO - Applicant - Page freezes once a GP is on Business Disclosures and Signature Page | Bug | Backlog |  |
| CWBSB-932 | WORKSPACE: Prefill service for Review Form for Business Search and Info | Story | Backlog |  |
| CWBSB-941 | Lag between creating the company on the Codat platform and it being available for MuleSoft to use. | Bug | Backlog |  |
| CWBSB-943 | Back Button Navigation is not Per Spec in the Your Business Page after Codat Pre-fill | Bug | Backlog |  |
| CWBSB-945 | UX - Missing Drop Shadow for Selected State for Product Card | Bug | Backlog |  |
| CWBSB-946 | UX - Space between Progress bar and Business Type is not per Figma - | Bug | Backlog |  |
| CWBSB-947 | Open All in Accounts Option page | Bug | Backlog |  |
| CWBSB-949 | When Error from CODAT call - Not Showing "Sorry, we were unable to retrieve your business information. Please enter your details manually." | Bug | Backlog |  |
| CWBSB-85 | EMAIL: Store email against application(s) | Story | Blocked |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Blocked |  |
| CWBSB-525 | Solve for AML Assist No Match Response (CWB-861) | Story | Blocked |  |
| CWBSB-672 | SERVICE: Build 'Retrieve Company' service | Story | Blocked |  |
| CWBSB-920 | FORM: Reauthenticate applicant from save/resume for Flinks IDV | Story | In Analysis |  |
| CWBSB-150 | WORKSPACES: Update Workspaces for Authorized Signer(s) | Story | In Development |  |
| CWBSB-158 | EMAIL: Build 'Application Complete' Email Notification | Story | In Development |  |
| CWBSB-192 | FORM: Implement 'Log into CODAT' Page | Story | In Development |  |
| CWBSB-252 | FORM: Build Small Business Funding 'Transfer Error' page | Story | In Development |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Story | In Development |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | In Development |  |
| CWBSB-407 | SERVICE: Provisioning Service After Manual Review and Approval | Story | In Development |  |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification | Story | In Development |  |
| CWBSB-559 | UX: Apply Account Option style updates and Not Qualify Page Updates | Change | In Development |  |
| CWBSB-592 | FORM: Build 'Service Selection' (complementary/cash management products/services) Page | Story | In Development |  |
| CWBSB-771 | Product Selection Page - Extra Scroll bar | Bug | In Development |  |
| CWBSB-782 | Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer | Bug | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-916 | Workspace: Duplicate items under Business Parties | Bug | In Development |  |
| CWBSB-290 | WORKSPACES: Updated Review Form for Data Entry Changes for Business | Story | In Test |  |
| CWBSB-876 | DECISIONING: Update decisioning to review mismatched COVR Parties | Story | In Test |  |
| CWBSB-931 | WORKSPACES: Review form updates for Background check failures for applicant and auth signers | Story | In Test |  |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification | Story | Ready for Development |  |
| CWBSB-138 | EMAIL: Build 'Approved' Email Notification | Story | Ready for Development |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | Ready for Development |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | Ready for Development |  |
| CWBSB-791 | EMAIL: Trigger 'Manual IDV Instruction' email for Authorized Signer | Story | Ready for Development |  |
| CWBSB-917 | SERVICE: Build 'Business Search' Mock Service Integration [Not Testable] | Story | Ready for Development |  |
| CWBSB-817 | Workspace: Missing Applicant under the Owner Director section | Bug | Ready for Review |  |
|  |  |  | TOTAL | 59 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 11

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-752 | More About Your Business page: Missing Icons per Figma, Spacing Issues and Alignment Issues per Demo on Apr 13 & Mobile View Issues | Medium | Known Issue: - Space between Progress bar and Business Type is not per Figma - - https://servicedesk.temenos.com/tickets/browse/CWBSB-946 |  |
| CWBSB-753 | Product Selector: Hover State is being maintain when you unselected radio button | Medium | Tested by Temenos QA |  |
| CWBSB-810 | Owner & Director - + Add Another Person not per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-815 | UX: Owner & Director - Mobile View is not per Figma | Medium | Known Issue: - Director copy alignment - https://servicedesk.temenos.com/tickets/browse/CWBSB-948 |  |
| CWBSB-834 | UX: All Inline Help Icon are located too far from text on ALL pages (Small Biz, Auth Signer & Funding) | Medium | Note: - Tax Residency page inline help is still too far -Per Surinder comments: This page is using the same help icon style as other input fields. The reason this looks a bit far is due to the text 'application' is moved to next line (long word), and a space is created in first line. We cannot control this, unless we have text alignment to be 'justify', which I won't suggest. |  |
| CWBSB-837 | View Feature in Product Selection not the same font size as Figma | Low | Tested by Temenos QA |  |
| CWBSB-838 | Owner & Director Page - If Role = Director, Ownership Data is Not Permitted | Low | Tested by Temenos QA |  |
| CWBSB-861 | ALL Checkboxes now incorrect colour (Should be white) | Medium | Tested by Temenos QA |  |
| CWBSB-863 | UX: Approval Page - Remove the spaces between the bullets of the product | Medium | Tested by Temenos QA |  |
| CWBSB-910 | See HTTP Post Error in Dynamic Finish Page | Medium | Tested by Temenos QA |  |
| CWBSB-913 | Dynamic Finish Page: Click Exit Goes to the Codat Login Page | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 11 |

# 5	Partner QA Defects Fixed with this Release – Total – 8

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-700 | UX/UI: Business Type Selection - Radio Button Spacing | Medium | Tested by Temenos QA |  |
| CWBSB-814 | SBDCO - Business Account Options - Desktop and Mobile - -Display of inline help | Medium | Tested by Temenos QA |  |
| CWBSB-828 | SBDCO - Owners and Directors Page - Issue on resizing the page | Medium | Tested by Temenos QA |  |
| CWBSB-867 | SBDCO Owners, Directors, Signers Email address validation not as per FS when characters entered | Medium | Tested by Temenos QA |  |
| CWBSB-871 | SBDCO Owners, Directors, Signers Validation message for % Ownership field not as per FS 2.8 | Medium | Tested by Temenos QA |  |
| CWBSB-872 | SBDCO Owners, Directors, Signers 100% Ownership Non-signing Owner’s page is displayed, should not be | Medium | Tested by Temenos QA |  |
| CWBSB-922 | SBDCO - Account Options - Extra text on page but not in FS | Medium | Tested by Temenos QA |  |
| CWBSB-927 | SBDCO - Dynamic Finish page - Cheque - Spacing, Font, Buttons and Verbiage issues | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 8 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |