CWB Small Biz Sprint 14 Release Notes: Build 1.5.0-RC133

May 26, 2021 v2

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed	4

3.2	General Known Issues	4

3.3	Pages or Components in Application that are Still Under Development 
                 (PLEASE READ as contain information that assist with Testing & Navigation)	7

3.4	Included Testable Stories: Total – 8	8

3.5	Included Testable Changes: Total –2	10

3.6	Included Un-Testable Stories/Bugs/Change– Total 3	10

3.7	Not Included Stories/Bugs/Change – Total – 66	10

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 16	14

5	Partner QA Defects Fixed with this Release – Total – 8	15

6	Accessibility Items	15

7	Reporting Defects	15

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 - https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed

- CWBSB-726 - SBDCO - The Back button on a mobile browser causes the application to be lost,

  - Leave Page enabled.  No further options available on the platform.

- CWBSB-914 - Tracking BR82C3X Getting Oops Page for a specific Application with Auth Signers CWBSB-806: Tracking 4Q5HQNC - Narrative Fatal Error Stacktrace Invalid go back request, page [App eConsent] not found in Narrative history: java.lang.Exception

  - Cannot Reproduce

- CWBSB-928 SBDCO - Application Approval - No PAN is displayed

  - New Requirement to not display the PAN – the fix for this is no longer needed

## General Known Issues

- Codat

  - Accounting Software available and used for testing is Sandbox option.

  - Lag between creating the company on the codat platform and it being available for mulesoft to use. https://servicedesk.temenos.com/tickets/browse/CWBSB-941

  - UX - White rectangle around the logos are too wide- Please  reduce the width on each side so it matches Figma. https://servicedesk.temenos.com/tickets/browse/CWBSB-975

  - Codat create company call is failing since may 18th in staging with a 500 error. rob has informed Andy.

Impact to testing:

Codat since it is getting 500 Error will not pull back and pre-fill information in the Your Business page

Once this 500 error is fixed, User needs wait for a few seconds, before hitting the continue button on the Codat flow for the pre-fill info to populate, as there is a lag between creating the company on the Codat platform and it being available for MuleSoft to use.  If user do not wait - pre-fill will not populate information in the About Your Business and More About Your Business pages.  See UX issue in Mobile View and Desktop View.

- App-Security Question

  - UX -Security Questions droplist the space between the values and the line seem too big (Other pages such as Accounts Options not have this issue) https://servicedesk.temenos.com/tickets/browse/CWBSB-977

- Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Await Authorized Signer

  - Resend email – not working per spec https://servicedesk.temenos.com/tickets/browse/CWBSB-978

  - UX - Mobile View  - "Process to next step "button need to be centered per Figma https://servicedesk.temenos.com/tickets/browse/CWBSB-979

  - UX - Desktop & Mobile View - Tracking is too close the to box - need 12 px in between per Figma https://servicedesk.temenos.com/tickets/browse/CWBSB-979

- Impact to testing: Do not click on Resend email as see blank tab and navigate away from eth Await Auth Signer page. UX issues and Resend email will be fixed in later Sprint.

- Accounts Option page

  - UX Open All in Accounts Option page style & Alignment is not per Figma https://servicedesk.temenos.com/tickets/browse/CWBSB-947

- Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Prefill service for Review Form for Business Search and Info 
https://servicedesk.temenos.com/tickets/browse/CWBSB-965

- Roles are not indicated correctly.

  - When there are 2 Covr reports - Missing set of data-entry for the second report on the Review Form for following 4 fields:

    - Biz reg#, jurisdiction, legal doc name and identification of ownership.

  - Covr report mismatch overall status does not include 2nd Covr report status.

  - Covr report mismatch html does not reflect the 2nd report.

  - No indication on Workspace, when no business search was executed, or biz reg # was not entered on the application.

  - No business search data entry fields when no report/no business search/inactive

Impact to testing:

    - Roles indicated in application might not be reflected correctly on the Review Form when it is routed to Workspace for COVR Mismatch

    - If you entered 2 Business Reg# and 2 Jurisdictions – The Review Form will only show the information and support single COVR Report (Data for 2nd Business Reg# and report will not be in the Review form)

    - If Business search is inactive or does not exist or error – Review Form might not have the Covr fields.

    - Review Form for Business Search and Info currently only support single Business Reg# and single Jurisdiction that return Completed Covr Report.  If Report is Requested or Inactive – user cannot input required Business Search info in Review form to provision the T24 call to create Business CIF.

- Application Routed to Workspace

- Been configured and not fully functioning per requirements as the following Workspace stories and decisions are still be tested (CWBSB-149, CWBSB-290, CWBSB-407 & CWBSB-931),   Below are issues that have been logged:

Impact to testing:  Any applications that get routed to workspace can continue the application and continue to T24 provisioning.   This is currently still being tested as there are multiple scenarios route to Workspace.  You might see certain provision error and unexpected behaviour (i.e., some missing, blank information or data not updated in T24).

Note:  We had a blocker with T24 provisioning where we were getting 400 Bad Request errors which was resolve on Friday May 21 at 3:00 pm PST.  This delayed our testing in certain scenarios in Workspace and T24 provisioning after review approval.

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - UX Issues – CWB & Motive Image https://servicedesk.temenos.com/tickets/browse/CWBSB-912

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

  - Funding Transfer error page https://servicedesk.temenos.com/tickets/browse/CWBSB-252

    - See HTTP Post error

Impact to testing:  When transiting to Funding form- Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.   If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page but you will encounter Http Post error click Next on this page

- Emails

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Get Approved email when T24 call have not finish yet.

  - Review email – incorrect content and sender

  - Getting Empty Application Completed Email

  - Empty Email Reminder email being generated.

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected, they want Manual IDV they will see the Submission Complete page Instead of the Manual IDV page and there is a story to generated the Manual IDV email. (https://servicedesk.temenos.com/tickets/browse/CWBSB-791)

  - Not sending Cancel email to all the Authorized Signers (https://servicedesk.temenos.com/tickets/browse/CWBSB-972)

Impact to testing:  See issues with style, format, incorrect content, , empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues/Changes

  - U/X Issues in the following pages:

    - Services Selection – Page not ready

    - Product Review – Page not ready

    - Codat 
- Rectangle too wide not per Figma

    - About Your Business - Need remove unwanted heading

    - Complementary Services – Page not ready

    - Business Delegate
- Spacing issues
- Cards are showing vertically
- Missing Authorized Signer and they are not showing up on this page 
- Mobile View issues 
- Name wrapping and affect the card size.

    - Landing Page for Auth Signer - Card Format for Auth Signer and Heading for Accounts

    - Funding Method  
- Spacing and Icon Issues

Impact to testing: None- Items are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page will be addressed in https://servicedesk.temenos.com/tickets/browse/CWBSB-271

  - To pass select Yes to Existing CWB and enter acceptable Login from Okta or Select No and click Next.

- Okta

  - Okta Login – Currently, still be tested by Temenos and Login for existing Motive are still work in progress

  - Been Implemented  for Primary only – CWB ( Not Auth Signer or Motive)

  - The test users in staging for Okta need to be setup with correct data. currently “sking” user id returned some Kenneth Freeman as the name.

| Username | First Name | Last Name | Email | CIF | LOB |
| --- | --- | --- | --- | --- | --- |
| emcdonald | EDWARD | MCDONALD | cwbsmallbiz2020@gmail.com | 104008 | CWB |
| sking | SANDRA | KING | cwbsmallbiz2020@gmail.com | 103991 | CWB |
| mtestmica | MABE | TESTMICA | cwbsmallbiz2020@gmail.com | 102765 | CWB |
| peast | PHILIP | EAST | cwbsmallbiz2020@gmail.com | 102761 | MOTIVE |
| bsampleson | Bert | Sampleson | cwbsmallbiz2020@gmail.com | 104007 | CWB |
| dcotest | CWB4dcosmb! |  |  |  |  |
| PWD: | dcoTesting2021! |  |  |  |  |

- Services Selection Page – is NOT ready as issues found by Temenos QA.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Issues found on this page:  https://servicedesk.temenos.com/tickets/browse/CWBSB-592

    - Spacing not per Figma too much spacing

    - Mobile View UX Issues

    - No Modal Page when Click Back.

- Product Review Page – is NOT ready and have not been fully developed by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Page is still being developed.

- Complementary Services page – is NOT ready and have not been fully developed by Temenos.

  - Place holder page as requirements is still being finalized.

  - Click Next to progress to next page.

- Applicant Online Banking & Delegates– as issues found by Temenos QA Issues found on this page:

- https://servicedesk.temenos.com/tickets/browse/CWBSB-388

  - 13 Issues logged.

    - 8 Fixed and Pass

    - 5 Failed

  - Please fill in mandatory information or Delete the item.

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- Workspace for Small Biz & Authorized Signer - some parts have been tested by Temenos QA and testing is still in progress per Stories:
https://servicedesk.temenos.com/tickets/browse/CWBSB-149
https://servicedesk.temenos.com/tickets/browse/CWBSB-290 
https://servicedesk.temenos.com/tickets/browse/CWBSB-407  
https://servicedesk.temenos.com/tickets/browse/CWBSB-931

  - Available and user can see application routed there and view application “In Process” and “Help Desk” View

  - See new fields that showing business customer information for Applicant.

  - See new fields that showing business customer information for Authorized Signers.

  - See all the different type of forms:

  - Claim and decision function in Workspace will work, but there will be instances where it will not behave as expected and might not update the info in T24 a expected.

  - All applicable fields in Workspace have been configured and are currently being tested.

Note:  We had a blocker with T24 provisioning where we were getting 400 Bad Request errors which was resolve on Friday May 21 at 3:00 pm PST.  This delayed our testing in Workspace and T24 provisioning after review approval.

## Included Testable Stories: Total – 8

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-192 | FORM: Implement 'Log into CODAT' Page |  |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Known Issues - Spacing between Tracking and rectangle box too close https://servicedesk.temenos.com/tickets/browse/CWBSB-979 - Mobile-View Process to next step button need to be cantered per Figma Create Separate Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-979 - Resend the email to Auth signer (it launches a blank page)- https://servicedesk.temenos.com/tickets/browse/CWBSB-978 |  |
| CWBSB-525 | Solve for AML Assist No Match Response (CWB-861) | Tested by Temenos QA |  |
| CWBSB-618 | Footer in applications vs modal pages is different | Tested by Temenos QA Note: - The position of Footer will be tested separately and log a new bug if issue is found. (Might need to review with UX team) |  |
| CWBSB-876 | DECISIONING: Update decisioning to review mismatched COVR Parties | Note: - Fuzzy logic to account for differences in abbreviation, punctuation (e.g., Ltd. vs Limited, Inc. vs Incorporated etc.) is not implemented. Per review need more investigation to determine if it is needed. - See what items were Mismatch via Form XML under "Business Review" or via Report in JM |  |
| CWBSB-932 | WORKSPACE: Prefill service for Review Form for Business Search and Info | Known Issues https://servicedesk.temenos.com/tickets/browse/CWBSB-965 - Roles are not indicated correctly. - When there are 2 Covr reports - Missing set of data-entry for the second report on the Review Form for following 4 fields: - Biz reg#, jurisdiction, legal doc name and identification of ownership. - Covr report mismatch overall status does not include 2nd Covr report status. - Covr report mismatch html does not reflect the 2nd report. - No indication on Workspace, when no business search was executed, or biz reg # was not entered on the application. - No business search data entry fields when no report/no business search/inactive |  |
| CWBSB-934 | NARRATOR/FORM: Back Navigation Behaviour | Tested by Temenos QA |  |
| CWBSB-942 | WORKSPACES: Generate Workspaces Report for the Business Search Validation (COVR Report) | Tested by Temenos QA |  |
|  |  | TOTAL | 8 |

## Included Testable Changes: Total – 2

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-906 | UX - Landing Page for Authorized Signer | Tested by Temenos QA |  |
| CWBSB-925 | UX: Apply Not Qualified style updates | Tested by Temenos QA |  |
|  |  | TOTAL | 2 |

## Included Un-Testable Stories/Bugs/Change– Total 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-672 | SERVICE: Build 'Retrieve Company' service | Test via CODAT |  |
| CWBSB-917 | SERVICE: Build 'Business Search' Mock Service Integration [Not Testable] | Tested via COVR and Business Search Stories |  |
| CWBSB-952 | SERVICE: Store the execution status of CODAT create and retrieve company into form xml | Test via CODAT |  |
|  |  | TOTAL | 3 |

## Not Included Stories/Bugs/Change – Total – 66

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-259 | EMAIL: Build 'Concurrent Application' Email Notification | Change | Approved |  |
| CWBSB-337 | SERVICE: Check for Concurrent Applications (business entity) | Change | Approved |  |
| CWBSB-684 | Getting Empty Application Completed Email | Bug | Approved |  |
| CWBSB-879 | Application Approval Page - Add Quantity to the end of each product | Change | Approved |  |
| CWBSB-954 | SBDCO - E2E - Corp Non-Signer not displayed in T24 for Small Business Basic Details, should be there | Bug | Approved |  |
| CWBSB-976 | UX: Colour of Application Number on the Submission Complete Page | Bug | Approved |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | Awaiting Information |  |
| CWBSB-427 | Mobile View- Drop List shows a Blank Selection | Change | Awaiting Information |  |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two line question | Bug | Backlog |  |
| CWBSB-685 | Funding Form - Saved email is incorrect content & incorrect sender | Bug | Backlog |  |
| CWBSB-721 | SBDCO - Applicant - Birthday & SIN page - on all iPhone devices for Safari - multiple inline messages stay open | Bug | Backlog |  |
| CWBSB-727 | SBDCO Mobile Authorised Signer eConsent No error message header displayed | Bug | Backlog |  |
| CWBSB-801 | EMAIL: Upgrade Email Service | Story | Backlog |  |
| CWBSB-831 | WORKSPACE: Filter out Incomplete Applications | Story | Backlog |  |
| CWBSB-862 | SBDCO- A Convenient option page Flinks Capital does not accept username or password - iPhone 11 Safari Browser | Bug | Backlog |  |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Bug | Backlog |  |
| CWBSB-921 | SERVICE: Update 'Not Qualified' path | Story | Backlog |  |
| CWBSB-929 | SBDCO - Applicant - Page freezes once a GP is on Business Disclosures and Signature Page | Bug | Backlog |  |
| CWBSB-941 | Lag between creating the company on the Codat platform and it being available for Mulesoft to use. | Bug | Backlog |  |
| CWBSB-955 | Missing True/False under Director in Workspace | Bug | Backlog |  |
| CWBSB-957 | NARRATOR: Trigger Update Applicant Customer service | Story | Backlog |  |
| CWBSB-958 | NARRATOR: Trigger Update Auth Signer Customer service | Story | Backlog |  |
| CWBSB-959 | SBDCO - Owners, Directors, Signers - Cannot Save application from Options | Bug | Backlog |  |
| CWBSB-960 | SBDCO - Applicant - A GP/CORP applicant at 100% ownership is taken to the Ownership structure page. | Bug | Backlog |  |
| CWBSB-963 | Review Form is Missing the Business Parties section which Contain the Personal Info of Applicants and Authorized Signers | Bug | Backlog |  |
| CWBSB-965 | Business Info Field in Review Forms are Incorrect for Roles, Missing for 2nd COVR Report and If No Report Does not Show there is no Report | Bug | Backlog |  |
| CWBSB-970 | Review Form is Missing all info for API Core Call | Bug | Backlog |  |
| CWBSB-972 | Not sending Cancel email to all the Authorized Signers. | Bug | Backlog |  |
| CWBSB-974 | Create a hidden field in the form | Sub-task | Backlog |  |
| CWBSB-977 | UX: Security Questions drop list the space between the values and the lineseem too big (Other pages do not have this issue) | Bug | Backlog |  |
| CWBSB-978 | Await Auth Signer Page - Resend email - Launches a Blank page (Not resending the email invite to Auth Signer) | Bug | Backlog |  |
| CWBSB-979 | UX -Await Auth Signer Page | Bug | Backlog |  |
| CWBSB-85 | EMAIL: Store email against application(s) | Story | Blocked |  |
| CWBSB-263 | FORM: Build 'Concurrent Application' Page | Change | Blocked |  |
| CWBSB-290 | WORKSPACES: Updated Review Form for Data Entry Changes for Business | Story | Blocked |  |
| CWBSB-529 | SERVICE: Apply maximum retries for Business Search Get Order | Story | Blocked |  |
| CWBSB-663 | SERVICE: Auto submit form for 'Non-Qualified' Applicant | Story | Blocked |  |
| CWBSB-839 | SBDCO - Business Account Options - UX/UI - Section (accordion with Open all/Close all) is missing | Bug | Blocked |  |
| CWBSB-916 | WORKSPACE: Duplicate items under Business Parties | Bug | Blocked |  |
| CWBSB-924 | SBDCO - Business Disclosures and Signature - Sole Prop - Back button Goes to App-Flinks page, should not | Bug | Blocked |  |
| CWBSB-931 | WORKSPACES: Review form updates for Background check failures for applicant and auth signers | Story | Blocked |  |
| CWBSB-920 | FORM: Reauthenticate applicant from save/resume for Flinks IDV | Story | In Analysis |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | In Development |  |
| CWBSB-150 | WORKSPACE: Update Workspaces for Authorized Signer(s) | Story | In Development |  |
| CWBSB-158 | EMAIL: Build 'Application Complete' Email Notification | Story | In Development |  |
| CWBSB-407 | SERVICE: Provisioning Service After Manual Review and Approval | Story | In Development |  |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification | Story | In Development |  |
| CWBSB-782 | Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer | Bug | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-912 | UX: Update Funding Methods page to implement CWB & Motive icon | Story | In Development |  |
| CWBSB-936 | UX - Spacing & Alignment Dynamic Finish Page Desktop View | Bug | In Development |  |
| CWBSB-947 | UX: Open All in Accounts Option page | Bug | In Development |  |
| CWBSB-961 | SERVICE: Update Send Email service to accept tracking Code param | Story | In Development |  |
| CWBSB-969 | The application is not generating Auth signer form when Signer = checked but click Back and then Next again | Bug | In Development |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | In Test |  |
| CWBSB-937 | SERVICE: Optimize post review provisioning | Story | In Test |  |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification | Story | Ready for Development |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | Ready for Development |  |
| CWBSB-252 | FORM: Build Small Business Funding 'Transfer Error' page | Story | Ready for Development |  |
| CWBSB-404 | SERVICE: Update Applicant Customer Full Service Integration Testing | Story | Ready for Development |  |
| CWBSB-405 | SERVICE: Update Auth Signer Customer Full Service Integration Testing | Story | Ready for Development |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | Story | Ready for Development |  |
| CWBSB-505 | EMAIL: Build 'Declined' Email | Story | Ready for Development |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | Story | Ready for Development |  |
| CWBSB-791 | EMAIL: Trigger 'Manual IDV Instruction' email for Authorized Signer | Story | Ready for Development |  |
|  |  |  | TOTAL | 66 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 16

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-691 | Received 2 Approved Email For Small Biz Application | Medium | Tested by Temenos QA |  |
| CWBSB-771 | Product Selection Page - Extra Scroll bar | Medium | Tested by Temenos QA |  |
| CWBSB-796 | UX: Spacing between View feature and bullets not per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-805 | Workspace - Not Showing Saving Product & Missing Quantity Count of the Product | Medium | Tested by Temenos QA |  |
| CWBSB-817 | Workspace: Missing Applicant under the Owner Director section | Medium | Tested by Temenos QA |  |
| CWBSB-835 | UX: All Inline Help Icon cropped at the bottom | Medium | Tested by Temenos QA |  |
| CWBSB-915 | Approve page missing Product & PAN | Medium | Tested by Temenos QA Product is fixed and PAM no longer required |  |
| CWBSB-943 | Back Button Navigation is not Per Spec in the Your Business Page after Codat Pre-fill | Medium | Tested by Temenos QA |  |
| CWBSB-945 | UX - Missing Drop Shadow for Selected State for Product Card - Selection Page | Medium | Tested by Temenos QA |  |
| CWBSB-946 | UX - Space between Progress bar and Business Type is not per Figma- | Medium | Tested by Temenos QA |  |
| CWBSB-948 | UX: Owner & Director Page - Alignment Issue in Desktop and Mobile View | Medium | Tested by Temenos QA |  |
| CWBSB-949 | When Error form CODAT call is Not Showing "Sorry, we were unable to retrieve your business information. Please enter your details manually." | Medium | Tested by Temenos QA |  |
| CWBSB-950 | Able to click other items on the Codat page just before it redirects to Codat | Medium | Tested by Temenos QA |  |
| CWBSB-951 | Dynamic Finish Page Font Size for Title Too Big | Medium | Tested by Temenos QA |  |
| CWBSB-966 | Accounts Option page - Defaulting to “Please make a selection” instead of General Saving and Accrue | Medium | Tested by Temenos QA |  |
| CWBSB-971 | Name of Applicant are not showing in the Landing Page of the Authorized Signer | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 16 |

# 5	Partner QA Defects Fixed with this Release – Total – 8

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-640 | SBDCO U/X Mobile Authorized Signer Submission Complete and Cancel - Footer | Medium | Tested by Temenos QA |  |
| CWBSB-722 | SBDCO Mobile Non-signing owners - The inline help and icon are displayed off screen | Medium | Tested by Temenos QA |  |
| CWBSB-851 | SBDCO-Choose your account(s) page-2 scroll bars are displayed in the page | Medium | Tested by Temenos QA |  |
| CWBSB-918 | SBDCO - Account Selection - Back button is not displayed | Medium | Tested by Temenos QA |  |
| CWBSB-935 | SBDCO - Email - Cancel - Authorized Signer initiates - The link for here is not the same colour as applicant | Medium | Tested by Temenos QA |  |
| CWBSB-944 | SBDCO - Method Selection page - MAC Safari - Overlapping between Motive Financial Image and Text | Medium | Tested by Temenos QA |  |
| CWBSB-962 | SBDCO - Applicant - Business Accounts Options Page - Open All/Close All accordion is way too close to the right side of the page | Medium | Tested by Temenos QA |  |
| CWBSB-964 | SBDCO - CODAT - prefill - receiving generic error message 'Something went wrong' | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 8 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |