CWB Small Biz Sprint 16 Release Notes: Build 1.5.0-RC153

June 23, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed	4

3.2	Known Issues Have Been Fixed	4

3.3	General Known Issues & Test Information	4

3.4	Pages or Components in Application that are Still Under Development 
(PLEASE READ as contain information that assist with Testing & Navigation)	10

3.5	Included Testable Stories: Total – 17	11

3.6	Included Testable Changes: Total – 1	14

3.7	Included Un-Testable Stories/Bugs/Change– Total 4	14

3.8	Not Included Stories/Bugs/Change – Total – 68	14

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 14	18

5	Partner QA Defects Fixed with this Release – Total – 8	19

6	Accessibility Items	20

7	Reporting Defects	20

8	Defect Severity Levels	20

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 - https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed

- N/A

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## General Known Issues & Test Data Information

- Commercial Hard Pull for Business Type = Corp that is Applying for LOC  (Temenos QA found some issues that Dev is in process of fixing ) https://servicedesk.temenos.com/tickets/browse/CWBSB-713

  - Set up Mock endpoint and data to test this story as real endpoint not available yet and this data is available in CWB test environment for testing by using the following:

| Set-up based on excel spreadsheet attached to CWBSB-353 |  |  |  |
| --- | --- | --- | --- |
| Commercial Pull |  |  |  |
| Company Name | Credit Info Score | Business Failure Risk Score | Expected Result |
| Fail Corp | 75 | 1200 | Decline |
| ABC Corp | 61 | 1300 | Approve |
| Any Company Name | 61 | 1300 | Approve |

- Doing a Commercial Credit Pull for all Business Type not just Corp when LOC in application.

- Not routing the Review when Commercial score returns no data.

- If application is Declined, Next navigation does not work noted -Logged as separate JIRA- CWBSB-1060 and Content of Declined Page will be updated Currently using Spec 3.0 attached to CWBSB-1

Impact to testing:  If application has LOC, then Commercial Credit is always being executed regardless of Business Type which is incorrect and will be fixed in the next Sprint. This does not affect decisioning logic.  If application has no data from the Commercial Credit Pull not routed to Review.   If application is Declined,  and routed to Lending Declined page – application cannot continue as Next button is not working and will be address in next Sprint.

- Credit Hard Pull for Application with LOC https://servicedesk.temenos.com/tickets/browse/CWBSB-888

  - Set up Mock endpoint and data to test this story as real endpoint not available yet and this data is available in CWB test environment for testing by using the following:

| Hard Pull |  |  |  |
| --- | --- | --- | --- |
| Last Name | FICO Score | Result | Tier |
| Testmica | 658 | Approve | 2 |
| King | 550 | Decline | N/A |
| Any other Name | 658 | Approve | 2 |
| Sampleson | 600 | Approve | 1 |
| McDonald | 699 | Approve | 3 |

- If application is Declined, Next navigation does not work noted -Logged as separate JIRA- CWBSB-1060 and Content of Declined Page will be updated Currently using Spec 3.0 attached to CWBSB-1

Impact to testing:  If application has LOC, then Commercial Credit is always being executed regardless of Business Type which is incorrect and will be fixed in the next Sprint. This does not affect decisioning logic.  If application has no data from the Commercial Credit Pull not routed to Review.   If application is Declined, and routed to Lending Declined page – application cannot continue as Next button is not working and will be address in next Sprint.

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur.

Impact to testing:

    - None

- Existing Customer Check page

  - UX - Mobile View in Galaxy - "*" is too far away from text - https://servicedesk.temenos.com/tickets/browse/CWBSB-1037

- Impact to testing:  None, This UX issue will be fixed in next Sprint.

- Okta Pre-fill Service

  - Click Back Contact Info Page After Successful Login with Okta See Oops page then the Product Selection page https://servicedesk.temenos.com/tickets/browse/CWBSB-985

  - Auth Signer: Contact Info Page - Back button showing Http post error CWBSB-1017

- Impact to testing:

    - When testing Okta, please launch application in “Incognito mode” to avoid issues with existing token being valid.

    - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

    - Note: Per CWBSB-729 -If user cannot login to Okta or Fail to login- click Sign Out and then Cancel to get back to the application.

    - Do not click Back Auth Signer Contact Page after completed Okta – as you will get stuck and see HTTP error.

- Check for Concurrent Applications (business entity)  https://servicedesk.temenos.com/tickets/browse/CWBSB-337

  - Fully tested by Temenos QA as issues found and logged under CWBSB-337 and there are bugs that Dev is fixing.

Impact to testing:

  - See current Concurrent Save Page when application is saved in the Main form and it will generate the proper email.

  - If application saved in Wait Auth Signer State, In Review, Onboarding Error, Saved in Funding, Declined, (Not seeing correct Concurrent page)

  - To turn off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Business Search Retries

  - Work for application that are Sole Prop or Corp/Partner with NO Auth Signer

  - For application with Auth Signer with business retries the application will get stuck after Business Disclosure page – see never-ending animated shards – a bug has been logged for it Business Retries when there is Auth signer within the forms showing the shards consistently after click Next on Business Disclosure page https://servicedesk.temenos.com/tickets/browse/CWBSB-1018

  - When an attempt will be done to retrieve the COVR report - if it is not yet ready then, app is sent to a wait stage and direct user to a Review page indicating it is in wait stage, system retry according to configured schedule till the max duration is reached. During wait -The application will NOT show under review in Workspace.  If the reviewer needs to check in, then they can go under Helpdesk view in Workspace and look under submitted and it can show a status of waiting for COVR report.

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

Impact to testing:  User need to find a Jurisdiction such as Yukon that will not return report for some time. In Temenos Test environment – I used a mock Bus Reg to test this (which is NOT available in in CWB environment) – where it retries 3 times every 2 minutes and on third try, it will retrieve report. Please use application without Auth signer when testing Business retries, as any application with Auth signer will get stuck and se animated shards consistently after clicking Next on Business Disclosure page. Dev has a fix for this in next Sprint.

- Service Selections Page

  - The colour banner on the card has been implemented but has UX issues   https://servicedesk.temenos.com/tickets/browse/CWBSB-1003

  - View feature Link – going to opening URL to Saving (Incorrect) - Per excel to CWBSB-87 for Lending does not have a URL yet - and will be provided at a later Sprint. (highlighted yellow, so spreadsheet is still WIP)

  - T24 Provisioning for LOC products has issues - https://servicedesk.temenos.com/tickets/browse/CWBSB-1010

  - Per Kelvin’s feedback - Created Jira to update the Font weight. Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064

- Impact to testing:  See UX issues which will not impact testing.  
If select LOC as a product – it will not be created in T24 and causing provisioning issues.

- Codat

  - Codat Login Page is currently missing due a bug the Bitsinglass team is fixing.

  - Lag between creating the company on the Codat platform and it being available for mulesoft to use. https://servicedesk.temenos.com/tickets/browse/CWBSB-941

Impact to testing:

Cannot link to any account software as the Codat Login page is not available, so afre product and seravcie selection advance to the About Your Business page ( Skip the Codat Login Page)

- Await Authorized Signer

  - UX - Mobile View - "Process to next step "button need has been centered per Figma but te buuton too long https://servicedesk.temenos.com/tickets/browse/CWBSB-979

- Impact to testing: None

.

- Prefill service for Review Form for Business Search and Info 
https://servicedesk.temenos.com/tickets/browse/CWBSB-965

  - When there are 2 Covr reports - Missing set of data-entry for the second report on the Review Form for following 4 fields:

    - Biz reg#, jurisdiction, legal doc name and identification of ownership.

  - Covr report mismatch overall status does not include 2nd Covr report status.

  - Covr report mismatch html does not reflect the 2nd report.

  - No business search data entry fields when no report/no business search/inactive-https://servicedesk.temenos.com/tickets/browse/CWBSB-1031

Impact to testing:

    - Roles indicated in application might not be reflected correctly on the Review Form when it is routed to Workspace for COVR Mismatch

    - If you entered 2 Business Reg# and 2 Jurisdictions – The Review Form will only show the information and support single COVR Report (Data for 2nd Business Reg# and report will not be in the Review form)

    - If Business search is inactive, multiple records, no records, business search fails– Review Form will not show the Business Search fields Covr fields.

    - Review Form for Business Search and Info currently only support single Business Reg# and single Jurisdiction that return Completed Covr Report.  If Report is Requested is inactive, multiple records, no records, business search fails – user cannot input required Business Search fields in Review form.

- Application Routed to Workspace for Approval & T24 Provisioning

- Been configured and not fully functioning per requirements as the following Workspace stories and decisions are still be tested (CWBSB-149, CWBSB-290, CWBSB-407 & CWBSB-931), Below are issues that have been logged:

  - Application with Non-Signer - see error in T24 Provisioning for Business CIF (CWB-1008)

  - Application routed to View and Need to Enter CIF in Review form – see error in T24 Provisioning for Applicant/Auth Signer CIF (CWB-1030)

  - Application with LOC – see error in T24 (CWB-1010)

  - Application route to review after approval -see error in T24 Provisioning for Business CIF (CWBSB-1015, 1058)

  - Application route to review due Create Biz CIF error- not able to See BIZ CIF field in Review Form (CWBSB-1038)

  - Application route to review due to Dup Biz CIF- able approved, but Crete Account and Create PAN are not executed. (CWBSB-1040)

| CWBSB-963 | Review Form is Missing the Business Parties section which Contain the Personal Info of Applicants and Authorized Signers |
| --- | --- |
| CWBSB-965 | Business Info Field in Review Forms are Incorrect for Roles, missing for 2nd COVR Report and If No Report Does Not Show when there is no Report. Missing Business Search Fields per CWBSB-290 |
| CWBSB-970 | Review Form is Missing all info for API Core Call |
| CWBSB-1004 | Create Customer Error: 400 and 404 Errors |
| CWBSB-1008 | Create Business CIF - Getting 400 Bad Request |
| CWBSB-1010 | SERVICE: Implement 'T24 RelatedProducts' call to replace 'Create Business Account' |
| CWBSB-1013 | Business Reg # Search showing weird results - downstream impact to routing, decisioning and T24 Provisioning calls: |
| CWBSB-1014 | When 1 Personal CIF Routing to Review (Expect not to route to review - Only route to review with more than 1 Personal CIF) |
| CWBSB-1015 | Create Business CIF is Failing After Approval in Review Form - 400: Bad Request{\ "LEGAL.DOC.NAME:1:1=CUSTOMER SPECIFIED VALUE\"\n ]\n}"} or Could not create request body, One or more required fields are blank" |
| CWBSB-1030 | Update Auth Signer & Applicant CIF - get error: See error message -"Task":null,"Status":"Error","Time":"06/09/2021 18:30:05","Message":"Null IDV:place of issue at position 0 parameter:\n\njava.lang.IllegalArgumentExcep"} |
| CWBSB-1038 | Not Seeing Add Biz CIF field in Review From |
| CWBSB-1040 | Approved via Review form and got Successful Message - Check T24 -Did not Create Business Account and Did not Create PAN |
| CWBSB-1058 | Create Biz CIF Error - $00 Bad Request - "INDUSTRY:1:1=Industry 3300 Notvalid for sector for this Customer Type" |

Impact to testing:  Any applications that get routed to workspace can be claimed and decision, but T24 Provisioning calls see 400 errors.   Currently, fixing these issues and retesting scenarios.  This is currently still being tested as there are multiple scenarios route to Workspace.  You see certain provision error and unexpected behaviour (i.e., some missing, blank information or data not updated in T24, 400 errors, Missing IDV, Null errors, etc).

- Customer with matching Covr report – T24 provisioning should succeed. (Without Non-signer with ownership 25% or more)

- Customer with Dup Biz CIF and Mismatch Covr report able see Deposit form. (Without Non-signer with ownership 25% or more) Note - Create Account and PAN might not be executed.

- Happy Path Sole with Covr report all matching T24 provisioning should succeed.

- Address is MISSING when Select from Auto-Complete (Intermittently)

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

  - Funding Transfer error page https://servicedesk.temenos.com/tickets/browse/CWBSB-252

    - See HTTP Post error

Impact to testing:  When transiting to Funding form- Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.   If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page, but you will encounter Http Post error click Next on this page

- Emails

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Get Approved email when T24 call have not finish yet. (Missing products)

  - Review email – incorrect content and sender ( Seeing Motive Content)

  - Getting Empty Application Completed Email

  - Empty Email Reminder email being generated. (Nurture Email)

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected, they want Manual IDV they will see the Submission Complete page Instead of the Manual IDV page and there is a story to generate the Manual IDV email.

  - Not sending Cancel email to all the Authorized Signers (

  - Concurrent Save email has subject line, UX, content issues.

| CWBSB-684 | Getting Empty Application Completed Email |
| --- | --- |
| CWBSB-685 | Funding Form - Saved email is incorrect content & incorrect sender |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant |

Impact to testing:  See issues with style, format, incorrect content, empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues/Changes

  - U/X Issues in the following pages:

    - Services Selection – See issue under Services Selection above

    - Product Review – Page not ready still in development not been tested by Temenos QA.

    - Business Delegate still development dues to issues found – See CWBSB-388 for details)
- Cards are showing vertically
- Missing Authorized Signer and they are not showing up on this page 
- Mobile View issues (Delete button and spacing)
- Name wrapping and affect the card size.

    - Landing Page for Auth Signer - Card Format for Auth Signer and Heading for Accounts

    - Calendar in Birthday page is Cut-off for Authorized Signer - in https://servicedesk.temenos.com/tickets/browse/CWBSB-1006

Impact to testing: Functions in card might not work and UX, issues - Items are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Applicant Existing Customer Check Page

  - To pass select Yes to Existing CWB and enter acceptable Login from Okta or Select No and click Next.

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

  - The test users in staging for Okta need to be setup with correct data.

- Product Review Page – is NOT ready and have not been fully developed by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Page is still being developed.

- Applicant Online Banking & Delegates– as issues found by Temenos on this page- is NOT ready

- https://servicedesk.temenos.com/tickets/browse/CWBSB-388

  - - Cards are showing vertically
- Missing Authorized Signer and they are not showing up on this page 
- Mobile View issues (Delete button and spacing)
- Name wrapping and affect the card size.

  - Please fill in mandatory information or Delete the item.

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- Review Form in Workspace for Small Biz & Authorized Signer – Retesting is in progress as when issues are found need to retest other scenarios to ensure no negative impact from fixes and services were changes to accommodate Update Applicant Customer that required regression testing - https://servicedesk.temenos.com/tickets/browse/CWBSB-149
https://servicedesk.temenos.com/tickets/browse/CWBSB-290 
https://servicedesk.temenos.com/tickets/browse/CWBSB-407  
https://servicedesk.temenos.com/tickets/browse/CWBSB-931 
https://servicedesk.temenos.com/tickets/browse/CWBSB-404 
https://servicedesk.temenos.com/tickets/browse/CWBSB-957
https://servicedesk.temenos.com/tickets/browse/CWBSB-958

  - Available and user can see application routed there and view application “In Process” and “Help Desk” View

  - See new fields that showing business customer information for Applicant.

  - See new fields that showing business customer information for Authorized Signers.

  - See all the different type of forms:

  - Claim and decision function in Workspace will work for certain scenarios.  There are scenarios where it will not work get 400 errors – See Application Routed to Workspace for Approval & T24 Provisioning for details

  - All applicable fields in Workspace have been configured and are currently being tested.

## Included Testable Stories: Total – 17

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-46 | FORM: Build 'Complementary Services' Page | Tested via CWBSB-592, CWBSB-712 , CWBSB-823 Note AC 03 has not been developed. NOT TESTED Known Issues: - Banner for LOC is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1003 - Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064 |  |
| CWBSB-577 | SERVICE: Redirect Applicant or Authorized Signer to Okta login (Prefill) | AC01 & AC02 Tested via Jira CWBSB-322 AC03 Tested via Jira CWBSB-729 |  |
| CWBSB-592 | FORM: Build 'Service Selection' (complementary/cash management products/services) Page | Note: - The banner is there in LOC card but has UX issues https://servicedesk.temenos.com/tickets/browse/CWBSB-1003 - Per Kelvin Comment below - Created Jira to update the Font weight. Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064 - View Feature CANNOT be in the same location in all the cards due dynamic feature of content. |  |
| CWBSB-616 | FORM: Text/verbiage updates for Auth Signer 'Existing Customer Check' Page | Using Small Business DCO+Lending Auth Signer Field Spec v2.0 attached to CWBSB-2 |  |
| CWBSB-712 | FORM: Update 'Services Selection' page to include line of credit | Known Issues: - Banner for LOC is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1003 - Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064 |  |
| CWBSB-729 | FORM: Build 'Okta Login Failed' page (Prefill) | Note: - User cannot login to Okta or Fail to login- click Sign Out and then Cancel to get back to the application. |  |
| CWBSB-818 | SERVICE: Update Product XML to include LOC (Line of Credit) | Note: - The View feature URL in LOC product card need to be finalized and there is a separate story to track this: https://servicedesk.temenos.com/tickets/browse/CWBSB-1023 |  |
| CWBSB-819 | FORM: Update 'Business eConsent' page to include LOC | Tested using Spec 3.0 |  |
| CWBSB-822 | FORM: Build 'Lending Declined' page | Tested using Spec 3.0. Known Issues - Next navigation does not work noted Issue 2 Logged as separate JIRA- CWBSB-1060 - If business =Corp and Commercial Credit Pull of Credit Score = 75 and Business Failure Score = 1200- not evoking Declined Page logged with CWBSB-713) - Not Corp doing Commercial Credit Pull when it should not ( Issues in logged with CWBSB-713) |  |
| CWBSB-824 | FORM: Update 'Applicant eConsent' page to include LOC | Tested using Spec 3.0. Known Issue - UX Spacing and Alignment issue with bullets not per Figma - Logged in separate Jira and getting inputs from UX team CWBSB-1048 |  |
| CWBSB-873 | FORM: Build 'Lending Decision' page | Note: - Ability to remove LOC and continue is not developed yet - AC 02 & 03 -Cannot Test - Logic to dynamically show the correct content based on Tier derived from the Hard Pull FICO score is not in yet missing the Tier rates 22a.7 ( Address in Sprint 17) - AC 04 - Ability to support multiple quantity of the same type of account is NOT Available and will be in future Sprint AC 01 PASS per Spec 3.0 attached to in CWBSB-1 |  |
| CWBSB-888 | NARRATOR/DECISIONING: Applicant Equifax Personal 'Hard' Credit Bureau call | Known Issues - Issues with navigation and content of the Lending decline page which are logged under CWBSB-822 |  |
| CWBSB-968 | WORKSPACE: Validate how security questions for all parties can be displayed in review | - Tested by Temenos QA |  |
| CWBSB-981 | SERVICE: Support Okta cancel on Applicant and Auth Signer Form | Known Issue: - Existing Customer Page is is missing the Back button aftre you cancel from Okta - CWBSB-1052 |  |
| CWBSB-1022 | FORM: Make Auth Signer Contact Info email address read only with info text | - PLEASE READ: Per Spec 2.1-1 the inline help for email address is not removed yet- per comment from Dean inline help text for email will not be available and Spec needs to be updated. |  |
| CWBSB-1024 | SERVICE: Suppress populate of email from CIF retrieve | Note: - Content changes will be address in Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-1022 |  |
| CWBSB-1061 | FORM: Only show the CODAT error login if applicant attempted CODAT login | Tested by Temenos QA |  |
|  |  | TOTAL | 17 |

## Included Testable Changes: Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-724 | SBDCO - Applicant - Your Business Page - Use this as my business mailing address radio button group should be mandatory | Tested by Temenos QA |  |
|  |  | TOTAL | 1 |

## Included Un-Testable Stories/Bugs/Change– Total 4

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-318 | SERVICE: Okta Full Service Integration [Not Testable] | Tested via CWBSB-577, CWBSB-891 & CWBSB-322 |  |
| CWBSB-715 | SERVICE: Equifax Commercial 'Hard' Credit Bureau Mock Service Integration [Not Testable] | Tested via CWBSB-713 & CWBSB-888 |  |
| CWBSB-886 | SERVICE: Equifax Personal 'Hard' Credit Bureau Mock Service Integration [Not Testable] | Tested via CWBSB-713 & CWBSB-888 |  |
| CWBSB-1032 | Create customized component for lending decision page | Tested via CWBSB-873 |  |
|  |  | TOTAL | 4 |

## Not Included Stories/Bugs/Change – Total – 68

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-705 | UX/UI: Email-spacing issue on top and bottom edge, top bar length | Bug | Approved |  |
| CWBSB-979 | UX: Await Auth Signer Page | Bug | Approved |  |
| CWBSB-985 | Click Back on Contact Info Page After Successful Login with Okta- See Oops page then the Product Selection page | Bug | Approved |  |
| CWBSB-1005 | SBDCO - Mobile - Save Confirmation' Email - Resume button cleanup | Bug | Approved |  |
| CWBSB-1033 | Review Form is not Referencing the Correct Form - Not Seeing Core Banking Status Errors in Workspace when routed to Onboard Queue | Bug | Approved |  |
| CWBSB-1051 | When You Declined via Workspace - Not Sending Declined Email Hence Show HTTP Errors | Bug | Approved |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | Awaiting Information |  |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-721 | SBDCO - Applicant - Birthday & SIN page - on all iPhone devices for Safari - multiple inline messages stay open | Bug | Awaiting Information |  |
| CWBSB-953 | Codat page-Images of the accounting packages are not loading, when user clicked continue in the timeout modal popup | Bug | Awaiting Information |  |
| CWBSB-395 | SBDCO- Contact Info Page - Auto Fill and Recaptcha Issue (Edge Browser) | Bug | Backlog |  |
| CWBSB-770 | Not Showing Session Time Out Counter after 10 minutes Anymore - Chrome on Desktop | Bug | Backlog |  |
| CWBSB-772 | Product Selection: Cards Disappear After Click Continue from Time Session Counter | Bug | Backlog |  |
| CWBSB-862 | SBDCO- A Convenient option page - Flinks Capital does not accept username or password - iPhone 11 Safari Browser | Bug | Backlog |  |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Bug | Backlog |  |
| CWBSB-879 | Application Approval Page - Add Quantity to the end of each product | Change | Backlog |  |
| CWBSB-930 | About your Application- Product descriptions are missing when user clicked continue in the timeout modal popup | Bug | Backlog |  |
| CWBSB-933 | Log into CODAT - Images are Not Showing Properly After Time Out and click Continue | Bug | Backlog |  |
| CWBSB-973 | UX- Card Format for Auth Signer and Heading for Accounts | Change | Backlog |  |
| CWBSB-1013 | Business Reg # Search showing weird results - downstream impact to routing, decisioning and T24 Provisioning calls: | Bug | Backlog |  |
| CWBSB-1017 | Auth Signer: Contact Info Page - Back button showing Http post error | Bug | Backlog |  |
| CWBSB-1034 | SBDCO_Funding Method selection page_ Caption Text placement in Mobile is incorrect | Bug | Backlog |  |
| CWBSB-1037 | UX - Mobile View in Galaxy - "*" is too far away from text | Bug | Backlog |  |
| CWBSB-1044 | Address is MISSING when Select from Auto-Complete | Bug | Backlog |  |
| CWBSB-1049 | SBDCO - Workspaces - No Business Search Report | Bug | Backlog |  |
| CWBSB-1052 | Cancel Out of Okta - Go to Existing Customer Check page and This Page is Missing Back button | Bug | Backlog |  |
| CWBSB-1058 | Create Biz CIF Error - $00 Bad Request - "INDUSTRY:1:1=Industry 3300 Not valid for sector for this Customer Type" | Bug | Backlog |  |
| CWBSB-263 | FORM: Build 'Concurrent Application' Page | Change | Blocked |  |
| CWBSB-340 | For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Blocked |  |
| CWBSB-404 | SERVICE: Update Applicant Customer Full-Service Integration Testing | Story | Blocked |  |
| CWBSB-405 | SERVICE: Update Auth Signer Customer Full-Service Integration Testing | Story | Blocked |  |
| CWBSB-916 | WORKSPACE: Duplicate items under Business Parties | Bug | Blocked |  |
| CWBSB-941 | Lag Between Creating the Company on the Codat Platform and It Being Available for Mulesoft to Use | Bug | Blocked |  |
| CWBSB-954 | SBDCO - E2E - Corp Non-Signer not displayed in T24 for Small Business â€“ Basic Details, should be | Bug | Blocked |  |
| CWBSB-957 | NARRATOR: Trigger Update Applicant Customer service | Story | Blocked |  |
| CWBSB-958 | NARRATOR: Trigger Update Auth Signer Customer service | Story | Blocked |  |
| CWBSB-1008 | Create Business CIF - 400 Bad Request | Bug | Blocked |  |
| CWBSB-1010 | SERVICE: Implement 'T24 RelatedProducts' call to replace 'Create Business Account' | Story | Blocked |  |
| CWBSB-1014 | When 1 Personal CIF Routing to Review (Expect not to route to review - Only route to review with more than 1 Personal CIF) | Bug | Blocked |  |
| CWBSB-1035 | Regression- Happy Path Corp with Non-Signer- See Oops page Tracking 4XZ4VM2 | Bug | Blocked |  |
| CWBSB-1060 | Lending Declined Page - Next Navigation is NOT Advancing to the Correct Page | Bug | Blocked |  |
| CWBSB-984 | SBDCO_ Applicant_ Login to CODAT page static text missing. | Bug | Deployed to TEST |  |
| CWBSB-199 | FORM: Build 'Product Review' Page | Story | In Development |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | In Development |  |
| CWBSB-713 | NARRATOR/DECISIONING: Equifax Commercial Credit Bureau call | Story | In Development |  |
| CWBSB-826 | FORM: Update 'Authorized Signer eConsent' page to include LOC | Story | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-963 | Review Form is Missing the Business Parties section which Contain the Personal Info of Applicants and Authorized Signers | Bug | In Development |  |
| CWBSB-965 | Business Info Field in Review Forms are Incorrect for Roles, Missing for 2nd COVR Report and If No Report Does not Show there is no Report | Bug | In Development |  |
| CWBSB-970 | Review Form is Missing all info for API Core Call | Bug | In Development |  |
| CWBSB-989 | SMBDCO - Footer link for 'Careers' does not align with the links above | Bug | In Development |  |
| CWBSB-994 | SBDCO - Online Banking & Delegates Page - Delete button does not appear to the right side of the page | Bug | In Development |  |
| CWBSB-1003 | UX: Apply configurable banner to product card | Story | In Development |  |
| CWBSB-1006 | UX: Calendar in Desktop (100%) on Chrome is cut-off at the top | Bug | In Development |  |
| CWBSB-1015 | Create Business CIF is Failing After Approval in Review Form - 400: Bad Request{\ "LEGAL.DOC.NAME:1:1=CUSTOMER SPECIFIED VALUE\"\n ]\n}"} | Bug | In Development |  |
| CWBSB-1018 | Business Retries when there is Auth signer in the forms showing the shards consistently after click Next on the Business Disclosure Page | Bug | In Development |  |
| CWBSB-1030 | Update Auth Signer & Applicant CIF - get error: See error message -"Task":null,"Status":"Error","Time":"06/09/2021 18:30:05","Message":"Null IDV:place of issue at position 0 parameter:\n\njava.lang.IllegalArgumentExcep"} | Bug | In Development |  |
| CWBSB-1040 | Approved via Review form and got Successful Message - Check T24 -Did not Create Business Account and Did not Create PAN | Bug | In Development |  |
| CWBSB-1048 | UX- Applicant & Auth Signer: Spacing of bullets and alignments App eConsent | Bug | In Development |  |
| CWBSB-1050 | Showing incorrect Names in Review From for Business Search Fields | Bug | In Development |  |
| CWBSB-337 | SERVICE: Check for Concurrent Applications (business entity) | Change | In Test |  |
| CWBSB-727 | SBDCO Mobile Authorised Signer eConsent No error message header displayed | Bug | In Test |  |
| CWBSB-782 | Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer | Bug | In Test |  |
| CWBSB-1025 | SERVICE: Provisioning for a sole proprietor post COVER report retry | Story | In Test |  |
| CWBSB-1031 | Missing the Business Search fields in Review Form for Certain Conditions | Bug | In Test |  |
| CWBSB-1038 | Not Seeing Add Biz CIF field in Review From | Bug | In Test |  |
| CWBSB-279 | FORM: Text/verbiage updates for 'Authorised Signer Landing' Page | Story | Ready for Development |  |
| CWBSB-1026 | NARRATOR/DECISIONING: Auth Signer Equifax Personal 'Hard' Credit Bureau call | Story | Ready for Development |  |
|  |  |  | TOTAL | 68 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 14

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-955 | Missing True/False under Director in Workspace | Medium | Tested by Temenos QA |  |
| CWBSB-1011 | Authorized Signer - Contact Info page: Change the email - Application will get stuck after advancing to the next page | Medium | Tested by Temenos QA |  |
| CWBSB-1012 | When Error form CODAT call - Showing Spinning Shard Forever ( Expect to see Sorry message ) | Medium | Tested by Temenos QA |  |
| CWBSB-1019 | Start over button on hover show a underline - expect not see the underline on hover | Low | Tested by Temenos QA |  |
| CWBSB-1021 | Missing Covr Report Mismatch results (COVR Matching did not get executed in Form at all) - NOT using MOCK | High | Tested by Temenos QA |  |
| CWBSB-1036 | Applicant - Select Yes - I am Existing customer not redirection to Okta | Medium | Tested by Temenos QA |  |
| CWBSB-1043 | Declined via Workspace - You cannot - Still try to do T24 provisioning | High | Tested by Temenos QA |  |
| CWBSB-1045 | Not See First Thing First Page (Due to Cookie) - | Medium | Tested by Temenos QA |  |
| CWBSB-1046 | Products Added not Reflecting the Correct values | Medium | Tested by Temenos QA |  |
| CWBSB-1047 | Applicant Review Page in Workspace is Not Visible (Missing IDV Fields, CIF, BIZ CIF in Review Form) | High | Tested by Temenos QA |  |
| CWBSB-1055 | Validation to Check that at least 1 Chequing Acct is selected is Missing | Medium | Tested by Temenos QA |  |
| CWBSB-1056 | UX - Back Model the wording is not centred in button in Mobile View | Medium | Tested by Temenos QA |  |
| CWBSB-1057 | Seeing Approved for LOC page when application has NO LOC (Looking at the FICO score and not distinguishing if it is a Hard Pull vs Soft Pull) | High | Tested by Temenos QA |  |
| CWBSB-1063 | Accounts Options page - Blank when you applied with LOC | High | Tested by Temenos QA |  |
|  |  |  | TOTAL | 14 |

# 5	Partner QA Defects Fixed with this Release – Total – 8

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-460 | SBDCO - Existing Customer page - Updates required for the form Values | Medium | Tested by Temenos QA |  |
| CWBSB-569 | SBDCO Authorized Signer Name & Address page Error message is displayed regarding dropdown (After Time Out) | Medium | Tested by Temenos QA |  |
| CWBSB-570 | SBDCO - Applicant & Authorized Signer - Flinks Page - Business Application Time Out | Medium | Tested by Temenos QA |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two-line question | Medium | Tested by Temenos QA |  |
| CWBSB-698 | Owner & Director Page - Mobile View - Deleted Button Not Align to the Right per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-993 | Fix Subject Line Bug Concurrent Subject and message body email | Medium | Tested by Temenos QA |  |
| CWBSB-998 | SBDCO - Mobile - Android - Await Authorized Signer - Text on button for Proceed to next step is not centred | Medium | Tested by Temenos QA |  |
| CWBSB-1007 | To complete your Application Model page- Product descriptions is missing the updated phone number according to (Spec V1.7) | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 8 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |