CWB Small Biz Sprint 17 Release Notes: Build 1.5.0-RC163

July 7, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed	4

3.2	Known Issues Have Been Fixed	4

3.3	General Known Issues	4

3.4	Additional Information	8

3.5	Included Testable Stories: Total – 5	9

3.6	Included Testable Changes: Total – N/A	10

3.7	Included Un-Testable Stories/Bugs/Change– Total N/A	10

3.8	Not Included Stories/Bugs/Change – Total – 49	10

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 29	13

5	Partner QA Defects Fixed with this Release – Total – 12	15

6	Accessibility Items	16

7	Reporting Defects	16

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed

| CWBSB-684 | Getting Empty Application Completed Email – Duplicate of CWBSB-1098 |
| --- | --- |
| CWBSB-772 | Product Selection: Cards Disappear After Click Continue from Time Session Counter – Cannot Reproduce |
| CWBSB-770 | Not Showing Session Time Out Counter after 10 minutes Anymore - Chrome on Desktop – Cannot Reproduce |
| CWBSB-1004 | Create Customer Error – Cannot Reproduce |
| CWBSB-1114 | Getting Create PAN - 400 Bad Request Regardless Yes or No to Debit Card – Working as Expected |
| CWBSB-1121 | Getting Create Customer CIF - 400 Bad Request – Cannot Reproduce |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## General Known Issues

- Business eConsent Page- https://servicedesk.temenos.com/tickets/browse/CWBSB-1082

  - Asterisk not in correct position on the page

  - This will be fixed in the next sprint – the change to show error banner in Mobile caused this misplacement of the asterisk.

Impact to testing:

- None – UX issue will be fixed in Sprint 18.

- Product Review Page: https://servicedesk.temenos.com/tickets/browse/CWBSB-199

  - Tested by Temenos QA and issues found, so Dev is still working on the fixes.

  - Total Monthly fee not showing.

  - Blank card this shows up -https://servicedesk.temenos.com/tickets/browse/CWBSB-1112

Impact to testing:

- None

- See missing info that is not per Spec and blank product card show up at bottom of the page.

- Overall, general functions are working.

- Business Search Retries – Wait Stage  https://servicedesk.temenos.com/tickets/browse/CWBSB-1025

  - When an attempt will be done to retrieve the COVR report - if it is not yet ready then, app is sent to a wait stage and direct user to a Review page indicating it is in wait stage, system retry according to configured schedule till the max duration is reached. During wait -The application will NOT show under review in Workspace Instead it will be available in Helpdesk view in Workspace.  Once report is received then email is generated to supplication to go and continue their application.

  - This are issues during this Wait stage – cannot see it in Workspace at all (In Progress or Help Desk view) and no email is being generated to get applicant to continue the application.

Impact to testing:

    - For Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application no longer can be continued as it not shown in Workspace and no email is being sent to applicant once report is retrieved.

- Create Applicant CIF Error, if LOC is selected as product and process application all the way to T24 provisioning.

  - Due to https://servicedesk.temenos.com/tickets/browse/CWBSB-897 not being completed.

  - This Story CWBSB-897 will be done in Sprint 18.

Impact to testing:

    - Do not select LOC when conducting T24 provisioning testing as Create Applicant CIF will always fail.

    - Select only deposit products - Create Applicant CIF will be successful in T24 provisioning.

- Create Biz CIF Error when there is Authorized Signer in Application https://servicedesk.temenos.com/tickets/browse/CWBSB-1104

  - When application have Authorized Signer – See Create Biz CIF error

Impact to testing:

    - Do not have Authorized Signer(s) when conducting T24 provisioning testing for Create Biz CIF as will fail when approving it via the Review form.

    - Create Biz CIF should work for applications without Authorized Signers.

- Applicant Form - Select Manual IDV - Not Sending the Manual IDV email and Not routing the application to Workspace https://servicedesk.temenos.com/tickets/browse/CWBSB-1115

  - Choose Manual IDV in Applicant form

  - See the Manual IDV page, but the application is not routed to Workspace and Manual IDV email is not sent to Applicant.

  - This is not happening for Auth Signer form

Impact to testing:

    - Do not choose Manual IDV for applicant as the application get stuck and cannot continue the application.

    - Choose Manual IDV for authorized signer as the application and application will still continue and route to Review queue as per requirement.

- Not Seeing Biz CIF field in Review Form  https://servicedesk.temenos.com/tickets/browse/CWBSB-1038

  - When application routing to Onboarding Error due to Create Biz CIF Error; in Review form when claim it; it is not showing the Biz CIF field for staff to enter the Biz CIF value

  - Per requirements of CWBSB-290- it needs to show the Biz CIF field foin Review form sent to Applicant.

Impact to testing:

    - If Biz CIF Error out and routed to Onboarding error – application is stuck as staff cannot add the Biz CIF in Review form for application to continue.

- Note:  If Duplicate Biz COIF found – the review form does show the Biz CIF filed in the Review form  and continue the application and other calls to T24 should work.

- When 1 Personal CIF Route to Review  https://servicedesk.temenos.com/tickets/browse/CWBSB-1014

  - Per review with Ian & Dean – when 1 Personal CIF found should route to Review (Different from Personal and Motive)

  - In progress of testing this

Impact to testing:

      - If 1 Person CIF is found for Applicant or Auth Signer – might not route to Manual Review queue

- Okta Pre-fill Service

  - Click Back Contact Info Page After Successful Login with Okta See Oops Page then the Product Selection page https://servicedesk.temenos.com/tickets/browse/CWBSB-985

  - Auth Signer: Contact Info Page - Back button showing Http post error CWBSB-1017

- Impact to testing:

    - When testing Okta, please launch application in “Incognito mode” to avoid issues with existing token being valid.

    - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

    - Note: Per CWBSB-729 -If user cannot login to Okta or Fail to login- click Sign Out and then Cancel to get back to the application.

    - Do not click Back Auth Signer Contact Page after completed Okta – as you will get stuck and see HTTP error.

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur.

Impact to testing:

    - None

- Check for Concurrent Applications (business entity)  https://servicedesk.temenos.com/tickets/browse/CWBSB-337

  - Fully tested by Temenos QA and issues were found and logged under CWBSB-337 which Dev is in process of fixing.

Impact to testing:

    - If application saved in Wait Auth Signer State- see Concurrent Save page but showing incorrect reference #

    - If application In Review, Onboarding Error, Saved in Funding, Declined, (Not seeing correct Concurrent page)- See Blank page

- Service Selections Page

  - View feature Link – going to opening URL to Saving (Incorrect) - Per excel to CWBSB-87 for Lending does not have a URL yet - and will be provided at a later Sprint. (Highlighted yellow, so spreadsheet is still WIP)

  - Per Kelvin’s feedback - Created Jira to update the Font weight. Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064

- Impact to testing:

    - None - See UX issues trying get this fix in Sprint 18.  
.

- Await Authorized Signer

  - UX - Mobile View - "Process to next step "button need has been centered per Figma but the button too long https://servicedesk.temenos.com/tickets/browse/CWBSB-979

- Impact to testing:

    - None - See UX issues trying get this fix in Sprint 18

.

- Missing Business Search fields in Review From - https://servicedesk.temenos.com/tickets/browse/CWBSB-1031

  - Missing business search data entry fields in Review Form in Workspace when:  Business Search Fail, Submit Order Fails, Retrieve Order Fails

- Impact to testing:

    - If Business Search Fail, Submit Order Fails, or Retrieve Order Fails – Review Form will not show the Business Search fields, so CWB staff cannot update required Business Search fields in Review form.

    - This will not impact any of the T24 provisioning calls, sin et the information in the application, just not displaying in the Review Form for staff to verify..

- Address is MISSING when Select from Auto-Complete (Intermittently) - https://servicedesk.temenos.com/tickets/browse/CWBSB-1044

  - Not happening consistently

  - When you select the address from the search not showing in XML for any address and will cause T24 provisioning error downstream

Impact to testing:

    - When application route the workspace – you might see address is missing and  this is  due to his issue, and missing address will cause T24 Provision error for Create Applicant CI, Create Non-Signer CIF, Create Auth Signer CIF and Biz CIF

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

  - Funding Transfer error page https://servicedesk.temenos.com/tickets/browse/CWBSB-252

    - See HTTP Post error

Impact to testing:

    - When transiting to Funding form- Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.

    - If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page, but you will encounter Http Post error click Next on this page

- Emails

  - Approve Email – Missing product and not generating at all.

  - Get Approved email when T24 call have not finish yet. (Missing products)

  - Review email – incorrect content and sender (Seeing Motive Content)

  - Getting Empty Application Completed Email

  - Empty Email Reminder email being generated. (Nurture Email)

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected, they want Manual IDV they will see the Submission Complete Page Instead of the Manual IDV page and there is a story to generate the Manual IDV email.

  - Not sending Cancel email to all the Authorized Signers

| CWBSB-685 | Funding Form - Saved email is incorrect content & incorrect sender |
| --- | --- |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant |
| CWBSB-705 | UX – Email Spacing |
| CWBSB-967 | Approved email missing products |

Impact to testing:

    - See issues with style, format, incorrect content, empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Decisioning & Routing of Application and Types of fields being Shown is Review Form

  - Testing is still in progress as when issues are found need to retest other scenarios to ensure no negative impact from fixes.  The stories that are being testing are:

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-149

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-290

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-407

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-931

## Included Testable Stories: Total – 5

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-388 | FORM: Online Banking & Delegates Page | - Tested against Spec 3.2 |  |
| CWBSB-826 | FORM: Update 'Authorized Signer eConsent' page to include LOC | - Tested against Spec 2.1 |  |
| CWBSB-1003 | UX: Apply configurable banner to product card | Note: - Test the banner ONLY. - Content for this page and product cards are tested in a separate JIRA |  |
| CWBSB-1010 | SERVICE: Implement 'T24 RelatedProducts' call to replace 'Create Business Account' | - Test to ensure T24 call to create deposit products are functioning correctly. Note: - Create LOC product will not work as need CWBSB-897 to be completed for this product to be created successful. |  |
| CWBSB-1068 | FORM: Text/verbiage updates for Applicant 'Lending Declined' page | - Tested against Spec 3.2 |  |
|  |  | TOTAL | 5 |

## Included Testable Changes: Total – N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Included Un-Testable Stories/Bugs/Change– Total N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Not Included Stories/Bugs/Change – Total – 49

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-940 | SBDCO - Application Approval Email - HTML coding in the email | Bug | Approved |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | Awaiting Information |  |
| CWBSB-713 | NARRATOR/DECISIONING: Equifax Commercial Credit Bureau call | Story | Awaiting Information |  |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-953 | Codat page-Images of the accounting packages are not loading, when user clicked continue in the timeout modal popup | Bug | Awaiting Information |  |
| CWBSB-985 | Click Back on Contact Info Page After Successful Login with Okta- See Oops Page then the Product Selection page | Bug | Awaiting Information |  |
| CWBSB-1025 | SERVICE: Provisioning for a sole proprietor post COVER report retry | Story | Awaiting Information |  |
| CWBSB-1052 | Cancel Out of Okta - Go to Existing Customer Check page and This Page is Missing Back button | Bug | Awaiting Information |  |
| CWBSB-1077 | SBDCO - Lending Decision - Mobile - hyperlinks should open in another tab | Bug | Awaiting Information |  |
| CWBSB-1085 | Director and Ownership Pill Buttons are not Mandatory per Spec 3.2 - If No Selection - cause issue in Create BIZ CIF T24 Provisioning | Bug | Awaiting Information |  |
| CWBSB-395 | SBDCO- Contact Info Page - Auto Fill and Recaptcha Issue (Edge Browser) | Bug | Backlog |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two-line question | Bug | Backlog |  |
| CWBSB-801 | EMAIL: Upgrade Email Service | Story | Backlog |  |
| CWBSB-862 | SBDCO- A Convenient option page - Flinks Capital does not accept username or password - iPhone 11 Safari Browser | Bug | Backlog |  |
| CWBSB-930 | About your Application- Product descriptions are missing when user clicked continue in the timeout modal popup | Bug | Backlog |  |
| CWBSB-933 | Log into CODAT - Images are Not Showing Properly After Time Out and click Continue | Bug | Backlog |  |
| CWBSB-1013 | Business Reg # Search showing weird results - downstream impact to routing, decisioning and T24 Provisioning calls: | Bug | Backlog |  |
| CWBSB-1034 | SBDCO Funding Method selection page_ Caption Text placement in Mobile is incorrect | Bug | Backlog |  |
| CWBSB-1044 | Address is MISSING when Select from Auto-Complete - IMPACT T24 Provisioning BIZ CIF & Applicant CIF | Bug | Backlog |  |
| CWBSB-1064 | UX- Font Weight - Service Selection' (complementary/cash management products/services) Page | Bug | Backlog |  |
| CWBSB-1112 | Product Review Page- Invalid (Blank) product box with 1 Quantity | Bug | Backlog |  |
| CWBSB-1115 | Main- Applicant Form - Select Manual IDV - Not Sending the Manual IDV email and Not routing the application to Workspace. | Bug | Backlog |  |
| CWBSB-340 | For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Blocked |  |
| CWBSB-879 | Application Approval Page - Add Quantity to the end of each product | Change | Blocked |  |
| CWBSB-967 | Approved Email missing product | Bug | Blocked |  |
| CWBSB-1015 | Create Business CIF is Failing After Approval in Review Form | Bug | Blocked |  |
| CWBSB-1069 | FORM: Text/verbiage updates for Authorized Signer 'Lending Declined' page | Story | Blocked |  |
| CWBSB-1073 | SBDCO_ The Applicant and Co-applicant's birthday do not pre-populate when uploading a driver’s license | Bug | Blocked |  |
| CWBSB-884 | EMAIL: Update 'Approval' Email | Story | Deployed to TEST |  |
| CWBSB-1082 | SBDCO - MOBILE - Business eConsent and Applicant eConsent - error banner not displayed | Bug | Deployed to TEST |  |
| CWBSB-199 | FORM: Build 'Product Review' Page | Story | In Development |  |
| CWBSB-705 | UX/UI: Email-spacing issue on top and bottom edge, top bar length | Bug | In Development |  |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Bug | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-973 | UX- Card Format for Auth Signer and Heading for Accounts | Change | In Development |  |
| CWBSB-989 | SMBDCO - Footer link for 'Careers' does not align with the links above | Bug | In Development |  |
| CWBSB-994 | SBDCO - Online Banking & Delegates Page - Delete button does not appear to the right side of the page | Bug | In Development |  |
| CWBSB-1017 | Auth Signer: Contact Info Page - Back button showing Http post error | Bug | In Development |  |
| CWBSB-1026 | NARRATOR/DECISIONING: Auth Signer Equifax Personal 'Hard' Credit Bureau call | Story | In Development |  |
| CWBSB-1081 | Fraud Call for Auth Signer Failing - (Threat matrix) | Bug | In Development |  |
| CWBSB-1089 | SBDCO - Complementary Services - Back button to account options, intended use setting is cleared | Bug | In Development |  |
| CWBSB-1106 | Showing Business Search Fields when it should not in Review From | Bug | In Development |  |
| CWBSB-1031 | Missing the Business Search fields in Review Form for Certain Conditions | Bug | In Test |  |
| CWBSB-613 | EMAIL: Non-qualified business (internal) Email | Story | Ready for Development |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Ready for Review |  |
| CWBSB-1038 | Not Seeing Add Biz CIF field in Review From | Bug | Ready for Review |  |
| CWBSB-1054 | SBDCO submission complete page Alignment issue and Displays link for personal-onboarding@cwbank.com. | Bug | Ready for Review |  |
| CWBSB-1104 | Create BIZ CIF Error 400 Bad Request - 3 Examples attached - Different Errors for each one all Related to Create Biz CIF | Bug | Ready for Review |  |
| CWBSB-1117 | Shards Spinner is not showing for Â re-direct of accounting software login | Bug | Ready for Review |  |
|  |  |  | TOTAL | 49 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 29

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-685 | Funding Form - Saved email is incorrect content & incorrect sender | Medium | Tested by Temenos QA |  |
| CWBSB-782 | Reference Incorrect Tracking ID in Workspace for Application with Authorized Signer | Medium | Tested by Temenos QA |  |
| CWBSB-916 | WORKSPACE: Duplicate items under Business Parties | Medium | Tested by Temenos QA |  |
| CWBSB-941 | Lag Between Creating the Company on the Codat Platform and It Being Available for MuleSoft to Use | High | Tested by Temenos QA |  |
| CWBSB-963 | Review Form is Missing the Business Parties section which Contain the Personal Info of Applicants and Authorized Signers | High | Tested by Temenos QA |  |
| CWBSB-965 | Business Info Field in Review Forms are Incorrect for Roles, missing for 2nd COVR Report and If No Report Does Not Show there is no Report | Medium | Tested by Temenos QA |  |
| CWBSB-970 | Review Form is Missing all info for API Core Call | Medium | Tested by Temenos QA |  |
| CWBSB-979 | UX: Await Auth Signer Page | Medium | Tested by Temenos QA |  |
| CWBSB-1006 | UX: Calendar in Desktop (100%) on Chrome is cut-off at the top | Low | Tested by Temenos QA |  |
| CWBSB-1008 | Create Business CIF when Non-Signer - 400 Bad Request | High | Tested by Temenos QA |  |
| CWBSB-1018 | Business Retries when there is Auth signer in the forms showing the shards consistently after clicking Next on the Business Disclosure Page | Medium | Tested by Temenos QA |  |
| CWBSB-1030 | Update Auth Signer & Applicant CIF - get error See error message -"Task":null,"Status":"Error","Time":"06/09/2021 18:30:05","Message":"Null IDV:place of issue at position 0 parameter:\n\njava.lang.IllegalArgumentExcep"} | High | Tested by Temenos QA |  |
| CWBSB-1033 | Review Form is not Referencing the Correct Form - Not Seeing Core Banking Status Errors in Workspace when routed to Onboard Queue | Medium | Tested by Temenos QA |  |
| CWBSB-1035 | Regression- Happy Path - Oops Error is gone but seeing Non-Signer Error | High | Tested by Temenos QA |  |
| CWBSB-1037 | UX - Mobile View in Galaxy - "*" is too far away from text | Low |  |  |
| CWBSB-1040 | Approved via Review form and got Successful Message - Check T24 -Did not Create Business Account and Did not Create PAN | High | Tested by Temenos QA |  |
| CWBSB-1048 | UX- Applicant & Auth Signer: Spacing of bullets and alignments App eConsent | Medium | Tested by Temenos QA |  |
| CWBSB-1050 | Showing incorrect Names in Review from for Business Search Fields | Medium | Tested by Temenos QA |  |
| CWBSB-1051 | When You Declined via Workspace - Nor Sending Declined Email Hence Show HTTP Errors | Medium | Tested by Temenos QA |  |
| CWBSB-1058 | Create Biz CIF Error - $00 Bad Request - "INDUSTRY: 1:1=Industry 3300 Not valid for sector for this Customer Type" | High | Tested by Temenos QA |  |
| CWBSB-1059 | Message missing a period in Mobile Verify Page | Low | Tested by Temenos QA |  |
| CWBSB-1065 | See Oops Page Tracking PQ3JBNW and Tracking 4XRDP7S | Blocker | Tested by Temenos QA |  |
| CWBSB-1067 | Tracking shown in Wait Auth Signer Page not the same as the Tracking # Shown Await Authorized Signers Email | Medium | Tested by Temenos QA |  |
| CWBSB-1074 | Not Executing Auth Create CIF Call & Auth Signer Contact Log Call, and Create Biz CIF get Error | High | Tested by Temenos QA |  |
| CWBSB-1079 | Wait for Auth Sig form - Able to Advance to the next page WITHOUT completing the Auth Signer form | High | Tested by Temenos QA |  |
| CWBSB-1090 | Business Address in Workspace - Missing Street # | Medium | Tested by Temenos QA |  |
| CWBSB-1095 | Submission Completed page is showing incorrect email | Medium | Tested by Temenos QA |  |
| CWBSB-1096 | Next in Declined Lending page is not working per Spec 3.2 (Applicant) | Critical | Tested by Temenos QA |  |
| CWBSB-1105 | Apply more than 1 Quantity of Chequing Accounts with LOC - Not Displaying Chequing in Lending Decision Page (Stuck) | High | Tested by Temenos QA |  |
|  |  |  | TOTAL | 29 |

# 5	Partner QA Defects Fixed with this Release – Total – 12

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-727 | SBDCO “Mobile” Authorised Signer eConsent No error message header displayed | Medium | Tested by Temenos QA |  |
| CWBSB-849 | SBDCO - Account Selection Displays Monthly Free Transactions when value = 0, should not | Medium | Tested by Temenos QA |  |
| CWBSB-923 | SBDCO - What you've Selected Page: Quantity number is missing inside the product card | Medium | Tested by Temenos QA |  |
| CWBSB-954 | SBDCO - E2E - Corp Non-Signer not displayed in T24 for Small Business” Basic Details, should be | Medium | Tested by Temenos QA |  |
| CWBSB-984 | SBDCO_ Applicant_ Login to CODAT page static text missing. | Medium | Tested by Temenos QA |  |
| CWBSB-1005 | SBDCO - Mobile - Save Confirmation' Email - Resume button clean-up | Medium | Tested by Temenos QA |  |
| CWBSB-1053 | SBDCO- Funding - Save Email - Displays link for personal-onboarding@cwbank.com | Medium | Tested by Temenos QA |  |
| CWBSB-1062 | SBDCO Applicant Login to CODAT page is missing | Medium | Tested by Temenos QA |  |
| CWBSB-1071 | SBDCO - Existing Customer Check - Radio button should be default No | Medium | Tested by Temenos QA |  |
| CWBSB-1075 | SBDCO - Services Selection - Business Cheques - View Features link returns with about Blank Blocked page | Medium | Tested by Temenos QA |  |
| CWBSB-1076 | SBDCO - Lending Decision - Static text is not displayed as per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1078 | SBDCO - Lending Decision - No mandatory message for the 'I agree' checkbox | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 12 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |