CWB Small Biz Sprint 18 Release Notes: Build 1.5.0-RC175

July 21, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed	4

3.2	Known Issues Have Been Fixed	4

3.3	General Known Issues	4

3.4	Additional Information	8

3.5	Included Testable Stories: Total – 5	8

3.6	Included Testable Changes: Total – N/A	9

3.7	Included Un-Testable Stories/Bugs/Change– Total N/A	10

3.8	Not Included Stories/Bugs/Change – Total – 49	10

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 29	13

5	Partner QA Defects Fixed with this Release – Total – 12	14

6	Accessibility Items	15

7	Reporting Defects	15

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed

| CWBSB-1158 | Create BiZ CIF - Error - 400:Bad Request{ "message": "/relationPercentageOfOwnership/1/relationCode SIGNER is not a valid enum value" } - Cannot Reproduce |
| --- | --- |
| CWBSB-1136 | <Back> button is missing on <About your new account(s)> page - Working per Design (Spec needs to be updated) |
| CWBSB-1133 | Business Delegate Page - the Card for Application is too lLong not per Figma - Cannot Reproduce |
| CWBSB-1113 | Content of Declined Email not Per Spec - Duplicate |
| CWBSB-1052 | Existing Customer Check Page is Missing Back button After Cancel Out of Okta - Working per Design based on review with CWB |
| CWBSB-1049 | SBDCO - Workspaces - No Business Search Report - Working as Expected (WB access the site via a 20.5 URL) |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## General Known Issues

- Business eConsent Page- https://servicedesk.temenos.com/tickets/browse/CWBSB-1082

  - Asterisk not in correct position on the page

  - This will be fixed in the next sprint – the change to show error banner in Mobile caused this misplacement of the asterisk.

Impact to testing:

- None – UX issue will be fixed in later Sprint.

- Business Search Retries – Wait Stage  https://servicedesk.temenos.com/tickets/browse/CWBSB-1025

  - When an attempt will be done to retrieve the COVR report - if it is not yet ready then, app is sent to a wait stage and direct user to a Review page indicating it is in wait stage, system retry according to configured schedule till the max duration is reached. During wait -The application will NOT show under review in Workspace Instead it will be available in Helpdesk view in Workspace.  Once report is received then email is generated to supplication to go and continue their application.

  - This are issues during this Wait stage – cannot see it in Workspace at all (In Progress or Help Desk view) and no email is being generated to get applicant to continue the application.

Impact to testing:

    - For Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application no longer can be continued as it not shown in Workspace and no email is being sent to applicant once report is retrieved.

- Not Seeing Biz CIF field in Review Form  https://servicedesk.temenos.com/tickets/browse/CWBSB-1038

  - When application routing to Onboarding Error due to Create Biz CIF Error; in Review form when claim it; it is not showing the Biz CIF field for staff to enter the Biz CIF value

  - Per requirements of CWBSB-290- it needs to show the Biz CIF field foin Review form sent to Applicant.

Impact to testing:

    - If Biz CIF Error out and routed to Onboarding error – application is stuck as staff cannot add the Biz CIF in Review form for application to continue.

- Note:  If Duplicate Biz COIF found – the review form does show the Biz CIF filed in the Review form  and continue the application and other calls to T24 should work.

- When 1 Personal CIF Route to Review  https://servicedesk.temenos.com/tickets/browse/CWBSB-1014

  - Per review with Ian & Dean – when 1 Personal CIF found should route to Review (Different from Personal and Motive)

  - Found issues and with Dev to fix

Impact to testing:

      - If 1 Person CIF is found for Applicant or Auth Signer –Manual Review queue might  CIF field will not be showing – stuck cannot continue T24 provisioning when route t o Review.

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur.

Impact to testing:

    - None

- Check for Concurrent Applications (business entity)https://servicedesk.temenos.com/tickets/browse/CWBSB-337

  - Dev did fixes and in process of testing.

Impact to testing:

    - If application saved in Wait Auth Signer State- see Concurrent Save page might show incorrect reference #

    - If application In Review, Onboarding Error, Saved in Funding, Declined, (Not seeing correct Concurrent page)- Might See Blank page

- Service Selections Page

  - View feature Link – going to opening URL to Saving (Incorrect) - Per excel to CWBSB-87 for Lending does not have a URL yet - and will be provided at a later Sprint. (Highlighted yellow, so spreadsheet is still WIP)

  - Per Kelvin’s feedback - Created Jira to update the Font weight. Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064

- Impact to testing:

    - None - See UX issues trying get this fix in later Sprint.

.

- Missing Business Search fields in Review From - https://servicedesk.temenos.com/tickets/browse/CWBSB-1031

  - Missing business search data entry fields in Review Form in Workspace when:  Business Search Fail, Submit Order Fails, Retrieve Order Fails

- Impact to testing:

    - If Business Search Fail, Submit Order Fails, or Retrieve Order Fails – Review Form will not show the Business Search fields, so CWB staff cannot update required Business Search fields in Review form.

    - This will not impact any of the T24 provisioning calls, sin et the information in the application, just not displaying in the Review Form for staff to verify.

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - Show the Business Delegate page again and Stall there before Transitioning to the Funding form: Application Approval page https://servicedesk.temenos.com/tickets/browse/CWBSB-869

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

Impact to testing:

    - When transiting to Funding form- Approval Application page – see stall on the Business Delegate page a few second before showing the Approval page.

    - If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page, but you will encounter Http Post error click Next on this page

- Emails

  - Getting Empty Application Completed Email

  - Empty Email Reminder email being generated. (Nurture Email)

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected, they want Manual IDV they will see the Submission Complete Page Instead of the Manual IDV page and there is a story to generate the Manual IDV email.

  - Not sending Cancel email to all the Authorized Signers

- - CWBSB-136 - EMAIL: Build 'Pending Review' for Applicant Email Notification

- - CWBSB-137 - EMAIL: Build 'Review Complete' Email Notification

- - CWBSB-157 - EMAIL: Build 'Nurture' Email Notification for Applicant

Impact to testing:

    - See issues with style, format, incorrect content, empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Decisioning & Routing of Application and Types of fields being Shown is Review Form

  - Testing is still in progress as when issues are found need to retest other scenarios to ensure no negative impact from fixes.  The stories that are being testing are:

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-149

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-290

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-407

    - https://servicedesk.temenos.com/tickets/browse/CWBSB-931

## Included Testable Stories: Total – 15

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-76 | FORM: Text/verbiage updates for 'App - IDScan' Page | - Tested against Spec 3.2 |  |
| CWBSB-78 | FORM: Text/verbiage updates for 'App - Birthday, SIN and Occupation' Page | - Tested against Spec 3.2 |  |
| CWBSB-90 | FORM: Text/verbiage updates for 'App - eConsent' Page | - Tested against Spec 3.2 |  |
| CWBSB-171 | FORM: Text/verbiage/control updates for 'Business eConsent' Page | - Tested against Spec 3.2 |  |
| CWBSB-176 | FORM: Text/verbiage updates for 'Not Qualified Information' Page | - Tested against Spec 3.2 |  |
| CWBSB-193 | FORM: Text/verbiage updates for 'Log into CODAT' Page | - Tested against Spec 3.2 |  |
| CWBSB-199 | FORM: Build 'Product Review' Page | - On this page user will be able to remove product - If multiple products with fee added, user able to see total amount of fee. |  |
| CWBSB-221 | FORM: Text/verbiage and hyperlink updates in 'App-Manual IDV' Modal Page | - Tested against Spec 3.2 |  |
| CWBSB-252 | FORM: Build Small Business Funding 'Transfer Error' page | - Tested against Spec 1.2 for Funding form |  |
| CWBSB-881 | FORM: Build 'Auth Signer Lending Declined' page | - Auth Signer Hard Pull<600 got declined for LOC product and declined page been displayed. - Tested scenario #1: Auth Signer choose to continue without LOC. - Tested scenario #2: Auth Signer cancelled application. |  |
| CWBSB-890 | SERVICE: Determine approved lending amount | - Lending amount been tested based on Credit Score. - Linked issue CWBSB-1009 |  |
| CWBSB-1023 | PRODUCT: Add Product Link for LOC | - <View features> hyperlink added to LOC product box, which taking to new window displaying information about a product. |  |
| CWBSB-1026 | NARRATOR/DECISIONING: Auth Signer Equifax Personal 'Hard' Credit Bureau call | - Application got declined when Auth Signer has score <600 - Hard Pull called only when LOC product selected. |  |
| CWBSB-1041 | NARRATOR: Trigger Determine Lending Amount service | - Known issues. LOC Approved value not showing comma and 2 decimals. Miss validation messages Content and logic not be spec 3.2 Linked issue CWBSB-1009 |  |
| CWBSB-1069 | FORM: Text/verbiage updates for Authorized Signer 'Lending Declined' page | - Tested against Spec 2.2 |  |
|  |  | TOTAL | 15 |

## Included Testable Changes: Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-879 | Application Approval Page - Add Quantity to the end of each product | Per review with CWB and updated spec: Needed to add quantity at end of product (look like how the Account Option look like) | 1 |
|  |  | TOTAL | 1 |

## Included Un-Testable Stories/Bugs/Change– Total 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-882 | SERVICE: Remove Lending Product from application [Not testable] | Related to CWBSB-713,CWBSB-821 and CWBSB-822 | 1 |
| CWBSB-1142 | SERVICE: T24 calls use data from server node for business data (Non-Testable) | Tested via T24 provisioning stories | 2 |
| CWBSB-1143 | SERVICE: T24 calls use data from server node for product data (Not Testable) | Tested via T24 provisioning stories | 3 |
|  |  | TOTAL | 3 |

## Not Included Stories/Bugs/Change – Total – 75

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-77 | FORM: Text/verbiage updates for 'App - Name & Address' Page | Story | In Test |  |
| CWBSB-92 | FORM: Text/verbiage updates for 'Form Error' Page (main Small Business/Applicant and Authorized Signer forms) | Story | In Test |  |
| CWBSB-93 | FORM: Text/verbiage updates for 'Manual Review' Page | Story | In Test |  |
| CWBSB-94 | FORM: Text/verbiage updates for 'Decline' Page | Story | In Test |  |
| CWBSB-95 | FORM: Text/verbiage updates for 'Previously Submitted' Page (main Small Business/Applicant and Authorized Signer forms) | Story | In Test |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | Story | In Test |  |
| CWBSB-174 | FORM: Text/verbiage updates for 'Qualification' Page | Story | Awaiting Information |  |
| CWBSB-177 | FORM: Text/verbiage updates for 'Save Business Application' Page (main Small Business/Applicant and Authorized Signer forms) | Story | In Test |  |
| CWBSB-178 | FORM: Text/verbiage updates for 'Resume Business Form' Page (main Small Business/Applicant and Authorized Signer forms) | Story | In Test |  |
| CWBSB-181 | FORM: Text/verbiage updates for 'Business Disclosures and Signature' Page | Story | In Test |  |
| CWBSB-183 | FORM: Text/verbiage/control updates for 'App-Alternate IDV' Page | Story | In Test |  |
| CWBSB-191 | FORM: Text/verbiage updates for 'Disclosures-Tax Residency' Page | Story | In Test |  |
| CWBSB-213 | FORM: Text/verbiage updates for 'Cancel Business Application' Form (main Small Business/Applicant and Authorized Signer forms) | Story | In Test |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | In Development |  |
| CWBSB-305 | FORM: Text/verbiage updates for 'Your Business' Page | Story | In Test |  |
| CWBSB-306 | FORM: Text/verbiage updates for 'More About Your Business' Page | Story | In Test |  |
| CWBSB-307 | FORM: Text/verbiage updates for 'Your Role' Page | Story | In Test |  |
| CWBSB-308 | FORM: Text/verbiage and image asset updates for 'Owners, Directors and Signers' Page | Story | In Test |  |
| CWBSB-340 | TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Blocked |  |
| CWBSB-394 | SBDCO - Qualifying questions page- Next and back button appearing twice when clicked | Bug | Approved |  |
| CWBSB-395 | SBDCO- Contact Info Page - Auto Fill and Recaptcha Issue (Edge Browser) | Bug | Backlog |  |
| CWBSB-428 | FORM: Text/verbiage updates for 'Complementary Services' Page | Story | Awaiting Information |  |
| CWBSB-429 | FORM: Text/verbiage updates for 'Non-signing Owners' page | Story | In Test |  |
| CWBSB-436 | FORM: Text/verbiage updates for 'Concurrent Application' Page | Story | In Test |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | Story | Ready for Review |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Backlog |  |
| CWBSB-576 | FORM: Text/verbiage updates for 'Await Authorized Signers' Page | Story | In Test |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two line question | Bug | Ready for Review |  |
| CWBSB-646 | FORM: Text/verbiage updates for 'Security Question' page | Story | In Test |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | Story | Ready for Development |  |
| CWBSB-662 | FORM: Text/verbiage updates for 'Online Banking & Delegates' Page | Story | In Test |  |
| CWBSB-713 | NARRATOR/DECISIONING: Equifax Commercial Credit Bureau call | Story | In Test |  |
| CWBSB-716 | SBDCO â€“ Mobile â€“ Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-807 | SERVICE: Update Related Products to provision with approved LOC Tier Details | Story | Blocked |  |
| CWBSB-813 | SBDCO - Applicant Time Out Page- Alignment issue with the Continue button | Bug | Ready for Review |  |
| CWBSB-821 | DECISIONING: Process when Auth Signer(s) Complete, LOC involved and a hard credit pull fail | Story | In Test |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-878 | SBDCO - Samsung Tab S6 Lite - Portrait - Multiple issues on multiple pages | Bug | Awaiting Information |  |
| CWBSB-897 | SERVICE: Update 'T24 Create Applicant Customer' service call | Story | In Test |  |
| CWBSB-898 | SERVICE: Update 'T24 Update Applicant Customer' service call | Story | In Test |  |
| CWBSB-902 | FORM: Text/verbiage updates for 'App-Flinks' page | Story | In Test |  |
| CWBSB-920 | FORM: Reauthenticate applicant from save/resume for Flinks IDV | Story | Awaiting Information |  |
| CWBSB-930 | TIMEOUT: About your Application- Product descriptions are missing when user clicked continue in the timeout modal popup | Bug | Ready for Review |  |
| CWBSB-964 | SBDCO - CODAT - prefill - receiving generic error message 'Something went wrong' | Bug | In Development |  |
| CWBSB-973 | UX- Card Format for Auth Signer and Heading for Accounts | Change | Approved |  |
| CWBSB-989 | SMBDCO - Footer link for 'Careers' does not align with the links above | Bug | Ready for Review |  |
| CWBSB-994 | SBDCO - Online Banking & Delegates Page - Delete button does not appear to the right side of the page | Bug | Ready for Review |  |
| CWBSB-1009 | FORM: Capture Intended Use and update verbiage | Change | Ready for Review |  |
| CWBSB-1014 | When 1 Personal CIF Routing to Review | Bug | In Development |  |
| CWBSB-1015 | Create Business CIF is Failing After Approval in Review Form | Bug | Blocked |  |
| CWBSB-1025 | SERVICE: Provisioning for a sole proprietor post COVR report retry | Story | Awaiting Information |  |
| CWBSB-1031 | Missing the Business Search fields in Review Form for Certain Conditions | Bug | In Test |  |
| CWBSB-1038 | Not Seeing Add Biz CIF field in Review From | Bug | In Development |  |
| CWBSB-1064 | UX- Font Weight - Service Selection' (complementary/cash management products/services) Page | Bug | Backlog |  |
| CWBSB-1117 | Shards Spinner is not showing for Â re-direct of accounting software login | Bug | Ready for Review |  |
| CWBSB-1126 | NFR: Implement detailed logging of T24 issues | Story | In Test |  |
| CWBSB-1127 | NFR: Review JavaScript errors/warnings | Story | In Development |  |
| CWBSB-1128 | SERVICE: Update 'T24 Create Authorized Signer Customer' service call | Story | In Test |  |
| CWBSB-1129 | SERVICE: Update 'T24 Update Authorized Signer' service call | Story | In Test |  |
| CWBSB-1130 | Q: Registration Number is not Mandatory on Business Review (Workspace) | Bug | Blocked |  |
| CWBSB-1152 | SBDCO - Online Banking & Delegates - Mobile - Placement of Online Help icon for Can initiate Transactions | Bug | Ready for Review |  |
| CWBSB-1156 | Website header is missing logo text <Canadian Western Bank> | Bug | In Development |  |
| CWBSB-1159 | <Continue> button is not working on Contact info page for Mobile version | Bug | Ready for Review |  |
| CWBSB-1161 | Field labeling mismatch between UI and Spec for all pages | Bug | In Development |  |
| CWBSB-1163 | Dup Biz Check Failure - Not Routing to Manual Review Queue in Workspace | Bug | Backlog |  |
| CWBSB-1164 | UX: Safari Browser -Broken Checkmark in Product Selector Pages | Bug | Ready for Review |  |
| CWBSB-1173 | Funding Form: Select you want use a different FI to fund the account, after login to Flicks not advancing Fund Transfer Page | Bug | Backlog |  |
| CWBSB-1175 | Create Signer: Getting Null IDV: id type at position 0 parameter: java.lang.IllegalArgumentException: | Bug | Backlog |  |
| CWBSB-1177 | Create Business Account Issue in T24 Provisioning (application has LOC) | Bug | Ready for Review |  |
| CWBSB-1178 | T24: Create BIZ CIF and Create Account Missing for App with LOC | Bug | In Development |  |
| CWBSB-1187 | Owners, Directors and Signers' Page issues | Bug | Awaiting Information |  |
| CWBSB-1194 | Business Disclosures and Signature page Text mismatch | Bug | In Test |  |
| CWBSB-1196 | eConsent Page displaying message before making selection | Bug | CWBSB-1196 |  |
| CWBSB-1198 | Wrong Lending Decision when CreditCheck.Result.Biz.score LESS then 70 | Bug | Backlog |  |
|  |  |  | TOTAL | 74 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 24

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-869 | Show the Business Delegate page again and Stall there before Transitioning to the Application Approval page | Medium | Tested by Temenos QA |  |
| CWBSB-933 | TIMEOUT: Log into CODAT - Images are Not Showing Properly After Time Out and click Continue | Low | Tested by Temenos QA |  |
| CWBSB-967 | Approved Email missing product | Medium | Tested by Temenos QA |  |
| CWBSB-1017 | Auth Signer: Contact Info Page - Back button showing Http post error | Medium | Tested by Temenos QA |  |
| CWBSB-1044 | Address is MISSING when Select from Auto-Complete - IMPACT T24 Provisioning BIZ CIF & Applicant CIF | Medium | Tested by Temenos QA |  |
| CWBSB-1081 | Fraud Call for Auth Signer Failing - (Threatmatrix) | Medium | Tested by Temenos QA |  |
| CWBSB-1085 | Director and Ownership Pill Buttons are not Mandatory for Business Type = Corp per Spec 3.2 - If No Selection - cause issue in Create BIZ CIF T24 Provisioning | Medium | Tested by Temenos QA |  |
| CWBSB-1104 | Create BIZ CIF Error 400 Bad Request - 3 Examples attached - Different Errors for each one all Related to Create Biz CIF | High | Tested by Temenos QA |  |
| CWBSB-1106 | Showing Business Search Fields when it should not in Review From | Medium | Tested by Temenos QA |  |
| CWBSB-1112 | Product Review Page- Invalid (Blank) product box with 1 Quantity | Medium | Tested by Temenos QA |  |
| CWBSB-1115 | Main- Applicant Form - Select Manual IDV - Not Sending the Manual IDV email and Not routing the application to Workspace. | High | Tested by Temenos QA |  |
| CWBSB-1116 | Accounts Option page - Quantity is Missing | Medium | Tested by Temenos QA |  |
| CWBSB-1125 | When Any Applicant T24 provisioning fail and Route to Onboarding Error Queue - Per requiremment Need to show CIF and PAN fields the Review Form in Workspace. | High | Tested by Temenos QA |  |
| CWBSB-1131 | Product Quantity should be dropped to default value after removing from Product review page | Medium | Tested by Temenos QA |  |
| CWBSB-1137 | Account Option - Saving - Intended Use is Greyed Out with no value will cause T24 Provisioning error | Medium | Tested by Temenos QA |  |
| CWBSB-1153 | Product Review Page - Quantity showing blank and cannot Remove Chequing/Saving with LOC | Medium | Tested by Temenos QA |  |
| CWBSB-1154 | 'Not Qualified Information' Page-Call Us->Phone number format doesn't match Spec | Medium | Tested by Temenos QA |  |
| CWBSB-1155 | Captcha verification message missing a period ->< . > | Medium | Tested by Temenos QA |  |
| CWBSB-1157 | Qualifying Questions page issues | Medium | Tested by Temenos QA |  |
| CWBSB-1160 | Completed Application in Workspace: Create Contct Log, BIZ CIF, Accounts never got created - even though in Review see Completed Successfully | High | Tested by Temenos QA |  |
| CWBSB-1162 | Soft pull FICO <600 - Not Routing the application to Manual Review Queue in Workspace | Medium | Tested by Temenos QA |  |
| CWBSB-1174 | App-IDScan Page--Text mismatch in Mandatory Message | Medium | Tested by Temenos QA |  |
| CWBSB-1176 | App-Birthday,SIN page--Wrong validation message | Medium | Tested by Temenos QA |  |
| CWBSB-1186 | eConsent Page verbiage issues | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 24 |

# 5	Partner QA Defects Fixed with this Release – Total – 10

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-705 | UX/UI: Email-spacing issue on top and bottom edge, top bar length | Medium | Tested by Temenos QA |  |
| CWBSB-940 | SBDCO - Application Approval Email - HTML coding in the email | Medium | Tested by Temenos QA |  |
| CWBSB-953 | TIMEOUT: Codat page-Images of the accounting packages are not loading, when user clicked continue in the timeout modal popup | Medium | Tested by Temenos QA |  |
| CWBSB-999 | SBDCO_Applicant_ Product summary page_Remove button is not working for Complementary Business Products | Medium | Tested by Temenos QA |  |
| CWBSB-1054 | SBDCO_submission complete page_Alignment issue and Displays link for personal-onboarding@cwbank.com. | Medium | Tested by Temenos QA |  |
| CWBSB-1073 | SBDCO_ The Applicant and Co-applicant's birthday do not pre-populate when uploading a drivers license | Medium | Tested by Temenos QA |  |
| CWBSB-1082 | SBDCO - MOBILE - Business eConsent and Applicant eConsent - error banner not displayed | Medium | Tested by Temenos QA |  |
| CWBSB-1089 | SBDCO - Complementary Services - Back button to account options, Intended use setting is cleared | Medium | Tested by Temenos QA |  |
| CWBSB-1118 | SBDCO_Auth Signer_ Contact Info page_Back button is not working as per the Field spec | Medium | Tested by Temenos QA |  |
| CWBSB-1119 | SBDCO - Next and Back button are not aligned on Samsung Galaxy Note 9 | Medium | Tested by Temenos QA |  |
| CWBSB-1151 | SBDCO- Online Banking & Delegates Page - First and Last name - Allow special characters not in FS 3.2 | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 11 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |