CWB Small Biz Sprint 19 Release Notes: Build 1.5.0-RC186

Aug 4, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed	4

3.2	Known Issues Have Been Fixed	4

3.3	General Known Issues	4

3.4	Additional Information	9

3.5	Included Testable Stories: Total – 40	11

3.6	Included Testable Changes: Total – 1	13

3.7	Included Un-Testable Stories/Bugs/Change– Total 7	14

3.8	Not Included Stories/Bugs/Change – Total – 68	14

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 15	18

5	Partner QA Defects Fixed with this Release – Total – 14	19

6	Accessibility Items	20

7	Reporting Defects	20

8	Defect Severity Levels	21

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed

| CWBSB-94 | FORM: Text/verbiage updates for 'Decline' Page (Not Testable) - As discussed on stand-up, this page is actually not reachable in the current design but has been updated in case some future changes/project require it (i.e. the decision logic is updated to push an applicant to a hard decline whereas today we always go to review). |
| --- | --- |
| CWBSB-985 | Click Back Contact Info Page After Successful Login with Okta See Oops Page then the Product Selection page - Fixed and covered off by 2 other stories in CWBSB-74 and CWBSB-172 |
| CWBSB-1013 | Business Reg # Search showing weird results - downstream impact to routing, decisioning and T24 Provisioning calls - Cannot Reproduce |
| CWBSB-1194 | Business Disclosures and Signature page Text mismatch - Fixed and covered off by CWBSB-181 |
| CWBSB-1224 | Online Banking & Delegates page issues - Closed as Invalid Ticket |
| CWBSB-1245 | Create Biz Account Error - Collab Job = 9S994BH - Duplicate of CWBSB-1246 |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## General Known Issues

- Create Business Account Not working for LOC 
https://servicedesk.temenos.com/tickets/browse/CWBSB-1177
https://servicedesk.temenos.com/tickets/browse/CWBSB-1246

  - Application with LOC will get Create Business Account error during T24 provisioning due to the above 2 bugs

Impact to testing:

    - For application with LOC T24 Provisioning call will be successful Create Applicant, Create Contact Log, Create Biz CIF, but will always faill for Create Business Accounts

    - Cannot See accounts created in T24 including intended use values and chequing account attached to the LOC, as well as any of the other deposit products.

Note:  Application without LOC T24 provision should execute without issues.

- Owners, Directors and Signers' Page issue https://servicedesk.temenos.com/tickets/browse/CWBSB-1187

  - Removal Modal is not per Figma

Impact to testing:

    - No impact – Click Delete – see Removal Modal is not per Figma

- Stuck on the Lending Decision Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1187

  - Happening intermittently

  - Cannot reproduce consistently

  - Navigate back and forth and change different inputs ion the page

  - The Next button will not work, and application are stuck

Impact to testing:

    - If you get stuck, save the application and then resume it – see all the info you entered on this page is gone when you resume but you can fill in again and page is no longer stuck.

- Lending Decision Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1009

  - URL link for Prime Rate is not linking to correct page

  - Per spec more 1 chequing defaults to no selection – not working

Impact to testing:

    - None See Link issue and default values not working per Spec, but can still continue application

- Ability to Go Back to the Lending Decision Page After Advancing to the Business Delegate page https://servicedesk.temenos.com/tickets/browse/CWBSB-1255

- Hard Pull return No Score - Still get approved for LOC https://servicedesk.temenos.com/tickets/browse/CWBSB-1239

  - When a Hard = No Score- user is seeing Lending Decsision  LOC page as if they are approved for LOC

Impact to testing:

    - If person has no score for hard pull – see Lending Decision page  LOC for 0.00 am- please continue appicatin without the LOC  still progress through the application .  See Link issue and default values not working per Spec, but can continue application

    - Please use customer with hard pull score to avoid seeing this issue

- Commercial Credit Pull is Low - Not Getting Lending Decline Pagehttps://servicedesk.temenos.com/tickets/browse/CWBSB-1254

  - When a Commerical Pull = fail the requirements - user is seeing Lending Decision  LOC page instead of Declined Lending page

Impact to testing:

    - If Commercial Pull  - fail requirements– see Lending Decision page  LOC for 0.00 am- please continue application without the LOC  still progress through the application .  See Link issue and default values not working per Spec, but can continue application

    - Please Commercial Customer with Commercial Score that pass requirements to avoid seeing this issue.

- Create Non-Signer in T24 - 400 Bad Request Collab Job 65HWHG9 – IF Address from Quebec https://servicedesk.temenos.com/tickets/browse/CWBSB-1251

  - Non-Signer that owns 25% ooor more if their addres is in Quebec – get T24 Provisioning error

Impact to testing:

    - Cannot use Quebec address for Non-signer until this issue is fixed

- Create PAN Error - AuthSignerCreatePANMgr.create() - Error: 400:Bad Request Endpoint
https://servicedesk.temenos.com/tickets/browse/CWBSB-1273

  - Create PAN error for all Authorizer Signe from T24

Impact to testing:

    - Application has Authorized Signet the PAN will error out – in T24 cannot check Card Managements fields

    - If Claim and enter the PAN in Review Form – still error out

    - Note Create application, Create Auth Signer, Contact Contact Log, and Create Deposit Accounts, Create PAN for Primary will - just not the PAN for Auth Signer

- Create Biz CIF - Error Due to Business Address Postal Code not having a Space between Postal Code  - S7K7G3 https://servicedesk.temenos.com/tickets/browse/CWBSB-1268

  - For Business Address when manually entering business address please ensure there is a space between Postal Code, if not – Create Biz CIF will error out.

Impact to testing:

    - When manually entering business address please ensure there is a space between Postal Code , if not – Create Biz CIF will error out.

    - Not an issue if select Business Address via the pick-list

- Authorized Signer Landing Page https://servicedesk.temenos.com/tickets/browse/CWBSB-973

  - UX issue with spacing, boxes and empty boxes displaying.

Impact to testing:

    - Dynamic text not displaying correctly – still click Next and continue the application

- Authorized Signer – App eConsent Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1236

  - No ready Dynamic text is not per Spec

Impact to testing:

    - Dynamic text not displaying correctly – still click Next and continue the application

- Review Form, Decisioning & Workspace

  - Did not Created Review Form- Instead created Deposit Form https://servicedesk.temenos.com/tickets/browse/CWBSB-1240

  - When Create Signer Error - Routing to the Incorrect Queue in Workspace https://servicedesk.temenos.com/tickets/browse/CWBSB-1247

  - Dup Biz CIF - Not working for Second Bus Reg# https://servicedesk.temenos.com/tickets/browse/CWBSB-1250

  - View Json, View XML, View Pdf - do not work and open up Empty https://servicedesk.temenos.com/tickets/browse/CWBSB-1266

  - View Report - not opening and not showing info for the Primary Applicant https://servicedesk.temenos.com/tickets/browse/CWBSB-1267

Impact to testing:

    - See in correct feidls being shown when Claim application from Workspace and some of the report will display blank info.

- Seeing IDV fields in Review From- When we only Need to See BIZ CIF Field or Applicant CIF & PAN when Route to Onboarding Queue  https://servicedesk.temenos.com/tickets/browse/CWBSB-1038

  - When application routing to Onboarding Error due to Create Applicant/Auth Signer or Biz CIF Error; in Review form when claim it; it is showing the Biz CIF field for staff to enter the Biz CIF value but also showing IDV fields which are not needed

Impact to testing:

    - If Create Applicant/Auth Signer or Biz CIF Error and routed to Onboarding error – user is able to enter CIF or BIX CIF, however he/she might also need entered IDV fields in Review Form to continue the application.

- Note:  If Duplicate Biz CIF found – the review form does show the Biz CIF field in the Review form and continue the application and other calls to T24 should work.

- Business Search Retries – Wait Stage  https://servicedesk.temenos.com/tickets/browse/CWBSB-1025

  - When an attempt will be done to retrieve the COVR report - if it is not yet ready then, app is sent to a wait stage and direct user to a Review page indicating it is in wait stage, system retry according to configured schedule till the max duration is reached. During wait -The application will NOT show under review in Workspace Instead it will be available in Helpdesk view in Workspace.  Once report is received then email is generated to supplication to go and continue their application.

  - This are issues during this Wait stage – cannot see it in Workspace at all (In Progress or Help Desk view) and no email is being generated to get applicant to continue the application.

Impact to testing:

    - For Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application no longer can be continued as it not shown in Workspace and no email is being sent to applicant once report is retrieved.

- TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop https://servicedesk.temenos.com/tickets/browse/CWBSB-340

  - All Safari browser Time-Out page will not show after 9 minutes

  - This is tracked with Product ticket AVM-2784

Impact to testing:

    - Will not see Time Out page after 9 Minutes on any applications  Time out is showing after 30 to 45 minutes. .

- Note:  Not an issue with other browser types.

- Field labeling mismatch between UI and Spec for all pages https://servicedesk.temenos.com/tickets/browse/CWBSB-1161

  - Caption mismatch–> in UI each word capitalized and Spec all in lower case

  - List of pages need to be updated:

- Your business

- More about your business

- Online banking

- App - Name & Address

- Complementary Services

Impact to testing:

    - None –-Upper & lower cases of field labels not per Spec

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Check for Concurrent Applications (business entity)  https://servicedesk.temenos.com/tickets/browse/CWBSB-337

  - Fully tested by Temenos QA and issues were found and logged under CWBSB-337 which Dev is in process of fixing.

Impact to testing:

    - If application In Review, Onboarding Error, Saved in Funding, Declined, (Not seeing correct Concurrent page)- See Blank page or Incorrect Text/veribage

- Service Selections Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1023

  - View feature Link – going to opening URL to Saving (Incorrect)

  - Per Kelvin’s feedback - Created Jira to update the Font weight. Font Weight is not per Figma - https://servicedesk.temenos.com/tickets/browse/CWBSB-1064

- Impact to testing:

    - View feature link is linking to incorrect page and Font weight might be incoorect.

.

- Missing Business Search fields in Review From - https://servicedesk.temenos.com/tickets/browse/CWBSB-1031

  - Missing business search data entry fields in Review Form in Workspace when:  Business Search Fail, Submit Order Fails, Retrieve Order Fails

- Impact to testing:

    - If Business Search Fail, Submit Order Fails, or Retrieve Order Fails – Review Form will not show the Business Search fields, so CWB staff cannot update required Business Search fields in Review form.

    - This will not impact any of the T24 provisioning calls, since the information are the application, just not displaying in the Review Form for staff to verify.

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - Select you want use a different FI to fund the account, after login to Flicks not advancing Fund Transfer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1173

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

Impact to testing:

    - Select you want use a different FI to fund the account, after login to Flinks not advancing Fund Transfer Page and looping back to the Funding Method page (Struck in a loop unless you select another type of Funding Method)

    - If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page, but you will encounter Http Post error click Next on this page

- Emails

  - Get Approved email when T24 call have not finish yet.

  - Review email – incorrect content and sender (Seeing Motive Content)

  - Getting Empty Application Completed Email

  - Empty Email Reminder email being generated. (Nurture Email)

  - Manual IDV Email – Restructured the Authorized Signer flow- when Authorized signer selected, they want Manual IDV they will see the Submission Complete Page Instead of the Manual IDV page and there is a story to generate the Manual IDV email.

| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification |
| --- | --- |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant |
| CWBSB-638 | EMAIL: Resume my application now " vs "Resume my business application now" |
| CWBSB-259 | EMAIL: Concurrent Application' Email Notification |

Impact to testing:

    - See incorrect content, empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in Sprint 20.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed.

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score ( Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |

## Included Testable Stories: Total – 40

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-74 | FORM: Text/verbiage/control updates for 'Contact Info' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-77 | FORM: Text/verbiage updates for 'App - Name & Address' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-92 | FORM: Text/verbiage updates for 'Form Error' Page (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-93 | FORM: Text/verbiage updates for 'Manual Review' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-95 | FORM: Text/verbiage updates for 'Previously Submitted' Page (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-149 | SERVICE: Decisioning for Non-Happy Path/Review Combined Authorized Signer and Primary Applicant | - Known Issue CWBSB-1247-When Create Signer Error - Routing to the Incorrect Queue in Workspace CWBSB-1250- Not Routing to Manual Review if Dup Biz CIF is found 2nd Bus Reg# - Please See Comments in JIRA for more details |  |
| CWBSB-173 | FORM: Text/verbiage updates for 'Authorised Signer Name & Address' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-177 | FORM: Text/verbiage updates for 'Save Business Application' Page (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-178 | FORM: Text/verbiage updates for 'Resume Business Form' Page (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-181 | FORM: Text/verbiage updates for 'Business Disclosures and Signature' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-183 | FORM: Text/verbiage/control updates for 'App-Alternate IDV' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-191 | FORM: Text/verbiage updates for 'Disclosures-Tax Residency' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-213 | FORM: Text/verbiage updates for 'Cancel Business Application' Form (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-222 | FORM: Text/verbiage updates for 'Authorised Signer Qualifying Questions' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-219 | FORM: Text/verbiage and hyperlink updates for 'Existing Customer Check' Page |  |  |
| CWBSB-290 | WORKSPACES: Updated Review Form for Data Entry Changes for Business | - Known Issue CWBSB-1031: Missing the Business Search fields in Review Form for Certain Conditions - Please See Comments in JIRA for more details |  |
| CWBSB-305 | FORM: Text/verbiage updates for 'Your Business' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-306 | FORM: Text/verbiage updates for 'More About Your Business' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-307 | FORM: Text/verbiage updates for 'Your Role' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-390 | FORM: Text/verbiage updates for 'Business Account Options' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-407 | SERVICE: Provisioning Service After Manual Review and Approval | Known Issue: - CWBSB-1038 Seeing IDV fields in Review From- When we only Need to See BIZ CIF Field - CWBSB-1177 Create Business Account Issue in T24 Provisioning (application has LOC) - CWBSB-1246 CReate Business Account "Null numberOfReqdSigners parameter: java.lang.IllegalArgumentException: Null numberOfReqdSigners parameter at com.avoka.tm Application has LOC - CWBSB-1251 Create Non Signer in T24 - 400 Bad Request Collab Job 65HWHG9 - CWBSB-898 Update Applicant getting Up-sert Customer endpoint error from Mule Soft - Please See Comments in JIRA for more details |  |
| CWBSB-428 | FORM: Text/verbiage updates for 'Complementary Services' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-429 | FORM: Text/verbiage updates for 'Non-signing Owners' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-533 | FORM: Text/verbiage updates for 'Submission Complete' Page (main Small Business/Applicant and Authorized Signer forms) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-576 | FORM: Text/verbiage updates for 'Await Authorized Signers' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-646 | FORM: Text/verbiage updates for 'Security Question' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-647 | FORM: Text/verbiage updates for Auth Signer 'Security Question' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-713 | NARRATOR/DECISIONING: Equifax Commercial Credit Bureau call | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-808 | SERVICE: Equifax Commercial Credit Bureau Full-Service Integration | - Tested by Temenos QA – Please See Comments in JIRA for more details - Note: Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed. |  |
| CWBSB-821 | DECISIONING: Process when Auth Signer(s) Complete, LOC involved, and a hard credit pull fail | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-887 | SERVICE: Equifax Personal 'Hard' Credit Bureau Full-Service Integration | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-897 | SERVICE: Update 'T24 Create Applicant Customer' service call | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-902 | FORM: Text/verbiage updates for 'App-Flinks' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-903 | FORM: Text/verbiage updates for Auth Signer 'Flinks' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-931 | WORKSPACES: Review form updates for Background check failures for applicant and auth signers | - Known Issue CWBSB-1031: Missing the Business Search fields in Review Form for Certain Conditions - Please See Comments in JIRA for more details |  |
| CWBSB-1128 | SERVICE: Update 'T24 Create Authorized Signer Customer' service call | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1129 | SERVICE: Update 'T24 Update Authorized Signer' service call | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1226 | FORM: Correct Complementary Services page to show product listing | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1228 | SERVICE: Update mock service to align with live endpoint | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1229 | SERVICE: Update Personal Hard Pull to align with live endpoint | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
|  |  | TOTAL | 40 |

## Included Testable Changes: Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-736 | SBDCO - Applicant - Non-Signer Owners Page - Validation message is displayed when Quebec address is selected, but FS do not state any message for qc selection | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
|  |  | TOTAL | 1 |

## Included Un-Testable Stories/Bugs/Change– Total 7

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-937 | SERVICE: Optimize post review provisioning | Test via T24 Provisioning from Review Form |  |
| CWBSB-1126 | NFR: Implement detailed logging of T24 issues | Tested via T24 provision calls |  |
| CWBSB-1127 | NFR: Review JavaScript errors/warnings | Tested via T24 provision calls |  |
| CWBSB-1199 | NFR: Use server xml for Me2Me calls, Create PAN calls. | Tested via Funding Transfer stories |  |
| CWBSB-1200 | NFR: Store Signer PAN in txn property | Tested via T24 provision calls |  |
| CWBSB-1219 | NFR: Log the Http request/response for Me2Me calls, Create PAN call. | Tested via T24 provision calls |  |
| CWBSB-1220 | NFR: Update services to remove http request/response logging in case of error. | Tested via submitting Small Biz app and when error occurs can trouble shoot faster by Dev |  |
|  |  | TOTAL | 7 |

## Not Included Stories/Bugs/Change – Total – 68

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-223 | FORM: Text/verbiage updates for 'Authorised Signer eConsent' Page | Story | Awaiting Information |  |
| CWBSB-279 | FORM: Text/verbiage updates for 'Authorised Signer Landing' Page | Story | Awaiting Information |  |
| CWBSB-437 | FORM: Text/verbiage updates for Small Business Funding 'Method Selection' page | Story | Awaiting Information |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | Story | Awaiting Information |  |
| CWBSB-662 | FORM: Text/verbiage updates for 'Online Banking & Delegates' Page | Story | Awaiting Information |  |
| CWBSB-716 | SBDCO “ Mobile“ Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-920 | FORM: Reauthenticate applicant from save/resume for Flinks IDV | Story | Awaiting Information |  |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Bug | Awaiting Information |  |
| CWBSB-1222 | SBDCO - Services Selection - LOC - View Features link -incorrect URL | Bug | Awaiting Information |  |
| CWBSB-1246 | Create Business Account "Null numberOfReqdSigners parameter: java.lang.IllegalArgumentException: Null numberOfReqdSigners parameter at com.avoka.tm.tm-fluent- | Bug | Awaiting Information |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Backlog |  |
| CWBSB-1173 | Funding Form: Select you want use a different FI to fund the account, after login to Flicks not advancing Fund Transfer Page | Bug | Backlog |  |
| CWBSB-1207 | SBDCO - Applicant and Authorized Signer flow- Lets get started page - Font size is inconsistent | Bug | Backlog |  |
| CWBSB-1237 | Funding Form-Application Approval-Biz CIF should display | Change | Backlog |  |
| CWBSB-1238 | Stuck on Lending Decision Page | Bug | Backlog |  |
| CWBSB-1240 | Did not Created Review Form- Instead created Deposit Form | Bug | Backlog |  |
| CWBSB-1247 | When Create Signer Error - Routing to the Incorrect Queue in Workspace | Bug | Backlog |  |
| CWBSB-1250 | Dup Biz CIF - Not working for Second Bus Reg# | Bug | Backlog |  |
| CWBSB-1251 | Create Non Signer in T24 - 400 Bad Request Collab Job Â 65HWHG9 | Bug | Backlog |  |
| CWBSB-1254 | Tracking R8S67Y3 - Commercial Pull is Low - Not Getting Lending Decline Page | Bug | Backlog |  |
| CWBSB-1255 | Ability to Go Back to the Lending Decision Page After Advancing to the Business Delegate page | Change | Backlog |  |
| CWBSB-1266 | View Json, View XML, View Pdf - do not work and Open up Empty | Bug | Backlog |  |
| CWBSB-1267 | View Report - not opens and no showing inform for te Primary Applicant | Bug | Backlog |  |
| CWBSB-1268 | Create Biz CIF - Error Due to Business Address Postal Code not have a Space - S7K7G3 | Bug | Backlog |  |
| CWBSB-340 | TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Blocked |  |
| CWBSB-436 | FORM: Text/verbiage updates for 'Concurrent Application' Page | Story | Blocked |  |
| CWBSB-807 | SERVICE: Update Related Products to provision with approved LOC Tier Details | Story | Blocked |  |
| CWBSB-1025 | SERVICE: Provisioning for post COVR report retry | Story | Blocked |  |
| CWBSB-1177 | Create Business Account Issue in T24 Provisioning (application has LOC) | Bug | Blocked |  |
| CWBSB-1187 | Owners, Directors and Signers' Page issues | Bug | Blocked |  |
| CWBSB-1215 | SERVICE: Updated RelatedProducts service to take intended use code and chequeing account | Story | Blocked |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | In Development |  |
| CWBSB-150 | WORKSPACE: Update Workspaces for Authorized Signer(s) | Story | In Development |  |
| CWBSB-450 | FORM: Text/verbiage updates for Small Business Funding 'Application Approval' page | Story | In Development |  |
| CWBSB-637 | SBDCO - Security Question - Mobile - Display of two line question | Bug | In Development |  |
| CWBSB-813 | SBDCO - Applicant Time Out Page- Alignment issue with the Continue button | Bug | In Development |  |
| CWBSB-831 | WORKSPACE: Filter out Incomplete Applications | Story | In Development |  |
| CWBSB-874 | SERVICES - Purge unused service versions from environments [Not Testable] | Story | In Development |  |
| CWBSB-878 | SBDCO - Samsung Tab S6 Lite - Portrait - Multiple issues on multiple pages | Bug | In Development |  |
| CWBSB-898 | SERVICE: Update 'T24 Update Applicant Customer' service call | Story | In Development |  |
| CWBSB-973 | UX- Card Format for Auth Signer and Heading for Accounts | Change | In Development |  |
| CWBSB-938 | FORM: Update text/verbiage for Small Business Product Selection pages | Story | In Development |  |
| CWBSB-940 | SBDCO - Application Approval Email - HTML coding in the email | Bug | In Development |  |
| CWBSB-1009 | FORM: Capture Intended Use and update verbiage | Change | In Development |  |
| CWBSB-1023 | PRODUCT: Add Product Link for LOC | Story | In Development |  |
| CWBSB-1031 | Missing the Business Search fields in Review Form for Certain Conditions | Bug | In Development |  |
| CWBSB-1038 | Seeing IDV fields in Review From- When we only Need to See BIZ CIF Field or Applicant CIF & PAN when Route to Onboarding Queue | Bug | In Development |  |
| CWBSB-1195 | SBDCO - Saved Application Email - Forward Email - the Resume button duplicates | Bug | In Development |  |
| CWBSB-1223 | SBDCO - Product Review - Remove Confirmation modal is not as per Figma | Change | In Development |  |
| CWBSB-1234 | SBDCO - Business eConsent Page - static text appears for non-LOC | Bug | In Development |  |
| CWBSB-1239 | Hard Pull return No Score - Still get approved for LOC | Bug | In Development |  |
| CWBSB-308 | FORM: Text/verbiage and image asset updates for 'Owners, Directors and Signers' Page | Story | In Test |  |
| CWBSB-453 | FORM: Text/verbiage updates for Small Business Funding 'Funds Transfer' page | Story | In Test |  |
| CWBSB-454 | FORM: Text/verbiage updates for Small Business Funding 'Transfer Error' page | Story | In Test |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | Story | In Test |  |
| CWBSB-457 | FORM: Text/verbiage updates for Small Business Funding 'Me-to-Me Session Management' page | Story | In Test |  |
| CWBSB-635 | FORM: Text/verbiage updates for Auth Signer 'Alternate IDV' Page | Story | In Test |  |
| CWBSB-636 | FORM: Text/verbiage and hyperlink updates for Auth Signer 'Manual IDV' Modal Page | Story | In Test |  |
| CWBSB-989 | SMBDCO - Footer link for 'Careers' does not align with the links above | Bug | In Test |  |
| CWBSB-1161 | Field labelling mismatch between UI and Spec for all pages | Bug | In Test |  |
| CWBSB-1209 | SBDCO - More About Your Business - Icon alignment | Bug | In Test |  |
| CWBSB-1213 | SBDCO - Applicant and Authorized Signer- Flinks page - Inconsistent margin & spacing | Bug | In Test |  |
| CWBSB-1248 | SBDCO - Applicant - ID Scan page - Back button - Confirmation Modal not displayed as per Figma | Change | In Test |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | Ready for Development |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | Story | Ready for Development |  |
| CWBSB-97 | FORM: Text/verbiage updates for 'Authorised Signer IDScan' Page | Story | Ready for Review |  |
| CWBSB-98 | FORM: Text/verbiage updates for 'Authorised Signer Birthday, SIN and Occupation' Page | Story | Ready for Review |  |
| CWBSB-172 | FORM: Text/verbiage updates for 'Authorized Signer Contact Info' Page | Story | Ready for Review |  |
|  |  |  | TOTAL | 68 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 15

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1014 | When 1 Personal CIF Routing to Review | Medium | Tested by Temenos QA |  |
| CWBSB-1015 | Create Business CIF is Failing After Approval in Review Form | High | Tested by Temenos QA |  |
| CWBSB-1117 | Shards Spinner is not showing for Â re-direct of accounting software login | Medium | Tested by Temenos QA |  |
| CWBSB-1130 | Q: Registration Number is not Mandatory on Business Review (Workspace) | Medium | Tested by Temenos QA |  |
| CWBSB-1156 | Website header is missing logo text <Canadian Western Bank> | Medium | Tested by Temenos QA |  |
| CWBSB-1159 | <Continue> button is not working on Contact info page for Mobile version | Medium | Tested by Temenos QA |  |
| CWBSB-1163 | Dup Biz Check Failure - Not Routing to Manual Review Queue in Workspace | Medium | Tested by Temenos QA |  |
| CWBSB-1164 | UX: Safari Browser -Broken Checkmark in Product Selector Pages | Medium | Tested by Temenos QA |  |
| CWBSB-1175 | Create Signer: Getting Null IDV: id type at position 0 parameter: java.lang.IllegalArgumentException: | High | Tested by Temenos QA |  |
| CWBSB-1178 | T24: Create BIZ CIF and Create Account Missing for App with LOC | Medium | Tested by Temenos QA |  |
| CWBSB-1196 | eConsent Page displaying message before making selection | Medium | Tested by Temenos QA |  |
| CWBSB-1198 | Wrong Lending Decision when CreditCheck.Result.Biz.score LESS than 70 | Medium | Tested by Temenos QA |  |
| CWBSB-1236 | Auth Signer App eConsent page - spacing issue | Medium | Tested by Temenos QA |  |
| CWBSB-1242 | Continue create the Business Account, even when Create Applicant had error out | High | Tested by Temenos QA |  |
| CWBSB-1249 | Create - PAN Error - 2 Errors - Collab Job K8RTM86 | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 15 |

# 5	Partner QA Defects Fixed with this Release – Total – 14

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-394 | SBDCO - Qualifying questions page- Next and back button appearing twice when clicked | Medium | Tested by Temenos QA |  |
| CWBSB-930 | TIMEOUT: About your Application- Product descriptions are missing when user clicked continue in the timeout modal popup | Medium | Tested by Temenos QA |  |
| CWBSB-964 | SBDCO - CODAT - prefill - receiving generic error message 'Something went wrong' | Medium | Tested by Temenos QA |  |
| CWBSB-991 | SBDCO - Workspaces - Claim and Decision where MISMATCH, returns with error | Medium | Tested by Temenos QA |  |
| CWBSB-994 | SBDCO - Online Banking & Delegates Page - Delete button does not appear to the right side of the page | Medium | Tested by Temenos QA |  |
| CWBSB-1152 | SBDCO - Online Banking & Delegates - Mobile - Placement of Online Help icon for Can initiate Transactions | Medium | Tested by Temenos QA |  |
| CWBSB-1197 | SBDCO - Authorized Signer eConsent (AC03)- No LOC - displays Note that should not be included | Medium | Tested by Temenos QA |  |
| CWBSB-1210 | SBDCO - Applicant - What you've selected - Spacing is inconsistent | Medium | Tested by Temenos QA |  |
| CWBSB-1211 | SBDCO - Lending Decision - Tight spacing | Medium | Tested by Temenos QA |  |
| CWBSB-1212 | SBDCO - Owners, Directors, Signers - Signer & role alignment/font size | Medium | Tested by Temenos QA |  |
| CWBSB-1227 | SBDCO Applicant_ App e-consent page displays default Mandatory message | Medium | Tested by Temenos QA |  |
| CWBSB-1230 | SBDCO - Authorized Signer - Lending Declined - Back - Start over does not cancel application | Medium | Tested by Temenos QA |  |
| CWBSB-1231 | SBDCO - Not Qualified Info page - Mandatory message for phone number not as per spec | Medium | Tested by Temenos QA |  |
| CWBSB-1235 | SBDCO - Product Review - Lending Product - No banner displayed, should be | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 14 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |