CWB Small Biz Sprint 20 Release Notes: Build 1.5.0-RC200

Aug 18, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed - 8	4

3.2	Known Issues Have Been Fixed	5

3.3	General Known Issues	5

3.4	Additional Information	8

3.5	Included Testable Stories: Total – 25	10

3.6	Included Testable Changes: Total – 21	11

3.7	Included Un-Testable Stories/Bugs/Change– Total 3	12

3.8	Not Included Stories/Bugs/Change – Total – 42	13

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 21	15

5	Partner QA Defects Fixed with this Release – Total – 11	16

6	Accessibility Items	17

7	Reporting Defects	17

8	Defect Severity Levels	18

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed - 8

| CWBSB-831 | WORKSPACE: Filter out Incomplete Applications - Working as Expected |
| --- | --- |
| CWBSB-1025 | SERVICE: Provisioning for post COVR report retry - Per CWB review- this has been abandoned as not required see CWBSB-1179 for details |
| CWBSB-1091 | Update Text, Verbiage and Navigation of Next Button Lending Decision Page - Duplicate of existing Lending stories |
| CWBSB-1173 | Funding Form: Select you want use a different FI to fund the account, after login to Flicks not advancing Fund Transfer Page - Cannot reproduce |
| CWBSB-1240 | Did not Created Review Form- Instead created Deposit Form - Closed as only claim once from Onboarding Queue (Per same existing functions as Personal & Motive) |
| CWBSB-1307 | Clear Out Create Customer/Update Customer Trx Properties Before Executing T24 Call - Closed as only claim once from Onboarding Queue (Per same existing functions as Personal & Motive) |
| CWBSB-1245 | Create Biz Account Error - Collab Job = 9S994BH - Duplicate of CWBSB-1246 |
| CWBSB-1334 | Create PAN failing for Primary Customer when there is No Auth Signer - Closed as not a bug due Card Inventory in T24 |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

  - Note: 2 Issues CWB-1177 & CWBSB-1246 found by Temenos which require fixes from Andy’s team, and these were MuleSoft issues that Andy’s team has promoted to CWB environment.

## General Known Issues

- Commercial Credit Logic  https://servicedesk.temenos.com/tickets/browse/CWBSB-1124

  - Story to add to logic so when No Hit or Multiple Hit are found -to show Lending Declined page

  - This logic still in development

Impact to testing:

    - If Commercial Credit Pull is No Hit or Multiple Hit – See Lending Decision Page Not Lending Decline page

    - Please see test data that will give a single Hit until this story is available in Sprint 21

- Stuck on the Lending Decision Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1238

  - Happening intermittently

  - Cannot reproduce consistently

Impact to testing:

    - If you get stuck, save the application and then resume it – see all the info you entered on this page is gone when you resume but you can fill in again and page is no longer stuck.

- Lending Decision Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1009

  - Per spec more 1 chequing defaults to no selection – not working

Impact to testing:

    - None - default values not working per Spec, but can continue application

- Ability to Go Back to the Lending Decision Page After Advancing to the Business Delegate page https://servicedesk.temenos.com/tickets/browse/CWBSB-1255

  - Currently we allowed user to click back button to go back to Lending Decision page. If user select No for Continue with your line of credit - the lending product will be removed by the service. If user click back from next page and changed this selection to Yes, no lending product available anymore.

Impact to testing:

    - Select No to LOC and click back and change it to Yes – LOC will not be added back.  A change to fix this will be in Sprint 21

- Review Form, Decisioning & Workspace

| CWBSB-1247 | When Create Signer Error - Routing to the Incorrect Queue in Workspace |
| --- | --- |
| CWBSB-1267 | View Report - not opens and not showing info for the Primary Applicant |
| CWBSB-1290 | Review Security Questions are Repeating when application from Manual Review Queue Routed Onboarding Queue is also |
| CWBSB-1308 | Able to Claim more than once from the Onboarding Error queue |
| CWBSB-1320 | Route to Manual Review due to Dup Biz CIF - Claim, Approved and enter the BIZ CIF in Review Form - did not Create Business Account or PAN |
| CWBSB-1339 | Select -Withdrawn as Decision in Review Form - Showing Unnecessary Fields |
| CWBSB-1340 | Hard Pull Credit Report and FICO Score are not Showing under Personal Info In Workspace |

Impact to testing:

    - See in correct fields being shown when Claim application from Workspace and some of the report will display incorrect info

    - Create Auth Signer Error out route to Manual Review Queue instead of Onboarding Queue

    - See Security Question are repeated in Workspace

    - Claim application more than once from the Onboarding Queue – see T24 provisioning errors as no T24 call should be executed after you claim and Complete from onboarding queue

    - Create Business Account or PAN is not being executed after Approve via the Manual Review Queue

    - See unnecessary fields when add Withdrawn Decision

- Complementary Services Page

  - When no Complimentary product selected, page displaying a gap https://servicedesk.temenos.com/tickets/browse/CWBSB-1337

  - When Complimentary products are selected- reduce spacing
https://servicedesk.temenos.com/tickets/browse/CWBSB-1342

Impact to testing:

    - None - Text is per Spec, but see UX issues.

- Application stick on Await Auth Signer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1244

  - Edge case- During Auth Signers application flow if get Error its stopping primary application from completing application.

  - Primary applicant not able to complete application due to one Auth Signers has status <In progress>

Impact to testing:

    - If Auth Signer get oops then cannot continue Primary application

- TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop https://servicedesk.temenos.com/tickets/browse/CWBSB-340

  - All Safari browser Time-Out page will not show after 9 minutes

  - This is tracked with Product ticket AVM-2784

Impact to testing:

    - Will not see Time Out page after 9 Minutes on any applications

    - Time out is showing after 30 to 45 minutes.

Note:  Not an issue with other browser types.

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

  - Select From my other FI logged the following issues under https://servicedesk.temenos.com/tickets/browse/CWBSB-251

    - Fill in Flinks info, it Is not advancing to the Fund Transfer page (happening intermittently)

    - Missing Modal 4.9a

    - Not showing the quantity of each product created so user cannot transfer funds of every account.

    - If amount = 0.00 – stuck on the page

| CWBSB-450 | Text/verbiage updates for Small Business Funding 'Application Approval' page |
| --- | --- |
| CWBSB-453 | FORM: Text/verbiage updates for Small Business Funding 'Funds Transfer' page |
| CWBSB-1322 | Getting Oops Page when Transfer Funds |

Impact to testing:

    - Application Approval page not seeing the Account number – address in CWBSB-1243

    - Select you want to use a different FI to fund the account, after login to Flinks not advancing Fund Transfer Page and looping back to the Funding Method page (Struck in a loop unless you select another type of Funding Method)

    - If user select Funding Method = From my other FI – they might run into issues where they cannot transfer funds to the accounts that were created due to issues from in CWBSB-251, if you get error during the Transfer, you will see Funding Transfer error page, but you will encounter Http Post error click Next on this page

    - Text not per latest Spec

- Emails

| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant |
| --- | --- |
| CWBSB-278 | EMAIL: Build 'Nurture' Email Notification for Authorized Signer |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification |
| CWBSB-791 | EMAIL: Trigger 'Manual IDV Instruction' email for Authorized Signer |
| CWBSB-1331 | Approved Email not showing LOC product and LOC text per Spec 1.6 |
| CWBSB-1338 | Never got Withdrawn Email- Collab Job -BMQ46KQ |

Impact to testing:

    - See incorrect content, empty emails, from incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to be tested in Sprint 21

    - Approved email – if LOC is selected not showing LOC product or text associated to LOC

    - Not getting Manual IDV email for Auth Signer

- UX Issues

| CWBSB-427 | Mobile View- Drop List shows a Blank Selection |
| --- | --- |
| CWBSB-868 | All Modal Pages - Center alignment in Small Biz, Authorized Signer and Funding Form |
| CWBSB-1323 | Auth Signer's Landing Page-<Next> button size |
| CWBSB-1333 | Mobile View Heading for ALL Modal pages Not 24px and Spacing issues |
| CWBSB-1335 | Captcha verified not per Figma |

Impact to testing:

    - None – See UX fonts issues and spacing issues

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

    - During Polling retries process, when Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application will not be routed to Workspace until polling reach maximum time and no report is retrieved – this is decision per details from abandoned stories (CWBSB-1025 and CWBSB-1179)

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull and Hard Pull

  - Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed.

  - Commercial Credit Pull only executed when  Business Type = Corp and  application has LOC

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score ( Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |

## Included Testable Stories: Total – 25

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-97 | FORM: Text/verbiage updates for 'Authorised Signer IDScan' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-98 | FORM: Text/verbiage updates for 'Authorised Signer Birthday, SIN and Occupation' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-138 | EMAIL: Build 'Approved' Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details Known Issue CWBSB-1331- Approved Email not showing LOC product and LOC text per Spec 1.6 |  |
| CWBSB-150 | WORKSPACE: Update Workspaces for Authorized Signer(s) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-172 | FORM: Text/verbiage updates for 'Authorized Signer Contact Info' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-223 | FORM: Text/verbiage updates for 'Authorised Signer eConsent' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-279 | FORM: Text/verbiage updates for 'Authorised Signer Landing' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-308 | FORM: Text/verbiage and image asset updates for 'Owners, Directors and Signers' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-436 | FORM: Text/verbiage updates for 'Concurrent Application' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-437 | FORM: Text/verbiage updates for Small Business Funding 'Method Selection' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-454 | FORM: Text/verbiage updates for Small Business Funding 'Transfer Error' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-457 | FORM: Text/verbiage updates for Small Business Funding 'Me-to-Me Session Management' page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-505 | EMAIL: Build 'Declined' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-636 | FORM: Text/verbiage and hyperlink updates for Auth Signer 'Manual IDV' Modal Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-662 | FORM: Text/verbiage updates for 'Online Banking & Delegates' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-807 | SERVICE: Update Related Products to provision with approved LOC Tier Details | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-884 | EMAIL: Update 'Approval' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-898 | SERVICE: Update 'T24 Update Applicant Customer' service call | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-920 | FORM: Reauthenticate applicant from save/resume for Flinks IDV | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1023 | PRODUCT: Add Product Link for LOC | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1215 | SERVICE: Updated RelatedProducts service to take intended use code and chequeing account | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1287 | SERVICE: make numberofRequiredSigners optional in Create business Account service | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1288 | Update Product Id for LENDING | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
|  |  | TOTAL | 25 |

## Included Testable Changes: Total – 21

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-259 | EMAIL: Build 'Concurrent Application' Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-263 | FORM: Build 'Concurrent Application' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-337 | SERVICE: Check for Concurrent Applications (business entity) | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-638 | EMAIL: "Resume my application now “vs "Resume my business application now" | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-816 | UX: Remove heading as we are using the Step Title now | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-909 | WORKSPACES: Build Personal 'Hard' Credit report for workspaces | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-926 | SBDCO - Applicant - App - eConsent page - Hyperlink redirects user to google | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-939 | SBDCO - Dynamic Finish - Cheque - Motive Financial incorrect, should be CWB | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-973 | UX- Card Format for Auth Signer and Heading for Accounts | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1000 | FORM: Implement Revised INTERAC Logo notification | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1202 | FORM: Text/verbiage updates for 'Qualification' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1203 | FORM: Text/verbiage/control updates for 'App-Alternate IDV' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1204 | FORM: Text/verbiage updates for 'Your Role' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1205 | FORM: Text/verbiage updates for 'Complementary Services' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details - Known Issue - When no Complimentary product selected, page displaying a gap - https://servicedesk.temenos.com/tickets/browse/CWBSB-1337 - When Complimentary products are selected- reduce spacing https://servicedesk.temenos.com/tickets/browse/CWBSB-1342 |  |
| CWBSB-1206 | FORM: Text/verbiage updates for 'Online Banking & Delegates' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1208 | FORM: Text/verbiage updates for Auth Signer 'Existing Customer Check' Page | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1216 | EMAIL: Text/verbiage updates for 'Approved' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1222 | SBDCO - Services Selection - LOC - View Features link -incorrect URL | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1223 | SBDCO - Remove Confirmation modal is not as per Figma | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1237 | Funding Form-Application Approval-Biz CIF should display | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
| CWBSB-1248 | SBDCO - Applicant - ID Scan page - Back button - Confirmation Modal not displayed as per Figma | - Tested by Temenos QA – Please See Comments in JIRA for more details |  |
|  |  | TOTAL | 21 |

## Included Un-Testable Stories/Bugs/Change– Total 3

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-354 | Workflow Provisioning - Service Versioning Issue (NFR) | Test via from Review a Form and T24 Provisioning |  |
| CWBSB-1123 | SERVICE: Address Missing support for multiple identical product selection via /relatedProducts service (NFR) | Test via T24 Provisioning for LOC |  |
| CWBSB-1324 | [NFR]: Use Server node for Covr report biz validation | Test via from Review Form Business Search Fields |  |
|  |  | TOTAL | 3 |

## Not Included Stories/Bugs/Change – Total – 42

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Approved |  |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Bug | Approved |  |
| CWBSB-1255 | Ability to Go Back to the Lending Decision Page After Advancing to the Business Delegate page | Change | Approved |  |
| CWBSB-340 | TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Backlog |  |
| CWBSB-1238 | Stuck on Lending Decision Page | Bug | Backlog |  |
| CWBSB-1247 | When Create Signer Error - Routing to the Incorrect Queue in Workspace | Bug | Backlog |  |
| CWBSB-1323 | Auth Signer's Landing Page-<Next> button size | Bug | Backlog |  |
| CWBSB-1331 | Approved Email not showing LOC product and LOC text per Spec 1.6Â | Bug | Backlog |  |
| CWBSB-1333 | Mobile View Heading for ALL Modal pages Not 24px and Spacing issues | Bug | Backlog |  |
| CWBSB-1335 | Captcha verified not per Figma | Bug | Backlog |  |
| CWBSB-1338 | Never got Wtihdrawn Email- Collab Job -BMQ46KQ | Bug | Backlog |  |
| CWBSB-1339 | Select -Withdrawn As Decision In Review Form - Showing Unnecessary Fields | Bug | Backlog |  |
| CWBSB-1340 | Hard Pull Credit Report and FIC Score are not Showing under Personal Info In Workspace | Bug | Backlog |  |
| CWBSB-427 | Mobile View- Drop List shows a Blank Selection | Change | Blocked |  |
| CWBSB-453 | FORM: Text/verbiage updates for Small Business Funding 'Funds Transfer' page | Story | Blocked |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Blocked |  |
| CWBSB-791 | EMAIL: Trigger 'Manual IDV Instruction' email for Authorized Signer | Story | Deployed to TEST |  |
| CWBSB-1322 | Getting Oops Page when Transfer Funds | Bug | Deployed to TEST |  |
| CWBSB-151 | DELIVERY: Auth. Cosigner SFTP Abandoned Application Delivery | Story | In Development |  |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant | Story | In Development |  |
| CWBSB-168 | DELIVERY: SmallBiz SFTP Completed Application Delivery | Story | In Development |  |
| CWBSB-169 | DELIVERY: Auth. Cosigner SFTP Completed Application Delivery | Story | In Development |  |
| CWBSB-170 | DELIVERY: SmallBiz SFTP Abandoned Application Delivery | Story | In Development |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | In Development |  |
| CWBSB-278 | EMAIL: Build 'Nurture' Email Notification for Authorized Signer | Story | In Development |  |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification | Story | In Development |  |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity | Story | In Development |  |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company | Story | In Development |  |
| CWBSB-829 | Apply product pre-selection with product code handed from URL | Story | In Development |  |
| CWBSB-938 | FORM: Update text/verbiage for Small Business Product Selection pages | Story | In Development |  |
| CWBSB-1009 | FORM: Capture Intended Use and update verbiage | Change | In Development |  |
| CWBSB-1124 | SERVICE: Implement additional decision logic for Equifax Commercial Credit Pull | Story | In Development |  |
| CWBSB-1290 | Review Security Questions are Repeating when application from Manual Review Queue is also Routed Onboarding Queue | Bug | In Development |  |
| CWBSB-1308 | Able to Claim more than once from the Onboarding Error queue | Bug | In Development |  |
| CWBSB-1337 | When no Complimentary product selected, page displaying a gap | Change | In Development |  |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification | Story | In Test |  |
| CWBSB-158 | EMAIL: Build 'Application Complete' Email Notification | Story | In Test |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | Story | In Test |  |
| CWBSB-1217 | EMAIL: Text/verbiage updates for 'Application Complete' Email | Change | In Test |  |
| CWBSB-868 | All Modal Pages - Center alignment in Small Biz, Authorized Signer and Funding Form | Change | Ready for Review |  |
| CWBSB-1267 | View Report - not opens and not showing info for the Primary Applicant | Bug | Ready for Review |  |
| CWBSB-1320 | Route to Manual Review due to Dup Biz CIF - Claim, Approved and enter the BIZ CIF in Review Form - did not Create Business Account or PAN | Bug | Ready for Review |  |
|  |  |  | TOTAL | 42 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 21

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1031 | Missing the Business Search fields in Review Form for Certain Conditions | Medium | Tested by Temenos QA |  |
| CWBSB-1038 | Seeing IDV fields in Review From- When we only Need to See BIZ CIF Field or Applicant CIF & PAN when Route to Onboarding Queue | High | Tested by Temenos QA |  |
| CWBSB-1064 | UX- Font Weight - Service Selection' (complementary/cash management products/services) Page | Medium | Tested by Temenos QA |  |
| CWBSB-1161 | Field labelling mismatch between UI and Spec for all pages | Medium | Tested by Temenos QA |  |
| CWBSB-1177 | Create Business Account Issue in T24 Provisioning (application has LOC) | Medium | Tested by Temenos QA |  |
| CWBSB-1187 | Owners, Directors and Signers' Page issues | Medium | Tested by Temenos QA |  |
| CWBSB-1239 | Hard Pull return No Score - Still get approved for LOC | Medium | Tested by Temenos QA |  |
| CWBSB-1246 | Create Business Account "Null numberOfReqdSigners parameter: java.lang.IllegalArgumentException: Null numberOfReqdSigners parameter at com.avoka.tm.tm-fluent- | High | Tested by Temenos QA |  |
| CWBSB-1250 | Dup Biz CIF - Not working for Second Bus Reg# | Low | Tested by Temenos QA |  |
| CWBSB-1251 | Create Non-Signer in T24 - 400 Bad Request Collab Job 65HWHG9 | High | Tested by Temenos QA |  |
| CWBSB-1254 | Tracking R8S67Y3 - Commercial Pull is Low - Not Getting Lending Decline Page | Low | Tested by Temenos QA |  |
| CWBSB-1266 | View Json, View XML, View Pdf - do not work and Open up Empty | High | Tested by Temenos QA |  |
| CWBSB-1268 | Create Biz CIF - Error Due To Business Address Postal Code not have a Space - S7K7G3 | Low | Tested by Temenos QA |  |
| CWBSB-1273 | Create PAN Error – AuthSignerCreatePAN Mgr.create() - Error: 400:Bad Request Endpoint: https://sandbox.integration.cwb.com/prtqa/temenos-journey-manager/v2/cards | Medium | Tested by Temenos QA |  |
| CWBSB-1274 | Expect to see CWB Business DCO Deposit Actual Showing CWB Personal DCO Deposit | High | Tested by Temenos QA |  |
| CWBSB-1291 | Approval via Workspace after found a Dup Biz CIF- Did not Create Business Account or Create PAN | Medium | Tested by Temenos QA |  |
| CWBSB-1292 | UX More options alignment issue | High | Tested by Temenos QA |  |
| CWBSB-1309 | Concurrent Check is being executed when no Business Reg# is entered | Medium | Tested by Temenos QA |  |
| CWBSB-1310 | Resume Modal on Funding Form: The Text is Different from Main & Auth Signer | Medium | Tested by Temenos QA |  |
| CWBSB-1311 | Auth Signer Flow: Not See Manual IDV Page | Medium | Tested by Temenos QA |  |
| CWBSB-1312 | Getting Oops Something went wrong in Auth Signer flow for a few applications | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 21 |

# 5	Partner QA Defects Fixed with this Release – Total – 11

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-811 | SBDCO Business Account Options More Options Cannot Save application | Medium | Tested by Temenos QA |  |
| CWBSB-812 | SBDCO - Owners, Directors and Signers Page - The word Delete is not fully displayed - MAC Safari | Medium | Tested by Temenos QA |  |
| CWBSB-813 | SBDCO - Applicant Time Out Page- Alignment issue with the Continue button | Medium | Tested by Temenos QA |  |
| CWBSB-878 | SBDCO - Samsung Tab S6 Lite - Portrait - Multiple issues on multiple pages | Medium | Tested by Temenos QA |  |
| CWBSB-940 | SBDCO - Application Approval Email - HTML coding in the email | Medium | Tested by Temenos QA |  |
| CWBSB-989 | SMBDCO - Footer link for 'Careers' does not align with the links above | Low | Tested by Temenos QA |  |
| CWBSB-1209 | SBDCO - More About Your Business - Icon alignment | Medium | Tested by Temenos QA |  |
| CWBSB-1213 | SBDCO - Applicant and Authorized Signer- Flinks page - Inconsistent margin & spacing | Medium | Tested by Temenos QA |  |
| CWBSB-1234 | SBDCO - Business eConsent Page - static text appears for non-LOC | Medium | Tested by Temenos QA |  |
| CWBSB-1252 | SBDCO - Applicant - Modal not aligned on devices | Medium | Tested by Temenos QA |  |
| CWBSB-1317 | SBDCO - Authorized Signer - Name & Address - Address field line should be the same as applicant | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 11 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |