CWB Small Biz Sprint 21 Release Notes: Build 1.5.2-RC9

Sep 01, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed - 5	4

3.2	Known Issues Have Been Fixed	4

3.3	General Known Issues	4

3.4	Additional Information	7

3.5	Included Testable Stories: Total – 14	9

3.6	Included Testable Changes: Total – 5	10

3.7	Included Un-Testable Stories/Bugs/Change– Total N/A	10

3.8	Not Included Stories/Bugs/Change – Total – 49	11

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 17	13

5	Partner QA Defects Fixed with this Release – Total – 10	14

6	Accessibility Items	15

7	Reporting Defects	15

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB-UAT Form - https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-UAT Workspace -  https://preprod.cwb.avoka-transact.com/workspaces-cwb/login.htm

  - 20.5 version

- CWB-UAT Analytics - https://admin.preprod.cwb.avoka-transact.com/insights/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed - 5

| CWBSB-900 | - INSIGHTS: Update milestones and segments based for LOC inclusions - Combined with CWBSB-82 |
| --- | --- |
| CWBSB-1238 | - Stuck on Lending Decision Page - Cannot reproduce |
| CWBSB-1247 | - When Create Signer Error - Routing to the Incorrect Queue in Workspace - Cannot reproduce |
| CWBSB-1349 | - Did Not Create Funding Form After Claim and Completed from Onboarding Queue - No longer needed due to Story CWBSB-1369 |
| CWBSB-1353 | - Make Form Changes Due to LOC Product Code Change - As no changes are required seen Sampada included in Sprint 20 |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

  - Note: CWBSB-1348 CODAT Login is Missing - found by Temenos is fixed and might assistance from Andy/Brad to ensure it works in CWB environment.

## Known Issues

- Infinity Stories  https://servicedesk.temenos.com/tickets/browse/CWBSB-579 & https://servicedesk.temenos.com/tickets/browse/CWBSB-582

  - Still being tested and ready for CWB QA

  - Not getting Infinity Email even though created in Spotlight – Dev is still trouble shooting

  - Getting Https Error when Transition to Deposit form due Infinity Time Out –  https://servicedesk.temenos.com/tickets/browse/CWBSB-1377

Impact to testing:

  - Auto approved application if there are many accounts being created(Over 4) – get Https post error as it transitions to Funding Form – to avoid this limit quantity of accounts

  - You will never get infinity email to create login and password for Primary applicant, Auth Signer and Delegates.

- Lending Decision Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1009

  - Link incorrect link for Digital Lending agreements

  - See 0.00 for Tier if Primary Applicant or if any Auth Signer has NO Score, Fraud Error out, etc. https://servicedesk.temenos.com/tickets/browse/CWBSB-1362

  - Prime rate showing incorrect rate  https://servicedesk.temenos.com/tickets/browse/CWBSB-1385

Impact to testing:

  - Click on link for Digital Lending agreements open up incorrect tab

  - If application when primary or any of the Auth Signer has No score or Fraud error out – application should see Lending Declined page, current it is showing Lending Decision page with 0.00 tier.  To continue select No to LOC.  This will be fixed in next deployment.  This is only happening when NO Scored for applicant or auth signer due no Credit Report or Fraud Error, etc.

- Review Form, Decisioning & Workspace

| CWBSB-1214 | WORKSPACE: Commercial Credit Report - Raw XML to HTML |
| --- | --- |
| CWBSB-1340 | Hard Pull Credit Report and FICO Score are not Showing under Personal Info In Workspace |
| CWBSB-1363 | Missing emails that were sent out to Auth Signer in Review From |

Impact to testing:

  - Emails sent out are not recorded in Workspace

  - Commercial Credit Report is not available for viewing in Workspace still in Development

  - Hard pull Personal Credit Report only available for viewing under Section” Application validations” Not available under “Background checks” section

- UX Related Issues

| CWBSB-427 | Mobile View- Drop List shows a Blank Selection |
| --- | --- |
| CWBSB-1241 | Move text closer to button CODAT Login page per Kelvin's review |
| CWBSB-1373 | <Quantity> size not per Figma |
| CWBSB-1382 | Spacing between Title and 1st sentence in Approval Page is too wide |
| CWBSB-1383 | UX "*" asterisk too far from the product name in Transfer fund page (Desktop and Mobile view) |

Impact to testing:

  - None – UX issues

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

    - Select From my other FI logged the following issues under

| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page |
| --- | --- |
| CWBSB-1378 | Change Funds Transfer Endpoint to Invalid one - never see Oops page - always get Transfer funds Successful |
| CWBSB-1382 | Spacing between Title and 1st sentence in Approval Page is too wide |
| CWBSB-1383 | UX "*" asterisk too far from the product name in Transfer fund page (Desktop and Mobile view) |
| CWBSB-1384 | Showing LOC verbiage in Approval Page after LOC has been removed from Lending Decision Page |

Impact to testing:

  - UX issues per CWBSB-1382 & 1383

  - Change Funds Transfer Endpoint to Invalid one - never see Oops page - always get Transfer funds Successful

  - Removed LOC still see text relayed to LOC  n the Approval page

  - Dynamic Finish page – UX:  few adjustments need to be made to font sizes and the spacings need to be checked against Figma and adjusted where required

- Emails - Still in Development or in Testing not available for CWB QA to Test

| CWBSB-85 | EMAIL: Store email against application(s) |
| --- | --- |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer |
| CWBSB-262 | EMAIL: Build 'Complementary Products' Email |
| CWBSB-278 | EMAIL: Build 'Nurture' Email Notification for Authorized Signer |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification |
| CWBSB-613 | EMAIL: Non-qualified business (internal) Email |
| CWBSB-883 | EMAIL: Build 'Loan Declined' Email |
| CWBSB-1218 | EMAIL: Build 'LOC Removed' Email Notification |
| CWBSB-1386 | Application Complete' email - need to hide Go To Online Banking button |

Impact to testing:

  - See incorrect content, incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to next deployment

- Other

| CWBSB-1112 | Product Review Page- Invalid (Blank) product box with 1 Quantity |
| --- | --- |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text |
| CWBSB-1352 | Mismatch BizReg got approved, COVR report didn't check mismatch |
| CWBSB-1357 | PDF Receipt Funding Form: Reduce Spacing & Missing Info for Dynamic Finish page |
| CWBSB-1376 | Business current account deselected on clicking <Back> button |

Impact to testing:

  - See the above issues as described – will be fix in next deplyments

- Application stick on Await Auth Signer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1244

  - Edge case- During Auth Signers application flow if get Error its stopping primary application from completing application.

  - Primary applicant not able to complete application due to one Auth Signers has status <In progress>

Impact to testing:

    - If Auth Signer get oops then cannot continue Primary application

- TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop https://servicedesk.temenos.com/tickets/browse/CWBSB-340

  - All Safari browser Time-Out page will not show after 9 minutes

  - This is tracked with Product ticket AVM-2784

Impact to testing:

    - Will not see Time Out page after 9 Minutes on any applications

    - Time out is showing after 30 to 45 minutes.

Note:  Not an issue with other browser types.

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

    - During Polling retries process, when Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application will not be routed to Workspace until polling reach maximum time and no report is retrieved – this is decision per details from abandoned stories (CWBSB-1025 and CWBSB-1179)

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull and Hard Pull

  - Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed.

  - Commercial Credit Pull only executed when Business Type = Corp and  application has LOC

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score ( Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |

## Included Testable Stories: Total – 14

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-136 | EMAIL: Build 'Pending Review' for Applicant Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-151 | DELIVERY: Auth. Cosigner SFTP Abandoned Application Delivery | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-158 | EMAIL: Build 'Application Complete' Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-168 | DELIVERY: SmallBiz SFTP Completed Application Delivery | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-169 | DELIVERY: Auth. Cosigner SFTP Completed Application Delivery | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-170 | DELIVERY: SmallBiz SFTP Abandoned Application Delivery | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-450 | FORM: Text/verbiage updates for Small Business Funding 'Application Approval' page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-453 | FORM: Text/verbiage updates for Small Business Funding 'Funds Transfer' page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-791 | EMAIL: Trigger 'Manual IDV Instruction' email for Authorized Signer | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-829 | Apply product pre-selection with product code handed from URL | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-938 | FORM: Update text/verbiage for Small Business Product Selection pages | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1124 | SERVICE: Implement additional decision logic for Equifax Commercial Credit Pull | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1304 | FORM: Transfer Funds page - list all accounts to be funded | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 14 |

## Included Testable Changes: Total – 5

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-868 | All Modal Pages - Centre alignment in Small Biz, Authorized Signer and Funding Form | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1217 | EMAIL: Text/verbiage updates for 'Application Complete' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1243 | FORM: Conditionally show product and account details on Application Approval page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1255 | Ability to Go Back to the Lending Decision Page After Advancing to the Business Delegate page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1337 | When no Complimentary product selected, page displaying a gap | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 5 |

## Included Un-Testable Stories/Bugs/Change– Total N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Not Included Stories/Bugs/Change – Total – 49

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form | Story | In Test |  |
| CWBSB-85 | EMAIL: Store email against application(s) | Story | Blocked |  |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer | Story | In Test |  |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form | Story | In Test |  |
| CWBSB-262 | EMAIL: Build 'Complementary Products' Email | Story | In Development |  |
| CWBSB-278 | EMAIL: Build 'Nurture' Email Notification for Authorized Signer | Story | Backlog |  |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email | Story | In Development |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | Story | In Development |  |
| CWBSB-516 | EMAIL: Build 'Pending Review' for Business Email Notification | Story | In Test |  |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity | Story | In Development |  |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company | Story | In Development |  |
| CWBSB-613 | EMAIL: Non-qualified business (internal) Email | Story | Ready for Review |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | Story | In Test |  |
| CWBSB-883 | EMAIL: Build 'Loan Declined' Email | Story | In Development |  |
| CWBSB-1369 | NARRATOR: Modify handling of T24 provisioning error | Story | In Development |  |
| CWBSB-427 | Mobile View- Drop List shows a Blank Selection | Change | In Development |  |
| CWBSB-1009 | FORM: Capture Intended Use and update verbiage | Change | In Development |  |
| CWBSB-1214 | WORKSPACE: Commercial Credit Report - Raw XML to HTML | Change | In Development |  |
| CWBSB-1218 | EMAIL: Build 'LOC Removed' Email Notification | Change | In Development |  |
| CWBSB-340 | TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | Blocked |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Blocked |  |
| CWBSB-716 | SBDCO â€“ Mobile â€“ Pages for small business - Next button is displayed highlighted | Bug | Approved |  |
| CWBSB-1112 | Product Review Page- Invalid (Blank) product box with 1 Quantity | Bug | In Development |  |
| CWBSB-1195 | SBDCO - Saved Application Email - Forward Email - the Resume button duplicates | Bug | Backlog |  |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Bug | Approved |  |
| CWBSB-1207 | SBDCO - Applicant and Authorized Signer flow- Lets get started page - Font size is inconsistent | Bug | Backlog |  |
| CWBSB-1209 | SBDCO - More About Your Business - Icon alignment | Bug | In Development |  |
| CWBSB-1233 | SBDCO_Applicant_ Manual IDV Page_Alignment issue (Heading) in Mobile | Bug | In Test |  |
| CWBSB-1241 | Move text closer to button CODAT Login page per Kelvin's review | Bug | In Test |  |
| CWBSB-1244 | Application Stuck on Await Auth Signer page in Auth Signer get Oops Page (Edge Case) | Bug | Backlog |  |
| CWBSB-1276 | SBDCO - Mobile - 'Form Error' Page - UI/UX issues | Bug | Blocked |  |
| CWBSB-1325 | SBDCO - Workspaces - Login returns with error | Bug | Approved |  |
| CWBSB-1340 | Hard Pull Credit Report and FICO Score are not Showing under Personal Info In Workspace | Bug | Backlog |  |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text | Bug | In Development |  |
| CWBSB-1352 | Mismatch BizReg got approved, COVR report didn't check mismatch | Bug | Approved |  |
| CWBSB-1355 | SBDCO_Applicant_ Save application page_ Heading text is not inline with figma in mobile | Bug | Awaiting Information |  |
| CWBSB-1357 | PDF Receipt Funding Form: Reduce Spacing & Missing Info for Dynamic Finish page | Bug | In Test |  |
| CWBSB-1362 | If one of the applicant has Fraud = Error or No Score, No Hit and applied for LOC - Showing Lending Decision page with no Tier Info | Bug | In Development |  |
| CWBSB-1363 | Missing emails that were sent out to Auth Signer in Review From | Bug | Approved |  |
| CWBSB-1367 | SBDCO - Lending Decision - Displays Revolving LIne of Credit value of $0.00 | Bug | Blocked |  |
| CWBSB-1368 | SBDCO - Logging in from email returns with Something Went Wrong | Bug | Backlog |  |
| CWBSB-1373 | <Quantity> size not per Figma | Bug | Approved |  |
| CWBSB-1376 | Business current account deselected on clicking <Back> button | Bug | Ready for Review |  |
| CWBSB-1377 | Getting HTTPS POST Error Auto approve application - not generating Deposit Form | Bug | In Development |  |
| CWBSB-1378 | Change Funds Transfer Endpoint to Invalid one - never see Oops page - alwos get Transfer funds Successful | Bug | Approved |  |
| CWBSB-1382 | Spacing between Title and 1st sentence in Approval Page is too wide | Bug | Backlog |  |
| CWBSB-1383 | UX "*" asterisk too far from the product name in Transfer fund page (Desktop and Mobile view) | Bug | Approved |  |
| CWBSB-1384 | Showing LOC verbiage in Approval Page after LOC has been removed from Lending Decision Page | Bug | Ready for Review |  |
| CWBSB-1385 | Prime Rate not confihure correctly based on the Tier | Bug | Approved |  |
|  |  |  | TOTAL | 49 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 17

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1267 | View Report - opens but not showing info for the Correct Applicant (Primary vs Auth) | Medium | Tested by Temenos QA |  |
| CWBSB-1290 | Review Security Questions are Repeating when application from Manual Review Queue is also Routed Onboarding Queue | Medium | Tested by Temenos QA |  |
| CWBSB-1308 | Able to Claim more than once from theÂ Onboarding Error queue | Medium | Tested by Temenos QA |  |
| CWBSB-1320 | Route to Manual Review due to Dup Biz CIF - Claim, Approved and enter the BIZ CIF in Review Form - did not Create Business Account or PAN | High | Tested by Temenos QA |  |
| CWBSB-1322 | Getting Oops Page when Transfer Funds | Medium | Tested by Temenos QA |  |
| CWBSB-1323 | Auth Signer's Landing Page-<Next> button size | Medium | Tested by Temenos QA |  |
| CWBSB-1331 | Approved Email not showing LOC product and LOC text per Spec 1.6Â | Medium | Tested by Temenos QA |  |
| CWBSB-1333 | Mobile View Heading for ALL Modal pagesÂ Not 24px and Spacing issues | Medium | Tested by Temenos QA |  |
| CWBSB-1335 | <Captcha verified> not per Figma | Low | Tested by Temenos QA |  |
| CWBSB-1338 | Never got Withdrawn Email- Collab Job -Â BMQ46KQÂ | Medium | Tested by Temenos QA |  |
| CWBSB-1339 | Select -Withdrawn As Decision In Review Form - Showing Unnecessary Fields | Medium | Tested by Temenos QA |  |
| CWBSB-1342 | Complimentary Page --when Complimentary product added | Medium | Tested by Temenos QA |  |
| CWBSB-1348 | Codat Page Missing in the Application | Medium | Tested by Temenos QA |  |
| CWBSB-1351 | Getting Empty Pending Review Emails | High | Tested by Temenos QA |  |
| CWBSB-1361 | Applicant Name Missing in Pages After Declined for LOC based on Commercial Credit Results | High | Tested by Temenos QA |  |
| CWBSB-1365 | Auto Approve Application not Navigating to Deposit Form and Generating Deposit Form is Blank | High | Tested by Temenos QA |  |
| CWBSB-1366 | Manual Approve Application Not Generating Review Complete Email and Not Generating Deposit Form | High | Tested by Temenos QA |  |
|  |  |  | TOTAL | 17 |

# 5	Partner QA Defects Fixed with this Release – Total – 10

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1225 | SBDCO - App - IDScan Page - Mobile - Error message display - Questions | Medium | Tested by Temenos QA |  |
| CWBSB-1279 | SBDCO - Services Selection and Product Review - LOC banner has incorrect verbiage | Medium | Tested by Temenos QA |  |
| CWBSB-1314 | SBDCO - Previously Submitted - Displays extra text, should not | Medium | Tested by Temenos QA |  |
| CWBSB-1321 | SBDCO - Authorized Signer -Submission Complete page- text not centered as per Figma | Low | Tested by Temenos QA |  |
| CWBSB-1327 | SBDCO - Resume Business Form' Page - displays an X that is not in latest FS | Medium | Tested by Temenos QA |  |
| CWBSB-1332 | SBDCO_Applicant_ App Alternate IDV page_Manual IDV modal "No,go back" button issue. | Medium | Tested by Temenos QA |  |
| CWBSB-1347 | SBDCO - Await Authorized Signers' Page - Email launched from hyperlink should display the actual app ID, not html | Medium | Tested by Temenos QA |  |
| CWBSB-1356 | SBDCO - IDScan Page - App and Authorized signer - Bar code displays after successful upload of dr license | Medium | Tested by Temenos QA |  |
| CWBSB-1358 | SBDCO - Declined email - Application does not display in WS as per Email FS 1.6 | Medium | Tested by Temenos QA |  |
| CWBSB-1379 | SBDCO - Method selection page - Devices only - Wrong text when clicking on Radio button for Interac | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 10 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |