CWB Small Biz Sprint 6 Release Notes: Build 1.5.0-RC30

Feb 2, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	3

3.1	Known Issues that Have Been Fixed	4

3.2	Known Issues that Have Been Closed	4

3.3	General Known Issues	4

3.4	Pages or Components in Application that are Still Under Development 
                  (PLEASE READ as contain information that assist with Testing & Navigation)	5

3.5	Included Testable Stories: Total – 21	7

3.6	Included Testable Changes: Total – 4	14

3.7	Included Un-Testable Stories/Bugs/Change– Total – 1	15

3.8	Not Included Stories/Bugs/Change – Total – 39	15

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 26	17

5	Partner QA Defects Fixed with this Release – Total – 1	18

6	Accessibility Items	19

7	Reporting Defects	19

8	Defect Severity Levels	19

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode= dcompcwb-business

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- CWB-SIT Workspace - https://staging.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB UAT Launcher: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb  (Not Set-up with Small Biz application yet)

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Known Issues that Have Been Fixed

- CWBSB-273 - Step Title: Style not per Figma
Note: For IE 11 only: Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

- CWBSB-299 - Getting HTTP Post error on Mobile.

- CWBSB-342 UX: Mobile - Button is too Long not Matching Figma.

- CWBSB-368- Application is Looping Back to App e-Consent Page.

## Known Issues that Have Been Closed

- CWBSB-208 Get HTTP Post Error and 500 Error after Step eConsent Page.

  - Cannot Reproduced

- CWBSB-313 Spacing of the Label and the applicable Radio Button Options in Existing Customer Check Page

  - This will be changed based on CWBSB-223.

- CWBSB-343 Small Biz - ID Scan page - Or skip this step vs Skip this step.

  - CWB confirmed it is “Or skip this step – no change is required.

- CWBSB-356 UX: ID Scan Page Does Not Match Figma but Match Personal DCO

  - CWB confirm this is acceptable.

- CWBSB-369 Edge and IE - Flinks: See multiple checkmarks before seeing "Your account was successfully connected" Page. (Not happening consistently)

  - Third party issue within Flinks.

- CWBSB-377 Mobile View: Authorized Signer Temp Page - Phone number field is too short and does not display the full number.

  - No longer needed as replaced by Owners, Directors and Signers page

## General Known Issues

- CWBSB-370- Get Oops Error Page with HTTP Post Error for a Few Applicant Small Biz Application Tracking 9QS8WM7 & BWMMXSV.

  - Not consistently happening.

  - Observation: Seems to happen if In Placeholder Product Selector do not check you have a joint applicant

  - Being monitored

Impact:  Tester might see this issue while navigating through the application to trigger:

    - Await Authorized Signer email

    - Authorized Signer Invite email

    - Manual IDV email

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Newly added: Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- CWBSB-431 - Prepare Standard File Upload Component Demo

  - Dev is in the process of removing customization that was implemented for file upload component, so the team can demo the out-of-the box (OOB) functionality to CWB.

Impact: Testing of file upload in ID Scan page in Applicant Small Business application - might not see custom animated shards and customized error message (Different experience than seen Personal DCO, Motive and Authorized Signer forms)

- CWBSB-444 -Home address and Previous Home address returning- 2 PO boxes results when NO PO box address should be returned.
Impact: Name & Address Page for both Applicant and Authorized Signer, where user can search PO box and see 2 results and select it – this might cause in Create Customer issue in T24 (For this Sprint there are no T24 integration)

- Note: 	This issue is also in Personal DCO form

- CWBSB-447 – Inline Help Icons needs to be Dark Teal per Figma
Impact: All Authorized Signe pages that has Inline Help Icon

- Please see Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Step Title & Progress Bar for BOTH Applicant & Authorized Signer pages - is NOT ready and have not been fully tested by Temenos QA.

  - Step# Title of each page might not have the correct numbering and sequencing as this component is still being finalized.

  - The incrementation of the progress bar at the top might not function per expected as this component is still being finalized.

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed in of CWBSB-233.

  - To pass this page, please Select No and click Next.

- Applicant Product Selector Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - Placeholder page – only has 1 product.

  - PLEASE READ: To pass this page, please select product and checked you want a Joint account, then the Intend use drop-list will show, so you can select an option. Note: If you do not check you want a Joint account – as you process through the application you might see the Generic Error Page

- Click on Next and See Joint Modal page not in correct style, please click Yes to continue.

- Applicant Owners, Directors and Signers – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized.

  - PLEASE READ:  Conditional Page based business type: always show if Corporation or General Partnership; skip if Sole Proprietorship.

  - Need to ensure “Is a Signer checkbox” = checked, to see Await Authorize Signer page if you have completed Owners, Directors and Signers page

- Applicant Disclosures - Tax Residency Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - PLEASE READ:  See this Page if Business is Corporation or General Partnership

    - Mobile View: Space between text and Progress bar is still too far compare to other pages.

    - Mobile View: Tool Tip icon too far from text (Samsung S9 Android and iPhone)

- Applicant Business Disclosure – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to trigger emails that are ready for CWB to test in this sprint.

  - PLEASE READ: 
Check the checkbox and click Next to continue.

- Need pass this page to trigger the

    - Await Authorized Signer Email generation

    - Authorized Signe Invitation Email - This will provide access to start the Authorized Signer pages that are ready for CWB to test in this sprint.

    - Manual IDV email

- Click Next:
Either go to Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated these are signers -OR- Unable Resume Page if you have completed Owners, Directors and Signers page and indicated these are signers -OR - Applicant Accounts Option page

- Applicant Await Authorized Signer – is NOT ready and have not been fully tested by Temenos:

  - The details for this page is still being finalized

  - PLEASE READ
See Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated these are signers.

- To pass this page, please click Next.

- Applicant Unable to Resume – is NOT ready and have not been fully tested by Temenos:

  - Spelling mistake with Still

  - UX Issues

  - PLEASE READ:  See this page if selected Manual IDV or  on Owners, Directors and Signers page and indicated these are signers Signer checkbox = checked)

- Applicant Account Options page – is NOT ready and have not been fully tested by Temenos:

  - See U/X issues

- PLEASE READ: 
You will not be able to advance any further (Stuck on this page as the rest of t other pages are still be developed)

- Authorized Signer Landing page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed.

  - To pass this page, please Select No and click Next.

  - See UX Issues, Spelling/Content issues, Missing pre-fill content.

- Authorized Signer Existing Customer Check page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed.

  - PLEASE READ - To pass this page, please Select No and click Next and you will see Qualifying Question page which is different from what is stated in the Spec 1.3 as spec state to go to Contact Page.

- Authorised Signer Qualifying Questions Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed.

  - PLEASE READ: -Navigational questions and minor UX issues, Navigation of Next & Back functioning differently than what is stated in the Spec 1.3.

  - To pass this page, please check the checkbox and click Next, then you will see Contact Info page

- Authorised Signer Contact Info Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - PLEASE READ: This I page has the flow issue:

  - Showing Verify Mobile page when Authorized Signer did not change phone number (Incorrect)

  - Click Next - advance ID Scan page not the Qualifying question page  (Not per Spec 1.3 or AC)

  - Click Back - Qualifying question page not the Existing Customer Check page (Not per Spec 1.3)

- Authorised Signer Qualifying Verify Mobile Info Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - UX Issues and Content Issues

- Authorised Signer Alternate IDV Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - UX Issues

- Authorised Signer Flinks Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

- Authorised Signer Manual IDV Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - UX Issues and spelling of e-mail vs email.

- Authorised Signer eConsent Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed.

  - Navigational questions and minor UX issues

  - To pass this page, please check the checkbox and click Next.

  - PLEASE READ - Navigate to Review page or Manual IDV Page as this as far as you can progress within this form at this time as rest of the pages are still in development.

## Included Testable Stories: Total – 21

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-13 | FORM: Build 'Not Qualified Information' Page | Tested Content against Spec 2.0 per AC as this was the version Dev used to build this page and it is attached to Jira. Tested using attached PDF as guide and Style from Figma for Personal DCO No mock-up in Figma for this page Known Issues: - Click Submit - Get HTTP Post error and Blank page Logged as separate issue https://servicedesk.temenos.com/tickets/browse/CWBSB-421 - Please tell us more about your business fields does not accept spaces & special characters and has a miss-spelt validation message not found in Spec Logged as separate issue https://servicedesk.temenos.com/tickets/browse/CWBSB-420 Notes: - Per comments Chat Now is disable until requirements is finalized - Per comments from Dev - space between the following fields are as close as they can get without overlapping with mandatory/validation message. They are not exactly the same spacing as the wireframe attached: - Preferred method of contact and email field - Preferred method of contact and phone number field |  |
| CWBSB-24 | FORM: Build 'Your Business' Page | Tested Content against Spec 2.1 per AC as this was the version Dev used to build this page and it is attached to Jira. - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. Known Issues: - None Notes: - Per comments from Kelvin above Business mailing address should be radio buttons of Yes or No like Motive and Personal - Spec 2.1 will need to be updated: for Field ID 8.15 (Radio button and not a checkbox) & Field ID 8.17 (Not applicable since 8.15 is now radio button, so user select Manual enter from the type ahead address like Personal and Motive) |  |
| CWBSB-25 | FORM: Build 'More About Your Business' Page | Tested Content against Spec 2.0 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. Known Issues: - Mobile View- Android & iPhone Drop List shows a Blank Selection Logged as separate issue CWBSB-427 - Industry Sub Sector & Industry fields - List of options does not clear out/reset, if user changes Industry Sector - Logged as separate issue CWBSB-440 - Showing Animated Shards Page When Click the Back Button on the ID Scan Page to Go back to More About Your Business Page - Logged as separate issue CWBSB-349 Notes: 1) CANNOT test the following as T24 services are not ready yet: - Pass 4-digit numeric sector value (column B) to T24 "INDUSTRY" field - Pass 6-digit NAICS code value (column J) to T24 "NAICS.CODE" field - Pass text description value (column M) to T24 "NAICS.DESC" field ** NOTE text value must be truncated to 60 characters when passed to T24. 2) Per Comment from Kelvin Jan 15 - Number of Employees is no longer a Number Picker - Spec needs to be updated. |  |
| CWBSB-60 | FORM: Implement Authorised Signer Form and Build 'Entry' Page | Tested Content against Spec 1.4 per AC as this was the version Dev used to build this page and it is attached to Jira Known Issue: - Validation incorrect not per Spec - the word "provide" is incorrect as it should be "enter" - Logged as a separate issue CWBSB-442 - Validation message in Mobile View has too much space in between Logged as a separate issue CWBSB-443 |  |
| CWBSB-62 | FORM: Build 'Authorised Signer IDScan' Page | Tested Content against Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. Known Issue - Able to Advance to Next Page when Cannot Read ID Scan image Logged as CWBSB-445 Note: Same issue that Small Biz Application has and Lucy fixed- Please see the following Jira for details: _https://servicedesk.temenos.com/tickets/browse/CWBSB-186_ - IDScan page (DESKTOP) - Driver's license image is not displayed in "Upload here" box when a TIFF image is used - This issue was logged for Personal DCO , too. The fix was to remove TIFF as a allowable file Type. CWBSB-355 |  |
| CWBSB-64 | FORM: Build 'Authorised Signer Name & Address' Page | Tested Content against Spec 1.2 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over Known Issue - Home address and Previous Home address returning- 2 PO boxes results when NO PO box address should be returned per Spec. - Logged as separate issue CWBSB-444 Notes: - Per Ian's comments above Spec with be updated to -prefill first/last name of Authorized Signer since it was provided by the applicant. |  |
| CWBSB-68 | SERVICE: Authorised Signer Canada Post Address Search Full Service Integration | - Tested by Temenos QA |  |
| CWBSB-70 | SERVICE: Authorised Signer Canada Post Address Search Form Integration | - Tested by Temenos QA |  |
| CWBSB-71 | FORM: Build 'Authorised Signer Birthday, SIN and Occupation' Page | Tested Content against Spec 1.3 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. Known Issues: - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over - Inline Help Icons needs to be Dark teal - Logged as Issue CWBSB-447 Note: - Per AC 03 click Next, it navigates to eConsent page, so the spec needs to updated as it is stating it should navigate to Accounts Option pages |  |
| CWBSB-133 | SERVICE: Trigger Authorized Co-Signer invitation emails | Note: - Tester can move back form Business Disclosure page to the Owners, Directors and Signer page, and it trigger the Authorized Co Signer invitation email again. - From looking at the spec once Await Authorized Signer (CWBSB-254). Page is created, there will be no "back" button, to prevent user from moving back to the " Owners, Directors + Signers" page and change info and advance to Business Disclosure Page and it tigger another email invitation to Authorized Signer. |  |
| CWBSB-134 | EMAIL: Build 'Save Confirmation' Email Notification | Tested Content against Email Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira |  |
| CWBSB-139 | EMAIL: Build 'Authorized Signer Invitation' Email with Final Content | Tested Content against Email Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira Note: - Tester can move back form Business Disclosure page to the Owners, Directors and Signer page, and it trigger the Authorized Co Signer invitation email again. - From looking at the spec once Await Authorized Signer (CWBSB-254). Page is created, there will be no "back" button, to prevent user from moving back to the " Owners, Directors + Signers" page and change info and advance to Business Disclosure Page and it tigger another email invitation to Authorized Signer. |  |
| CWBSB-164 | SERVICE: Prefill Personal Info from IDScan for SmallBiz Authorized Co-signer | Tested by Temenos QA |  |
| CWBSB-175 | FORM: Build 'Existing Customer Check' Page | Tested Content against Spec 1.2 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over Note: - CWB wants it to be the same as CWBSB-245 and will be teste d as part of https://servicedesk.temenos.com/tickets/browse/CWBSB-233 |  |
| CWBSB-182 | FORM: Build 'App-Alternate IDV' Page | Tested Content against Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over Notes: - Spec Field ID 14.7 and AC 05 -need to be updated - as when select Yes, I am sure form Modal it hold the decision per Journey flow as seen in above comments and does not show the Manual IDV page until after Disclosure Page (That is how Personal DCO & Motive functions also) - Click Yes, I am sure and- If business = Sole Prop, then navigate to Business Disclosure - Click Yes, I am sure and– If business = Corp or General Partner, then navigate to Your Role Page - No longer an Authorized Signer Page |  |
| CWBSB-189 | FORM: Add handling of PO Box in Small Business Form | Tested by Temenos QA - Tested with Mailing address |  |
| CWBSB-237 | FORM: Build Authorized Signer 'Decline' Page | Tested Content against Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira Known Issue: - Text too far left align*as compare to Figma Logged as separate is CWBSB-446 Note: - Cannot Completely Test AC 02 - as Declined email are not being Triggered and will be tested in a later Sprint. |  |
| CWBSB-239 | FORM: Build Authorized Signer 'Save Business Application' Page | Tested Content against Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira Known Issue: - Text too far left align*as compare to Figma Logged as separate is CWBSB-441 Note: - In Personal DCO Save Application page Your application is safe with us has "!" at the end (We did the same in Small Biz application) |  |
| CWBSB-240 | FORM: Build Authorized Signer 'Resume Business Form' Page | Tested by Temenos QA |  |
| CWBSB-295 | FORM: Build 'Your Role' Page | Tested Content against Spec 1.1 per AC as this was the version Dev used to build this page and it is attached to Jira. - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over Note: If Sole Proprietor - do not see this page - If Corporation or General Partnership - seen this page |  |
| CWBSB-364 | SERVICE: NAICS Code Lookup | - Display the options for Industry Sector, Sub Sector and Industry per NAICS Spreadsheet attached to CWBSB-25 - All drop list options are shown in alphabetical order |  |
|  |  | TOTAL | 21 |

## Included Testable Changes: Total – 4

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-363 | Your Business Page - Business Legal Name and Trad or Operating Name are Not Accepting Spaces and Special Characters that are Allow in T24 | - Tested by Temenos QA |  |
| CWBSB-367 | App-eConsent Page: Bullets and Inline Help text need to end with a period | - Tested by Temenos QA |  |
| CWBSB-376 | Disclosures-Tax Residency- Validation Message Needs to Ends with a period | - Tested by Temenos QA |  |
| CWBSB-438 | Your Role: Need a period at the end of validation message | - Tested by Temenos QA |  |
|  |  | TOTAL | 4 |

## Included Un-Testable Stories/Bugs/Change– Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items  that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-37 | SERVICE: Check for Duplicate Business CIF Full Service Integration [Not Testable] | Non-Functional Requirement (Tested via Narrator Story CWBSB-410) |  |
|  |  | TOTAL | 1 |

## Not Included Stories/Bugs/Change – Total – 39

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-45 | FORM: Build 'Business Account Options' Page | Story | Blocked |  |
| CWBSB-49 | FORM: Build 'Manual Review' Page | Story | Blocked |  |
| CWBSB-57 | FORM: Build 'Previously Submitted' Page | Story | Blocked |  |
| CWBSB-61 | FORM: Build 'Authorised Signer Landing' Page | Story | In Development |  |
| CWBSB-63 | FORM: Build 'Authorised Signer Qualifying Questions' Page | Story | In Development |  |
| CWBSB-72 | FORM: Build 'Authorised Signer eConsent' Page | Story | In Development |  |
| CWBSB-101 | NARRATOR: Create Business Customer Form & Narrative Integration | Story | Blocked |  |
| CWBSB-110 | NARRATOR: Create Applicant Customer Form & Narrative Integration | Story | Blocked |  |
| CWBSB-112 | SERVICE: Create Applicant Contact Log Full Service Integration Testing | Story | Blocked |  |
| CWBSB-113 | NARRATOR: Create Applicant Contact Log Form & Narrative Integration | Story | Blocked |  |
| CWBSB-122 | NARRATOR: Create Authorized Signer Customer Form & Narrative Integration | Story | Blocked |  |
| CWBSB-148 | Combine Authorized Signer Data into Primary Application [Not CWB Testable] | Story | In Development |  |
| CWBSB-166 | FORM: Build 'Authorized Signer Contact Info' Page | Story | In Development |  |
| CWBSB-167 | FORM: Build 'Authorized Signer Verify Mobile' Page | Story | In Development |  |
| CWBSB-190 | FORM: Build 'Disclosures-Tax Residency' Page | Story | Blocked |  |
| CWBSB-245 | FORM: Build Authorized Signer 'Existing Customer Check' Page | Story | Ready for Review |  |
| CWBSB-247 | INTEGRATION: Populate new T24 DCO CHANNEL field in create CIF service | Story | Blocked |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Story | Awaiting Information |  |
| CWBSB-255 | FORM: Build 'Unable to Resume' Page | Story | In Development |  |
| CWBSB-258 | EMAIL: Build 'Manual IDV Instructions' Email Notification | Story | In Development |  |
| CWBSB-283 | SERVICE: Check for Applicant Duplicate CIF Full Service Integration Testing | Story | Ready for Review |  |
| CWBSB-293 | SERVICE: Check for Duplicate Authorized Signer CIF Full Service Integration | Story | Ready for Review |  |
| CWBSB-294 | FORM: Build 'Owners, Directors and Signers' Page | Story | Blocked |  |
| CWBSB-302 | Expired Message from reCAPTCHA is cut off | Bug | Blocked |  |
| CWBSB-351 | UX: Mobile ID Scan Page - Scan of Image is not Left Align | Bug | In Development |  |
| CWBSB-360 | Auth Signer Job Controller [Not Testable] | Story | In Development |  |
| CWBSB-370 | Get Oops Error Page with HTTP Post Error for a Few Applications Tracking 9QS8WM7 & BWMMXSV | Bug | Backlog |  |
| CWBSB-371 | Flinks Failure - Tracking 9QS8WM7 | Bug | Backlog |  |
| CWBSB-378 | Manual IDV Page - The word "e-mail" on the Page needs to be spelt as "email" | Change | Blocked |  |
| CWBSB-379 | Birthday, SIN & Occupation Page Desktop- Calendar is cut-off at 100% View | Bug | In Development |  |
| CWBSB-380 | SERVICE: Create Applicant Customer Mock Service Integration Testing | Change | Blocked |  |
| CWBSB-381 | SERVICE: Create Business Customer Mock Service Integration Testing | Change | Blocked |  |
| CWBSB-384 | SERVICE: Create Authorized Signer Customer Mock Service Integration Testing | Change | Blocked |  |
| CWBSB-401 | NARRATOR: Create Business Duplicate CIF Check Form & Narrative Integration | Story | Blocked |  |
| CWBSB-402 | NARRATOR: Create Applicant Duplicate CIF Form & Narrative Integration | Story | Ready for Development |  |
| CWBSB-403 | NARRATOR: Create Auth Signer Duplicate CIF Form & Narrative Integration | Story | Ready for Development |  |
| CWBSB-421 | Not Qualified Information Page- Submit See HTTP Post Error and Blank Page | Bug | In Development |  |
| CWBSB-431 | Prepare Standard File Upload Component Demo [Not CWB Testable] | Story | Backlog |  |
| CWBSB-447 | UX - Authorized Signer Form - Inline Help Icons needs to be Dark Teal | Bug | Backlog |  |
|  |  |  | TOTAL | 39 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 26

The following defects have been included in this release as reported by Temenos Dev/QA

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-186 | Able to Advance to Next Page when Cannot Read ID Scan image | Medium | Tested by Temenos QA |  |
| CWBSB-209 | Authorized Signer page - starting Step 6 Fields/texts on every page is indented and not left-justified anymore | Medium | Tested by Temenos QA |  |
| CWBSB-273 | Step #Headings Do Not Match the Style in Figma | Medium | Tested by Temenos QA |  |
| CWBSB-299 | Getting HTTP Post error on Mobile | High | Tested by Temenos QA |  |
| CWBSB-300 | Error Message Style not per Spec on Mobile Verification Page | Medium | Tested by Temenos QA |  |
| CWBSB-341 | UX: Existing Customer Check page on iPhone Safari the Radio buttons are not Position as Expected | Medium | Tested by Temenos QA |  |
| CWBSB-342 | UX: Mobile - Button is too Long not Matching Figma | Medium | Tested by Temenos QA |  |
| CWBSB-348 | IE - ID Scan Page has a flashing cursor in Upload here image | Low | Tested by Temenos QA |  |
| CWBSB-357 | CanadaPost type ahead for an address that includes a PO Box, the poBoxNumber field is not stored in the Txn XML | Medium | Tested by Temenos QA |  |
| CWBSB-365 | UX: Small Biz Manual IDV Confirmation Modal - Button Style is Not The Same as Personal DCO | Medium | Tested by Temenos QA |  |
| CWBSB-366 | UX: About Your Business CODAT Page and Your Business Page - Title incorrect Font size and Style | Medium | Tested by Temenos QA |  |
| CWBSB-368 | Application is Looping Back App-eConsent Page | Medium | Tested by Temenos QA |  |
| CWBSB-372 | Email Style: Link should not be bolded " business-onboarding@cwbank.com" to match Personal DCO Email Template | Medium | Tested by Temenos QA |  |
| CWBSB-373 | Application Time Out page - bottom of page displays: copyright @2020 Motive Financial. | Medium | Tested by Temenos QA |  |
| CWBSB-374 | Resume Page for Authorized Signer - Token Needs to Be Masked | Medium | Tested by Temenos QA |  |
| CWBSB-386 | Saved Email From address is show Motive instead of cwb | Medium | Tested by Temenos QA |  |
| CWBSB-410 | After App EConsent or After Flinks Pages - Getting Oops Page | High | Tested by Temenos QA |  |
| CWBSB-411 | Tracking 7P899S4 - Seeing Alternate IDV page when it should Not | Medium | Tested by Temenos QA |  |
| CWBSB-413 | Missing Animated Shards After Upload ID Scan and Click Next | Medium | Tested by Temenos QA |  |
| CWBSB-415 | Action Required from Business Associate & Manually Saved Emails - now has extra text, extra period and spacing issue | Medium | Tested by Temenos QA |  |
| CWBSB-416 | Get HTTP Post Error Open Authorized Signer Application via Email | Medium | Tested by Temenos QA |  |
| CWBSB-417 | Authorized Signer page - Time Out showing Motive | Medium | Tested by Temenos QA |  |
| CWBSB-418 | Authorized Signer Page Getting Oops page after Contact Info Page | High | Tested by Temenos QA |  |
| CWBSB-419 | UX Issue Not Qualified Information Page - Move validation message closer to checkbox | Medium | Tested by Temenos QA |  |
| CWBSB-423 | Authorized Signer Resume Page - Continue button incorrect Style and Colour | Medium | Tested by Temenos QA |  |
| CWBSB-430 | Applicant Resume Page Continue button incorrect Style and Colour | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 26 |

# 5	Partner QA Defects Fixed with this Release – Total – 1

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-414 | SBDCO: Qualifying Questions page- Misspelling of Partnership | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 1 |

# 6	Accessibility Items

- No Accessibility items included with this release

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked to

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |