CWB Small Biz Sprint 9 Release Notes: Build 1.5.0-RC71

Mar 18, 2021 v2

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	3

3.1	Known Issues that Have Been Fixed	4

3.2	Known Issues that Have Been Closed	4

3.3	General Known Issues	4

3.4	Pages or Components in Application that are Still Under Development 
                  (PLEASE READ as contain information that assist with Testing & Navigation)	6

3.5	Included Testable Stories: Total – 22	8

3.6	Included Testable Changes: Total – 5	13

3.7	Included Un-Testable Stories/Bugs/Change– Total – 2	13

3.8	Not Included Stories/Bugs/Change – Total – 62	13

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 17	17

5	Partner QA Defects Fixed with this Release – Total – 5	18

6	Accessibility Items	19

7	Reporting Defects	19

8	Defect Severity Levels	19

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode= dcompcwb-business

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=dcompcwb-business

- CWB-SIT Workspace - https://staging.cwb.avoka-transact.com/workspaces-cwb/login.htm#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB UAT Launch Form: : https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb (Not ready yet)

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Known Issues that Have Been Fixed

- CWBSB-501 - Birthday, SIN & Occupation Page Desktop- Calendar is cut-off (Authorized Signer and Small Biz application)

  - Re-open & Fixed again in Sprint 9.

- CWBSB-536 -See Oops page and Fatal error with Action: Create Auth Signers: com.avoka.taf.narrate.NarratorException: Fatal error with Action: Authorized Signer form will not be generated, and user cannot test the pages in Authorized Signer form

  - Re-open & Fixed again in Sprint 9.

- CWBSB-607 U/X Styling of Success Message for Recaptcha

- CWBSB-608 U/X: Small Biz & Authorized Signer Form: Field Alignment in Birthdate, SIN & Occupation Page

- CWBSB-610 U/X: Owner, Shareholder & Owner Page: Add icons to 3 paragraphs area (see CWSB-435 for icons), increase size of initial icon (see Figma for size requirements), reduce white space area at bottom of auth signer card (see Figma for spacing requirements)

- CWBSB-545 -Animated GIF is not moving in Firefox Browser.

- Authorized Signer Submission Completed Page loading twice not merging back to the main form- Fixed as part of story CWBSB-522.

## Known Issues that Have Been Closed

- N/A

## General Known Issues

- Create Business CIF, Create Business Account, Create PAN

  - Work for Happy Path Customers Only

  - If customer get routed to Workspace and then is approved via Workspace the T24 provisioning have issues and will show errors

  - If the application has non-signers with ownership =>25%, will also lead to error in some of the T24 provisioning calls

  - Address all only goes into Address Line 1. This particular service does not have the ability to add Address Line2 or Address Line 3. (CWBSSB-693)

Impact to testing:  Create Small Biz application without non-signers and please use only Happy Path customer that will auto approved to test T24 provisioning calls.  (If non-happy path customers and application has non-signers you will experience issues in T24 provisioning calls)  When you look at address shown in T24 will all be in Address line1. 
Per design:  In order to create the Business CIF successfully, the Business search must be successful with a Completed Status for the Get Order Report

- Applicant Account Selection Page impacts on Create Business Account

  - If you do not click on the Select Account – the application will not know which products you have selected and allow advance without selecting a product as no validation exist on this page yet, this will cause issue with creating Business Account in T24.

  - If you toggle to Saving view after selecting Chequing products, it will cause All Products to have Empty Account ID and Create business Account Error during T24 provisioning (Logged as CWBSB-675)

  - Select Cash Management Standard as product when it is created in T24, it will show as Cash Management Small due to incorrect mapping (Logged as CWBSB-668)

  - If you select more than 1 quantity in Account Selection Page , it will not create that quantity business accounts in T24 (Logged as CWBSB-661)

- Impact to testing:  When choosing a product in Cheque view, please avoid toggling to Saving view to eliminate issues with T24 Create Business Account calls.  If you selected Cash Management Standard, please note it will create Cash Management Small in T24.   If you selected to create more than 1 quantity of a certain products, it will only create 1 of them in T24.

- Create Authorized Signer CIF, Contact Log, Create PAN

  - Work for Happy Path Customers Only

  - If customer get routed to Workspace and then is approved via Workspace the T24 provisioning have issues and will show errors

Impact to testing:  When completing authorized signer application, please use only Happy Path customer that will auto approved to test T24 provisioning calls.  (If non-happy path customers, you will experience issues in T24 provisioning calls.

- Create Non-signer CIF

  - Personal CIF is created in T24 for Non-signer with Ownership =>25% for auto approved application

  - This is currently not working consistently and seems to cause issues for other T24 provisioning call.

  - Non-signerT24 provisioning call is still currently being tested.

Impact to testing:  Create Small Biz application without non-signers and please use only Happy Path customer that will auto approved to test T24 provisioning calls.

- Applicant Await Authorized Signer Page

  - If you click Proceed to Next Step, it will advance to Unable to Resume Page. The Unable to Resume page needs to be removed as it has been deprecated.  Currently it still exists in the application flow.

  - If you advance Unable to Resume Page, then application will be stuck on that page and cannot continue.

- Impact to testing: DO NOT click Proceed to Next Step, please save the application.  Once you complete, the Authorized Signers form, then you can return this page and continue the application for T24 provisioning.

- Accounts Options impacts on Create Business CIF

  - Series radio button options available for transaction amount for each product

  - If you select $0, this will cause issues with creating business account in T24 (CWBSB-673)

- Impact to testing: DO NOT select $0 to avoid having issues with creating business account in T24.

- Workspace for Small Biz & Authorized Signer

  - Still being configured and not fully functional.

  - Missing information

  - Showing in correct fields

  - Application will still get routed to workspace if they do not auto approve, but might not be able to see Fraud, AML, Credit Report info as currently being configured for small biz (CWBSB-667)

- Impact to testing:  Any applications that  get routed to workspace, most likely cannot continue the application.  Please use happy path customer for testing only.

- Funding (Deposit) Form

  - Development is completed, but have not been tested by Temenos QA.

  - U/X, content, and functional issues

  - Not been assigned to CWB for testing and will be available for testing in a later Sprint.

- Impact to testing:  Funding pages might not work properly (Me-to-Me funding session, etc) 
Wait to test in later Sprint.

- Emails

  - Approve Email –Product still being finalized and not being generated when approved via Workspace.

  - Review Email - content, style and sender needs to be updated.

  - Empty Email Reminder email being generated

Impact to testing:  See issues with style, format, content, sender, being triggered twice or empty emails. Temenos is in process of fixing and testing these emails, and these will be available to be tested in a later Sprint.

- U/X Issues

  - Per demo on Mar 02 – issues with user experience have been logged.

  - Asterisk is missing or not be in right placement in mandatory checkbox sentences.

Impact to testing: None- Item are prioritized and will be fixed in later Sprints.

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing: Testing in IE 11 Browser

Note: 	November 30, 2020, the Microsoft Teams web app will no longer support IE 11. From

August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- Please see Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Pages or Components in Application that are Still Under Development (PLEASE READ as contain information that assist with Testing & Navigation)

- Step Title & Progress Bar for BOTH Applicant & Authorized Signer pages - is NOT ready and have not been fully tested by Temenos QA.

  - Step# Title of each page might not have the correct numbering and sequencing as this component is still being finalized.

  - The incrementation of the progress bar at the top might not function per expected as this component is still being finalized.

- Applicant Existing Customer Check Page

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details for this page are still being finalized – will be addressed in of CWBSB-233.

  - To pass this page, please Select No and click Next.

- Applicant Product Selector Welcome Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - To pass this page, please select “Let me choose” path, as “Help me choose” path have not been developed yet and advance to the Account Selection Page

- NEW -Applicant Account Selection Page – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - To pass this page, please select products you want by clicking on the “Select Account”, then click Next back to advance to next page.

  - If you do not click on the Select Account – the application will not know which products you have selected and allow advance without selecting a products as no validation exist on this page yet, this will cause issue late create product in T24.

  - NEW: If you toggle to Saving view after select Chequing products , Cause All Products to have Empty Account ID and Create business Account Error during T24 provisioning

- Applicant Owners, Directors and Signers – is NOT ready and have not been fully tested by Temenos:

  - U/X issues have be fixed in this page, however the functions and text have not be fully tested by Temenos.

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - PLEASE READ:

    - Conditional Page based business type: always show if Corporation or General Partnership; skip if Sole Proprietorship.

    - Need to ensure “Is a Signer checkbox” = checked, to see Await Authorize Signer page if you have completed Owners, Directors and Signers page

- Non-signing Owners Signers – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to access other pages that are ready for CWB to test in this sprint.

  - The details/changes for this page are still being finalize.

  - PLEASE READ:  Conditional Page based business type: always show if Corporation or General Partnership; skip if Sole Proprietorship AND It should only show if owners added are not a Signer meaning “Is a Signer checkbox” = unchecked and Ownership is =>25%

  - NEW:  Non-signers it will most likely cause T24 provisioning issues.  Any applications that have Non-signer have T24 provision issues.  A

- Applicant Business Disclosure – is NOT ready and have not been fully tested by Temenos:

  - User will need to progress through this page to trigger emails.

  - U/X, spacing issues seen on page

  - PLEASE READ: 
Check the checkbox and click Next to continue. - 
Alignment and spacing issues

- Need pass this page to trigger the

    - Await Authorized Signer Email generation

    - Authorized Signe Invitation Email - This will provide access to start the Authorized Signer pages

    - Manual IDV email

    - Trigger Get Order Status again to see if the report is ready and change status from Requested to Completed.

Click Next:

    - Go to Await Authorize Signer page if you have indicated there are signers in Owners, Directors and Signers page 
-OR-

    - Go to Accounts Option page if Sole Proprietor or if you have no signers in the Owners, Directors and Signers page

- Applicant Await Authorized Signer – is NOT ready and have not been fully tested by Temenos:

  - The details for this page are still being finalized.

  - Status on this page will not progress stay static.

  - PLEASE READ
See Await Authorize Signer page if you have completed Owners, Directors and Signers page and indicated these are signers.

- NEW: DO NOT click Proceed to Next Step, please save the application.  Once you complete, the Authorized Signers form you can return this this page and continue the application for T24 provisioning.

    - IF you click Proceed to Next Step it will Go to Unable to Resume Page and you will not be able to return to the Primary application after you complete the Authorized Signers form.

- Applicant Account Options page – is NOT ready and have not been fully tested by Temenos:

  - See U/X issues

  - Will not reload page if apply for multiple quantity of the same products.

  - PLEASE READ: 
NEW Do not select the $0 option for each set of radio buttons as this will cause issue in T24 provisioning.

- Complementary Services page – is NOT ready and have not been fully tested by Temenos:

  - Place holder page as requirements is still being finalized.

  - Click Next to progress to next page.

- Applicant Online Banking & Delegates– is NOT ready and have not been fully tested by Temenos:

  - Alignment issue and missing delete button, etc.

  - Show primary and any authorized signers.

  - Please fill in mandatory information

- Click Next – evoke Provisioning call for T24 Create Personal Customer CIF, Create Contact Log, Create Business CIF, Create Business Accounts, Create Authorized Signer CIF, Create PAN, etc.

- Workspace for Small Biz & Authorized Signer have not been tested by Temenos:

  - Available and user can see application routed there.

  - The application might not be in correct queue.

  - Might not be able to claim and decision the application.

  - All applicable fields in Workspace have not been configured yet, and will tested in a later Sprint.

## Included Testable Stories: Total – 22

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-100 | SERVICE: Create Business Customer Full Service Integration Testing | This is tested via CWBSB-101 |  |
| CWBSB-101 | NARRATOR: Create Business Customer Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issues: - Missing Channel = Business created a separate Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-660 - Company Code incorrect created a separate Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-676 - Decimals not being Pass to T24 for Ownership created a separate Jira https://servicedesk.temenos.com/tickets/browse/CWBSB-675 - Cannot Handle two business registration numbers Jira to correct that in https://servicedesk.temenos.com/tickets/browse/CWBSB-531 - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 - Apply for Cash Management Standard is will shown in T24 as Cash Management Small due to configuration i- Logged as Jira CWBSB-668 Note: - Per the mapping spreadsheet attached to CWBSB-100 we send the Bus. Reg# coming back from business search to T24 and not what is entered by the user on the UI |  |
| CWBSB-106 | SERVICE: Create Business Account Full Service Integration Testing | This is tested via CWBSB-107. |  |
| CWBSB-107 | NARRATOR: Create Business Account(s) Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issues: - Apply for Saving will cause All Products to have Missing Account ID, so Create Business Account will Fail with 400 Bad Request CWBSB-674 - Select $0 deposits in Account Option page for any of the products - Not create that product in T24 CWBSB-673 - Not Creating Quantity of Product Entered in Application in T24 CWBSB-661 - Company Code showing CA11000 and not CA 1000097 CWBSB-676 - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 Note: - If you select product chequing and then toggle to select saving product - this will cause issues with Account ID and business account will get error Jira CWBSB-674 - Please do not apply for saving account for now until CWBSB-674 is fixed, |  |
| CWBSB-115 | SERVICE: Create Applicant PAN Full-Service Integration Testing | This is tested via CWBSB-116. |  |
| CWBSB-116 | NARRATOR: Create Applicant PAN Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issue: - Company Code Incorrect - Showing CA0011000 and not CA0011097 - Personal CIF, Authorized Signer CIF, Business CIF, PAN - CWBSB-676 - if user selected Yes to debit and has multiple products and 1st product he/she selected in Authorized to Transact >1 then card type will be correct as CWB If user selected Yes to debit and has multiple products and 1st product he/she selected in Authorized to Transact = 1 and rest product he selected > 1 then card type will be incorrect as FLS - logged as Jira CWBSB-679 - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 - If you select product chequing and then toggle to select saving product - this will cause issues with Account ID and business account will get error Jira CWBSB-674 |  |
| CWBSB-121 | SERVICE: Create Authorized Signer Customer Full Service Integration Testing | This is tested via CWBSB-122. |  |
| CWBSB-122 | NARRATOR: Create Authorized Signer Customer Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issue: - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 Note: - When Non-signers- seems to cause issues. Non signer not ready for testing. |  |
| CWBSB-124 | SERVICE: Create Authorized Signer Contact Log Full Service Integration Testing | This is tested via CWBSB-125. |  |
| CWBSB-125 | NARRATOR: Create Authorized Signer Contact Log Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issue: - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 Note: When Non-signers- seems to cause issues. Non signer not ready for testing. |  |
| CWBSB-127 | SERVICE: Create Authorized Signer PAN Full Service Integration Testing | This is tested via CWBSB-128. |  |
| CWBSB-128 | NARRATOR: Create Authorized Signer PAN Form & Narrative Integration | Pre-requisite: As long as NO- Non-Signers and customers are all HAPPY PATH ones. Known Issue: - After Authorized signer has completed their part, and you get email to Primary to complete their application. When the Primary complete their part, you might not get Funding Screen, but get Submission Completed page with Https error - CWBSB-666 and CWBSB-642 Note: - When Non-signers- seems to cause issues. Non signer not ready for testing. |  |
| CWBSB-132 | SERVICE: Loop multiple Authorized Co-Signers for account provisioning | Note: - Due to limited happy path customer the maximum # of Authorized signer that can be tested was 2. Cannot user customer non-happy path as approved via Workspace T24 integration is not ready yet) |  |
| CWBSB-235 | FORM: Build Auth Signer 'Form Error' Page | Tested Content against Spec 1.5 Note: - Any Issues with Footer will be address in future JIRA to make footer uniformed (CWBSB-618) |  |
| CWBSB-261 | EMAIL: Build 'Authorized Signers Complete' Email | Tested per Email Spec 1.2 per AC Note: - If user enter Legal Business name with a period at the end (Diamond Ltd.) - you get double period in email and certain pages as in the template pull in the value of the exact name entered. |  |
| CWBSB-324 | FORM: Build 'Non-signing Owners' page | Tested per Spec2.5 Known Issue: - Step Title #: The Step Title # of each page might not have the correct numbering and sequencing as this is still being finalized. - Progress Bar: The incrementation of the progress bar at the top might not function per expected as this component is still being finalized. - IE 11 - Rendering Step Title style of H5 as unbold. (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over |  |
| CWBSB-359 | Enable Create Customer to Use Auth Signer XML | Tested by Temenos QA |  |
| CWBSB-408 | SERVICE: Decisioning for Happy Path Combined Authorized Signer and Primary Applicant | Tested by Temenos QA Note: - Did not test me to me funding flow as that function is not available yet in Sprint 9. |  |
| CWBSB-522 | FORM: Build Authorized Signer 'Submission Complete' Page | Tested per Spec 1.5 Known Issue - E-mail needs to email CWBSB-664 fixed in Sprint 10 |  |
| CWBSB-588 | NARRATOR: Remove Unnecessary T24 Calls for Auth Signer | Tested by Temenos QA |  |
| CWBSB-589 | UX: Create Chequing ¦ Savings Toggle Component | Note: - This story is to ensure the Toggle image is per Figma |  |
| CWBSB-605 | Auth Signer - Standard File Upload Component Styling Adjustments | Known Issue: - CWB expect when invalid file is uploaded, the error message to show incorrect file on separate line. Currently showing separated by comma - assigned to Surinder to review and fix |  |
|  |  | TOTAL | 22 |

## Included Testable Changes: Total – 5

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-556 | NARRATOR: Create Business Account [Final Updates - Remove Hardcoding] | Tested by Temenos QA |  |
| CWBSB-557 | NARRATOR: Create PAN [Final Updates - Remove Hardcoding] | Tested by Temenos QA |  |
| CWBSB-604 | Spelling of e-mail vs email | Tested by Temenos QA |  |
| CWBSB-607 | U/X: Styling of Success Message for Recaptcha | Tested by Temenos QA |  |
| CWBSB-617 | UX: Update Overlay Colour to White | Tested by Temenos QA |  |
|  |  | TOTAL | 5 |

## Included Un-Testable Stories/Bugs/Change– Total 2

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-538 | DELIVERY: Build applicant Details TXN Property [Not Testable] | Tested via Workspace | 1 |
| CWBSB-590 | UX: Implement Desktop and Mobile friendly Carousel Component | Tested via Product Selector pages | 2 |
|  |  | TOTAL | 2 |

## Not Included Stories/Bugs/Change – Total – 62

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-395 | SBDCO- Contact Info Page - Auto Fill and Recaptcha Issue (Edge Browser) | Bug | Approved |  |
| CWBSB-487 | SBDCO - Applicant - More About Your Business page - Applicant can select same province | Change | Backlog |  |
| CWBSB-569 | SBDCO Authorized Signer Name & Address page Error message is displayed regarding dropdown (After Time Out) | Bug | Backlog |  |
| CWBSB-666 | Tracking D4DHQPQ, KVMRKQX- Expect it go to review but Flash Review page then jumps to Submission Completed page with HTTP Post: | Bug | Backlog |  |
| CWBSB-667 | Wokspace - Missing Credit Report, Fraud and AML sections | Bug | Backlog |  |
| CWBSB-676 | Company Code Incorrect - Showing CA0011000 and not CA0011097 - Personal CIF, Authorized Signer CIF, Business CIF, PAN | Bug | Backlog |  |
| CWBSB-677 | If one of the T24 Provision gets error - should not continue to do the next provision call and route to onboarding Error Queue | Bug | Backlog |  |
| CWBSB-681 | 500 Server Error on Non-signers | Sub-task | Backlog |  |
| CWBSB-682 | Authorized Signer Getting Empty Review Email | Bug | Backlog |  |
| CWBSB-683 | Authorized Signer Getting Empty Declined Email | Bug | Backlog |  |
| CWBSB-684 | Getting Empty Application Completed Email | Bug | Backlog |  |
| CWBSB-685 | Funding Form - Save - get email from with incorrect content & incorrect sender | Bug | Backlog |  |
| CWBSB-691 | Received 2 Approved Email For Small Biz Application | Bug | Backlog |  |
| CWBSB-138 | EMAIL: Build 'Approved' Email Notification | Story | Blocked |  |
| CWBSB-254 | FORM: Build 'Await Authorized Signers' Page | Story | Blocked |  |
| CWBSB-404 | SERVICE: Update Applicant Customer Full-Service Integration Testing | Story | Blocked |  |
| CWBSB-405 | SERVICE: Update Auth Signer Customer Full-Service Integration Testing | Story | Blocked |  |
| CWBSB-407 | SERVICE: Provisioning Service After Manual Review and Approval | Story | Blocked |  |
| CWBSB-510 | WORKSPACES: Route Authorized Signer for further review | Story | Blocked |  |
| CWBSB-527 | Tracking 6B9DBKB (Sole Prop) Application - Dup CIF service is down - Expect See Review Page Actual Get Oops page | Bug | Blocked |  |
| CWBSB-531 | SERVICE: Handle two business registration numbers | Story | Blocked |  |
| CWBSB-537 | Standard File Upload Component Styling Adjustments | Story | Blocked |  |
| CWBSB-548 | SBDCO - Desktop: Submission Completed Page -Centre (Please See Latest Comment) | Change | Blocked |  |
| CWBSB-558 | SERVICE: Create Non-Signing Owners in T24 | Story | Blocked |  |
| CWBSB-641 | FORM: Default number of signers on second product | Change | Blocked |  |
| CWBSB-660 | Create Business CIF - Missing Channel | Bug | Blocked |  |
| CWBSB-661 | Not Creating Quantity of Product Entered in Application in T24 | Bug | Blocked |  |
| CWBSB-669 | Landing Page - UPDATED Missing Saving product (Note: Intended use is not needed per Spec 1.6 &1.7) | Bug | Blocked |  |
| CWBSB-679 | Incorrect Card Type for PAN When Authorized to Transact >1 for multiple accounts | Bug | Blocked |  |
| CWBSB-44 | FORM: Build 'Business Disclosures and Signature' Page | Story | In Development |  |
| CWBSB-252 | FORM: Build Small Business Funding 'Transfer Error' page | Story | In Development |  |
| CWBSB-340 | For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Bug | In Development |  |
| CWBSB-388 | FORM: Online Banking & Delegates Page | Story | In Development |  |
| CWBSB-525 | Solve for AML Assist No Match Response (CWB-861) | Story | In Development |  |
| CWBSB-529 | SERVICE: Apply maximum retries for Business Search Get Order | Story | In Development |  |
| CWBSB-634 | SBDCO - Authorized Signer - E-Consent Page - Inline help for do you need business debit card question is misplaced. | Bug | In Development |  |
| CWBSB-642 | Expect Route Application To Review Page as Order Report did not at Completed Status, but Actually got a age All Accounts Set-up ( Actual non accounts or Business CIF has been set-up) | Bug | In Development |  |
| CWBSB-248 | FORM: Build Small Business Funding 'Application Approval' page | Story | In Test |  |
| CWBSB-249 | FORM: Build Small Business Funding 'Method Selection' page | Story | In Test |  |
| CWBSB-250 | FORM: Build Small Business Funding 'Me-to-Me Session Management' page | Story | In Test |  |
| CWBSB-251 | FORM: Build Small Business Funding 'Funds Transfer' page | Story | In Test |  |
| CWBSB-253 | FORM: Build Small Business Funding 'Dynamic Finish' page | Story | In Test |  |
| CWBSB-267 | FORM: Build Small Business Funding 'PAN Confirmation' modal page | Story | In Test |  |
| CWBSB-599 | Create Contact Log : Failing when Only 1 Dup CIF is found | Bug | In Test |  |
| CWBSB-83 | WORKSPACES: Update Workspaces for SmallBiz Applicant and Business | Story | Ready for Development |  |
| CWBSB-150 | WORKSPACES: Update Workspaces for Authorized Signer(s) | Story | Ready for Development |  |
| CWBSB-290 | WORKSPACES: Updated Review Form for Data Entry Changes for Business | Story | Ready for Development |  |
| CWBSB-504 | SERVICE: Decline authorized signer forms and applicant form | Story | Ready for Development |  |
| CWBSB-45 | FORM: Build 'Business Account Options' Page | Story | Ready for Review |  |
| CWBSB-57 | FORM: Build 'Previously Submitted' Page | Story | Ready for Review |  |
| CWBSB-242 | FORM: Build Authorized Signer 'Previously Submitted' Page | Story | Ready for Review |  |
| CWBSB-499 | Mobile View: Authorized Signer Landing page - Next button look too small | Bug | Ready for Review |  |
| CWBSB-539 | UX: More About Your Business Page - Apply Inactive Field Styling to Industry Sub Sector and Industry Fields | Change | Ready for Review |  |
| CWBSB-649 | More Options in all pages needs to be Dark Teal | Bug | Ready for Review |  |
| CWBSB-668 | Update the product configuration json and switch to the proper product code | Change | Ready for Review |  |
| CWBSB-673 | Tracking D8KKSNX - Did not Create Current Business Account | Bug | Ready for Review |  |
| CWBSB-674 | Saving - Select Saving Account Cause All Products to have Empty Account ID and Create business Account Error | Bug | Ready for Review |  |
| CWBSB-675 | Create Business CIF - Decimals not being Pass to T24 for Ownership | Bug | Ready for Review |  |
| CWBSB-137 | EMAIL: Build 'Review Complete' Email Notification | Story | Ready for Test Deployment |  |
| CWBSB-497 | SBDCO - Authorized Signer - Decline Page - Page layout is not correct in mobile device | Bug | Ready for Test Deployment |  |
| CWBSB-648 | Update Role Check for Non-Signing Owners | Change | Ready for Test Deployment |  |
| CWBSB-664 | Submission Completed Page - E-mail needs to be email | Bug | Ready for Test Deployment |  |
|  |  |  | TOTAL | 62 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 17

The following defects have been included in this release as reported by Temenos Dev/QA

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-350 | ID Scan Page: See Error Message Upload Fails, Even though the Upload is Still in Process | Medium | Tested by Temenos QA |  |
| CWBSB-379 | Birthday, SIN & Occupation Page Desktop- Calendar is cut-off at 100% View | Medium | Tested by Temenos QA |  |
| CWBSB-536 | UPDATED - Tracking R8SG74X, GBWJP5Q, R4XHGZ5, D9YCP6P- See Oops page and Fatal error ALL the TIME with Action: Create Auth Signers: com.avoka.taf.narrate.Narrator Whene S | High | Tested by Temenos QA |  |
| CWBSB-543 | Authorized Signer landing page - Missing Pre-fill for product if primary applicant did not check I am opening a joint account in Product Selector page | Medium | Tested by Temenos QA |  |
| CWBSB-545 | Small Biz & Authorized Signer Form: Animated GIF not moving in Firefox Browser | Low | Tested by Temenos QA |  |
| CWBSB-594 | Create Customer - Short name - not showing in All CAPS and missing space | Medium | Tested by Temenos QA |  |
| CWBSB-596 | Authorized Signer & Small Biz: eConsent Page - Too much space between radio buttons & mandatory message "Please confirm whether you required a debit card | Medium | Tested by Temenos QA |  |
| CWBSB-597 | Get Order - order number is still showing the old order number from the previous Submit Order instead of the new order number from the second Submit Order. | Medium | Tested by Temenos QA |  |
| CWBSB-602 | Product Selector Welcome Page - Missing validation - if use does not click on Help me choose or Let me choose and click Next able to continue. | Medium | Tested by Temenos QA |  |
| CWBSB-603 | Account Selection Page - Missing validation - if user does not select Saving or Chequing and click Next able to continue. | Medium | Tested by Temenos QA |  |
| CWBSB-608 | U/X: Small Biz & Authorized Signer Form: Field Alignment in Birthdate, SIN & Occupation Page | Medium | Tested by Temenos QA |  |
| CWBSB-610 | U/X: Owner, Shareholder & Owner Page: Add icons to 3 paragraphs area (see CWSB-435 for icons), increase size of initial icon (see Figma for size requirements), reduce white space area at bottom of auth signer card (see Figma for spacing requirements) | Medium | Tested by Temenos QA |  |
| CWBSB-628 | Owner, Director and Shareholder Page" Validation alignment is incorrect | Medium | Tested by Temenos QA |  |
| CWBSB-630 | Should not See Dynamic Disclosure Page | Medium | Tested by Temenos QA |  |
| CWBSB-631 | Authorized Signer Getting an Approved Email - when it should not as Primary has not been approved yet.. | Medium | Tested by Temenos QA |  |
| CWBSB-650 | Space between checkbox and Accordion too close and missing asterisk | Medium | Tested by Temenos QA |  |
| CWBSB-651 | Create Business Customer - Issues with Hold Type & Missing Street # in Address | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 17 |

# 5	Partner QA Defects Fixed with this Release – Total – 5

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-463 | SBDCO - Your Business Page - Issue with Special character in Bus legal Name and Trade or Operating name field | Medium | Tested by Temenos QA |  |
| CWBSB-494 | SBDCO - Alternate IDV page - Radio button selection and Colour issue. | Medium | Tested by Temenos QA |  |
| CWBSB-562 | SBDCO - Email Notifications Source is not correct. | Medium | Tested by Temenos QA |  |
| CWBSB-563 | SBDCO - Authorized Signer -Landing Page - Landing Page format is not correct when re-sized. | Medium | Tested by Temenos QA |  |
| CWBSB-624 | SBDCO - Owners, Directors, Signers Page - Mobile - Name of applicant not displayed as expected | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 5 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked to

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |