CWB Small Biz Sprint Clean Up Release Notes: Build 1.5.2-RC18

Sep 15, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed – N/A	4

3.2	Known Issues Have Been Fixed	4

3.3	Known Issues	4

3.4	Additional Information	7

3.5	Included Testable Stories: Total – 5	9

3.6	Included Testable Changes: Total – 4	9

3.7	Included Un-Testable Stories/Bugs/Change– Total N/A	10

3.8	Not Included Stories/Bugs/Change – Total – 57	10

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 26	14

5	Partner QA Defects Fixed with this Release – Total – 8	15

6	Accessibility Items	16

7	Reporting Defects	16

8	Defect Severity Levels	16

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB-UAT Form - https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-UAT Workspace -  https://preprod.cwb.avoka-transact.com/workspaces-cwb/login.htm

  - 20.5 version

- CWB-UAT Analytics - https://admin.preprod.cwb.avoka-transact.com/insights/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed – N/A

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## Known Issues

- Infinity Stories  https://servicedesk.temenos.com/tickets/browse/CWBSB-579 & https://servicedesk.temenos.com/tickets/browse/CWBSB-582

  - Still being tested and ready for CWB QA

  - Not getting Infinity Email even though created in Spotlight – Dev is still trouble shooting

  - Getting Https Error when Transition to Deposit form due Infinity Time Out –  https://servicedesk.temenos.com/tickets/browse/CWBSB-1377

Impact to testing:

  - Auto approved application if there are many accounts being created(Over 4) – get Https post error as it transitions to Funding Form – to avoid this limit quantity of accounts

  - You will never get infinity email to create login and password for Primary applicant, Auth Signer and Delegates.

- Okta, Review Form, Decisioning & Workspace

| CWBSB-1363 | Missing emails that were sent out to Auth Signer in Review From |
| --- | --- |
| CWBSB-1430 | REGRESSION: Create BIZ CIF Error Out - Expected to See BIZ CIF field in Review Form |
| CWBSB-1438 | REGRESSION: Create PAN Error did not ask to enter a PAN on Workspace (Onboarding Error) |
| CWBSB-1442 | REGRESSION: Scenario 28 & 42- Did Not Route Application to Manual Review Queue |
| CWBSB-1444 | REGRESSION: Scenario 30 - Missing Business Search fields in Review form |
| CWBSB-1445 | REGRESSION: Commercial Report need show Not Available |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Reveiw form and Missing CIF fields |
| CWBSB-1452 | REGRESSION: CIF and PAN not showing-up in WS after provisioning failure |

Impact to testing:

  - Emails sent out are not recorded in Workspace

  - Certain scenarios the review form will not show correct fields after claim

  - Not create Review form if you sign in via Okta ( Yes to be existing customer)

- Lending Issues

| CWBSB-1449 | REGRESSION: Scenario 24 Auth Signer Declined for LOC but Primary applicant able to continue with LOC |
| --- | --- |
| CWBSB-1450 | REGRESSION: Scenario 44 - Corp with 2 Auth and 1 Non Signer Current Business account & 1 LOC -Getting Null cheque Deposit |

Impact to testing:

  - Removed LOC or get Declined LOC – still showing Lending Decision page wit Tier (Not recognizing you do not have LOC)

- UX Related Issues

| CWBSB-1398 | UX: Bullets disappearing in product card |
| --- | --- |
| CWBSB-1400 | UX: Incorrect Alignment for Remove in Product card |
| CWBSB-1405 | UX: Show all is too close to text on Business Disclosures and Signature page |
| CWBSB-1406 | UX: Spacing issues Account Option page |
| CWBSB-1383 | UX "*" asterisk too far from the product name in Transfer fund page (Desktop and Mobile view) |

Impact to testing:

  - None – UX issues

- Funding Form

  - Used Funding form for Personal DCO in Production as guideline to test against for UX per agreement from CWB (Did not use Figma)

    - Select From my other FI logged the following issues under

| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page |
| --- | --- |

Impact to testing:

  - Dynamic Finish page – UX:  few adjustments need to be made to font sizes and the spacings need to be checked against Figma and adjusted where required

- Emails - Still in Development or in Testing not available for CWB QA to Test and Known Issue with  Emails

| CWBSB-85 | EMAIL: Store email against application(s) |
| --- | --- |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email |
| CWBSB-1431 | REGRESSION: Declined LOC Emails - Phone number incorrect colour |
| CWBSB-1432 | REGRESSION: Sending Incorrect Subject Line applicant & Auth and Missing Pending Review Emails for Business Entity |
| CWBSB-1439 | REGRESSION: No Complimentary email been received |
| CWBSB-1441 | REGRESSION: Not getting Authorized Signers Complete Email without this email Primary will not know to continue the application (Impact is HIGH)Â |
| CWBSB-1443 | REGRESSION: Application Complete email sent to Auth Signer instead of Primary applicant |
| CWBSB-1441 | REGRESSION: Not getting Authorized Signers Complete Email without this email Primary will not know to continue the application |

Impact to testing:

  - See incorrect content, incorrect sender, email is not triggered, etc.  Temenos is in process of fixing and testing these emails, and these will be available to next deployment

- Analytics Still in Development or in Testing not available for CWB QA

| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form |
| --- | --- |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form |
| CWBSB-1446 | Add new milestones in multiple service |

- Other

| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text |
| --- | --- |
| CWBSB-1352 | Mismatch BizReg got approved, COVR report didn't check mismatch |

Impact to testing:

  - See the above issues as described – will be fix in next deployments

- Application stick on Await Auth Signer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1244

  - Edge case- During Auth Signers application flow if get Error its stopping primary application from completing application.

  - Primary applicant not able to complete application due to one Auth Signers has status <In progress>

Impact to testing:

    - If Auth Signer get oops then cannot continue Primary application

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

- PLEASE SEE Outstanding/Known Issues, Comments, Notes column in 3.5 for specific Known Issues/Notes associated to each Testable Story.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

  - If you select Yes to existing customer ad login to Okta create issues in Review form See  (CWBSB-1442)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

    - During Polling retries process, when Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application will not be routed to Workspace until polling reach maximum time and no report is retrieved – this is decision per details from abandoned stories (CWBSB-1025 and CWBSB-1179)

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull and Hard Pull

  - Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed.

  - Commercial Credit Pull only executed when Business Type = Corp and application has LOC

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score ( Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |
| CRISTALLA INC. | CE1891 AVE GRANT | WINNIPEG | MB | R3N1Z2 | 204 | 4881010 | 1336 | 10 | Approved |

## Included Testable Stories: Total – 5

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-262 | EMAIL: Build 'Complementary Products' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-613 | EMAIL: Non-qualified business (internal) Email | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-657 | SERVICE: Architecture Update - Auth Signer Expiry/Non-Completion | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-883 | EMAIL: Build 'Loan Declined' Email | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1369 | NARRATOR: Modify handling of T24 provisioning error | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 5 |

## Included Testable Changes: Total – 4

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-427 | Mobile View- Drop List shows a Blank Selection | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1009 | FORM: Capture Intended Use and update verbiage | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1214 | WORKSPACE: Commercial Credit Report - Raw XML to HTML | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
| CWBSB-1218 | EMAIL: Build 'LOC Removed' Email Notification | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 4 |

## Included Un-Testable Stories/Bugs/Change– Total N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Not Included Stories/Bugs/Change – Total – 57

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form | Story | Ready for Review |  |
| CWBSB-85 | EMAIL: Store email against application(s) | Story | Blocked |  |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer | Story | In Test |  |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form | Story | Ready for Review |  |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email | Story | In Development |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | Story | In Development |  |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity | Story | Blocked |  |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company | Story | Blocked |  |
| CWBSB-1446 | Add new milestones in multiple service | Change | Approved |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Blocked |  |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-1195 | SBDCO - Saved Application Email - Forward Email - the Resume button duplicates | Bug | Backlog |  |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Bug | Awaiting Information |  |
| CWBSB-1241 | UX: Move text closer to button s- COdat Login page per Kelvin's review | Bug | Blocked |  |
| CWBSB-1253 | SBDCO - 'Previously Submitted' Page - Alignment is not as per Figma | Bug | Approved |  |
| CWBSB-1314 | SBDCO - Previously Submitted - Displays extra text, should not | Bug | Awaiting Information |  |
| CWBSB-1325 | SBDCO - Workspaces - Login returns with error | Bug | Awaiting Information |  |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text | Bug | In Development |  |
| CWBSB-1352 | Mismatch Biz Reg got approved, COVR report didn't check mismatch | Bug | Approved |  |
| CWBSB-1362 | If one of the applicant has Fraud = Error or No Score, No Hit and applied for LOC - Showing Lending Decision page with no Tier Info | Bug | Ready for Review |  |
| CWBSB-1363 | Missing emails that were sent out to Auth Signer in Review From | Bug | In Development |  |
| CWBSB-1367 | SBDCO - Lending Decision - Displays Revolving Line of Credit value of $0.00 | Bug | Blocked |  |
| CWBSB-1377 | Getting HTTPS POST Error for Auto approve application when transitioning to Deposit Form | Bug | Blocked |  |
| CWBSB-1382 | UX: Spacing between Title and 1st sentence in Approval Page is too wide | Bug | Awaiting Information |  |
| CWBSB-1392 | SBDCO - Tablet - Portrait mode - Save page - Footer too high | Bug | Backlog |  |
| CWBSB-1394 | SBDCO - Not Qualified page - Preferred method should not display asterisk | Bug | In Test |  |
| CWBSB-1395 | SBDCO - Tablet - Landscape - Submission Complete - cannot view all verbiage due to Footer | Bug | Backlog |  |
| CWBSB-1398 | UX: Bullets disappearing in product card | Bug | Awaiting Information |  |
| CWBSB-1400 | UX: Incorrect Alignment for Remove in Product card | Bug | Approved |  |
| CWBSB-1403 | Loading time for Flinks | Bug | Backlog |  |
| CWBSB-1405 | UX: Show all is too close to text on Business Disclosures and Signature page | Bug | In Test |  |
| CWBSB-1406 | UX: Spacing issues Account Option page | Bug | In Test |  |
| CWBSB-1413 | T24: Update Signer - DVSYTXX getting error Trying upsert it twice Not sure why | Bug | Blocked |  |
| CWBSB-1415 | SBDCO_Funding_Me-to-Me Funds transfer page_ Product displaying twice when only one product was selected. | Bug | In Test |  |
| CWBSB-1416 | Auth - Displaying Incorrect Text in App eConsent when Select No to LOC | Bug | In Development |  |
| CWBSB-1420 | SBDCO - Funding - Me to Me Transfer - Confirmation modal not as per Figma | Bug | In Development |  |
| CWBSB-1423 | Funds Transfer Error page not per Figma | Bug | In Development |  |
| CWBSB-1425 | CODAT not stable in Partner QA Environment | Bug | Backlog |  |
| CWBSB-1429 | REGRESSION: Business Delegate page leave fields blank adn click Next - Flash Moving Shard page before showing validation message | Bug | Approved |  |
| CWBSB-1430 | REGRESSION: Create BIZ CIF Error Out - Expected to See BIZ CIF field in Review Form | Bug | Approved |  |
| CWBSB-1431 | REGRESSION: Declined LOC Emails - Phone number incorrect colour | Bug | Ready for Review |  |
| CWBSB-1432 | REGRESSION: Sending Incorrect Subject Line applicant & Auth and Missing Pending Review Emails for Business Entity | Bug | Approved |  |
| CWBSB-1438 | REGRESSION: Create PAN Error did not ask to enter a PAN on Workspace (Onboarding Error) | Bug | Approved |  |
| CWBSB-1439 | REGRESSION: No Complimentary email been received | Bug | Ready for Review |  |
| CWBSB-1440 | REGRESSION: Missing validation for IndustryÂ sub sector - More about you Business page See Tracking 9Y3FPV4 | Bug | In Development |  |
| CWBSB-1441 | REGRESSION: Not getting Authorized Signers Complete Email without this email Primary will not know to continue the application (Impact is HIGH)Â | Bug | Ready for Review |  |
| CWBSB-1442 | REGRESSION: Scenario 28 & 42- Did Not Route Application to Manual Review Queue | Bug | Ready for Review |  |
| CWBSB-1443 | REGRESSION: Application Complete email sent to Auth Signer instead of Primary applicant | Bug | In Development |  |
| CWBSB-1444 | REGRESSION: Scenario 30 - Missing Business Search fields in Review form | Bug | Approved |  |
| CWBSB-1445 | REGRESSION: Commercial Report need show Not Avaialble | Bug | Approved |  |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Reveiw form and Missing CIF fields | Bug | In Development |  |
| CWBSB-1448 | REGRESSION - Declined Email not CC Auth Sign ( Sending both Primary & AUth SIgner | Bug | Approved |  |
| CWBSB-1449 | REGRESSION: Scenario 24 Auth Signer Declined for LOC but Primary applicant able to continue with LOC | Bug | Approved |  |
| CWBSB-1450 | REGRESSION: Scenario 44 - Corp with 2 Auth and 1 Non Signer Current Business account & 1 LOC -Getting Null cheque Deposit | Bug | Approved |  |
| CWBSB-1451 | REGRESSION: Scenario 45 - Create Customer & Create Business Account Error out | Bug | Approved |  |
| CWBSB-1452 | REGRESSION: CIF and PAN not showing-up in WS after provisioning failure | Bug | Approved |  |
| CWBSB-1453 | REGRESSION: Scenario 47 Auth Signer Removed LOC when Primary resume still see LOC with Tier info | Bug | Approved |  |
|  |  |  | TOTAL | 57 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 26

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-340 | TIME OUT: For Small Biz & Authorized Signer: Time Out Session not showing after 9 minutes in Safari Browser on Desktop | Medium | Tested by Temenos |  |
| CWBSB-1112 | Product Review Page- Invalid (Blank) product box with 1 Quantity | Medium | Tested by Temenos QA |  |
| CWBSB-1311 | Auth Signer Flow : Not See Manual IDV Page | Medium | Tested by Temenos QA |  |
| CWBSB-1340 | Hard Pull Credit Report and FICO Score are not Showing under Personal Info In Workspace | Medium | Tested by Temenos QA |  |
| CWBSB-1373 | <Quantity> size not per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1376 | Business current account deselected on clicking <Back> button | Medium | Tested by Temenos QA |  |
| CWBSB-1378 | Change Funds Transfer Issues | High | Tested by Temenos QA |  |
| CWBSB-1383 | UX "*" asteriskÂ too far from the product name in Transfer fund page (Desktop and Mobile view | Low | Tested by Temenos QA |  |
| CWBSB-1384 | Showing LOC verbiage in Approval Page aftre LOC has been removed from Lending Decision Page | Medium | Tested by Temenos QA |  |
| CWBSB-1385 | Prime Rate not configure correctly based on the Tier | Medium | Tested by Temenos QA |  |
| CWBSB-1386 | BUG: 'Application Complete' email - need to hide Go To Online Banking button | Medium | Tested by Temenos QA |  |
| CWBSB-1390 | All pages in Main form progress bar is too close to text Product card - | High | Tested by Temenos QA |  |
| CWBSB-1391 | App eConsent page in Main form and Auth Signer - word Use need to be lowercase | Low | Tested by Temenos QA |  |
| CWBSB-1396 | UX: Need external link icon for any external links within a paragraph in Main & Auth Signer Form | Medium | Tested by Temenos QA |  |
| CWBSB-1399 | UX Space between text is too close Product Review Page | Medium | Tested by Temenos QA |  |
| CWBSB-1401 | UX: App eConsent Auth & eConsent page Spacing Issues | Medium | Tested by Temenos QA |  |
| CWBSB-1402 | UX: Spacing Issues in App - Alternate IDV page Main & Auth Signer | Medium | Tested by Temenos QA |  |
| CWBSB-1407 | UX: Fund Trasnfer page - red asterisk disappear after input value | Medium | Tested by Temenos QA |  |
| CWBSB-1408 | UX: Modal page from Fund Transfer page - Style not per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1409 | Dynamic Finish Page - Transfer from other FI | Medium | Tested by Temenos QA |  |
| CWBSB-1411 | Login to Okta as Yes to Existing Customer as application advance to ID scan page get Oops Page all the time | High | Tested by Temenos QA |  |
| CWBSB-1421 | More About Business page - Province or Territory of Registration per Spec should not be Mandatory i when Partnership or Sole ( Broken) | Medium | Tested by Temenos QA |  |
| CWBSB-1422 | <View features> alignment not per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1424 | Owner & Director Page: Expect to see Auth Signer fields to be displayed when Primary ownership is not 100% | Medium | Tested by Temenos QA |  |
| CWBSB-1426 | Hard Credit Pull and Soft Pull 500 Error | Critical | Tested by Temenos QA |  |
| CWBSB-1427 | Missing validation of business mailing address for province | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 26 |

# 5	Partner QA Defects Fixed with this Release – Total – 8

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1207 | SBDCO - Applicant and Authorized Signer flow- Lets get started page - Font size is inconsistent | Medium | Tested by Temenos QA |  |
| CWBSB-1209 | SBDCO - More About Your Business - Icon alignment | Medium | Tested by Temenos QA |  |
| CWBSB-1276 | SBDCO - Mobile - 'Form Error' Page - UI/UX issues | Medium | Tested by Temenos QA |  |
| CWBSB-1368 | SBDCO - Logging in from email returns with Something Went Wrong | Medium | Tested by Temenos QA |  |
| CWBSB-1379 | SBDCO - Method selection page - Devices only - Wrong text when clicking on Radio button for Interac | Medium | Tested by Temenos QA |  |
| CWBSB-1387 | SBDCO - Mobile - Product Selection and Product Review - UI/UX - font size of Quantity is not as per Figma | High | Tested by Temenos QA |  |
| CWBSB-1388 | SBDCO - Desktop - Product Review - UI/UX - font size of Quantity is not as per Figma | Low | Tested by Temenos QA |  |
| CWBSB-1418 | CWBSB-1418 | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 8 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |