CWB Small Biz Sprint Clean Up Release Notes: Build 1.5.2-RC24

Sep 22, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed – N/A	4

3.2	Known Issues Have Been Fixed	4

3.3	Known Issues	4

3.4	Additional Information	6

3.5	Included Testable Stories: Total – 1	8

3.6	Included Testable Changes: Total – N/A	8

3.7	Included Un-Testable Stories/Bugs/Change– Total N/A	9

3.8	Not Included Stories/Bugs/Change – Total – 33	9

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 20	11

5	Partner QA Defects Fixed with this Release – Total – 5	12

6	Accessibility Items	13

7	Reporting Defects	13

8	Defect Severity Levels	13

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB-UAT Form - https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-UAT Workspace -  https://preprod.cwb.avoka-transact.com/workspaces-cwb/login.htm

  - 20.5 version

- CWB-UAT Analytics - https://admin.preprod.cwb.avoka-transact.com/insights/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed – N/A

| CWBSB-1352 | Mismatch BizReg got approved, COVR report didn't check mismatch - Cannot reproduce |
| --- | --- |
| CWBSB-1448 | REGRESSION - Declined Email not CC Auth Sign (Sending both Primary & AUth Signer - Working as expected – it is ccing the Auth Signer |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## Known Issues

- Outstanding Bugs Reported by Temenos QA

| CWBSB-1241 | UX: Move text closer to buttons- Codat Login page per Kelvin's review |
| --- | --- |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text |
| CWBSB-1377 | Getting HTTPS POST Error for Auto approve application when transitioning to Deposit Form |
| CWBSB-1403 | Loading time for Flinks |
| CWBSB-1425 | CODAT not stable in Partner QA Environment |
| CWBSB-1432 | REGRESSION: Sending Incorrect Subject Line applicant & Auth and Missing Pending Review Emails for Business Entity |
| CWBSB-1439 | REGRESSION: No Complimentary email been received |
| CWBSB-1443 | REGRESSION: Application Complete email sent to Auth Signer instead of Primary applicant |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Review form and Missing CIF fields |
| CWBSB-1452 | REGRESSION: CIF and PAN not showing-up in WS after provisioning failure |
| CWBSB-1454 | REGRESSION: Not Using CIF from Okta Prefill when Creating Customer and Auth Signer |
| CWBSB-1456 | REGRESSION: Open Auth Form - see HTTP Post Error |
| CWBSB-1457 | REGRESSION: Primary Applicant with 1 Auth Signer - Not Seeing Wait Auth Signer Page |
| CWBSB-1482 | Application with Business Type = Corp and No Commercial Credit Report is executed, but Hard Credit Pull for Applicant> 600- getting error |
| CWBSB-1484 | Auth Signer getting Application saved email before starting Application |
| CWBSB-1485 | Able to Claim Application that already be Decision and all the T24 calls completed Successfully |

Impact to testing:

  - Please See Comments in JIRA for more details and impact to testing.

- Stories and Changes - Still in Development, Blocked or In Testing not available for CWB QA to Test

| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form |
| --- | --- |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company |
| CWBSB-1446 | Add new milestones in multiple service |
| CWBSB-1453 | REGRESSION: Scenario 47 Auth Signer Removed LOC when Primary resume still see LOC with Tier info |

Impact to testing:

  - Not getting Infinity Email even though created in Spotlight for Applicant, Auth Signer & Delegates

  - Getting Https Error when Transition to Deposit form

  - Missing Milestones or Milestones are in Analytics are showing up

  - Not be getting Complement Product follow-up Email in certain scenarios

  - Not seeing correct Save or Nurture emails in certain scenarios

  - Auth Signer Removed LOC when Primary resume - still see Lending Decision page with 0.00 Limit for LOC

- Other

| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text |
| --- | --- |

Impact to testing:

  - See the above issues as described – will be fix in next deployments

- Application stick on Await Auth Signer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1244

  - Edge case- During Auth Signers application flow if get Error its stopping primary application from completing application.

  - Primary applicant not able to complete application due to one Auth Signers has status <In progress>

Impact to testing:

    - If Auth Signer get oops then cannot continue Primary application

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

## Additional Information

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

  - If you select Yes to existing customer ad login to Okta create issues in Review form See  (CWBSB-1442)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

    - During Polling retries process, when Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application will not be routed to Workspace until polling reach maximum time and no report is retrieved – this is decision per details from abandoned stories (CWBSB-1025 and CWBSB-1179)

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull and Hard Pull

  - Commercial Credit Pull per requirement is not executed unless a Submit Order for Business Request has been executed.

  - Commercial Credit Pull only executed when Business Type = Corp and application has LOC

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score ( Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |
| CRISTALLA INC. | CE1891 AVE GRANT | WINNIPEG | MB | R3N1Z2 | 204 | 4881010 | 1336 | 10 | Approved |

## Included Testable Stories: Total – 1

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-85 | EMAIL: Store email against application(s) | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 1 |

## Included Testable Changes: Total – N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Included Un-Testable Stories/Bugs/Change– Total N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Not Included Stories/Bugs/Change – Total – 33

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form | Story | Blocked |  |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer | Story | In Development |  |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form | Story | Blocked |  |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email | Story | In Test |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | Story | Ready for Review |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Blocked |  |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity | Story | Blocked |  |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company | Story | Blocked |  |
| CWBSB-716 | SBDCO â€“ Mobile â€“ Pages for small business - Next button is displayed highlighted | Bug | Awaiting Information |  |
| CWBSB-1195 | SBDCO - Saved Application Email - Forward Email - the Resume button duplicates | Bug | Backlog |  |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Bug | Blocked |  |
| CWBSB-1241 | UX: Move text closer to button s- COdat Login page per Kelvin's review | Bug | Blocked |  |
| CWBSB-1253 | SBDCO - 'Previously Submitted' Page - Alignment is not as per Figma | Bug | Ready for Review |  |
| CWBSB-1314 | SBDCO - Previously Submitted - Displays extra text, should not | Bug | Backlog |  |
| CWBSB-1325 | SBDCO - Workspaces - Login returns with error | Bug | Deployed to TEST |  |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text | Bug | In Development |  |
| CWBSB-1377 | Getting HTTPS POST Error for Auto approve application when transitioning to Deposit Form | Bug | Blocked |  |
| CWBSB-1400 | UX: Incorrect Alignment for Remove in Product card | Bug | Ready for Review |  |
| CWBSB-1403 | Loading time for Flinks | Bug | Backlog |  |
| CWBSB-1425 | CODAT not stable in Partner QA Environment | Bug | Awaiting Information |  |
| CWBSB-1432 | REGRESSION: Sending Incorrect Subject Line applicant & Auth and Missing Pending Review Emails for Business Entity | Bug | In Test |  |
| CWBSB-1439 | REGRESSION: No Complimentary email been received | Bug | In Test |  |
| CWBSB-1443 | REGRESSION: Application Complete email sent to Auth Signer instead of Primary applicant | Bug | In Development |  |
| CWBSB-1446 | Add new milestones in multiple service | Change | Blocked |  |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Reveiw form and Missing CIF fields | Bug | In Development |  |
| CWBSB-1452 | REGRESSION: CIF and PAN not showing-up in WS after provisioning failure | Bug | In Development |  |
| CWBSB-1453 | REGRESSION: Scenario 47 Auth Signer Removed LOC when Primary resume still see LOC with Tier info | Change | Blocked |  |
| CWBSB-1454 | REGRESSION: Not Using CIF from Okta Prefill when Creating Customer and Auth Signer | Bug | In Development |  |
| CWBSB-1456 | REGRESSION: Open AuthForm - see HTTP Post Errorr | Bug | Backlog |  |
| CWBSB-1457 | REGRESSION: Primary Applicant with 1 Auth Signer - Not Seeing Wait Auth Signer Page | Bug | Backlog |  |
| CWBSB-1482 | Application with Business Type = Corp and No Commercial Credit Report is executed, but Hard Credit Pull for Applicant> 600- getting error | Bug | Awaiting Information |  |
| CWBSB-1484 | Auth Signer getting Application saved email before started Application | Bug | Backlog |  |
| CWBSB-1485 | Able to Claim Application that already be Decision and all the T24 calls completed Successfully | Bug | Backlog |  |
|  |  |  | TOTAL | 33 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 20

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1362 | If one of the applicant has Fraud = Error or No Score, No Hit and applied for LOC - Showing Lending Decision page with no Tier Info | High | Tested by Temenos |  |
| CWBSB-1363 | Missing emails that were sent out to Auth Signer in Review From | Medium | Tested by Temenos QA |  |
| CWBSB-1382 | UX: Spacing between Title and 1st sentence in Approval Page is too wide | Low | Tested by Temenos QA |  |
| CWBSB-1405 | UX: Show all is too close to text on Business Disclosures and Signature page | Medium | Tested by Temenos QA |  |
| CWBSB-1406 | UX: Spacing issues Account Option page | Medium | Tested by Temenos QA |  |
| CWBSB-1416 | Auth - Displaying Incorrect Text in App eConsent when Select No to LOC | High | Tested by Temenos QA |  |
| CWBSB-1423 | Funds Transfer Error page not per Figma | Low | Tested by Temenos QA |  |
| CWBSB-1429 | REGRESSION: Business Delegate page leave fields blank adn click Next - Flash Moving Shard page before showing validation message | Low | Tested by Temenos QA |  |
| CWBSB-1430 | REGRESSION: Create BIZ CIF Error Out - Expected to See BIZ CIF field in Review Form | Medium | Tested by Temenos QA |  |
| CWBSB-1431 | REGRESSION: Declined LOC Emails - Phone number incorrect colour | Medium | Tested by Temenos QA |  |
| CWBSB-1438 | REGRESSION: Create PAN Error didn’t ask to enter a PAN on Workspace (Onboarding Error) | Medium | Tested by Temenos QA |  |
| CWBSB-1440 | REGRESSION: Missing validation for Industry sub sector - More about you Business page See Tracking 9Y3FPV4 | Medium | Tested by Temenos QA |  |
| CWBSB-1441 | REGRESSION: Not getting Authorized Signers Complete Email without this email Primary will not know to continue the application | High | Tested by Temenos QA |  |
| CWBSB-1442 | REGRESSION: Scenario 28 & 42- Did Not Route Application to Manual Review Queue | High | Tested by Temenos QA |  |
| CWBSB-1444 | REGRESSION: Scenario 30 - Missing Business Search fields in Review form | Medium | Tested by Temenos QA |  |
| CWBSB-1445 | REGRESSION: Commercial Report need to show Not Available | Low | Tested by Temenos QA |  |
| CWBSB-1449 | REGRESSION: Scenario 24 Auth Signer Declined for LOC but Primary applicant able to continue with LOC | High | Tested by Temenos QA |  |
| CWBSB-1450 | REGRESSION: Scenario 44 - Corp with 2 Auth and 1 Non-Signer Current Business account & 1 LOC -Getting Null cheque Deposit | High | Tested by Temenos QA |  |
| CWBSB-1451 | REGRESSION: Scenario 45 - Create Customer & Create Business Account Error out | High | Tested by Temenos QA |  |
| CWBSB-1489 | Not Generating Deposit Form and Seeing Error Approved via Manual Review due to InfinityDCOCreateCompanySignersUsers .groovy is throwing an error. | Critical | Tested by Temenos QA |  |
|  |  |  | TOTAL | 20 |

# 5	Partner QA Defects Fixed with this Release – Total – 5

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1367 | SBDCO - Lending Decision - Displays Revolving LIne of Credit value of $0.00 | Medium | Tested by Temenos QA |  |
| CWBSB-1394 | SBDCO - Not Qualified page - Preferred method should not display asterisk | Medium | Tested by Temenos QA |  |
| CWBSB-1415 | SBDCO_Funding_Me-to-Me Funds transfer page_ Product displaying twice when only one product was selected. | Medium | Tested by Temenos QA |  |
| CWBSB-1420 | SBDCO - Funding - Me to Me Transfer - Confirmation modal not as per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1483 | SBDCO - Workspace - Commercial Credit Report - displays as blank | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 5 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |