CWB Small Biz Sprint Clean Up Release Notes: Build 1.5.2-RC28

Sep 30, 2021 v1

# Table of Contents

2	Links to Forms, Workspace, TM and Jira UAT boards	3

3	Prepared for this Release	4

3.1	Issues that Have Been Closed – 2	4

3.2	Known Issues Have Been Fixed	4

3.3	Environment Issues	4

3.4	Known Issues	5

3.5	Additional Information	6

3.6	Included Testable Stories: Total – 4	8

3.7	Included Testable Changes: Total – N/A	9

3.8	Included Un-Testable Stories/Bugs/Change– Total N/A	9

3.9	Not Included Stories/Bugs/Change – Total – 29	10

4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 11	11

5	Partner QA Defects Fixed with this Release – Total – 6	12

6	Accessibility Items	13

7	Reporting Defects	13

8	Defect Severity Levels	13

# 2	Links to Forms, Workspace, TM and Jira UAT boards

Here are the links for UAT Workspace, Journey Manager and Temenos Jira boards, please note that CWB team will not have access to the JM environment:

Dev

- Dev JM - https://dev.cwb.avoka-transact.com/manager/login.htm

- Dev Form - https://dev.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- Dev Workspace - https://dev.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- Dev Analytics - https://dev.cwb.avoka-transact.com/insights/login.htm

SIT

- SIT JM - https://test.cwb.avoka-transact.com/manager/login.htm

- SIT form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- SIT Workspace - https://test.cwb.avoka-transact.com/workspaces-cwb/secure/app/workspaces/20.05/#/

- SIT Analytics - https://test.cwb.avoka-transact.com/insights/login.htm

- Launch Form - https://test.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-SIT

- CWB-SIT JM - https://admin.staging.cwb.avoka-transact.com/manager/login.htm

- CWB-SIT Form - https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-SIT Workspace 20.05 -  https://staging.cwb.avoka-transact.com/workspaces-cwb/app/workspaces/20.05/#/

- CWB-SIT Analytics - https://staging.cwb.avoka-transact.com/insights/login.htm

- CWB SIT Launch Form: https://staging.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

CWB-UAT

- CWB-UAT JM - https://admin.preprod.cwb.avoka-transact.com/manager/login.htm

- CWB-UAT Form - https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=cwb-business-init

- CWB-UAT Workspace -  https://preprod.cwb.avoka-transact.com/workspaces-cwb/login.htm

  - 20.5 version

- CWB-UAT Analytics - https://admin.preprod.cwb.avoka-transact.com/insights/login.htm

- CWB UAT Launch Form: https://preprod.cwb.avoka-transact.com/cwbank/servlet/SmartForm.html?formCode=launchform-cwb

Motive Workspace 20.05

- Motive-SIT Workspace https://staging.cwb.avoka-transact.com/workspaces-motive/app/motive-workspaces/20.05/#/

JIRA

- Temenos Jira board CWB Small Biz DCO:

- https://servicedesk.temenos.com/tickets/secure/RapidBoard.jspa?rapidView=630&projectKey=CWBSB

# 3	Prepared for this Release

The following stories were tested on the below devices using a combination of physical devices and virtual devices using the tool Browserstack.

- Desktop

  - Apple Safari - current version – virtual device

  - Google Chrome - current version – physical device

  - Microsoft Edge - current version – physical device

  - Microsoft Internet Explorer - 11.0 – physical device

  - Mozilla Firefox - curent version – physical device

- Mobile

  - Apple Safari on Apple iOS 7 or later devices – virtual device

  - Google Chrome on Android version 4 or later devices – virtual device

## Issues that Have Been Closed – 2

| CWBSB-1515 | Primary resume application after Auth signer is done - seeing odd pages Collab Job: MLJTZH7 - Cannot reproduce – trx created during deployment which cause this unusual behaviour. |
| --- | --- |
| CWBSB-1443 | REGRESSION: Application Complete email sent to Auth Signer instead of Primary applicant - Cannot reproduce |

## Known Issues Have Been Fixed

  - Please see Section 4 Temenos Dev/QA Defects Fixed within this Sprint for list of Known Issues that have been fix in this Sprint.

## Environment Issues

- In the Partner QA environment, we experienced the following issues during tis testing cycle:

  - Codat page is unstable in Partner QA environment where Codat Login page is not showing up in the application (On-going for past 2 weeks)

  - Business Search Failure 500 Error (This started happening Sept 28)

  - Commercial Credit Report 500 Error (This was fixed Sept 27)

## Known Issues

- Outstanding Bugs Reported by Temenos QA

| CWBSB-1241 | UX: Move text closer to button s- Codat Login page per Kelvin's review |
| --- | --- |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text |
| CWBSB-1377 | Getting HTTPS POST Error for Auto approve application when transitioning to Deposit Form |
| CWBSB-1413 | T24: Update Signer - DVSYTXX getting error Trying upsert it twice Not sure why |
| CWBSB-1425 | CODAT not stable in Partner QA Environment |
| CWBSB-1432 | REGRESSION: Missing Applicant Name in Manual IDV Email and Missing Pending Review Emails for Business Entity |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Review form and Missing CIF fields |
| CWBSB-1456 | REGRESSION: Open AuthForm - see HTTP Post Errorr |
| CWBSB-1457 | REGRESSION: Primary Applicant with 1 Auth Signer - Not Seeing Wait Auth Signer Page |
| CWBSB-1484 | Auth Signer getting Application saved email before started Application |
| CWBSB-1501 | Collab Job 225Y2RP - Getting 400 Bad Request for Non-Signer |

Impact to testing:

  - Please See Comments in JIRA for more details and impact to testing.

  - Launch Auth form see HTTP and resend Passcode to resume it

  - Auth Signer Removed LOC when Primary resume - still see Lending Decision page with 0.00 Limit for LOC

  - For Non-signer might get T24 errors as address for Non-signer missing in backend

  - Not See CIF and PAN input fields in Review form when Claim it from the Onboarding queue

- Stories and Changes - Still in Development, Blocked or In Testing not available for CWB QA to Test

| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer |
| --- | --- |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company |
| CWBSB-1446 | Add new milestones in multiple service |
| CWBSB-1453 | REGRESSION: Scenario 47 Auth Signer Removed LOC when Primary resume still see LOC with Tier info |

Impact to testing:

  - Not getting Infinity Email even though created in Spotlight for Applicant, Auth Signer & Delegates

  - Getting Https Error when Transition to Deposit form

  - Missing Milestones or Milestones are in Analytics are showing up

  - Auth Signer Removed LOC when Primary resume - still see Lending Decision page with 0.00 Limit for LOC

- Application stick on Await Auth Signer Page https://servicedesk.temenos.com/tickets/browse/CWBSB-1244

  - Edge case- During Auth Signers application flow if get Error its stopping primary application from completing application.

  - Primary applicant not able to complete application due to one Auth Signers has status <In progress>

Impact to testing:

    - If Auth Signer get oops then cannot continue Primary application

- Not Seeing First Thing First Page (Due to Cookie)

  - The First Thing First page was missing and seeing Existing Customer Check page as the 1st page

  - This only happens you create multiple application at the same time one after another on the same computer due to cookie setting in the application – not a real-life scenario.

  - Dev implemented a solution that expired this cookie after 3 minutes, if user start an application and then wait 3 minutes and start another application this will no longer occur

Impact to testing:

    - None

- Browser Specific Issue in IE 11 (Existing Issue found in Motive and Personal DCO)

  - Flinks Page- More Options Menu loads behind the page (Workaround is to resize the browser. Once resized the Option menus pop to the front)

  - Phone number on Desktop is clickable (In other supported Browser Desktop Phone number is Not clickable.  Phone Number is clickable on mobile only)

  - Rendering Step Title style of H5 as unbold.  (Other bowers render H5 as bold). It is a Browser specific issue that Dev team has no control over. Step title in IE 11 will look different than other browsers.

Impact to testing:

- Testing in IE 11 Browser

- Note: November 30, 2020, the Microsoft Teams web app will no longer support IE 11.

- From August 17, 2021, the remaining Microsoft 365 apps and services will no longer support the browser.

## Additional Information

  - Change in flow as to how application routed to Onboarding Queue will work per CWBSB-1369: Modify handling of T24 provisioning error

    - if any of   T24 Provisioning  error out (Create CIF, Create BIZ CIF, Create Products, Create Contact Log or  Create PAN)

    - Route to Onboarding Queue (Claim and select Complete or Declined  in Review form - staff will manually provision  in T24)

    - Applicant receives Approved Email

    - No Deposit form will be generated

- Note:

- Review Complete email is generated when Approved via Manual Review Queue AND all T24 provisioning calls are successful (otherwise route to Onboarding Queue)

- Deposit forms are generated when- Auto-approved or approved via the Manual Review Queue

- Application Complete email are generated after Deposit form has been completed

- Okta Prefill Service

  - Please only have 1 incognito window open only (The application that you want to sign login to Okta should be the only one in incognito mode)

  - Been Implemented for CWB (Not Motive)

  - If you select Yes to existing customer ad login to Okta create issues in Review form See  (CWBSB-1442)

- Business Retries to Retrieve COVR Report

  - The duration of retries is set up under Scheduled Jobs: Systems/Scheduled Jobs

- Click on the Initial Business Search Polling or Extend Business Search Polling to configure the duration.

    - During Polling retries process, when Business search, if the Order Report is at a Requested state and the Business Search Retries never get a Completed Status, then user will see the “We are reviewing your application page”.  The application will not be routed to Workspace until polling reach maximum time and no report is retrieved – this is decision per details from abandoned stories (CWBSB-1025 and CWBSB-1179)

- Concurrent Check (Turn On & Off)

  - To turn On/Off Concurrent Check – In JM go to Forms/Organization/Canadian Western Bank/Properties
ConcurrentCheckSkip is set to true (This will skip this check)

- Commercial Credit Pull and Hard Pull

  - Commercial Credit Pull only executed when Business Type = Corp and application has LOC

- Test Data Used by Temenos QA for Commercial Credit Pull and Hard Pull

| Name | DOB | Address | Phone | SIN | Score (Soft Pull) for App with No LOC | Score (Hard Pull) Only use if LOC in app use | LOC Tier | LOC Declined or Approved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mabe Testmica | 21-Jan-1970 | 101 Greenwich Lane, Fort McMurray, AB, T9H3Z2 | Any | Unique from SIN Generator | 658 | 658 | 2 | Approved |
| Samantha Bling | 11-Nov-1975 | 226 Polar Ave NE, High River, AB, T1V 1J5 | Any | Unique from SIN Generator | 745 | 745 | 3 | Approved |
| Philip East | 04-Jul-1972 | 9507 Sherridon… | Any | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Bert Sampleson | 04-Jul-1978 | 15 Sherpman Dr, Fort Saskatchewan, AB, T8L1W4 MANUAL ENTRY | 416 444 3356 | Unique from SIN Generator | 744 | 744 | 3 | Approved |
| Edward McDonald | 31-Dec-60 | 1975 Hosmer Ave Vancouver BC V6J 2R8 MANUAL ENTRY | 416 444 3358 | Unique from SIN Generator | 725 | 725 | 3 | Approved |
| Sandra King | 05-Nov-71 | 4280, Atlee Ave, Burnaby, BC V5G3L6 | Any | Unique from SIN Generator | 717 | 717 | 3 | Approved |
| Jerry Djurisic | 08-Aug-76 | 956 Erin Woods Dr.SE Calgary, AB T2B3C4 | 647-666-0880 | Unique from SIN Generator | 554 | 554 | N/A | Declined |

| Company Name | Address | City | Province | Postal Code | Area Code | Phone | Credit Info Score (Corp & LOC) | Business Failure Risk Score | Expected Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POTASH CORP OF SASKATCHEWAN | CF122 AV S BUREAU500 1ST | SASKATOON | SK | S7K 7G3 | 847 | 8494410 | 20 | 1460 | Approved |
| NORTHLAND POWER INC | CE30 AVE W SUITE 1500 ST CLAIR | TORONTO | ON | M4V 3A2 | 416 | 9626262 | 10 | 1418 | Approved |
| BUTLER BROTHERS CONSTRUCTION INC | CE40137 RD UNIT 19 GOVERNMENT | SQUAMISH | BC | V8B 0N7 | 604 | 3903002 | 0 | 70 | Declined |
| CRISTALLA INC. | CE1891 AVE GRANT | WINNIPEG | MB | R3N1Z2 | 204 | 4881010 | 1336 | 10 | Approved |

## Included Testable Stories: Total – 4

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
| CWBSB-82 | ANALYTICS: Configure Insights Milestones for SmallBiz form | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Note - Relabelled to use Out of the Box Avoka Naming Convention - Abandoned action can't add to milestone. As milestones needs to be added to a transaction, so abandon action is not tied to a transaction as it is submitted and the transaction is done, so therefore cannot be added a milestone. This is working per Personal & Motive- there are no Abandon Milestones |  |
| CWBSB-161 | ANALYTICS: Configure Insights Milestones for SmallBiz Authorized Cosigner form | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Note |  |
| CWBSB-434 | EMAIL: Complementary Products Follow-up (internal) Email | - Relabelled to use Out of the Box Avoka Naming Convention |  |
| CWBSB-456 | FORM: Text/verbiage updates for Small Business Funding 'Dynamic Finish' page | - Tested by Temenos QA – Please See Comments in JIRA for more details & Known Issues or Notes |  |
|  |  | TOTAL | 4 |

## Included Testable Changes: Total – N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

| Jira # | Description | Outstanding/Known Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Included Un-Testable Stories/Bugs/Change– Total N/A

High level Notes/Comments are documented in this table, however, please see the Jira number Comments for more details.

These include Non-Functional Requirements and other items that can be validated via other testing such as email generation testing, end -to-end testing, etc.

| Jira # | Description | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- |
|  |  | TOTAL | N/A |

## Not Included Stories/Bugs/Change – Total – 29

| Jira # | Description | Type | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-157 | EMAIL: Build 'Nurture' Email Notification for Applicant and Authorized Signer | Story | In Development |  |
| CWBSB-565 | SBDCO - Authorized Signer & Applicant - Contact Info Page - Issue with Mobile Number field. | Bug | Blocked |  |
| CWBSB-579 | SERVICE: Create 'Virtual Company' on Infinity | Story | Blocked |  |
| CWBSB-582 | SERVICE: Create 'Delegate Users' in Infinity and associate with Company | Story | Blocked |  |
| CWBSB-716 | SBDCO Mobile Pages for small business - Next button is displayed highlighted | Bug | Approved |  |
| CWBSB-860 | SBDCO-More Options- Help URL is showing page not found error | Bug | Waiting for Information |  |
| CWBSB-1195 | SBDCO - Saved Application Email - Forward Email - the Resume button duplicates | Bug | Approved |  |
| CWBSB-1241 | UX: Move text closer to button s- Codat Login page per Kelvin's review | Bug | Blocked |  |
| CWBSB-1350 | PDF Receipt: Reduce Spacing/Blank Pages, Show Missing Images and Remove References to Co-app & Motive Text | Bug | In Development |  |
| CWBSB-1377 | Getting HTTPS POST Error for Auto approve application when transitioning to Deposit Form | Bug | Blocked |  |
| CWBSB-1392 | SBDCO - Tablet - Portrait mode - Save page - Footer too high | Bug | Approved |  |
| CWBSB-1395 | SBDCO - Tablet - Landscape - Submission Complete - cannot view all verbiage due to Footer | Bug | Approved |  |
| CWBSB-1413 | T24: Update Signer - DVSYTXX getting error Trying upsert it twice Not sure why | Bug | Blocked |  |
| CWBSB-1425 | CODAT not stable in Partner QA Environment | Bug | Awaiting Information |  |
| CWBSB-1432 | REGRESSION: Missing Applicant Name in Manual IDV Email and Missing Pending Review Emails for Business Entity | Bug | In Development |  |
| CWBSB-1446 | Add new milestones in multiple service | Change | In Development |  |
| CWBSB-1447 | REGRESSION: Scenario 31 - Getting Error in Review form and Missing CIF fields | Bug | In Development |  |
| CWBSB-1453 | REGRESSION: Scenario 47 Auth Signer Removed LOC when Primary resume still see LOC with Tier info | Change | Blocked |  |
| CWBSB-1456 | REGRESSION: Open AuthForm - see HTTP Post Error | Bug | Approved |  |
| CWBSB-1457 | REGRESSION: Primary Applicant with 1 Auth Signer - Not Seeing Wait Auth Signer Page | Bug | Approved |  |
| CWBSB-1458 | SBDCO - 'LOC Removed' Email - Email launched form hyperlink does not display the info for subject # 187703 | Bug | In Development |  |
| CWBSB-1484 | Auth Signer getting Application saved email before started Application | Bug | In Development |  |
| CWBSB-1486 | SBDCO - Desktop and Mobile - Funding - default setting for dropdown - Question | Bug | In Development |  |
| CWBSB-1488 | SBDCO - Complementary Products Email - hyperlink for business-onboarding - email missing subject #188141 | Bug | Ready for Review |  |
| CWBSB-1492 | SBDCO - Complementary Products Email - text alignment for only electronic funds transfer #188419 | Bug | Ready for Review |  |
| CWBSB-1498 | SBDCO - Mobile - Lending Decision - spacing from More Options to static text | Bug | Approved |  |
| CWBSB-1499 | SBDCO - WS - Decision - window does not clear for onboarding error | Bug | Approved |  |
| CWBSB-1501 | Collab Job 225Y2RP - Getting 400 Bad Request for Non-Signer | Bug | Blocked |  |
| CWBSB-1515 | Primary resume application after Auth signer is done - seeing odd pages Collab Job: MLJTZH7 | Bug | Backlog |  |
|  |  |  | TOTAL | 29 |

# 4	Temenos Dev/QA Defects Fixed within this Sprint – Total – 11

The following defects have been included in this release as reported by Temenos Dev/QA, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1400 | UX: Incorrect Alignment for Remove in Product card | Medium | Tested by Temenos |  |
| CWBSB-1439 | REGRESSION: No Complimentary email been received | Medium | Tested by Temenos QA |  |
| CWBSB-1452 | REGRESSION: CIF and PAN not showing-up in WS after provisioning failure | Medium | Tested by Temenos QA |  |
| CWBSB-1454 | REGRESSION: Not Using CIF from Okta Prefill when Creating Customer and Auth Signer | High | Tested by Temenos QA |  |
| CWBSB-1482 | Application with Business Type = Corp and No Commercial Credit Report is executed, but Hard Credit Pull for Applicant> 600- getting error | High | Tested by Temenos QA |  |
| CWBSB-1485 | Able to Claim Application that already be Decision and all the T24 calls completed Successfully | Medium | Tested by Temenos QA |  |
| CWBSB-1490 | Okta not pefilling after successful sign in | High | Tested by Temenos QA |  |
| CWBSB-1491 | Create Primary Applicant getting an Error: MuleSoft Upsert Customer.executePostRequest()- Call was not successful, endpoint | High | Tested by Temenos QA |  |
| CWBSB-1502 | Commercial Credit - Getting 500 Error -Missing Business Failure Risk Score (BFRS) in the Scores Array of Objects. | High | Tested by Temenos QA |  |
| CWBSB-1508 | Create Business Account Error for Application with LOC Collab Job 63CMGJY & 7TJ8DW9 | High | Tested by Temenos QA |  |
| CWBSB-1512 | Not Completing the form after Claim & Approved Form and all the T24 calls are executed successfully via Manual Review Queue | High | Tested by Temenos QA |  |
|  |  |  | TOTAL | 11 |

# 5	Partner QA Defects Fixed with this Release – Total – 6

The following defects have been included in this release as reported by CWB QA during UAT and all assigned back to CWB, please see the Jira number Comments for more details.

| Bug # | Description | Priority | Outstanding Issues, Comments, Notes | Number |
| --- | --- | --- | --- | --- |
| CWBSB-1201 | SBDCO - Applicant and Authorized Signer- Name and Address page - Font size inconsistency | Medium | Tested by Temenos QA |  |
| CWBSB-1253 | SBDCO - 'Previously Submitted' Page - Alignment is not as per Figma | Medium | Tested by Temenos QA |  |
| CWBSB-1325 | SBDCO - Workspaces - Login returns with error | Medium | Tested by Temenos QA |  |
| CWBSB-1487 | SBDCO - Complementary Products Email - link for business onboarding should be teal # 188138 | Medium | Tested by Temenos QA |  |
| CWBSB-1500 | SBDCO - Business Disclosures- HTTP Error displayed on Next button | Medium | Tested by Temenos QA |  |
| CWBSB-1505 | SBDCO - Email - Pending Review - Applicant - text is 'out of order' as per FS | Medium | Tested by Temenos QA |  |
|  |  |  | TOTAL | 6 |

# 6	Accessibility Items

- No Accessibility items included with this release.

# 7	Reporting Defects

When reporting Defects in UAT, please follow instructions below:

- Select Issue Type: UAT Issue

- Summary: Prefix with page issue is on and include short description

- Description: Include steps to reproduce, Actual and Expected results

- Priority: (see our guidance on selecting a priority in section 7 below)

- Environment: Device/Browser/OS information (and if it is across all, provide list)

- Linked Issue: Select story issue is linked.

# 8	Defect Severity Levels

| Level | Description |
| --- | --- |
| Severity 1 or Critical | Critical/Showstopper/Blocker: This affects, or materially fails to comply with the acceptance criteria for, critical functionality or critical data. This does not have a workaround. |
| Severity 2 or High | High: The defect affects, or materially fails to comply with the acceptance criteria for, major functionality or major data. It has a workaround but is not obvious and is difficult. |
| Severity 3 or Medium | Medium: The defect affects minor functionality or non-critical data. It has an easy workaround. |
| Severity 4 or Low | Low: The defect does not affect functionality or data. It does not need a workaround; no impacts to productivity. |