# Meeting Minutes

# Digital Program – SB DCO ServiceNow Meeting Minutes – May 3, 2021

| ## Date | ## May 3, 2021 | ## Location | ## Virtual Meeting |
| --- | --- | --- | --- |
| ## Time | ## 2pm – 3pm | ## Chair | ## Chad Willsey |

| ## Attendees: | Francis Ho; David Nguyen; Morgan Routledge |
| --- | --- |
| ## Absent: | Dilshad Bhatti; Tab Ajit |

## Meeting Notes

Purpose:

Workshop to determine the requirements to create a Fulfiller Screen in ServiceNow for the SB DCO.   This is to provide something like what was provided for Motive.

Agenda:

- What information is required to create a Fulfiller Screen like Motive DCO?

- For Buddy DCO Issue Screen, need to modify the Line of Business.

  - Need to ensure Motive and Personal Workflows are not impacted.

- Define SB DCO ticket workflow.

A summary of the conclusion of the conversation is below:

- An application was developed with Motive first went live with the DCO to handle and create technical support issues and to reduce the workload of the service desk.  The same application is also used for the personal DCO.

- This motive application will need to be expanded to also include the SB DCO and there are some modifications that will be required.

  - There will be 4 defined users that will be using this application.

    - A new assignment group might be required.

  - Will need to include Small Business DCO and Small Business DCO In-Branch to the drop-down field.

  - Same escalation functionality is to be used for the SB DCO

  - No names are to be added to the watchlist when tickets are escalated.

- In the Buddy DCO Request Screen the following options are required to be added to the existing Line of Business field

  - Small Business DCO and Small Business DCO In-Branch.

    - Example:

      - DCO – CWB Personal Online (PDCO Online)

      - DCO – CWB Personal In-Branch (PDCO In-Branch)

      - DCO – CWB Small Business Online (SBDCO Online)

      - DCO – CWB Small Business In-Branch (SBDCO In- Branch)

      - DCO – Motive Financial

- No new reports are required, can utilize the existing “DCO Status report”, “Digital Incidents created w/out Motive tickets”, and “Digital Incidents Closed within the past 7 days” for opened and closed tickets.  It would be beneficial to include the line of business to the existing report (if possible).

Action Items:

| # | Assigned to | Description | Due Date |
| --- | --- | --- | --- |
| 1 | Chad Willsey | Provide a BRD for the Service Management Department covering the details discussed in the meeting. | May 18, 2021 |