# Phase 1 - Cash Flow Management & Simulation Experience (April 2021)

## Vision

Our vision is to help our clients with their cash flow so they can run their business more efficiently and feel empowered to make decisions, have more time, and focus on the growth of their business. We want to use data and XAI to drive smart insights and create an intuitive user experience for our clients.

## Goals

- Clients must be able to view this feature in both Digital Banking and SME platform

  - Digital Banking (DBX) out of the box XAI functionality

  - IPOC (SME Platform): Out of the box XAI functionality plus simulation

- XAI model must generate insights for our clients and predict their cash flow for 1, 3, 6 months (key differentiating factor).

- Create an intuitive UI for clients (key differentiating factor).

- Use core CWB banking data, Moody’s and client’s accounting data to generate a complete view of their cash flow (key differentiating factor)

- Simulation and modelling (IPOC – SME Platform)

- Bring 2 early SME adopters to start training the model.

- Create an onboarding experience so clients understand the feature and its value.

- Measure feature usage.

- XAI model must continually learn and become more accurate over time.

## Target Users

- Small Business Clients (SME’s)

## In Scope

- Use 3 key data sources: CWB core banking, Moody’s and SME accounting data; accounting data is considered as key differentiating factor for CWB.

- Integration with CODAT; clients must be able to authorize access from Digital Banking.

- Leverage out of the box Temenos XAI model including analysis and insights of cash flow and accounting data.

- Use API method in order to have most flexibility in application and experience.

- CWB branding for graphs, charts and other UI components.

- Insights generated must be in friendly, understandable and clear language.

- Define consent model.

- Ensure security of data access and exchange of information.

- Ensure change management plan is in place.

- Cash Flow Simulation (IPOC – SME Platform).

## Out of scope for Phase 1

- Purchase of data sources

- Advanced analysis of cash flow and accounting (none out of the box XAI insights)

- Integration with other banks

|  | Digital Banking (DBX) | IPOC (SME Platform) |
| --- | --- | --- |
| XAI Cash Flow Model | x | x |
| Display and Prediction (Key insights) | x | x |
| CWB Core Banking Data | x | x |
| Moody’s | x | x |
| CODAT Integration | x | x |
| Accounting Data | x | x |
| SSO Integration | x | x |
| Cash Flow Simulation |  | x |
| Temenos Data Team | x | x |
| Temenos Development Team | x |  |
| Temenos Innovation Team |  | x |