Project Management Communications

Meetings and Deliverables

Project Management Office

Version 1.0

October 7, 2019

Contents

1.0	Project Management Meeting Descriptions	3

Steering Committee Meeting (If Required)	3

Risk Review Meeting	3

Executive Sponsor Updates Meeting	3

Project Owner Status Meeting	3

Team Status Meeting	3

PMO Oversight Meeting	3

2.0	Project Management Communication Deliverables	4

# Project Management Meeting Descriptions

The following are descriptions of the standard project management meetings outlined in the Project Charter. The need and frequency of some of these meetings may vary based on the timeline and complexity of the project.

## Steering Committee Meeting (If Required)

- Meeting focus, objectives, frequency and attendees will be described and approved in the Steering Committee Terms of Reference document.

## Risk Review Meeting

- Project team and Owner review and update all project risks in a central log on the Project Management System.

- Participants add any new risks identified, categorize them by type, conduct an impact assessment, and agree to ownership and mitigation plans.

## Executive Sponsor Updates Meeting

- Project Owner and Executive Sponsor meet bi-weekly (or as agreed) to discuss status, escalated risks and issues and resources.

- Review and approve or decline Project Change Requests above the Project Owner’s authority level.

- Agree to content for Steering Committee meetings.

- Prepare communication updates on the project to the Executive Committee and or Board of Directors.

- Review financial forecast to actuals in preparation for status reporting to the Steering Committee.

## Project Owner Status Meeting

- Project Manager and Owner will review status, plans, schedules and forecasts.

- Identify and discuss issues or risks to be escalated to Executive Sponsor and/or Steering Committee.

- Review financial forecast to actual costs.

## Team Status Meeting

- Weekly meeting with the project team to review status, plans, schedules, forecasts and discuss issues.

- Can include vendor leads to provide input and ensure alignment of plans.

- Identify and review project risks and dependencies.

- Identify risks and issues to escalate to Project Owner and/or Steering Committee.

- Formulate recommendations to solve issues and risks, to share with Steering Committee.

## PMO Oversight Meeting

- Weekly meeting between Project Manager and PMO to ensure the project is adhering to the project objectives, goals, quality plan, and best practices.

# Project Management Communication Deliverables

Project management communications will be formalized through the distribution of the following key deliverables (this is not an exhaustive list):

| Deliverable | Owner | Audience | Frequency |
| --- | --- | --- | --- |
| Meeting Agendas and Supporting Documentation | Project Manager (or delegate) | To be determined based on the required audience for each meeting | For Steering Committee, meetings with Sr. Leadership, regularly planned meetings and/or large group meetings (5+ attendees): Agenda and materials are make available to all attendees, at least, 2 business days prior to the meeting (as per CWB's meeting protocol). For planned small group meetings (3 - 4 attendees): Agenda and materials are make available to all attendees, at least, 1 business day prior to the meeting. Emergency meetings/adhoc meetings/one-on-one meetings: Rules above should be observed and followed as possible, but these meetings don't count for this SLO. A brief agenda is always required so attendees understand the purpose of the meeting. |
| Meeting Minutes | Project Manager (or delegate) | Everyone invited for the meeting | For all recurring project meetings (e.g., Steering Committee, Weekly Status Meetings) and for any project meetings where key project decisions are made. Minutes should be distributed within 2 business days of these meetings. |
| Steering Committee Materials | Project Manager | Steering Committee Members | Steering Committee Materials |
| Project Kick-off Materials | Project Manager | Project Owner, Project Team, Vendor resources (when applicable) and Executive Sponsor | Project Kick-off Materials |
| Other reports/ dashboards/ memos | Project Manager | To be determined based on the information to be communicated in these deliverables | Other reports/ dashboards/ memos |