Digital Transformation Program

# Program Roles and Responsibilities

Jogi Nijjar
Project Management Office

January 7, 2020

Contents

Program Roles and Responsibilities	1

Program Roles and Responsibilities	3

Executive Program Steering Committee	3

Sponsor Oversight Group	3

Program Owners	4

Program Advisory Group	4

Program Manager	5

Delivery Leads	6

Project Management Office (PMO)	7

# Program Roles and Responsibilities

The key roles and responsibilities of the program are detailed in this section. The overall program governance will be defined and documented in the Program Management Plan.

## Executive Program Steering Committee

The Digital Transformation Program Steering Committee will be responsible for strategic decision making, guidance and general oversight of the program. It will provide a forum for the resolution of issues and review progress of the program. This Committee will also ensure that all projects under the program are aligned with the strategic direction of the organization.

Responsibilities include:

- Make key program decisions and provide program guidance and oversight.

- Ensure organizational support for the program at the Executive level.

- Set strategic direction for the program and monitor progress.

- Monitor and mitigate program risk, including resolution of issues escalated.

- Review and assess change request recommendations on scope, schedule, and budget.

- Monitor actual expenditures against the approved budget.

- Establish and review authority levels.

- Use influence and authority to assist the program in achieving its outcomes.

Please refer to the Digital Transformation Program Steering Committee Terms of Reference for more information.

## Sponsor Oversight Group

The Sponsor Oversight Group is comprised of members of the Client Solutions and Information Services Executive teams, who will act as liaison with other members of the Executive team, taking responsibility to champion, guide and monitor the program implementation and stabilization periods until sustainment is achieved, ensuring that the program delivers on the enterprise requirements and defined success criteria.

Responsibilities include:

- Obtains and/or provides budget approval for the funding of this program.

- Provides the authorization to proceed based on the contents of the Program Charter.

- Demonstrates sponsorship by active and visible participation.

- Has ultimate authority and responsibility for the Program.

- Provides executive oversight and communication of the Program.

- Interacts directly with the Program Owners.

- Reviews and approves change requests that exceed the Program Owners’ Authority Limit.

- For budget change recommendations beyond the Executive Sponsor limits, responsible for coordinating recommendations with the CWB Project Steering Committee and CFO for Board approval.

- Manages the strategic alignment of interests and conflicting priorities.

- Provides direction on emerging/significant issues and risks to the Program.

- Works to remove organizational roadblocks as identified by the Program Owner.

- Monitors progress against plan, quality measures, and budget.

## Program Owners

The Program Owners are the lead people accountable to the Sponsor Oversight Group and the Executive Steering Committee for the success of the Program. The Program Owners have the overall accountability for Program delivery, including scope, budget, schedule, resources and stakeholder management. The Program Owners will report directly to the Executive Sponsors and will be the Chair of the Program Advisory Group.

Responsibilities include:

- Overall responsibility for the program budget, ensuring adequate and accurate reporting and reconciliation.

- Program deliverables, including providing input, review, and making recommendations on key program decisions and documents including, but not limited to the following:

  - Vendor selection process

  - Program Scope

  - Program Charter

  - Program Governance Frameworks

  - Program Management Plan, including scope, cost, risk and change control

  - Communication Plan

  - Stakeholder Management Plan

  - Program approach and plans

  - Program Schedule

- Demonstrate sponsorship through active and visible participation.

- Is accountable to the Sponsor Oversight Group to share concerns, discuss risks, and ensure constraints are dealt with in a proactive manner.

- Ensures that communication is done to engage employees and to reinforce the program’s benefits.

- Monitoring, reviewing, and providing input on program status, issues, risks, and change requests raised by the Program Manager.

- Participating and providing content for the Digital Transformation Program’s Executive Steering Committee meetings, including providing or obtaining the necessary decisions within defined authority limits.

- Chair the Digital Transformation Program’s Executive Steering Committee meetings.

- Acknowledging the business objectives and is the escalation point for potential roadblocks, ensuring constraints are dealt with in a proactive manner.

- Proactively identify and resolve key issues and communicate decisions and reasons in a timely fashion.

- Guides the Program Manager in establishing overall direction and priorities.

- Acknowledges team efforts and results.

- Provides oversight of all Vendor relationships.

- Recruits, coaches, council employees for success, conduct performance reviews.

## Program Advisory Group

The Program Advisory Group will consist of VP and AVP level members from the business and operations, who will be invited to provide input to the program. They will provide support as required on Program decision requests, strategy, and/or provide key information and materials in support of finalizing Program deliverables and/or post sustainment ownership structures. The Program Advisory Group will be chaired by the Program Owners.

Responsibilities include:

- Provides support in helping advise on program decision, strategy , and provide key information in support of program deliverables

## Program Manager

The Program Manager will be the primary liaison to the Program team and will directly manage the Project Managers. This role has operational responsibility over all program team members and engaged Stakeholders and leads the delivery of the Program ensuring objectives and benefits are accomplished within approved budget, timeline, and scope. This role integrates efforts, continuously assesses and refines approaches and plans. For the program engagement, the Program Manager will report to the Program Owners and works with oversight from the PMO related to best practices and support processes as measured through the PMO Stage Gate Control process.

Responsibilities include:

- Provides overall guidance to the program team through development and administration of the Program Management Plan.

- Cost management of the program budget, including identifying, forecasting, measuring, and reporting on all program costs and time efforts.

- Responsible for maintaining the established processes and procedures, ensuring processes provide for early identification of delays, emerging issues, and budget slippage.

- Responsible for tracking completion of key deliverables and program delivery and transition activities in the Stage Gate Checklist.

- Works directly with the Vendor(s) to ensure alignment of plans, schedules, deliverables, and milestones.

- Responsible for the development and maintenance of the Program Schedule, including identifying, directing, managing, and reporting program schedule activities.

- Ensuring the timely and successful completion of the program.

- Leads the co-ordination, alignment, and integration of approach and work plans. Provides input, reviews, and approves all program level plans with identified Stakeholders and program team members.

- Responsible for the management of internal and external resources, developing different capacity models to support demand, ensuring optimal use of resources to achieve targets.

- Identifies and measures program scope, including benefit enablement and delegation of responsibilities within the scope (as required).

- Facilitates identification and management of all program risks and issues.

- Provides regular communication and weekly program status updates to program team, Program Owners/Executive Sponsor, and key Stakeholders, including ensuring the applicable Program Management logs are updated in a timely manner.

- Attracts, develops and manages a highly specialized team of program professionals.

- Provides direction and coaching to the program team on best practices and identifies potential process improvement opportunities.

- Interfaces with the Program Owners, Sponsor Oversight Group, and Executive Steering Committee (as required).

- Manages business communication, Stakeholder and Vendor engagements.

Project Manager(s)

The Project Manager(s) will be the primary liaison to the individual project teams. This role has operational responsibility over assigned project team members and engaged Stakeholders and leads the delivery of the assigned projects ensuring objectives and benefits are accomplished within approved budget, timeline, and scope. This role integrates efforts, continuously assesses and refines approaches and plans. For the project engagement, the Project Manager will report to the Program Manager and works with oversight from the PMO related to best practices and support processes as measured through the PMO Stage Gate Control process.

Responsibilities include:

- Provides overall guidance to the assigned project teams through development and administration of a Project Management Plan.

- Responsible for identifying, forecasting, measuring and reporting on project resources to the Program Manager.

- Responsible for maintaining the established processes and procedures, ensuring processes provide for early identification of delays, emerging issues, and resource constraints.

- Responsible for tracking completion of key deliverables and project delivery and transition activities in the Stage Gate Checklist.

- Works directly with the Vendor(s) to ensure alignment of plans, schedules, deliverables, and milestones.

- Responsible for the development and maintenance of the assigned project schedule, including identifying, directing, managing, and reporting project schedule activities.

- Ensuring the timely and successful completion of the assigned projects.

- Leads the co-ordination, alignment, and integration of approach and work plans for assigned projects. Provides input, reviews, and approves all project level plans with identified Stakeholders and project team members.

- Responsible for the management of internal and external resources, developing different capacity models to support demand, ensuring optimal use of resources to achieve targets.

- Identifies and measures project scope, including benefit enablement and delegation of responsibilities within the scope (as required).

- Facilitates identification and management of all project risks and issues.

- Provides regular communication and weekly project status updates to project team, Program Manager, Program Owners and key Stakeholders, including ensuring the applicable Project Management logs are updated in a timely manner.

- Attracts, develops and manages a highly specialized team of project professionals.

- Provides direction and coaching to the project team on best practices and identifies potential process improvement opportunities.

- Interfaces with the Program Manager, Program Owners, Sponsor Oversight Group, and Executive Steering Committee (as required).

- Manages business communication, Stakeholder and Vendor engagements.

## Delivery Leads

Delivery Leads are Subject Matter Experts in several areas within CWB Financial Group. The Delivery leads provide recommendations, technical oversight and are accountable for technical deliverables throughout the Program. The individuals playing this role and their responsibilities may change from project to project within the Digital Transformation Program, therefore they will be further defined at the project level.

## Project Management Office (PMO)

The PMO provides the overall guidance, support and structure for the program as outlined in the CWB’s Integrated Project Delivery Framework. The PMO provides governance for the program (specifically sub-projects) and through the Stage Gate Control Process with a series of questions, or checks, to manage the entry into and the exit from the main Project Stages.

The intent of these checks is to:

- Ensure improvement projects are adhering to the project objectives, goals, quality plan, and best practices.

- Ensure the right implementation approach is being taken upfront for execution of the plan to avoid impacts to cost, quality, time, and scope.

- Confirm clear traceability of original scope is being managed and built out throughout the implementation, allowing a clear view of what we started with matches what we built, before being deployed.

- Validate that problems, concerns, or issues raised in prior stages of the improvement project are addressed for the next stage and to ensure that the next stage is positioned for completion of its objectives.

The PMO further delivers support for the procurement and management of resourcing for the Program. In the case where a resource is confirmed to be moving off of the Program, the PMO will inform the Program Owner within two weeks and discuss the transition plan options to lessen the risk of project impacts. In the case of a resignation, immediate notice will be provided by the PMO to the Program Owner with recommended transition plan options to consider.