Digital Transformation - Program Deliverable Approval Management Process

Program Management Plan

Contents

1.0	Deliverables and Work Products	3

2.0	Review and Approval Process	4

# Deliverables

The Project Management Institute defines deliverables as any unique and verifiable product, result, or capability to perform a service that is produced to complete a process, phase, project or Program. Deliverables may be tangible or intangible.

Deliverables are identified within the Program schedule and require approval. Work products are inputs to deliverables and although they will use a review assessment process, they do not require formal approval.

| Item | Formats | Characteristics | Considerations |
| --- | --- | --- | --- |
| DELIVERABLES | Word Document Excel Document PowerPoint Document Visio Document PDF Document BI Information Product Database Data Content Metadata Content Solution “Code” Knowledge | Any unique and verifiable product, result, or capability to perform a service that is produced to complete a process, phase, project or Program. Tangible product that requires formal development, assessment and approval; or intangible product that is represented by a tangible artifact that describes development, assessment and approval. Time-variant specific to one or more tasks. Has at a minimum an author, owner and approver. May involve leadership coordination, other contributors, and reviewers. | May exist in one format or a composite of formats. |
| WORK PRODUCTS | May exist in any format that aligns best with the associated work tasks | Any tangible product that aligns with one or more work packages; is input into a Program deliverable. A subtle level of formality such that the product is tracked and maintained. May use a review assessment process but does not require formal approval. | When identified in the Program schedule must be tracked and the artifact maintained similar to that of deliverables. |

# Review and Approval Process

All deliverables for a Program will be tracked and managed through the development and approval process.  Reference the PMO Program Deliverables Signing Matrix for a list of PMO Deliverables with the applicable approval method as well as the order of approval for all required approvers.

Program deliverables are considered in “Draft” form until the first formal review. Reviews can be conducted as peer, stakeholder and or technical reviews depending upon the nature of the deliverable itself. After such time a deliverable has been reviewed it is considered in “Revision” status.

Each Program will establish a deliverable review schedule that outlines who and when deliverables are reviewed.  Revisions of deliverables will require re-review.

The following steps outline the process for approval of deliverables for all PMO Projects and Programs:

- Each deliverable contains an approval page or a separate document approval representing the deliverable.

- Where applicable, the deliverable is issued (via SharePoint link) to all signatory personnel 5 working days in advance of a formal final review.

- A formal final review of the deliverable is conducted with all signatory personnel.

- Each approver is given 5 business days after the review session to provide any final changes or provide approval via an email.

- After 5 days, regardless of the number of email approvals and if there are no further changes requested, the deliverable is approved.

- An email will be issued by the Program manager or delegate to all approving stakeholders notifying them the deliverable is now approved.  This email is attached to the deliverable document and converted to PDF

- Deliverable is approved. After approved, the deliverable is considered in “Final” status.