Digital Transformation - Program Quality Plan

Program Management Plan

# Introduction

## Purpose

The objective of this document is to provide the Program with a systematic Program quality plan, comprised of the identification of standards and best practices, methods and metrics, and active reporting to manage the quality of Program deliverables and processes.

## Scope

The scope of this plan document is to align with, and build upon, the approach to Program quality defined within the Program Management Plan.

The scope of work required to achieve the objectives is to:

- Identify the Program Quality Plan strategies and methods.

- Define, develop, and implement the delivery of Program Quality Reporting.

Specific quality plans to address quality on solutions and services delivered throughout the Program will be developed and reviewed with the appropriate stakeholders to ensure that all products and services met the expected quality level before being operationalized.

# Quality Plan Roles & Responsibilities

All members of the Program team will play a role in quality management. It is imperative that the team ensures that work is completed at an adequate level of quality from individual tasks to the final Program deliverable.  There are key roles and responsibilities associated with this plan and the following section outlines the roles.

## Individual Roles

### Executive Sponsors

The responsibility of the Executive Sponsors is to:

- Review and approve Program Quality Plan metrics and targets.

### Program Owners

The responsibility of the Program Owners is to:

- Recommend Program Quality Plan metrics and targets.

- Review and approve Program Quality Plan metrics and targets.

- Make decisions/trade-offs with respect to quality against the Program constraints of scope, time, cost, and risk.

- Review and approve changes to Program Quality Plan targets.

- Facilitate Executive Sponsors, and/or Program Executive Steering Committee reviews of the Program Quality Plan.

### Program Manager

The responsibility of the Program Manager is to:

- Recommend Program Quality Plan metrics and targets.

- Review and approve Program Quality Plan metrics and targets.

- Accept full responsibility for facilitating or executing the Program Quality Plan.

- Ensure the Program Quality Plan is being practiced and managed within the Program and specifically by the responsible team members identified.

- Balance competing constraints of scope, time, cost, risk, and quality to manage Program delivery and objectives.  Where quality may be impacted to achieve cost or schedule baselines, the Program Manager will report these quality impacts through Program issues, risks, or decision requests to the Program Owner.

- Create the Program Quality Plan and all associated baseline templates.

- Coordinate and schedule the required Program Quality Plan reviews with the Program Owners.

- Ensure there is appropriate support and expectations set for the Program Team Members to maintain focus on the quality targets for the duration of the Program.

- Continually seek out process improvement opportunities throughout the Program.

### Program Team Members

The responsibility of all Program Team Members is to:

- Monitor the quality of work they produce.

- Report any factors, issues, or events to Program Manager which could adversely affect quality.

- Continually seek out process improvement opportunities throughout the Program and report those opportunities to the Program Manager.

# Quality Assurance

Quality assurance for the Program will ensure that all processes used in the completion of the Program meet acceptable quality standards.  These process standards are in place to maximize Program efficiency and minimize waste. For each process used throughout the Program, the Program Manager will track and measure quality against the approved standards with the assistance of the Program team members and ensure all quality standards are met.

| Quality Assurance Metrics |  |  |
| --- | --- | --- |
| Action | Metric | Reporting |
| Key Program artifacts approved and signed off | 100% | Prior to Program transitioning to Production |
| Benefits have been identified and captured | 100% prior to Program Stream phase launch | Benefits Realization Tracking in PPM |
| Stage Gate Review | Scoring of 100% at each Stage Gate or an action plan to address incomplete or partial items that are tracked to completion | Stage Gate Checklist |
| Use of Program Management Templates | 100% adherence to the PMO template standards or approval of Program Owners and AVP, Program Management of exceptions | Artifact reviewed prior to Stage Gate |
| Deliverables stored in Program folder | 100% | Stage Gate Checklist |
| Program Change Management Process followed | 100% for all changes to scope, budget, schedule | Stage Gate Checklist |
| Testing process followed | Test process followed as identified in the Test Plan. | Test Plan has been approved. |

# Quality Control

Quality control for the Program will utilize tools and methodologies for ensuring that all Program deliverables comply with approved quality standards. The Program Manager will ensure all quality standards and quality control activities are met throughout the Program.

| Quality Control Metrics |  |  |  |
| --- | --- | --- | --- |
| Deliverable | Activity | Metric | Calculation/Report |
| Program Budget | Program budget costs and actuals recorded on time. | 100% | Reported through the Program Status Report |
| Program Schedule | Program schedule deviations are recorded on time. | 100% | Reported through the Program Status Report |
| Program resources have been allocated and assigned tasks | Request and assign tasks to resources. | 100% | Reported through Program Status Report |
| Follow the Program Change Control Plan for all Program change requests | Record, create the Program Change Request form and have approved. | 100% | Program Change Request approved. |
| Risks have been captured and assigned. | Record all risks identified for the Program. Report all risks where the Residual Risk Rating exceeds 3.5 on the Program Status Report. | 100% | Risk Log and Program Status Report |
| Defect log | All defects identified during testing will be logged. | 100% | SIT testing defects logged in Jira BAT testing defects logged in defect log and Jira |
| Testing Traceability | All tests will be logged with tester, date and status. | 100% | SIT tests will be logged in Jira BAT tests will be logged in test case document |
| Testing Traceability | Testing completes within the scheduled timeframe. | 100% | Tests completed within Test Plan schedule |
| Test Plan | All tests required per the Test Plan will be carried out. | >80% | Stage Gate Checklist |
| Test Entry Criteria | Test entry criteria will be met per the Test Plan, prior to testing commencing. | >80% | Test entry criteria met as identified in the Test Plan |
| Test Exit Criteria | Test exit criteria will be met per the Test Plan, prior to testing being completed. | 100% | Test exit criteria met as identified in the Test Plan |

# Identification of Best Practices and Standards

This Section identifies best practices and standards within the Program.  The majority of the best practices and standards noted in this section will not be formally tracked or reviewed as part of the Program Quality Report (Section 6).  The standards, best practices, and/or frameworks defined are individually, and collectively, associated with and support quality management within Programs.

## PMO Process Framework

The Program has implemented a governance framework, which will provide direction to the Program throughout all of its stages to ensure the proper flow of information to stakeholders and to ensure the Program meets its goals and objectives.  A strong and effective governance framework is a key component of quality management, as it helps in determining requirements, making decisions and balancing quality objectives against the triple constraints of scope, time, and cost.

## Program Management Plan

The Program Management Plan documents the delivery and execution framework to deliver and communicate the intended Program management scope of the Program, as approved in the Program Charter in regard to deliverables scope, milestones schedule, program risks, cost budget, and resource requirements.   In determining and managing against the Program Management Plan, the Program Manager has applied implementation experience with the Program Management Body of Knowledge  tailoring to determine the most effective approach to managing the Program.

## Quality Methods “In-Process Methods” and “Appraisal Methods”

With respect to quality methods and management, quality can be built into a deliverable over the course of its development (In-Process Methods) and/or inspected into a deliverable by applying validation, checkpoints, or tests (Appraisal Methods).  Examples of these approaches the Program has implemented are defined in the following sections.

### “In-Process Methods”

These are the means by which quality can be “built into” products as they are developed, as the methods, when applied during the early phases of a program, can help validate assumptions, needs, and capabilities of the solution or the approach before it is built and tested by “Appraisal Methods”.   The methods the Program has applied, or will apply, includes, but is not limited to, the following “In-Process Methods”:

    - Workshops:  Are typically planned and focused events attended by key stakeholders and subject matter experts for short, intensive periods.

    - Surveys:  Enables the gathering of quantitative and qualitative information from large numbers of stakeholders.  For the results to be considered representative of the population, the survey needs to be carefully designed and responded to by a statistically significant and representative sample of the stakeholders.

    - Focus Groups:  Are useful to gain a detailed qualitative understanding of the value of a solution to a group of stakeholders.

    - Pilot/Proof of Concept (POC):  A pilot or proof of concept (POC) is a demonstration whose purpose is to verify that certain concepts or theories have the potential for real-world application prior to significant development or expenditure.  A POC is often a prototype that is designed to determine feasibility, through validation and limited deployment.

    - “Lessons Learned”: Through its Program Management Plan and Program Log, the Program identifies and records lessons learned as they occur.

### “Appraisal Methods”

These are the means by which the finished products are assessed for completeness and fitness for purpose once they are built, typically through reviews, checkpoints, and specific testing activities.

    - Peer/Code Reviews:   Selected deliverables within the Program may require review or sign-off by the following roles: Peer/Code Reviewers (Analysts and Developers), Business Primes/Owners, Leads/Managers/PMs, Architects (Business and Solution), and/or Vendors.  Program Prime(s) will manage the review process, and be sure to record the reviews as they occur.

    - Gate Checklists/Phase Reviews: The Program has a documented Program Stage Gate Checklist and will conduct stage or interim stage assessments with the Sr. Manager, PMO prior to, and immediately after, a Program stage change to assess the current state of the Program.  This process will assess the completeness of the deliverables planned for the previous phase and the degree of planning and preparedness for the next phase.

    - Testing:   Managing and accessing quality through testing is the most commonly thought of approach to quality management.

## Acquisition of Specialists and Subject Matter Experts

The Program has supplemented its internal teams by:

- Hiring on a term/contract basis specialized resources with specific Vendor system experience and/or system conversion experience, and/or other Program experience.

- Seconding experienced business and technical CWB resources into the Program for the duration of the Program.

# Program Quality Report

The Program Manager will provide the Program quality metrics within the regularly scheduled Program status report.