Digital Transformation - Program Risk Management Plan

Program Management Plan

# Introduction

## Purpose

The purpose of the Risk Management Plan is to identify how to manage a Program’s exposure to risk, which involves the probability of specific risks occurring and the potential impact if they occur to the Program objectives and deliverables.

## Scope

The scope of the Risk Management Plan is to manage all Program related risks that may affect the Programs scope, budget and/or schedule.

## Overview

A risk is an event or condition that, if it occurs, could have a positive or negative effect on this Program’s objectives, as set out in the Program Charter. Program risk management is the responsibility of all who are involved in the Program starting with the risks first identified in the Program Charter.

# Risk Management Roles and Responsibilities:

| Role | Key Responsibilities |
| --- | --- |
| Program Executive Steering Committee (if applicable) | - Monitor all high impact and probable risks; - Execute upon the mitigation plan as appropriate; and - Clear any impediments preventing successful execution of mitigation strategies. |
| Program Owners and Executive Sponsors | - Notify the Program Manager of any external risk exposure to the Program; - Own risk management of the overall risks associated with the business objectives for the Program; - Make decisions on the Program Manager’s recommended risk response to the identified risk; - Strike a balance between the level of risk and the potential benefits that the Program may achieve; and - Review and action upon any residual risks that are scored with probability and impact of 3.5 or above. |
| Program Manager | - Responsible for ensuring that Program risks are identified, recorded, mitigated or accepted, and monitored regularly; - Execute at the Program level any mitigation plans to avoid or reduce the impact of a risk; and - Work with the Program Team and Stakeholders to jointly execute the Risk Management Plan. |
| Program Team Member | - Notify the Program Manager of any risk exposure to the Program; - Provide suggestions for mitigation of risks; and - Execute mitigation strategies as assigned. |

# Risk Response Plan

This Risk Response Plan defines how the Program related risks will be identified, analyzed, and responded to, including the use of the Program Risk Log to record and prioritize risks identified at any stage of the Program. The Risk Response Plan consists of five phases. These phases will cover the entire process of managing risks throughout the Program. The following diagram outlines the high level plan phases.

## Phase 1 - Risk Identification

Risk identification is an on-going activity throughout the Program lifecycle. Risks will be identified as early as possible in the Program so as to minimize their impact. Risk identification will involve the Program team and appropriate stakeholders, and will include an evaluation of environmental factors, organizational culture, and the Program activities themselves. When a potential risk is raised, it should be stated in such a way to give the reason or cause, the risk, and the impact of the risk.

Each risk identified will be listed within the risk Identification section of the Program Risk Log. At minimum, risks will include the risk factors identified in the Program Charter and will be updated on a weekly basis to manage all existing or new Program related risks identified throughout the Program lifecycle.

Risks will be categorized as follows:

- 3rd Party/Vendor

- Change Management/OCM

- Communication

- Cost

- Deployment (Go Live)

- External

- Infrastructure

- Integration

- Objectives/Benefits

- Quality

- Resources

- Schedule

- Scope

Each of these categories can also be used to help brainstorm risks. Risks will be described in terms of an event statement, including what might happen in the future and its possible impact on the Program. For example, "Resources" is not a risk event statement. "Unavailable subject matter expert resources may delay the Program" is a risk event statement.

## Phase 2 - Risk Analysis

Risk Analysis is the review of each identified risk. Each risk should be properly decomposed to ensure that each risk is at the lowest level and interdependencies are identified, which may result in residual or additional risks. The impact and probability of occurrence for each identified risk will be assessed by the Program Manager, Program Owners, and/or Program Management Team within the Risk Analysis section of the Program Risk Log, as defined below and with input from the Program team:

| Risk Impact Scale |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Program Objective | Very Low | Low | Moderate | High | Very High |
|  | 1 | 3 | 5 | 7 | 9 |
| Cost | Insignificant cost increase | <5% Cost increase for a planned task or summary task | 5-10% Cost increase for a planned task or summary task | 10-20% Cost increase for a planned task or summary task | > 20% Cost increase for a planned task or summary task |
| Schedule | Insignificant schedule slippage | <5% schedule slippage for an associated task or summary task | 5-10% schedule slippage for an associated task or summary task | 10-20% schedule slippage for an associated task or summary task | > 20% schedule slippage for an associated task or summary task |
| Scope | Scope impact barely noticeable | Minor areas of scope are affected | Major areas of scope are affected | Scope reduction unacceptable, key Program benefit not achievable | Program end item for the area impacted is effectively unusable or key business function/requirement will not be delivered |
| Quality | Quality degradation barely noticeable | Minor areas of quality reduction | Major areas of quality reduction | Quality reduction unacceptable | Program end item for the area impacted is effectively unusable |

| Risk Likelihood Scale |  |  |  |
| --- | --- | --- | --- |
| Scale | Likelihood | Probability of Occurrence | Intervention Difficulty |
| 0.1 | Very Low | Less than 20% | Normal management processes should easily ensure an acceptable outcome. |
| 0.3 | Low | 20% to 40% | Careful oversight of normal management processes will probably bring about an acceptable outcome. |
| 0.5 | Medium | 40% to 60% | Additional time and effort will be required to move toward an acceptable outcome. |
| 0.7 | High | 60% to 80% | Additional resources and authority are sufficient to permit only minor effect on the outcome. |
| 0.9 | Very High | Over 80% | Ability to affect the outcome is effectively zero. |

Each risk identified is initially assessed and represented within the applicable initial Risk Matrix Score column of the Program Risk Log, as categorized into three zones that will drive risk response planning: GREEN, YELLOW, RED. Risks will fall into the RED or YELLOW zones any time either Impact or Probability exceeds High and Very High respectively, in combination with at least a rating of Low or Moderate of the other dimensions (Impact/Probability).

In further support of Risk Analysis activities, the “velocity’ of each identified risk will also be assessed by the Program Manager, Program Owners, and/or Program Management Team, within the Risk Management Plan tab Probability - Impact Matrix section. Velocity refers to how quickly the impact or probability of a given risk is liable to change over the course of the Program. Higher velocity risks should be afforded closer planning and monitoring/controlling focus than lower velocity risks, all factors being otherwise equal.

| Probability - Impact Matrix |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Likelihood of Risk |  | Impact of Risk on the Program |  |  |  |  |
|  |  | Very Low | Low | Moderate | High | Very High |
|  |  | 1 | 3 | 5 | 7 | 9 |
| Very High | 0.9 | 0.9 | 2.7 | 4.5 | 6.3 | 8.1 |
| High | 0.7 | 0.7 | 2.1 | 3.5 | 4.9 | 6.3 |
| Medium | 0.5 | 0.5 | 1.5 | 2.5 | 3.5 | 4.5 |
| Low | 0.3 | 0.3 | 0.9 | 1.5 | 2.1 | 2.7 |
| Very Low | 0.1 | 0.1 | 0.3 | 0.5 | 0.7 | 0.9 |

## Phase 3 - Risk Response Strategy Planning

For each risk identified, one of the following Risk Responses will be selected to address it:

- Avoid – Eliminate the threat from the risk by eliminating the cause.

- Transfer – Make another party responsible for the risk (i.e., outsourcing).

- Mitigate – Identify ways to reduce the probability or the impact of the risk.

- Accept – Do nothing; deal with the risk event when it occurs. If a negative risk, this must have PMO/Owner approval to proceed with this strategy.

- Share - Involves sharing the responsibility (and benefit) of the risk with a third party (or parties) to maximize an opportunity.

- Exploit - Involves taking steps to ensure the risk and success of the event or Program.

- Enhance - Involves taking steps to improve the size or capacity of the risk event by determining the key components of the risk and maximizing those components.

The Risk Response Strategy section in the Risk Log will be used to identify the Risk Response Strategy to be taken to prevent each risk from occurring or to reduce its impact or probability. This may include prototyping a task earlier, adding specific tasks to the Program schedule, adding specific resources, etc. The following outlines the recommended risk response strategy for consideration in assessing the Initial Risk Matrix Score derived for the specific risk.

| Threat Risk Response Strategy |  |  |
| --- | --- | --- |
| Risk Score | Primary Response | Secondary Response |
| Red | Avoid, Transfer | Mitigate |
| Yellow | Mitigate | Accept |
| Green | Accept | Mitigate |

| Opportunity Risk Response Strategy |  |  |
| --- | --- | --- |
| Risk Score | Primary Response | Secondary Response |
| Red | Share | Enhance |
| Yellow | Enhance | Share |
| Green | Accept | Enhance |

# At minimum, a clear description of the specific Program risk response strategy selected will be expanded upon for each Key Risk. Key Risks are defined where risks have an Initial Risk Matrix Score color in the RED and YELLOW zones. Any Key Risk is the responsibility of the Program Manager for proactive risk response planning, specific monitoring, and risk status updates to the Program Owner or Executive Sponsor.

All Risk Response Strategies chosen will consider the following:

- Are appropriate to the severity of the risk.

- Cost effective in addressing the potential impact.

- Timely to be successful.

- Realistic within the Program context.

- Agreed upon by all parties impacted and/or involved with the Risk Response Strategy.

- Owned by the assigned person.

The residual impact and probability of each risk should also be re-assessed within the Residual Risk Analysis section of the Program Risk Log, taking into account the effect of Risk Response Strategy chosen, to confirm the level of residual risk that remains is acceptable to the Program Manager and Program Owners.

## Phase 4 - Risk Closure

As part of the Program meetings where risks are reviewed, if a risk is deemed no longer a threat to occur (i.e., can no longer occur or has already occurred with no possibility of recurrence) then the risk will be closed in the Risk Log. All closed risks will have the date the risk was closed and a comment added to outline why the risk was closed. Both the Program Manager and Program Owners must be aligned with the decision to close a risk before it can be closed. This agreement will also be documented in the comments column for the risk.

## Phase 5 - Risk Monitoring and Controlling

The Program Risk Log will be updated by the Program Manager in consultation with the Program Owners at appropriate points throughout the Program. If the list of Program risks changes at any point of the Program, the Program Manager will take appropriate action to communicate that risk status to the Program Owners and/or Executive Sponsor and any other relevant audiences through Program status reporting. If any existing or emergent risk is newly assessed as a Key Risk (i.e. Yellow with a residual risk score of 3.5 and above or Red zones); that risk status will be escalated to the Program Manager and Program Owners for review. Items in a Red zone will also be escalated to the Executive Sponsors after Program Owners’ review. Depending on the response plan involved, any Risk Response Strategies planned to address new risks may require completion of the Program change control process to approve the impact of any significant changes required.

All Program Change Requests will also be analyzed for their possible impact to the Program risks.

In the event of disagreement between the Executive Sponsor, Program Owner and Program Manager on the identification, assessment or response to a specific Program related risk, the Program Executive Steering Committee may be engaged by the Program Owners to work with the parties to facilitate resolution and collaboratively reach consensus on the matter, as appropriate.

Program Risks will be reviewed and assessed in detail on a regular basis. Key risks will be reported regularly through the reporting status updates.