Agile Product Backlog

On-Line Banking – Member Direct Retail/Individual (MDI)

Date: February 7, 2020

Author: Sandra Maza

Table of Contents

Background Information	3

Business Objective/Opportunity	3

Personas/User Roles	4

Product Backlog for Member Direct Retail (MDI) Channel	4

Product Backlog for Member Direct Small Business (MDSB) Channel	13

# Background Information

- The current on-line banking platform used by Member Direct Retail (MDI) personal, small business and commercial banking clients is getting obsolete, and it does not provide CWB customers with digital client experience, and access to multiple channels for on-line banking.

- Neither it provides Branch Personal with the tools, support, and accessibility to provide the best client experience to CWB Financial Group (CWBFG)

# Business Objective/Opportunity

- Deliver a world-class, seamless, end-to-end digital banking experience for Personal, Small business, and enable the CWB Financial Group (CWBFG) to be a disrupter in offering unique On-Line and Mobile Banking products to their banking clients.

- For Clients:

  - Improve client experience

  - Increase speed of service delivery

  - Raises awareness and reputation of CWB with target clients

- For Investors:

  - Provide the ability to attract new clients from new markets which will increase loans and deposits

  - Makes CWB more efficient and/or more productive

- For CWB support personnel:

  - Improves the employee experience

  - Improves employee effectiveness

  - Improves employee engagement

# Personas/User Roles

# Product Backlog for Member Direct Retail (MDI) Channel

| Product Backlog for Member Direct Retail (MDI) Channel |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task ID | Story |  |  |  |  |  |  |  |  | Estimate | Priority |
| EPIC: Creating a customer user profile (New Clients) |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to log in to the system, So I can apply on-line to open an account for my personal needs. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to be able to enter my personal information online and the system will save it So it can be used to create my customer profile anytime I complete my application. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to be able to perform all my banking needs on-line anywhere and anytime So I do not have to go the bank’s branch. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, the system will allow me to upload my scanned ID and any other documentation the bank requires So my application for opening a client account can be completed. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, the system will allow to capture information for a co-applicant/s using the same application So that we can have a Joint account. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will need to capture the customer ID/s So I can use it to validate his/her identity to ensure that it is a person that qualifies for opening a bank account in Canada. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will need to call Canada Post verification services So I can validate the customer identity and customer address in real time. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will need to call Canada Post address verification services So I can suggest to the customer the addresses associated with his/her input as it is typed. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will need to call Equifax/Citadel services So I can ensure the customer credit scores are acceptable according to the customer risk management, KYC, and AML processes. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will be able to call other services, So I can identify if the prospect/s does not appear on the terrorist sanctions or black list. When the applicant or co-applicant (Joint Account) is part of the list, the system will stop processing the application, and send it to the Admin Branch Queue for manual review of the application. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will periodically save the customer information, So if the customer does not complete the application in one step or the system lose connectivity, the customer can come back at section where the application process stop/fail and complete the application. |  |  |  |  |  |  |  |  |  |  |
|  | As a CWB Admin Branch user, I want to be able to sign on the system in case the prospect application is not completed by the customer, or the application is missing information So I can review that application and provide customer assistance in completing the account opening application. |  |  |  |  |  |  |  |  |  |  |
|  | As a system in case the system fails or the customer does not complete the application the system will save the client application until is manually purge. So the application can be retrieved upon the client trying to complete the application. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I have to call the ThreadMetrix Fraud services to verify the client identity, and compliance So I can ensure the client meets the AML/KYC and Fintrac regulatory compliance and complete the Customer Opening Account Process. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I have to save the results send back from the services I called, So any discrepancies, rejections, or issues on the prospect records can be accessed by CWB Admin Branch users, or any other reporting authorities. |  |  |  |  |  |  |  |  |  |  |
|  | As a system, I will verify when prospect application of a New Account is successfully complete So I can create the Customer Information File (CIF) for the client Then this CIF number will be used for other Account Opening Processes downstream. |  |  |  |  |  |  |  |  |  |  |
| Create PAN & PAC (Password) |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to get my personal account number and password electronically, So I can access the system in a secure manner to do my banking. |  |  |  |  |  |  |  |  |  |  |
|  | As a Joint retail user, I want to get my personal account number and password electronically, So I can access the system in a secure manner to do my banking. |  |  |  |  |  |  |  |  |  |  |
| Create Customer Debit Card Issuance |  |  |  |  |  |  |  |  |  |  |  |
|  | As a system, I will verify if the creation of a new account is successfully, So I can create a new Debit Card number that will be used to Issue a new Customer Debit Card. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to get a bank debit card to be sent to my address on file, So I can access the system on-line, or ATMs anywhere and anytime to do my banking using my account. |  |  |  |  |  |  |  |  |  |  |
|  | As a Joint retail user, I want to get a bank debit card to be sent to my address on file, So I can access the system on-line, or ATMs anywhere and anytime to do my banking using my Joint account. |  |  |  |  |  |  |  |  |  |  |
|  | As a system, while the customer is filing the application for a new account opening, I will be collecting and storing information So that I will used the information for reporting to the regulatory entities including AML, FATCA and CRA (RC518 and RC519) |  |  |  |  |  |  |  |  |  |  |
| Admin support for clients |  |  |  |  |  |  |  |  |  |  |  |
|  | As a CWB Admin Branch user, I want to be able to sign on the system to provide Client support in the opening account process. |  |  |  |  |  |  |  |  |  |  |
|  | As a CWB Admin Branch user, I want to be able to review the queue of Client Incomplete set up/Creation of Client accounts So that I can analyze the prospect info captured by the system, and either stop the application process, or add any missing information for the system to complete the opening of a bank client account. |  |  |  |  |  |  |  |  |  |  |
|  | As a CWB Admin Branch user, I want to be able to assign incidents/requests to myself/other support personnel in priority order, and change the status of the incident/request accordingly to the resolution process So Queue Managers can monitor the queue. |  |  |  |  |  |  |  |  |  |  |
|  | As a CWB Admin Branch user, I need to be able to complete/correct any Customer Profile/Application in order to assist the banking clients to finish their banking application. |  |  |  |  |  |  |  |  |  |  |
|  | As a system, I produce logs of any interactions with the system So the bank can used them for audit and compliance. |  |  |  |  |  |  |  |  |  |  |
| Compliance & Reporting Tasks (FATCA/RC519) |  |  |  |  |  |  |  |  |  |  |  |
|  | As a system, at the end of each successful account opening process I will create the FATCA prefilled form so it can be presented to the client (i.e pop up window)for electronic signature/agreement. |  |  |  |  |  |  |  |  |  |  |
|  | As a system, at the end of each account opening process I will create the RC119 prefilled form so that it can be presented to the client (i.e. pop window) for electronic signature/agreement. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I will be presented with the FATCA form So that I can approve or electronically sign it, Then that form/information can be used for Regulatory Compliance and reporting purposes. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I will be presented with the RC119 form So that I can approve or electronically sign it, Then that form/information can be used for Regulatory Compliance and reporting purposes. |  |  |  |  |  |  |  |  |  |  |
|  | As a Regulatory Compliance user I want to have access to all the FATCA forms signed by clients during the opening account process in a daily basis So I can review them and report as required by FATCA. |  |  |  |  |  |  |  |  |  |  |
|  | As a Regulatory Compliance user I will have access to all the RC514 forms signed by clients during the opening account process in a daily basis So I can review them and report as required by CRA. |  |  |  |  |  |  |  |  |  |  |
| Single Sign On |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, while I am using the on-line banking application I want to have the ability to use other apps without me entering multiple times my PAN, PAC Number, and Password (Single sign on) So I can access other productivity applications/tools CWB offers to the clients without sign on in each one of them. |  |  |  |  |  |  |  |  |  |  |
| Customer Changing Basic Profile |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to manage my profile information on-line So my information will most of the time up to date in the system Then I shall be able to change or update: Contact Information, Address information, Phone numbers, Email Addresses |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want to view or change my security questions So the system can use these responses for authentication and verification of my identity, or/and resetting my password (If I require to reset my password) |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I want my login information to be memorized by the browser of the device I am signing-on upon receiving my confirmation So the system will know I am using a trusted device. |  |  |  |  |  |  |  |  |  |  |
| EPIC: Business/ Products Services |  |  |  |  |  |  |  |  |  |  |  |
| Open New Accounts |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail User, I want to have a co-applicant in my account (Joint Account) So we will have a single bank account # for both of us to do our banking and managing our finances the |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to open a new Personal Chequing Account on-line, So I can use it to manage my banking needs. Current list of chequing accounts: |  |  |  |  |  |  |  |  |  |  |
|  | - Ultimate Account - Appex Account - Standard Chequing Account |  |  |  |  | - Student Account - Youth Account - US Personal Chequing |  |  |  |  |  |
|  | As a retail user I want to open on-line a new Saving account, So I can use to for my banking needs and earn interests on my deposits. CWB current list of products: |  |  |  |  |  |  |  |  |  |  |
|  | - Peak Performance Account - Flex Notice |  |  |  | - Summit Savings - US Dollar Personal Savings |  |  |  |  |  |  |
|  | As a retail user I want to apply on-line for a new Personal Borrowing or Loan account So I can use to borrow or lend money from the bank for specific needs. CWB current list of products: |  |  |  |  |  |  |  |  |  |  |
|  | - Vehicle Loans - Consolidation Loans |  |  |  |  |  | - RRSP Loans - Line of credit |  |  |  |  |
|  | As a retail user I want to apply on-line for a residential mortgage So I can use it to finance or refinance a personal property. CWB current list of type of mortgages: |  |  |  |  |  |  |  |  |  |  |
|  | - Fixed Rate Mortgage - Home Equity Mortgage |  |  |  |  |  |  |  | - Variable Rate Mortgage |  |  |
|  | As a retail user I want to apply on-line for a Credit Card on-line, so I can use it for my personal needs. CWB current offers: |  |  |  |  |  |  |  |  |  |  |
|  | - CWB Master Car |  |  |  |  |  |  | - MBNA Master Card |  |  |  |
|  | As retail user I want to open on-line a new Investment account So I can earn some interest on my deposits. CWB current product available in this line: |  |  |  |  |  |  |  |  |  |  |
|  | - Summit Saving Account |  |  |  |  |  |  | - WestEarner TFSA Account |  |  |  |
| Deposits |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to make on-line deposits using any type of electronic funds transfers So I can deposit Canadian/US funds services such as: client-to-client, e-transfers, direct deposits, wire-payments into my account. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to deposit paper based items (Canadian/US Money Orders, Cheques, Money Grams, Cash letters) using the image taken on my mobile phone, tablet or scanner So I can upload the image to my on-line bank account, and the bank will apply the credits to my account. |  |  |  |  |  |  |  |  |
|  |  |  | As a system I will upload the image of a Cheque, Money Gram, Cash Letter So I can process the funds as credits to the Retail User Account, and send the details of the item to the Clearance and Settlement of Cheques processes. |  |  |  |  |  |  |  |  |
| Payments (Bill) |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user I want to pays bills from my account selecting the vendor from a list of approve vendors, and adding my bill account number to the payee So the vendor will be one of my register payees, and I can use/reuse the bill payee for recurring bill payments. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user I want to schedule recurring bill payments for a vendor that is my list of register payees So I can select the vendor from my list to remit bill payments for the services/products I received from the vendor. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user I want to be able to modify or delete bill registered payees So I can manage my list of register payees’. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user I want to be able to change bill payment’s details or delete scheduled bill payments So I can manage my schedule recurring payments. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user I want to view all schedule bill payments I have So I can manage my bill payments. |  |  |  |  |  |  |  |  |
| Transfers |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to transfer funds from my account to other accounts, or payees So I can transfer funds (Canadian/US) using different types of transfer such as: |  |  |  |  |  |  |  |  |
|  |  |  | - Immediately - Scheduled | - Recurring |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to view my transfer payment’s So I can review the transactions I made in a day or period of time. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to change, or delete a scheduled transfer So I can manage my transfers at my convenience anytime. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to request, or receive e-transfers using my online account So I have the option to request payments, or receive funds on-real time into my account |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to send e-transfers using my on-line account So I can send on-line money to the payees I have set up their profiles |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to view pending e-transfers using my online account So I can ensure the recipient of the transfer has received or not the funds I have e-transfer. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to cancel or stop an e-transfer payment I have sent from my on-line account in the last ?? hour So I can stop the payment and the funds will be credited back into my account. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to set up Payees Profiles So I can create, or edit the profiles of interact payees to correct or change the payees information. |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to be able to Add, Edit, or Delete payees So I can add, or change or dele an interact payee from my list of payees |  |  |  |  |  |  |  |  |
|  |  |  | As a retail user, I want to view all e-transfer transactions I have done using a search criteria So I can review all the history of the e-transfers during the time I selected. |  |  |  |  |  |  |  |  |
| CRA Payment |  |  |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to remit my personal tax return to CRA So I can pay my income tax for the current year |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to remit tax amount owing to CRA So I can pay CRA an amount that I own for previous years |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to remit a tax installment to CRA So I can pay CRA tax installments |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to schedule tax payments for CRA So I can paid a fix amount multiple times. |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to view or modify tax payments for CRA So I can manage my CRA payments |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to delete tax payments for CRA So I can manage my CRA payments |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to view CRA transaction payments So I can review my transfers/payments to CRA |  |  |  |  |  |  |  |  |  |
| Cheques & Statements |  |  |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to view the copy of my cleared cheques So I can manage my chequing account and payments. |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to print view the copy of my cleared cheques. So I can manage my chequing account and payments. |  |  |  |  |  |  |  |  |  |
| Accounts Services |  |  |  |  |  |  |  |  |  |  |  |
|  |  | As a retail user I want to group my accounts So I can manage my account by grouping them |  |  |  |  |  |  |  |  |  |
|  |  | As a retail I want to rename my accounts with nicknames So I can access the account using a friendly user name and my password. |  |  |  |  |  |  |  |  |  |
| EPIC: Account Services – Search |  |  |  |  |  |  |  |  |  |  |  |
|  | As a Retail User I want to view the Journal of my accounts in real-time So I can review the transactions using different sort criteria’s. |  |  |  |  |  |  |  |  |  |  |
|  | As a Retail User I want to search account activities using multiple criteria for each one of the accounts I have in my portfolio, So I can view/download the account transactions. |  |  |  |  |  |  |  |  |  |  |
| EPIC: Account Services – Download Transactions or Statements |  |  |  |  |  |  |  |  |  |  |  |
|  | As a Retail User I want to view my statements on-line So I can download, or save, or print them using different formats or applications (csv, html, Quicken, etc) |  |  |  |  |  |  |  |  |  |  |
|  | As a Retail user, I want to be able to access my on-line account using any communication channel So I can access my account by phone/mobile device/ desktop anywhere and anytime. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to view all the transactions on my account for a selected period of time (day/month/year) So I can download the transactions by generating a file. Giving the file will be generated in multiple formats/or selected apps formats. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to view all the transactions on my account for a selected month and year So I can download/print my account statement for the selected month/year. |  |  |  |  |  |  |  |  |  |  |
| Manage Alerts |  |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to view all my customer remainders and messages So I the bank can remind me payments, or communicate me issues, alerts, agreements etc. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to get alerts when some events occur on my account So I will be aware that event/change occurs such as: Change Personal Access Code, Account locked out, Incorrect Response in Security questions. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to be advised when some events/ transactions have been initiated/completed on my account So I will be aware that event/change occurs such as: Interact Transactions have been initiated/completed |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to be able to manage my alerts contacts and nicknames So I can add, modified or delete contacts from my alerts contact list |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to see the alerts history details So I can review and monitor my account |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user I want to be able to add email and phone number for my alerts |  |  |  |  |  |  |  |  |  |  |
|  | As a system, I will create a log of events that occurs on each account So the owner of the account or audit will be able to review the history of events. |  |  |  |  |  |  |  |  |  |  |
|  | As a system I will load the list of exchange rates So the retail users can view them. |  |  |  |  |  |  |  |  |  |  |
|  | As a retail user, I will be able to see the exchange rates for the day So I can see the current exchange trade of Canadian and US money. |  |  |  |  |  |  |  |  |  |  |

# Product Backlog for Member Direct Small Business (MDSB) Channel

For the Product Back Log for MDSB, do not duplicate all the user stories, just add the extra options/futures that are provided on the top on the MDI channel.

| Product Backlog for Member Direct Small Business (MDSB) Channel |  |  |  |
| --- | --- | --- | --- |
| EPIC |  |  |  |
| Task ID | Story | Estimate | Priority |

Sponsor Acceptance

Approved by the Project Sponsor:

Date: