# Meeting Minutes

# Digital Program – DBX TTO Meeting Minutes – April 21, 2021

| ## Date | ## April 21, 2021 | ## Location | ## Virtual Meeting |
| --- | --- | --- | --- |
| ## Time | ## 1pm – 1 :30 pm | ## Chair | ## Chad Willsey |

| ## Attendees: | Adam Skoreyko; Allan Rib; Gerry Weber |
| --- | --- |
| ## Absent: | Stacy Schmidt; Chantel Butt |

## Meeting Notes

Purpose:

To discuss if we need to create separate Cannex CIFs for external transfers between IIROC brokers ad MFDA brokers.

Agenda:

- Support Structure

- Working Hours vs After Hours Support

- Client facing support tools

- External Vendors

- Hyper Care Support

- Other Topics

A summary of the conversation is below:

- Support Structure

- DBX is scheduled to go live in the summer of 2021.

- No more external vendor support, responsibility now on CWB

- Business contact center will support issues from the clients

- Loretta Mireault’s group will provide support to Branch

- Technical support will fall under IS / DTS team

  - Need to followuo with Jason Bond and Gerry Weber

  - Will use ServiceNow for Technical Tickets

- At a high level, if the BCC cannot solve the issue, a ticket will be raised and sent to the help desk.   Then it will go to Tier II/III support

- Working Hours vs After Hours Support

- Plans for no afterhours support by CWB.  Will use the existing process that is used today.

  - Who is responsible to inform this vendor of the changes?

- Client facing support tools

- Chat bot will not be implemented when the DBX goes live

- External Vendors

- Central1 is still processing the bill payments and remote deposit, e-transfers

  - Will go through our front end

- Other vendors, need to follow up with Gerry W.

- Hyper Care Support

- Yes there will be Hyper Care Support, similar to DCO model

  - Daily stand ups SOD and EOD, identifying issues

- Other Topics

- Do we need to separate Branch and IS transition to operations?

  - Colleen Jens for Branch Manuals

  - Loretta M head of BCSC

- Do we have a Central1 operations manual today?

  - Need to follow up with Colleen J

- Need to ensure training materials are covered in the TTO document.

Action Items:

| # | Assigned to | Description | Due Date |
| --- | --- | --- | --- |
| 1 | Chad Willsey | Schedule a meeting with Gerry Weber to go over the technical vendors involved with the DBX | April 23, 2021 |
| 2 | Chad Willsey | Schedule a meeting with Colleen and Loretta to go over manuals and the potential impact | April 23, 2021 |
| 3 | Chad Willsey | Start a high-level process diagram to work out the support procedures | April 30, 2021 |