Interim Prod Issue Tracking – Tranche Support

Process Plan

September 14, 2021

|  | Activities | Responsible |
| --- | --- | --- |
|  | All Tranche 1 users must always report issues encountered in the Tranche 1 Team’s chat. Leverage form for T2+ (what is the process for the form?) https://forms.office.com/r/R6c3wZ0UAu | All (Tranche1 users) |
|  | There will be an initial clean up of the chat, transferring and maintenance of issues reported to a structured spreadsheet (Tranche 1 – Production issue logger). T2+: Initial triage of the form, that goes to Adam and Carmela. Revisit based on action below Daniel/Lisa to review and engage with ServiceNow team to engage them in the process, as well as other required stakeholders. | Carmela Adam |
|  | Initial triage and assignment of severity for all issues and clean up of duplicate issues. Any deemed to be defects in first pass of triage will be created in JIRA using a naming prefix of “R1 Prod- Tranche X” in the title for easy of tracking. The JIRA number will be added to the Tranche X – Production issue logger spreadsheet. Any issues requiring Hypercare confirmation will be brought up in the daily meeting. | Carmela Adam |
|  | Daily triage meetings will be held with the CWB Digital Team and Temenos team @ 4 pm R1 Hot Fix meeting to confirm severity. Used to address issues, post go-live, assess and determine plan for disposition of issues (Allan to provide Hypercare Objectives) | Hypercare Team |
|  | Any Issue identified to be a defect in second pass will be triaged with the development teams, with the help of BA’s/QA’s/Business/IS and partners. | Development team |
|  | Once confirmed a defect, QA will log issue in JIRA using a naming prefix of “R1 Prod- Tranche X” in the title for easy of tracking. The JIRA number will be added to the Tranche 1 –Production issue logger spreadsheet. Note: Artifact materials such as screen shots etc. will be requested from the user by Adam/Carmela | Harish/Daniel |
|  | An agreed SLA and dedicated production support team with Temenos leadership will be in place for quick turn around of issue resolution. | Daniel |
|  | An agreed SLA with internal teams and other support team members (eg. Central 1) will be in place for quick turn around of issue resolution. | Daniel |
|  | Resolved defects ready for re-test would be reassigned back to the User to retest and provide a screen shot giving approval that the issue has been resolved. Add a Prod verification process to validate defect is resolved (someone from the Tranche). | All |