Transition to Operations

Chatbot Implementation

Faizan Ahmed 
Business Analyst – Information Services

February 23, 2021

Contents

Document Purpose	4

Stakeholders	5

Vendor Information	6

Attributes	6

Service Attributes	6

User Attributes	7

Service Details	8

Architecture Information	8

Process Flow Diagram	8

Operational Maintenance, Administration, and Sustainment	9

Known Defects / Issues	9

Service Request Details (Not Applicable for Chat Bot)	10

Service Request Process Flow Diagram	10

Request fulfillment team	10

Support Details (Hyper Care – Not Applicable for Chat Bot)	10

Hyper-care / Stabilization Process Flow Diagram	10

Hyper-care / Stabilization support schedule	10

Hyper-care / Stabilization Support Team	10

Hyper-care Completion Criteria	11

Operational Support Process Flow Diagram	11

Operational Support Teams	11

Support Prerequisites	11

Acceptance	12

Acceptance Criteria	12

Sign-off	13

Annexure I - Service and Support Level Agreement	14

Availability	14

Contact Information	15

Problem Response Time Table	15

Planned Service Outages	16

Software Updates and Upgrades	16

Support Escalation Process	16

Exclusions	17

Disaster Recovery	17

Annexure II – Service FEE	17

Monthly Conversation Fees	17

Annual Subscription Fees	18

Additional Support	18

# Document Purpose

The purpose of this document is to ensure the successful transition of new or changed service(s), service offering(s), or service option(s) to operational support.

The contents of this document is required to equip the operational support teams with the necessary knowledge, tools, and resources to effectively provide support for the service.

Service Overview

CWB bank has acquired the services of FICANEX to provide their chatbot solution (aka tunl.chat).

tunl. is a fast and simple way to harness the explosion in the fintech space – leveraging CWB’s existing participation in THE EXCHANGE Network to provide new in-demand digital solutions and services, facilitate revenue growth, and achieve what may not be possible alone.

tunl.chat is the second service offered through the tunl. platform. tunl. chat is an AI (artificial intelligence) powered chatbot that allows financial institutions to interact with their members efficiently and effectively while reducing the need for human support resources. This is done by automating the analysis of questions by the user in text and managing a dialogue of answers that progressively elaborate the question and possible resolutions. tunl.chat helps financial institutions reduce operational churn while also offering a 24/7 customer support and sales channel.

There will be three key areas of focus for the project. They include Technology, Legal and Product Development. Business Strategy will feed into these areas and Operational Support processes and resources will play a vital role in the overall success of the project.

There are two significant project goals; the first is to implement the tunl.chat service in a way that minimizes changes to Canadian Western Bank’s infrastructure and the second is to develop automation and sales flows that deliver quantifiable value. This is accomplished through an integration with the tunl. platform, which can be further leveraged for future tunl. service offerings.

Following is the list of objectives Canadian Western Bank associate with this project:

- Introduce chat bot functionality to augment our client service strategy

- Expand our digital toolkit and competencies

- Establish a scalable framework for future work

- Gain insights into customer behaviors and trends

- Be current with market

- Improve customer experience

# Stakeholders

The following stakeholder list includes both internal and external (Vendor / Partner) contacts:

| Name & Title | Role | Areas of Responsibility |
| --- | --- | --- |
| Christina Mullin VP, Digital & Alternative Channels | Executive Sponsor | - Business owner accountable for the delivery of the service within agreed upon service levels |
| Stacy Schmidt Head, Digital Delivery & Management | Project Sponsor | - Primary business department(s) IS would work with to deliver the service |
| Dino Noce Sr. Project Manager | Project Manager | - Manage the project schedule, cost and scope during delivery |
| Adam Skoreyko Sr. Manager Delivery & Management Ashley Greene Manager Marketing | Bot Manager | - Primary contact for business requirements and communications |
| Faizan Ahmed Saradha Srinivasan | Project Team | - Responsible for the project implementation |
| Help Desk | Tier 1 Support | - Triage and action received requests, as defined |
| Digital Technology Services (DTS) | Tier 2 Support | - Receives escalations - Triage and action requests - As required, escalate to other teams (internal and/or external) |
| Core Application Services (CAS) team | Tier 2 Support | - Receives escalations - Triage and action requests - As required, escalate to other teams (internal and/or external) |
| Infrastructure Operations | Tier 2 Support | - Receives escalations - Triage and action requests - As required, escalate to other teams (internal and/or external) |
| Ashish Sabharwal Sr Manager, Business Application Services | Sitecore Integration | - Responsible for integrating the chatbot on CWB visitor website(Sitecore) |

# Vendor Information

Describe the intention of this section.

| Vendor Name | Contact information | Contract information | Areas of Responsibility |
| --- | --- | --- | --- |
| Ficanex | Contact Name Contact’s role Phone number Physical address Email address Preferred contact channel | Details of the contract Duration: Start date: End/renewal date: # of licenses: Licensing model: Contract owner: | Refer to Annexure I for complete service level agreement with the vendor. |

# Attributes

## Service Attributes

| Attribute | Description |
| --- | --- |
| Service Name | Chatbot Phase 1: Automation Bot Phase 2: Everyday Banking Bot |
| Service Offering(s) | Identify the service offering(s) (eg. laptop, desktop, tablet) The services will be offered to small business clients and personal clients (Phase2) to seek automated assistance to meet their banking needs. In Phase 2, the bot will be expanded to offer personalized financial services to the clients with necessary authentication |
| Delivery Methods | Identify how a service is received (eg. desktop, laptop, intranet, internet, mobile phone, etc.) The bot will be available to CWB’s clients accessing CWB visitor website on desktop, tablet and mobile browsers. In Phase 2, the bot will also be available on the web version of CWB’s digital banking platform (aka Temenos Infinity). |
| Service Availability | The service will be available 24*7*365. |
| Internal Support Availability | Identify when users can receive support for the service Tier I: Tier II: Tier III: |
| Vendor Support Availability | Refer to Annexure I for the support and service level agreement with Ficanex. |
| Service Capacity | Define how many users can leverage the service at once Thousands |
| Service Level Agreement | Document existing Service Level Agreements Annexure I |
| Service Costs | Identify any costs associated with the service Annexure II |
| Service Maintenance and Updates | Provide information regarding maintenance and updates, including but not limited to: - What is the expected update frequency? - What is the expected maintenance frequency? - What is the expected frequency in which the service will be down for routine maintenance? - What is the expected typical duration that the service will be down for routine maintenance? Annexure I |
| Service Criticality | Bronze |
| Service dependencies and prerequisites | Identify the dependencies and prerequisites of providing the service. Following systems are identified as dependencies as chatbot integrates with them for some features: Phase I: - Depends on the CWB portal hosted with Sitecore Phase II: - Temenos Infinity - Mulesoft - … |

## User Attributes

| Attribute | Description |
| --- | --- |
| Business Users | Identify the business users who are eligible to leverage the service The service will be available to all small business clients of CWB. |
| User Prerequisites | Identify any knowledge, skills, or training required before being eligible to leverage the service. In Phase I, the service can be availed by anyone visiting the CWB portal. No special training or skillset is required for accessing it. |
| Service Request | Identify how users can request the service. Service will be available through the CWB portal. |
| Service Support | Identify how users can receive support for the service. zgFeedback to marketing s@cwbnank.com |

# Service Details

## Architecture Information

The diagram below captures high level architecture of CWB with Chatbot.

## Process Flow Diagram

The process flows for users utilizing the chatbot are available in the document below:

Phase I – Standard Flow Library

Phase II – TBD

## Operational Maintenance, Administration, and Sustainment

Identify operational maintenance and administration activities and the responsible teams (Eg. Computer Operations – COB, Infrastructure Operations – System Patches, etc.)

| Team Name | Scope of Activities |
| --- | --- |
| Adam Skoreyko Ashley Greene Faizan Ahmed | Describe the scope of activities. - Day to day management of the bot configurations - Updating the bot trainings - Updating the existing flows to optimize based on user experiences - Creating new flows to cater for newer user requirements - Testing the user flows for acceptance |

NOTE:  All services, supported by CWB Information Services, must follow existing change management controls.

## Known Defects / Issues

No known defects/issues.

# Service Request Details (Not Applicable for Chat Bot)

## Service Request Process Flow Diagram

Provide process flow diagrams, illustrating the following:

- How the service and/or access to the service is requested

- How the request for the service and/or access to the service is fulfilled

- Required fulfillment approvals

## Request fulfillment team

| Fulfillment Team | Scope of Activities | Contact Channel(s) |
| --- | --- | --- |
| Name of Team | Describe the scope of fulfillment, including request/fulfillment channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Name of Team | Describe the scope of fulfillment, including request/fulfillment channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Name of Team | Describe the scope of fulfillment, including request/fulfillment channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Name of Team | Describe the scope of fulfillment, including request/fulfillment channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |

# Support Details (Hyper Care – Not Applicable for Chat Bot)

## Hyper-care / Stabilization Process Flow Diagram

Provide process flow diagrams, relating to Hyper-care support of the service.

## Hyper-care / Stabilization support schedule

Provide the Hyper-care support schedule.

## Hyper-care / Stabilization Support Team

Identify the hyper-care support teams as well as each team’s scope of support, including escalation path and trigger.

| Support Level | Support Team | Scope of Support | Support Channel(s) |
| --- | --- | --- | --- |
| Tier 1 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 2 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 3 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 4 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |

## Hyper-care Completion Criteria

Provide the criteria that signifies the completion of hyper-care, transitioning to operational support.

## Operational Support Process Flow Diagram

Provide process flow diagrams, relating to support of the service.

## Operational Support Teams

Identify support teams as well as each team’s scope of support, including escalation path and trigger.

| Support Level | Support Team | Scope of Support | Support Channel(s) |
| --- | --- | --- | --- |
| Tier 1 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 2 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 3 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |
| Tier 4 | Name of Team | Describe the scope of support, including support channel, escalation path, and escalation trigger, if applicable. | Eg. Self-service (ITSM Platform), email, phone |

## Support Prerequisites

Identify the support prerequisites, including but not limited to:

- Training

- Supporting documentation

- Demonstrations (including service overview)

The prerequisites are required to be fulfilled and accepted XX days before transitioning support from project to operations.

# Acceptance

## Acceptance Criteria

Acceptance of the transition to operations is dependant on the completion of the following:

| Requirement | Description | Required |
| --- | --- | --- |
| Project Milestone Schedule | Provide the schedule of project milestones to ensure awareness by the operational support teams. Task; End. Charter review & sign; 04-Dec. Packing for tunl.chat; 04-Dec. Bot Objectives; 04-Dec. Bot Manager assigned; 04-Dec. Kick off; 11-Dec. CWB Risk Assessment; 18-Dec. Flow Mapping; 11-Dec. Standard Flow recommendations, Custom Flow topics sign off; 08-Jan. Bot Blueprint; 05-Feb. Marketing & Content Plan; 26-Feb. Bot build; 15-Jan. Custom Flow design; 05-Mar. ACX Academy, Training Sessions; 19-Mar. Flow Revisions; 19-Mar. CSA review & sign; 19-Mar. UAT Prep; 26-Mar. UAT; 16-Apr. Go Live; 17-May. | T – X Days |

## Sign-off

| Name & Title | Team | Date of Sign-off | Digital Sign-off |
| --- | --- | --- | --- |
|  | Help Desk | Click or tap to enter a date. | ☐ |
| First Name Last Name Title | Name of team | Click or tap to enter a date. | ☐ |
| First Name Last Name Title | Name of team | Click or tap to enter a date. | ☐ |
| First Name Last Name Title | Name of team | Click or tap to enter a date. | ☐ |
| First Name Last Name Title | Name of team | Click or tap to enter a date. | ☐ |
| First Name Last Name Title | Name of team | Click or tap to enter a date. | ☐ |

# Annexure I - Service and Support Level Agreement

## Availability

FICANEX shall make the Chatbot Services available to Customer and its Users 99% of the time (excluding any planned Maintenance and Support Services as described below) during any given month.  If such uptime availability is not achieved, the following Service Level Credits shall apply:

| Business Hours |  | After Hours |  |
| --- | --- | --- | --- |
| Between 9:00 am and 5:00 pm (EST) Monday to Friday during a calendar month. |  | Between 5:00 pm and 9:00 am (EST) Monday to Thursday and from 5:00pm Friday to 9:00am Monday during a calendar month. |  |
| Downtime During Business Hours (DBH) (minutes) | Service Level Credit as a % of one twelfth (1/12) of the monthly Subscription Fee | Downtime After Hours (DAH) (minutes) | Service Level Credit as a % of one twelfth (1/12) of the monthly Subscription Fee |
| Less than 66 | 0% | Less than 66 | 0% |
| 66 to 668 | 2% | 66 to 668 | 0% |
| 669 to 1337 | 5% | 669 to 1337 | 0% |
| 1338 to 4463 | 8% | 1338 to 4463 | 2% |
| 4464 or greater | 12% | 4464 or greater | 5% |

Downtime shall be calculated on a calendar month basis, in accordance with the following 2 formulae:

DBH = TDBH - E

DAH = TDAH - E

The following additional terms and conditions apply to the calculation of Service Level Credits:

Downtime: FICANEX will test the Chatbot Application and Chatbot Services to assess uptime every 3 minutes. “Downtime” means the period beginning at the time the Chatbot Services does not give a valid response to 2 consecutive FICANEX tests and continues until the Chatbot Services returns a valid response. TDBH: “TDBH” means total Downtime during Business Hours in a calendar month; TDAH: “TDAH” means total Downtime After Hours in a calendar month; E: “E” means excusable downtime which includes all of the following: (i) Downtime of an aggregate total of thirty (30) minutes in any two- week period necessary to conduct regular software and hardware updates to the Chatbot Application and Chatbot Services, including bug fixes and patches; (ii) Downtime which is out of FICANEX’s control due to a Force Majeure Event and the first 30 minutes of any emergency, and; (iii) Downtime required as a result of a critical security breach.

## Contact Information

FICANEX’s standard support hours are between 9:00am to 5:00pm Eastern Standard Time or Eastern Daylight time when this adjustment is in effect in the Eastern Time Zone, or as may be agreed to from time to time (“Standard Call Window”).  For Severity 1 reported Problems the Call Window is 24x7x365 for cell phone contact and call back service. All Problems must be logged by email to tunl.support@ficanex.ca. For Severity 1 Problems, the following contacts can be notified for investigation:

Amandha Narangoda, Business Operations Analyst, 1-905-691-7602

Catherine Nguyen, Business Operations Manager, 1-647-544-5294

Tarak Saha, Chief Operations Officer, 1-647-308-9241

During regular business hours (9am-5pm EST) FICANEX will also provide Customer with such technical advice by telephone or email as will be necessary to resolve Customer’s difficulties and queries in using the Service. However, Customer acknowledges that FICANEX cannot guarantee that such advice and information will be error free and accurate in all instances as such advice and information is dependent upon Customer’s presentation and interpretation of the support needed as well as complete disclosure of the circumstances leading up to the request.

## Problem Response Time Table

FICANEX will achieve the response times indicated below for the relevant issues (the “Problems”).

| Problem Severity Level | Description | Initial Response Time | Resolution Time |
| --- | --- | --- | --- |
| Severity 1 Problem | An incident in a production environment that results in a complete loss of usage of the Service; no workaround is available. | Within 1.5 hours | FICANEX will commit the necessary resources around the clock for Problem Resolution to solve, obtain workaround or reduce the severity of the error and issue a resolution or obtain a workaround within 8 hours. FICANEX will provide Customer with status updates on the resolution of the Problem every 3 hours until such Problem is resolved. |
| Severity 2 Problem | A reported defect in one or more key features or functions for the majority of users, required to perform necessary business functions but does not completely restrict the use of the Service; no workaround is available. | 8 Hours | FICANEX will commit the necessary resources and issue a resolution or obtain a workaround within 12 hours. FICANEX will provide Customer with status updates on the resolution of the Problem every 3 hours until such Problem is resolved. |
| Severity 3 Problem | A reported minor defect in one or more key features or functions of the Service but the failing does not have a critical or severe impact on customer’s business operations. | 8 Business Hours | Next release of the software or within 8 weeks |
| Severity 4 Problem | Enhancement request; feature is working, but not as expected by Customer; no detriment to Service | 2 Business Days | As agreed upon with Customer - case by case; may not be resolved |

Both Parties shall engage in reporting, tracking and handling Problems in accordance with processes and procedures provided by FICANEX which includes the assignment of a unique number to the Problem for tracking purposes.

When reporting a Problem, Customer will provide (a) a complete description of the issue including the affected individuals and their unique identification or account numbers, their roles within the system (i.e. user, administrator, store staff, etc.), order identification numbers and other relevant pieces of information as requested by FICANEX, (b) clear steps to replicate the issue and the circumstances or environmental properties that has led to the occurrence of the issue, and (c) the estimated severity of the issue and the magnitude of the impact on Customer’s business.

## Planned Service Outages

FICANEX will notify Customer no less than 5 business days in advance for a Planned Service Outage or Maintenance Release. All planned service outages shall occur between the hours of 12:00AM PST and 4:00AM PST. Any outages occurring outside of this timeframe requires at least forty-eight (48) hours advanced notice but such unplanned outages shall be limited to once every two calendar months.

## Software Updates and Upgrades

FICANEX may, at its discretion, develop updates to its software systems to correct defects, add features, improve performance, or implement other optimizations (“Updates”). Upcoming Updates will be communicated in scheduled communications. Should any Updates require downtime, the efforts will be coordinated with Customer’s IT staff to ensure minimal disruption to regular operations and will follow the planned service outage procedure in Section 4.

## Support Escalation Process

After a maintenance or support request has been made or a Problem reported, it will go through the support levels outlined below until resolved

Tier 1: Dedicated Support Team. tunl.support@ficanex.ca is the first stop for any maintenance or support request and they are tasked with determining the Severity Level of a Problem and with starting the resolution of the same unless it is complicated enough or of a sufficiently high priority to be escalated up to the Development Team.

Tier 2: Development Team and Third Party Vendors. Any Problem or request of a higher priority and/or which may require more in depth technical knowledge of the Service will be escalated as required to FICANEX’s Development Team or Third Party Vendors.

Tier 3: FICANEX Executive Team. If any Problem or support request cannot be resolved by Tier 1 or Tier 2, the Problem will escalate it to the management level/executive for resolution.

## Exclusions

FICANEX will not be obligated to provide maintenance or support for errors that are caused by: (a) Customer’s failure to provide FICANEX with all information, technical assistance or information reasonably requested by FICANEX but only to the extent that such failure on behalf of FICANEX caused such error; (b) the Service not being used in accordance with the documentation and specifications provided by FICANEX to Customer; (c) any issue that is found by FICANEX to be due to a non-FICANEX supported third party or due to a modification made on non-FICANEX software systems without any prior communication to FICANEX. If any non-Service error, malfunction, or defect may reasonably be corrected by FICANEX, FICANEX shall use its commercially reasonable efforts to correct it at Customer’s request, subject to resource availability, and subject to Customer’s prior written agreement to pay for such support on a time and materials basis.

## Disaster Recovery

FICANEX shall maintain a disaster recovery and business continuity plan consistent with industry standards for such services.  In the event of disaster, as declared by FICANEX, which renders the entire platform unusable by Customer, FICANEX and its partners will work full time on restoration of the Chatbot Application as soon as possible. The recovery time objective is 15 business days; however, this time is not guaranteed.

Over time, ongoing efforts to improve both the resilience of the Chatbot Application as well as to shorten the recovery time will be undertaken by FICANEX and its partners.

# Annexure II – Service FEE

CWB pays the following fees on a recurring basis to FICANEXT to make use of the chatbot service

## Monthly Conversation Fees

| Conversation Fee | Rate | Conditions |
| --- | --- | --- |
| Aggregate Conversions (0 - 19,999) | $1.00 | The Conversation Fee is charged on each conversation completed by a User on a licensed Chatbot Application. A conversation is defined as unlimited messages between a User and a Chatbot Application on a given device within a 24-hour period or upon a hand-off to a live agent. Conversation aggregation is completed across all FICANEX customers. |
| Aggregate Conversions (20,000 - 29,999) | $0.90 |  |
| Aggregate Conversions (30,000 - 39,999) | $0.80 |  |
| Aggregate Conversions (40,000 - 49,999) | $0.70 |  |
| Aggregate Conversions (50,000 +) | $0.60 |  |

## Annual Subscription Fees

| Subscription Fee | Rate | Conditions |
| --- | --- | --- |
| Early Adopter Package | $36,000 | The Subscription Fee is charged on each licensed Chatbot Application in production. This includes Maintenance and Support Services from FICANEX as detailed in Schedule B. Included Blocks/Functionality: •Text, Shuffle, Link, Picture, Video, Redirect •Email, Web, CSAT •Chat Intros •Analytics •Bot Branding •Multilingual •Request Block •Conditionals and Capture (Advanced) •List Option and Set Variable |

The Subscription Fee is charged on an annual basis for the Chatbot Services and includes the Maintenance and Support Services. All Subscription Fees are subject to pro-rated adjustments for any periods less than twelve (12) months.

## Additional Support

If requested FICANEX shall make available to Customer additional support on a time and materials basis subject to a mutually-agreed upon statement of work or as otherwise agreed by the Parties.